IEEE P802.11
Wireless LANs

| 802.11n PAR Extension Request] |
| --- |
| Date: 2009-06-06 |
| Author(s): |
| Name | Affiliation | Address | Phone | email |
| Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | +1-321-751-3988 | bkraemer@marvell.com |

# IEEE-SA Standards Board Extension Request

# Revised 14 September 2006

1.  Date of Request: 2009-06-06

2.  Assigned Project Number: P802.11n

3.  Project Title: Standard for Information Technology-Telecommunications and information

exchange between systems-Local and metropolitan area networks-Specific requirements-Part 11:

Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) specifications -

Amendment: Radio Resource Measurement of Wireless LANs

a. Name of Working Group (WG): Wireless Local Area Networks (802.11)

b. Name of Working Group Chair: Bruce Kraemer

c. Name of Sponsoring Society and Committee: Computer Society Local and Metropolitan Area

Networks

d. Name of Sponsoring Committee Chair: Paul Nikolich

4.  Contact Information (Contact should be the person who will answer any questions concerning this extension request):

a. Name: Bruce Kraemer

b. Telephone: +1-321-751-3988

c. FAX: +1-321-751-3988

d. EMAIL: bkraemer@ieee.org

5. The current PAR is valid through 2009-12-31 (enter the expiration date of the PAR).  This PAR Extension is being requested for:

NOTE:  The average extension request is for one or two years.  NesCom will consider requests for extensions of three or four years on an exceptional basis.  Such requests must be supported with sufficient detail on planned actions and activity dates to provide reasonable confidence that the project can be completed within the extended time.

6. Statement of why an extension is required.  This should include a description of what the working group has accomplished and what remains to be accomplished, along with the reasons why the work was unable to be completed in the allotted time frame.

Although P802.11n sponsor ballot is well underway and it is projected that Standards Board approval will be requested as early as September 2009, an extension is requested to guarantee project continuity should unexpected delays occur during either the sponsor balloting or publication process.

7. History

a. What date was the PAR first approved? 2003-09-11

b. What date did you begin writing the first draft? 2006-01-20

c. How many people are actively working on the project? 350

d. How many times a year does the working group meet:

- In person? 6

- Via teleconference? 30

e. How many times a year is a draft circulated to the working group via electronic means? Average of 4 major revisions per year

8. Document Progress

a. What percentage of the Draft is stable? 99%

b. How many significant work revisions has the Draft been through?  D11.0 is now being balloted

9. Project Plan

(Item #9a is only for projects that have been balloted.  If your draft has not yet gone to ballot, please go to Item #9b)

a. Balloting History - Provide history of all IEEE Sponsor ballots under this project::

1st Ballot Close date (or scheduled close): 2009-01-10

1st Ballot Draft Number:   7.0

1st Ballot results (% affirmative, %negative, %abstain): 77.8%, 22.2%, 7%

2nd Ballot Close date (or scheduled close): 2009-03-06

2nd Ballot Draft Number:   8.0

2nd Ballot results (% affirmative, %negative, %abstain): 80.1%, 19.9%, 7%

3rd Ballot Close date (or scheduled close): 2009-04-04

3rd Ballot Draft Number:  9.0

3rd Ballot results (% affirmative, %negative, %abstain): 80.7%, 19.3%, 7%

4th Ballot Close date (or scheduled close): 2009-05-30

4th Ballot Draft Number:  10.0

4th Ballot results (% affirmative, %negative, %abstain): 88.0%, 12.0%, 7%

5th Ballot Close date (or scheduled close): 2009-06-20

5th Ballot Draft Number:  11.0

5th Ballot results (% affirmative, %negative, %abstain):

(Add additional entries for ballots as needed):

When do you estimate that the final IEEE Sponsor ballot will be completed? 2009-07-29

When do you expect to submit the proposed standard to RevCom? 2009-09-11

b. For projects that have not yet begun Sponsor ballot, please answer the following:

When will IEEE sponsor balloting begin?

When do you estimate that the final IEEE Sponsor ballot will be completed?

When do you expect to submit the proposed standard to RevCom?

10. Future Adoptions

- If this is a new document, will it be adopted (in part or in whole) by another national, regional or international organization?  If yes, which organization? ISO/

- If this is a revision of an existing document, has this document been adopted by the IEC, ISO, ETSI, SCC, etc?    If yes, which organization? ISO

11. Additional Extensions

a. Is this the first request for an extension?  (If yes, please do not go any further.  You have completed the form.)

b. If not, when was the previous extension approved? 2007-09-27

After completion of this form, please e-mail this to the NesCom Administrator at

nescom-admin@ieee.org. Confirmation of submittal will be sent on receipt of this request.

References:

# Text boxes

Abstract

Proposed text to be submitted to NesCom requesting a 1 year extension to the 802.11n PAR.

The online PAR extension form is captured here with the responses in Bold.