Tentative Minutes of the IEEE P802.11 Working Group

Plenary Meeting
Irvine, CA
March 9-12, 1992

Please update Agenda Item 14 as follows:

##### 14. Other business

Reconsider scheduled dates for standard development.  Vic Hayes showed a list with the schedule decided in an earlier plenary meeting and new dates, roughly delayed by 4 month.  After some discussion it was agreed by consensus to slip all new dates by 4 months.  The new schedule becomes:

IEEE P802.11 schedule

Event

earlier plan

plan of March 92

Establish user requirements

November 91

Jul 92

Establish Architecture

March 92

Nov 92

First draft Standard

November 92

Jul 93

Final draft Standard

July 93

Mar 94

Submission to ISO/IEC

Novenber 93

Jul 94

First draft Test Suites

March 93

Nov 93

Final draft Test Suites

November 93

Jul 94

Submission to ISO IEC

March 94

Nov 94