Tentative Minutes of the IEEE P802.11 Working Group

Plenary meeting
Orlando, Florida
July 11-15, 1994

Monday, July 11, 1994, PM

It was stated that Vic Hayes was unable to attend the start of the meeting because of death of his father. John McKown  as Vice Chairman of 802.111), took the chair of the meeting. Peter Chadwick volunteered to be secretary for this meeting. John McKown stated that he wanted to follow the agenda published by Vic Hayes.  Document distribution handled by Jon Rosdahl, attendance record by Leon Scaldeferri and copying by Stuart Kerry.

Notes taken by Peter Chadwick, Monday and Wednesday edited by John McKown with final formatting by Vic Hayes

Objectives for this meeting

# OBJECTIVES MAC Group

## 1) Cross check work plan and eliminate MAC features to make November Letter ballot deadline as previously committed by 802.11 plenary session.

## 2) Revisit recommendations from May meeting, not ratified by 802.11 plenary

## 3) Review the efforts of those working to create text to resolve the draft text consistently with the closed issues. Recommend adoption of additional text provided.

## 4) Finalize decision on "wired equivalent" security algorithm as an 802.11 requirement.

## 5) Close all remaining open issues - this is necessary to determine what features will make the November Letter Ballot and which will not.

## 6) Review and hopefully adopt a MAC Management functionality proposal.

## 7) Decide on a detailed fragmentation proposal. This is needed to complete the recommendation from May to add fragmentation functionality.

# OBJECTIVES PHY Group

## •	Close all open issues

## •	Complete the MAC/PHY interface

## •	Edit text for draft standard

1. Opening

1.1 Roll Call: People in the room were invited to introduce themselves.

1.2 Voting rights: 1.3 Attendance list, Registration, 1.4 Logistics: John explained the rules on voting rights, registration, the attendance list, document copying etc.

1.5 Other announcements: None

2. Approval of the minutes of the previous meeting

2.1 Vancouver meeting, 2.2 Oshawa meeting:

Motion # 1:	to approve minutes of the 802.11 plenary sessions at Vancouver and Oshawa

Moved by:	Barry Dobyns
Seconded by:	Dave Bagby

Motion Discussion: claimed that the minutes of the Vancouver meetings did not reflect the decision that the High Speed FH group made regarding the use of 4 GFSK for the 2Mb/s mode, and the use of 2 and 4 DBPSK for the DSSS mode at 1 and 2 Mbit/s respectively.

Motion # 1.1:	To table motion #1

Moved by:	Paul Eastman
Seconded by:	Jon Rosdahl

Motion Discussion: none

Approved: 40	Opposed: 0	Abstain: 3	Motion # 1.1 to table # 1 passes

Motion # 2:	to take the approval of the Oshawa minutes from the table

Moved by:	Paul Eastman
Seconded by:	Dave Bagby

Motion Discussion: none

Approved: by acclamation				Motion # 2 passes

Motion # 3:	to accept the Oshawa minutes

Moved by:	Paul Eastman
Seconded by:	Phil Bellanger

Motion Discussion: none

Approved: by acclamation			Motion # 3 passes

3. Reports

3.1 Report from the Executive Committee, John McKown requested Paul Eastman to report on the Executive Committee meeting. Matters of distinct interest to 802.11:

*	Changes have been under consideration for the quorum issue at interim meetings. Dave Bagby asked for clarification that the interim meetings could still remain inquorate. However, the Executive Committee do not wish to institute any change at this time.

*	Electronic distribution of draft standard documents is specifically prohibited until further notice.

*	Proposed comments regarding the NTIA proposal to reallocate 2400 - 2417 MHz.  Some editorial comments have been received: final decision will be made Thursday, 14 July 1994.

3.2	from editors Bob O'Hara reported that a new copy of the draft 20b1 would be distributed Tuesday 12 July. This document includes all text relating to the decisions made prior to the March meeting. Some reorganisation has taken place to improve the modularity of the draft to ease the inclusion of multiple PHYs. Change bars are incorporated, and deleted text struck through.

3.3	from simulators  	}

3.4 from MAC/PHY interface ad-hoc	} Dave Bagby informed the meeting that Kerry Lynn had, at the last minute, been unable to attend the meeting because of the exigencies of the service. Thus the MAC/PHY Interface group report and the simulation report are not available, although they may arrive by e-mail during the week

3.5	financial report San Jose meeting by Wayne Moyers  (carried from Oshawa meeting)

collected via room charge: 46 @ $ 45.00	2,070.00

collected at registration by WiSE 59 @ $ 45,00, less petty cash expense)	2,763.32

Total receipts	4,833.32

Paid to hotel	4,725.00

Excess funds ($ 108.32) carried over to next meeting.

Motion # 4:	to accept the financial report of the San Jose meeting

Moved by:	Larry Van der Jagt
Seconded by:	Bob O'Hara

Motion Discussion: none

Approved: unanimously by acclamation			Motion # 4 passes

3.5	financial report Oshawa meeting by Vic Hayes for Orest Storoshchuk

Motion # 5:	that the consideration of the financial report for the Oshawa meeting be postponed until Thursday.

Moved by:	Dave Bagby
Seconded by:	Michael Fischer

Motion Discussion: none

Approved: by consensus			Motion # 5 passes

Paul Eastman stated that a lot of discussion had occurred regarding the quorum position. The interim meetings were just as vital, and the work done just as valid as that done in the full meetings. He pointed out that the decisions made at an interim meeting can be subsequently approved en bloc at a full 802 meeting. He stated that only a technical decision needs a 75% majority: non technical decisions require a simple majority. The definition of a quorum by the Executive Committee was questioned, and how this could be reconciled with voting rights.

It was suggested that the current practice be maintained, and that all decisions be confirmed at a full meeting if necessary. Dave Bagby asked if the Executive Committee had considered the other side that although 75% of those present voted, if the meeting was inquorate, the attendance at interim meetings would fall. It was stated that the work of small groups was encouraged, and that if a suitable majority of the people within a group wished to work, their decisions could be ratified.

4.	Registration of contributions John McKown stated that he was not totally sure of what was intended here. The MAC group chair knows the papers tabled for his group: other papers for the various groups were listed, and numbers starting at 200 allocated for new papers.  The list of documents is provided in cocument 94/198 R1.

5.	Adoption of the Agenda

Motion # 6:	to approve the agenda

Moved by:	Bob O'Hara
Seconded by:	Phil Bellanger

Motion Discussion:

Motion # 6.1:	to call the question

Moved by:	Bob O'Hara
Seconded by:	Arthur Coleman

Motion Discussion: none

Approved: by consensus		Question called on Motion # 6.1

Approved: by consensus			Motion # 6 passes

6.	Unfinished Business

6.1	Approval of recommendations from the Oshawa meeting The list with recommendations is provided in document 94/199.

Motion # 7:	to approve the motions of the MAC group made at the Oshawa meeting as recorded in document 94/141

Moved by:	Dave Bagby
Seconded by:	Michael Fischer

Motion Discussion:

Motion # 7.1:	to call the question

Moved by:	Peter Chadwick
Seconded by:	Bob O'Hara

Approved: by consensus		Motion # 7.1 passes Question called

Approved: 42	Opposed: 6	Abstain: 5	Motion # 7 passes

Motion # 8:	to approve the following recommendations made at the Oshawa meeting:
(1) That the IR PHY Subcommittee produce two PHY definitions, one for baseband operation from DC to 5 MHz, and one for carrier modulated operation from 15 MHz to 30 MHz, subject to the provability of the mutual non-interference of the two PHY definitions, and reserving a coexistence band from 5 MHz to 15 MHz.

Moved by:	Roger Samdahl
Seconded by:	Barry Dobyns

Motion Discussion: none

Approved: 21	Opposed: 0	Abstain: 12	Motion # 8 passes

Motion # 9:	to approve the following recommendations made at the Oshawa meeting:
(2) that the IR PHY Subcommittee adopt as its baseband encoding technique,  16-PPM for the 1 Mbit/s bitrate, and 4-PPM for the 2 Mbit/s bitrate, with all conforming receivers required to operate at both bitrates, and all confirming transmitters required to operate at the 1 Mbit/s bitrate.

Moved by:	Roger Samdahl
Seconded by:	Paul Eastman

Motion Discussion: none

Approved: 37	Opposed: 0	Abstain: 15	Motion # 9 passes

Motion # 10:	to approve the following recommendations made at the Oshawa meeting:
(3) Moved that the IR PHY adopt FQPSK as the modulation format for carrier modulated IR communications.

Moved by:	Roger Samdahl
Seconded by:	Peter Blomeyer

Motion Discussion: After some discussion:

Motion # 10.1:	to place motion 13 on the table until after the IEEE tutorial

Moved by:	Dave Bagby
Seconded by:	Paul Eastman

Motion Discussion: none

Approved: 24	Opposed: 15	Abstain: 9	Motion # 10 laid on the table.

Motion # 11:	to approve the following recommendations made at the Oshawa meeting:
(4) Moved that the IR carrier modulated system will be capable to operate at 4 Mbit/s and 10 Mbit/s.

Moved by:	Roger Samdahl
Seconded by:	Barry Dobyns

Motion Discussion: none

Approved: 31	Opposed: 3	Abstain: 13	Motion # 11 passes

@

6.2	Comment on NTIA report

6.3	New operating procedures

6.4	Liaison,

@The IEEE made a presentation on anti-trust and IP matters. A lot of discussion followed. During this presentation, it was pointed out that inclusion of a patent in an IEEE standard was covered by the IEEE IPR Policy, and that acceptance of a patented technology was only acceptable if no other equivalent technology was usable. Copies of the slides were made available.@

Motion # 12:	to take motion 10 from the table and reconsidered

Moved by:	Roger Samdahl
Seconded by:	Bill Huhn

Approved: by acclamation	Motion # 12 passes: Motion #10 taken from the table

Motion # 10:	to approve the following recommendations made at the Oshawa meeting:
(3) Moved that the IR PHY adopt FQPSK as the modulation format for carrier modulated IR communications.

Motion Discussion: a lengthy discussion started.  Salient points:

Is the form of FQPSK recommended a specific variety covered by IPR?  Yes.

Is the form of FQPSK recommended better than the alternatives?

Motion # 10.1:	to call the question on motion # 10

Moved by:	Arthur Coleman
Seconded by:	Jim Renfro

Approved: by acclamation		Question called

Approved: 7	Opposed: 27	Abstain: 11	Motion # 10 fails

Motion # 13:	to instruct the IR subgroup to investigate this particular modulation scheme further, and to report back in sufficient detail for the 802.11 plenary meeting to decide if the scheme is that actually desired.

Moved by:	Paul Eastman
Seconded by:	Larry van der Jagt

Motion Discussion: The chair stated that the motion was procedural.

Friendly amendment to the motion from Bill Huhn to strike all after "report back": this was accepted.

Motion # 13 now reads:	to instruct the IR subgroup to investigate this particular modulation scheme further, and to report back.

Motion # 13.1:	to call the question

Moved by:	Jon Rosdahl
Seconded by:	Bill Huhn

Approved: by consensus		Question called on Motion # 13

Approved: 29	Opposed: 6	Abstain: 7	Motion # 13 passes

Motion # 14:	to adjourn

Moved by:	Barry Dobyns
Seconded by:	Bill Huhn

Approved: by consensus.  Meeting adjourned at 19:10 h.

Wednesday PM July 13, 1994

9.	Opening John McKown opened the meeting, and brought the attention of the meeting to the draft IEEE policy on electronic distribution of draft standards.

9.1	Announcements

Various standard housekeeping notices were made.

10.	MAC/PHY (interface) Issues

The meeting was turned over to Dave Bagby, who stated that the major item of discussion from the MAC group was  priority pulses.

Larry van der Jagt presented the PHY issues - CCA, rate changing and Bit ordering. MAC-PHY Service Interface Primitives were raised as another topic. It was agreed to end the meeting at 1730.

Dave Bagby introduced the requirements for Distributed Time Bounded Services, especially with regard to Priority Pulse (PAS) requirements, and relinquished the floor to Wim Diepstraten for a detailed presentation.

There was some discussion on the provision of a suitable primitive for PAS control, but it was generally accepted that several possible approaches were possible.

It was suggested that rather than use the PAS, the highest priority stations should just start transmitting, and contentions between them resolved at a later stage.

The stage was reached where insufficient time remained for further discussion.  It was stated that the matter would be raised at the Plenary. Rick White stated that he had a few slides relevant to CCA with the priority pulse: it was suggested that these slides should be presented under this heading.

Larry van der Jagt introduced PHY group CCA considerations. The use of only one antenna for CCA evaluation in the FH group was announced, as was the CCA method, while the DS approach, with flow diagram, was introduced. The IR base band PHY was stated as having a CCA response time of 12 ms.

Discussion followed on acceptable False Alarm Rates, and further explanations made of the various approaches.

Rick White made his presentation regarding the problems of PAS detection. This led to a lively discussion.  At this point, Dean Kawaguchi called for the Orders of the Day, and the status of rate switching was introduced.

Larry van der Jagt introduced briefly the status of the various PHY Groups.  These are:-

FH Group 1 Mbit/s mandatory, 2 Mbit/s optional

HS Group 1 and 2 Mbit/s both mandatory.

DS Group 1 and 2 Mbit/s both mandatory

IR Group (Baseband)  	1 Mbit/s on tx mandatory, 2 Mbit/s on tx optional
                     	1 Mbit/s on rx mandatory, 2 Mbit/s on rx mandatory
(carrier)   	4 and 8 Mbit/s mandatory.

PHY Groups need fields in PLCP Headers for rate indication and capability, LME hooks, and MAC-PHY Service primitives.

Dave Bagby reported that the MAC group were having major problems in determining how to produce a MAC which can support the multiple rates.

Jim McDonald asked if the MAC Group would support multiple rates, or not? Dave Bagby replied that by dividing multiple rates into sub categories, he did not currently see a way to support this.  Jim responded that the PHY groups were relying on this being sorted out. Wayne Moyers stated that the choice of the Foundation MAC had been chosen as it had been stated that it could handle multiple rate PHYs.

In response to a request from Dean Kawaguchi, it was suggested that the MAC group would consider the lowest level at which multiple rates could be supported possibly the BSS fields. It was stated that rate fields need to be provided for future expansion. It was asked if there would be time available at the next meeting for discussion and submissions on the method of supporting multiple rates at the next meeting. It was stated that submissions would be accepted if they would address the problem. In reply to a question as whether any of the other original MAC candidates would have been any better, it was said that it was possible, but the amount of work done on the foundation MAC made it difficult to ascertain without vast amounts of work.

10.1 Report from the ad-hoc group --

Motion # 15:	Adopt the text in 94/203 as replacement for the current PHY layer service primitives.

Moved by:	Ed Geiger
Seconded by:	Dean Kawaguchi

Motion Discussion: This had been referred to this meeting by the Joint MAC-PHY group.

Ed Geiger provided a short introduction. After discussion, the question was called by Dean Kawaguchi, seconded by  Barry Dobyns, and accepted by acclamation.  In favour: 15.  Opposed:  13. Abstentions:   11

Approved: 15	Opposed: 13	Abstain: 11	Motion # 15 fails

11.	PHY issues see agenda item 10.

12.	MAC issues see agenda item 10.

13.	Adjourn  meeting adjourned 5:31 PM

Thursday afternoon July 14, 1994

14.	Opening  Chair, Vic Hayes, opened the meeting at 13:10

14.1	Announcements

14.1.1	Recordings made at the meeting

Vic Hayes announced that part of the proceeding may be recorded.

Motion # 16:	 that the use of tape recorders be judged out of order.

Moved by:	Peter Chadwick
Seconded by:	Stuart Kerry

Friendly amendment that this applies to all 802.11 meetings including sub group meetings. Friendly amendment to include all audio visual devices.

Motion # 16 now reads:	 that

the use of audio and/or visual recorders in all 802.11 meetings be prohibited.

Motion Discussion:

Motion # 16.1:	to call the question

Moved by:	Mike Fischer
Seconded by:	Stuart Kerry

Approved: by voice vote		Motion # 16.1passes, question called

Approved: 44	Opposed: 0	Abstain: 5	Motion # 16 passes

13.1.2	Electronic distribution of draft standards Vic reported on the distribution of standards in electronic form.  Vic said that he will distribute documents by diskette, and will make representations about the ftp server.

13.1.3

The committee thanked the Chair for his efforts in attending the meeting, and expressed their condolences with him on his recent bereavement.

14.2	Document list update  Stuart mentioned the status.  Refer to document 94/198 R1.

14.3	Agenda adjustments the agenda was adopted by consensus.

15.	Reports

15.1	MAC/PHY interface ad-hoc group

Motion # 17:	that the MAC/PHY interface ad hoc group  adopt as their direction to add definition to the data parameters that exist in doc. 60 (draft standard) so that these primitives are used.

Moved by:	Bob O'Hara
Seconded by:	None

Motion 17 not before the assembly.

Reported that ad hoc chairman appointed in the absence of chair and vice chair. Mike Fisher acted as secretary. From the meeting:

Motion # 18:	that responsibility for the production of the PHY layer Service Access Point definition rests exclusively with the MAC/PHY interface group and that PHY layer principle of Operation definition rests exclusively with the PHY sub committees.

Moved by:	Bob O'Hara (on behalf of MAC/PHY Interface group)
Seconded by:	Dave Bagby

Motion Discussion: none

Approved: 43	Opposed: 0	Abstain: 6	Motion # 18 passes

Proposed changes to support Multiple Rates failed in the MAC/PHY interface meetings. Other changes proposed were dealt with during the Wednesday PM Joint MAC/PHY meeting

15.2	MAC group  Report by Dave Bagby, refer to document 94/197A for the presentation.

Bagby reported that the MAC group had approved  minutes with amendments.

Noted that the approved minutes be distributed.	ACTION: Vic Hayes/ Dave Bagby

MAC Group will provide a multi rate concerns discussion document. Vic Hayes requested that where discussion takes place on the reflector requiring formal retention, someone act as moderator and so do.

The MAC group desire that the IEEE inform the group about the possibilities of the inclusion of colour printing in the final published standard.
	ACTION: Vic Hayes

Vic Hayes stated that the mailings will be 22nd July, second mailing 29th July.

Fragmentation.

Paper 94/147. resolved by the MAC group: the mechanism described in 94/147 be accepted for incorporation in the standard.

Motion # 19:	to accept that the mechanism described in 94/147 be accepted for incorporation in the standard.

Moved by:	Dave Bagby
Seconded by:	Simon Black

Motion Discussion: none

Approved: 49	Opposed: 0	Abstain: 2	Motion # 19 passes

Motion # 20:	that the active max MPDU size shall be a managed object per station rather than  per BSS as previously decided.

Moved by:	Dave Bagby
Seconded by:	Mike Fischer

Motion Discussion: none

Approved: 51	Opposed: 0	Abstain: 2	Motion # 20 passes

Reported that the work on windowing considered complete.

Motion # 21:	that text for a more complete description of the operation of the to/from AP bits be derived from 94/120 and included in the next revision of the draft.

Moved by:	Dave Bagby
Seconded by:	Simon Black

Motion Discussion: none

Approved: 54	Opposed: 1	Abstain: 1	Motion # 21 passes

Motion # 22:	that the definition of the MAC and SMT portions of the MIB as described in 94/98a be adopted and placed in the draft standard and supersede the recommendation made in the closing plenary in May to use 94/98 as a work in progress for the framework for the MIB definition

Moved by:	Dave Bagby
Seconded by:	Barry Dobyns

Motion Discussion: none

Approved: 51	Opposed: 1	Abstain: 1	Motion # 22 passes

Motion # 23:	to accept the MAC group recommended actions to close issues:-

-5.9 finding AP's

-5.6 Association direction

-5.7, 5.8 reassociation

-5.3b infra structure services required.

For full details

Moved by:	Dave Bagby
Seconded by:	Barry Dobyns

Motion Discussion: none

Approved: 51	Opposed: 0	Abstain: 3	Motion # 23 passes

Motion # 24:	Moved that at the M/P interface all information shall be in canonical bit order.

Moved by:	Dave Bagby
Seconded by:	Jon Rosdahl

Motion Discussion:

Motion # 24.1:	to limit the debate to 1 minute per speaker

Moved by:	John McKown
Seconded by:	Mike Rothenburg

Motion Discussion: none

Approved: by acclamation		Motion # 24.1 passes

After a lengthy discussion:

Motion # 24.2 to amend:	that "canonical" be replaced by "in the bit order specified in 802.3"

Moved by:	Mike Rothenburg
Seconded by:	Bob Crowder

Motion Discussion:

Motion # 24.3:	to amend 802.3 to 802.2

Moved by:	Jon Rosdahl
Seconded by:	Dave Bagby

Motion Discussion: none

Approved: by acclamation			Motion # 24.3passes

Question called on motion 24.2 by Bob Buaas, second by Barry Dobyns. Question called by voice vote.

Approved: by voice vote			Motion # 24.2 passes

Motion # 24.4:	that it reads "at the MAC/PHY interface or on the media

Moved by:	Bob Crowder
Seconded by:	none	motion is not before the assembly

Question called by Jon Rosdahl, second Barry Dobyns.  Question called on voice vote.

Approved: 45	Opposed: 4	Abstain: 12	Motion # 24 passes

Motion # 25:	that the final frame formats adopted by 802.11 shall be an integral number of octets.

Moved by:	Dave Bagby
Seconded by:	Barry Dobyns

Motion Discussion: Clarification; is the frame referred to an MPDU?  Answer is indeterminate.

Motion # 25.1:	to call the question.

Moved by:	Bob O'Hara
Seconded by:	Barry Dobyns

Approved: 33	Opposed: 6	Abstain: 6	Motion # 25.1 passes, Question is called

Approved: 44	Opposed: 2	Abstain: 10	Motion # 25 passes

Motion # 26:	that the changes within 94/155 sect. 2.1 be incorporated in the 802.11 be incorporated draft and octets are transmitted in ascending order.

Moved by:	Dave Bagby
Seconded by:	Barry Dobyns

Motion Discussion: carried by acclamation.

call for a division.

Approved: 51	Opposed: 2	Abstain: 6	Motion # 26 passes

Distributed Time Bounded Services

Motion # 27:	that 802.11 adopt a priority based DCF proposal as documented in 94/150.

Moved by:	Dave Bagby
Seconded by:	Wim Diepstraten

Motion Discussion: question called Larry Zuckerman second Paul Eastman.

Approved: 14	Opposed: 20	Abstain: 23	Motion # 27 fails

MAC fixed the programme, and believes that the MAC will be complete for the November letter ballot. A straw Poll in the MAC to leave synchronous services, which was rejected by about 2 to 1. Goals for September meeting fixed.

There were some questions about editing and dates.

That was the end of the MAC report.  The Chair granted Kamilo Feher a one minute slot for presentation of a IPR statement. This statement will be circulated (in document 94/186), and will be included in these minutes by reference. The time was extended to allow completion of the presentation.

Kamilo Feher requested that the motion from the PHY group be addressed before any break. As there were objections raised, the chair called for the break to reconvene at 1530.

Break, meeting called to order at 15:30 hours

15.3	PHY group   report --  L. van der Jagt

At some time between the disposal of motion 24 and

the PHY repoert the Chair proposed to limit the time in debate from that time on to two minutes per person.  Some people objected and proposed to limit debate to one minute.  The chair than asked whether there was any objection to limit the time in debate from that time on to two minutes per person.  No objections were made and the Chair stated that further in this meeting, the time in debate from that time on to two minutes per person.

The majority of effort has been made in the sub groups, rather than as a complete group.

From the PHY meeting for consideration by plenary:

Motion 1:

Motion # 28:	that the IR PHY sub committee as currently constituted be split into two sub committees one to complete the definition of the Baseband IR PHY and one to complete the definition of the Carrier based IR PHY.

Moved by:	Larry van der Jagt
Seconded by:	Roger Samdahl

Motion Discussion:

Question called by Jim McDonald second by Barry Dobyns. Question called by acclamation.

Approved: 29	Opposed: 6	Abstain: 19	Motion # 28 passes

Motion 2:

Motion # 29:	that the text content of document 94/152 Physical Layer Draft Specification for Baseband Infrared Media sect 3 sect 4 and Appendix A shall be incorporated into the draft standard IEEE P802.11-93/20b1 Wireless LAN Medium Access Control and Physical Layer Specifications by the editors in its next revision replacing section 11  which is currently empty of content.

Moved by:	Larry van der Jagt
Seconded by:	?@

Motion Discussion: Question called by acclamation.

Approved: 40	Opposed: 0	Abstain: 16	Motion # 29 passes

Motion # 30:

Resolved: after reviewing FQPSK as requested by the Plenary, the IR sub committee recommends the adoption of this patented modulation for use in IR carrier-based IR standard

Moved by:	Larry van der Jagt
Seconded by:	Paul Eastman

Motion Discussion: After lengthy discussion, proposed that the motion be amended to:

Motion # 30.1:	adopt FQPSK or compatible techniques for IR modulated carrier based PHY

Moved by:	Kamilo Feher
Seconded by:	Paul Eastman

Motion Discussion: question called by Barry Dobyns sec Peter Blomeyer.

Approved: 20	Opposed: 9	Abstain: 21	Motion # 30.1 passes

Motion 30 further discussion: after discussion:

Motion # 30.2:	to lay motion # 30 on the table

Moved by:	Jon Rosdahl
After reference to Robert's Rules of Order, the chair ruled motion 30.2 out of order.

Motion 30 further discussion: question called by  Jon Rosdahl  seconded Barry Dobyns

Approved: 11	Opposed: 24	Abstain: 16	Motion # 30 fails

15.4	Editor's report

Draft 20b2 requires inputs from the authors by Friday 22nd July. Minor errors, typos etc. can be e-mailed to the editors.

Motion # 31:	that Procedure 102R  "having exact text available at the vote" be relaxed into "Chairman and editors will decide

Moved by:	Dave Bagby
Seconded by:	Barry Dobyns

Motion Discussion: Question called Dave Bagby, sec Brian Dobyns. Question called.

Approved: 25	Opposed: 2	Abstain: 6	Motion # 31 passes

16.	Unfinished business

16.0	Tabled motions and approval left over Oshawa motions

Oshawa tabled motions be kept active for the next meeting.

Motion # 32:	to remove from the table of the minutes of the Vancouver meeting.

Moved by:	Bob O'Hara
Seconded by:	Roger Samdahl

Motion Discussion: after discussion:

Motion # 32.1:	to postpone the approval to the next meeting

Moved by:	John McKown
Seconded by:	Arthur Coleman

Motion Discussion: none

Approved: accepted unanimously			Motion # 32.1 passes

Motion # 32 postponed till the next meeting

Motion # 33:	that Vic Hayes send the liaison letter to ETSI.

Moved by:	Larry van der Jagt
Seconded by:	?

Motion Discussion: none

Approved: by consensus			Motion # 33 passes

ACTION Vic Hayes

Reported that Oshawa financial report held to next meeting.	ACTION Vic Hayes

16.1	Recap of output documents

Liaison statement

16.2	Recap of document distribution

16.3	Next Meeting

* Objectives for next meeting  to be taken from the reports and sent in by the subchairs.

* Mailing Dates: July 22 and July 29

16.5	Future Meetings

Chair shows schedule for future plenary and intermediate meetings

16.4	Other Intermediate Meetings required? none

17	New business

18.	Closure The meeting was closed at 17:20 hours

## Tentative Meeting Schedule

Date	Month	Year	Place	Type 	Location	Host

29/8-1 Sep		1994	San Antonio, TX	Inter	Marriott 	Digital 								   Rivercenter	Ocean

7-11	Nov	1994	Incline Village, NV	Plenary	Hyatt Regency, 
 						Lake Tahoe

9-12	Jan	1995	San Jose	Inter	LeBaron	WiSE & 									           Tetherless

6-10	Mar	1995	West Palm Bch, FL	Plenary	Ramada

8-11	May	1995	Salt Lake City, UT	Inter	Open	Novell

10-14	July	1995	Maui, HI	Plenary	Hyatt Regency

TBD	Sept	1995	TBD	Inter	Open

6-10	Nov	1995	Montreal, PQ	Plenary	Queen Elizabeth Hotel

11-15	March	1996	La Jolla, CA	Plenary	Hyatt Regency

8-12	July	1996	Netherlands	Plenary	?

11-15	Nov	1996	Vancouver  BC	Plenary	Hotel Vancouver

# Appendix 1

# Attendance list

First name	Last name	Status	Company	communications

Mr. ROBERT	ACHATZ	voter	US Dept of Commerce	+1 303 497 3498
rachatz@ntia.its.bldrdoc.gov

Mr. KAZUHIRO	ADACHI		ALPS Electronic	+1 408 432 6486
100206,2523@compuserve.com

Mr. SATOSHI	BABA		NTT	+81 43 211 3325
baba.satoshi@nsc-host.nsc.cae.ntt.jp

Mr. DAVID	BAGBY	voter	Advanced Micro Devices	+1 408 749 5425
david.bagby@amd.com

Mr. PHIL	BELANGER	voter	Xircom	+1 415 691 2500
pbelange@xircom.com

Mr. MANUEL J.	BETANCOR	voter	ETSI Telecommunicacion	+34 28 451272
betancor@deimos.ulpgc.es

Mr. CHRISTER	BJORK		Telia Research	+46 40 10 5133
christer.bjork@malmo.trab.se

Mr. SIMON	BLACK	voter	Symbionics	+44 223 421025
sab@symbionics.co.uk

Mr. PETER	BLOMEYER	voter	ANDROMEDA  GmbH	+49 89 8901480

Mr. JAN	BOER	voter	AT&T GIS  WCND Utrecht	+31 3402 97483
jan.boer@utrecht.ncr.com

Mr. ALESSANDRO M.	BOLEA		Raytheon	+1 508 490 1857
alessandro-m-bolea@ccmail.ed.ray.com

Mr. JACK L.	BRADBERY	voter	AMP Inc  M.S. 210-020	+1 717 561 6271
jlbradbe@amp.com

Mr. GLENN J.	BRONSON		Scope Communications  Inc.	+1 508 393 1236
glenn@scope.com

Mr. Chuck	BROWN		Intel	+1 916 356 3770
chuck_brown@ccm.fm.intel.com

Mr. ROBERT A.	BUAAS	voter	The Buaas Corporation	+1 714 968 0070
buaas@nosc.mil

Mr. PETER E.	CHADWICK	voter	GEC Plessey Semiconductors	+44 793 518080
gecp.peterc@applelink.apple.com

Mr. NAFTALI	CHAYAT	voter	LANNAIR	+972 3 6458391
naftali@lannet.com

# Appendix 1

# Attendance list

First name	Last name	Status	Company	communications

Dr. KWANG-CHENG	CHEN	voter	National Tsing Hua University	+886 35 715131 x4054
chenkc@ee.nthu.edu.tw

Mr. STEVE	CHEN	voter	Standard Microsystems Corporation	+1 714 707 4803
steve-chen@west.smc.com

Mr. ARTHUR	COLEMAN	voter	Proxim  Inc.	+1 415 960 1630
arthur@proxim.com

Mr. ROBERT S.	CROWDER	voter	Ship Star Associates Inc	+1 302 738 7782
0002892306@mcimail.com

Ms. SANCHAITA	DATTA	voter	Megahertz	+1 801 320 7556
sdatta@mhz.com

Mr. MARK	DEMANGE	voter	Motorola	+1 708 576 7913
mark_demange@wes.mot.com

Mr. WIM	DIEPSTRATEN	voter	AT&T GIS  WCND Utrecht	+31 3402 97482
wim.diepstraten@utrecht.ncr.com

Mr. BARRY A.	DOBYNS	voter	Photonics	+1 408 955 7930 X230
76527.266@compuserve.com

Dr. PAUL	EASTMAN	voter	RF Networks	+1 602 861 3652
p.eastman@compmail.com

Mr. JOHN W.	ENG		Digital Equipment Corp	+1 508 486 7734
eng@nac.enet.dec.com

Mr. GREG	ENNIS	voter		+1 408 356 4775
gennis@netcom.com

Mr. JOHN	FAKATSELIS		HARRIS Corp.	+1 407 729 4733

Dr. KAMILO	FEHER	voter	University of California  Davis	+1 916 752 8127

Mr. MATTHEW	FISCHER		AMD	+1 408 749 5403

Mr. MICHAEL	FISCHER	voter	Digital Ocean Inc.	+1 210 614 4096
mfischer@child.com

Mr. MAURICE	FRANCE	voter	Turner Gold France Engineering	+1 310 373 9515
hmfrance@aol.com

Mr. PAUL R.	FULTON	voter	Netcore Technology Inc.	+1 214 578 7090

Mr. KEITH S.	FURUYA	voter	Xircom	+1 415 691 2500
kfuruya@xircom.com

Mr. ED	GEIGER	voter	Apple Computer Inc	+1 408 974 4907
edg@apple.com

Mr. EUGEN	GERSHON	voter	Advanced Micro Devices	+1 408 749 4944
eugen.gershon@amd.com

# Appendix 1

# Attendance list

First name	Last name	Status	Company	communications

Mr. THOMAS L.	GRUBER		Plexus Research Inc	+1 508 263 6080

Dr. RON	HAM		Thomas-Conrad Corp. 	+1 512 834 6013
rham@klaven.tci.com

Mr.JAMES	HARRER		Valor Electronics, Inc.	+1 419 537 2443

Mr. VICTOR	HAYES	voter	AT&T GIS  WCND Utrecht	+31 3402 97528
Vic.Hayes@Utrecht.ncr.com

Mr. ALEX	HERMAN	voter	WINDATA	+1 508 952 0170
aherman@wireless.windata.com

Ms. LAURA	HINDY	voter	Raytheon	+1 508 490 1420
hindy@ed.ray.com

Mr. BILL	HUHN	voter	Motorola  Inc	+1 708 576 7207
bill_huhn@wes.mot.com

Mr. LARRY van der	JAGT	voter	Knowledge Implementations Inc	+1 914 986 3492

Mr. CHARLIE	JENKINS		GEC Plessey	+1 408 439 6055
charlie@sv.gpsemi.com

Mr. WERNER	JUST		Siemens AG	+49 89 41 44 55 66

Mr. FRED	KAMP	voter	Philips Semiconductors	+1 408 991 4593
kamp@sigscv1.scs.philips.com

Mr. DEAN M.	KAWAGUCHI	voter	Symbol Technologies  Inc	+1 408 369 2629
deank@psd.symbol.com

Mr. STUART	KERRY	voter	Symbol Technologies Inc	+1 408 369 2634
stuart@psd.symbol.com

Mr. MIKIO	KIYONO	voter	NEC Technologies Inc	+1 408 433 1457
mikio@lpd.sj.nec.com

Mr. JOSEPH J.	KUBLER	voter	Norand Corporation	+1 303 442 1850
kublerj@norand.com

Mr. DANIEL E.	LEWIS	voter	Norand Corporation	+1 319 369 3370

Ms. ISABEL	LIN	voter	Toshiba America Information Systems Inc	+1 714 583 3854
isabell@tais.com

Mr. FRANCISCO J.	LOPEZ-HERNANDEZ	voter	E.T.S.I. Telecomunicacion	+34 1 336 73 41
dxtn@tfo.upm.es

Mr. JERRY	LORAINE	voter	Symbionics	+44 223 421025
jl@symbionics.co.uk

Mr. KEN	LU		Accton Tech. Corp.	+886 35 770 270 X206
ken@accton.com.tw

# Appendix 1

# Attendance list

First name	Last name	Status	Company	communications

Mr. ANDY J.	LUQUE		Open Comm. Technology	+1 503 389 6512

Mr. RONALD	MAHANY	voter	Norand Corporation	+1 319 369 3552
mahanyrl@norand.com

Mr. BRIAN	MATHEWS		Harris Corp.	+1 407 724 7585

Mr. NOBUO	MATSUO		Matsushita Electric Works	+1 408 433 3386
mat@ca.mew.com

Mr. JIM	McDONALD	voter	Motorola	+1 708 576 3169
jim_mcdonald-cjm015@email.mot.com

Mr. JOHN	McKOWN	voter	Motorola	+1 708 538 5235
mckown@wes.mot.com

Mr. URI	MELAMED		RDC Communications Ltd	+972 52 584684

Mr. BRIAN	MESSENGER	voter	Proxim	+1 415 960 1630
brian@proxim.com

Mr. MIKE	MICELI		Motorola Inc.	+1 708 413 2532
rfbb70@waccum.sps.mot.com

Dr. AKIRA	MIURA	voter	Panasonic Technologies Inc.	+1 415 858 1000
miura@tadw.research.panasonic.com

Mr. ROY	MIYANO	voter	ALPS Electric (USA) Inc.	+1 408 432 6458
71234.3457@compuserve.com

Mr. TAKAHIRO	MIZUGUCHI		Ricoh Corp.	+1 201 882 2535

Mr. WAYNE D.	MOYERS	voter	WiSE Communications Inc	+1 408 376 0250 X105
moyers@wise.com

Mr. STUART	NORMAN		Aironet Canada	+1 905 475 7171

Mr. BOB	O'HARA	voter	Advanced Micro Devices	+1 408 749 4952
bob.ohara@amd.com

Mr. MITSUJI	OKADA	voter	NEC Electronics Inc.	+1 415 965 6549
mokada@asic.mtv.nec.com

Mr. ROGER	PANDANDA	voter	MCS Corp	+1 619 558 9300
roger_pandanda@mcsc.com

Mr. JIM	PANIAN		IBM	+1 919 254 4609
jpanian@ralvm6.vnet.ibm.com

# Appendix 1

# Attendance list

First name	Last name	Status	Company	communications

Mr. AL	PETRICK		Harris Semiconductor	+1 407 729 4944
apetrick@ccmail.mis.semi.harris.com

Mr. TIM	PHIPPS		Symbionics Ltd	+44 223 421025
tgcp@symbionics.co.uk

Mr. PAUL	PIRILLO	voter	NCR Corporation	+1 404 623 7505
paul.pirillo@atlantaga.ncr.com

Mr. JAMES A.	RENFRO	voter	Raytheon Co	+1 508 490 1934
renfro@ed.ray.com

Mr. DAVE	ROBERTS	voter	Advanced Micro Devices	+1 408 749 5461
david.roberts@amd.com

Mr. JAMES F.	ROESCH  JR	voter	Harris Corporation  MS T24-5/5847	+1 407 729 2977
jroesch@ic1d.harris.com

Mr. JON WALTER	ROSDAHL	voter	Novell Inc	+1 801 429 3183
jrosdahl@novell.com

Mr. MICHAEL	ROTHENBERG	voter	LANNAIR	+972 3 6458422
ieee_802.11-distr@lannet.com

Mr. CHANDOS	RYPINSKI	voter	LACE Inc.	+1 415 389 6659
rypinski@netcom.com

Mr. ROGER N.	SAMDAHL	voter	Photonics Corporation	+1 408 955 7930
70110.360@compuserve.com

Mr. KULBIR	SANDHU		Hitachi Micro Systems  Inc.	+1 408 456 2118
ksandhu@hmsi.hitachi.com

Mr. LEON S.	SCALDEFERRI	voter	NSA  R22	+1 301 688 0293
lsscald@alpha.ncsc.mil

Mr. DOUG	SCHULTZ		Integrated RF Solutions	+1 407 984 2600

Mr. GLEN	SHERWOOD	voter	Intermec Corp	+1 206 356 1791
glens@intermec.com

Mr. DONALD	SLOAN		AiroNet Communications	+1 216 873 2853

Mr. GREG	SMITH	voter	GEC Plessey Semiconductors	+44 522 502274
smith_g@lincoln.gpsemi.com

Mr. MARVIN	SOJKA	voter	Accipiter Corp	+1 216 666 6380
msojk@telxon.com

# Appendix 1

# Attendance list

First name	Last name	Status	Company	communications

Mr. JOHN	SONNENBERG		Pulse Spectrum	+1 619 674 8360
jsonnenberg+asdcorp%pulse@mcimail.com

Dr. WALTER C.	SOTELO	voter	Fujitsu Systems Busines of America Inc	+1 408 988 8012 x230
walters@fsba.com

Mr. PAUL F.	STRUHSAKER	voter	Telxon Aironet	+1 216 867 3700 x3331
pstru@telxon.com

Mr. MACK	SULLIVAN	voter	Proxim  Inc.	+1 415 960 1630
mack@proxim.com

Mr. KEN	TALENTINO		Amphenol Corp.	+1 203 796 2059

Mr. TOM	TSOULOGIANNIS	voter		+1 416 299 1954
tomt@accesspt.north.net

Mr. KOICHI KENT	TSUNO		Sumitomo Electric U.S.A. Inc	+1 408 737 8517
tsuno@sumitomo.com

Mr. RYAN H.	TZE	voter	Toshiba American Information Systems	+1 714 587 6769
ryant@tais.com

Mr. RUI T.	VALADAS	voter	Universidade de Aveiro	+351 34 381937
rv@zeus.ci.ua.pt

Ms. JEANINE	VALADEZ	voter	Advanced Micro Devices	+1 408 749 5206
j9@brahms.amd.com

Mr. SAROSH	VESUNA	voter	Symbol Technologies Inc	+1 408 369 2657
saroshv@psd.symbol.com

Mr. HIROHISA	WAKAI	voter	SHARP	+1 510 644 9267
wakai@sharp.co.jp

Mr. RICHARD E.	WHITE	voter	Motorola	+1 708 576 7878
rick_white@wes.mot.com

Mr. JERRY	WYATT		American Express	+1 602 492 2545
71233.702@compuserve.com

Mr. HIROSHI	YAGI		ALPS Electric	+1 408 432 6530
lfd01151@nit.com

Mr. IWEN	YAO		RN Communications Inc.	+1 508 256 4950

Mr. HYUN	YOE		Sunchon National University	
yhyun@sunchon.sunchon.ac.kr

Mr. CHRIS	ZEGELIN	voter	Symbol Technologies Inc	+1 408 249 9890 x144
chrisz@psd.symbol.com

Mr. LAWRENCE H.	ZUCKERMAN	voter		+1 610 252 1587

1)The officers of the Working Group are:
Mr. VICTOR HAYES	Mr. JOHN MCKOWN	Vacant
Chairman IEEE P802.11	Vice Chairman IEEE P802.11	Secretary IEEE P802.11
AT&T Global Information Solutions	Motorola	
Zadelstede 1-10	50 E. Commerce Dr.	
3431 JZ  Nieuwegein, NL	Schaumburg, IL 60173, USA	
E-Mail: Vic.Hayes@Utrecht.ncr.com	E-Mail: mckown@wes.mot.com
Phone: +31 3402 76528	Phone: +1 708 538 5235	
Fax: +31 3402 39125	Fax: +1 708 538 5251

Mr. DAVE BAGBY	Mr. LARRY VAN DER JAGT	Mr. BOB O'HARA
Chair IEEE P802.11-MAC group	Chair IEEE P802.11-PHY group	Editor IEEE P802.11
Advanced Micro Devices	Knowledge Implementations Inc.	Advanced Micro Devices
P.O. Box 3453  MS 17	32 Conklin Rd	P.O. Box 3453  M/S 70
Sunnyvale,  CA 94088, USA	Warwick, NY 10990, USA	Sunnyvale,  CA 94088, USA
Phone: +1 408 987 2423	Phone: +1 914 986 3492	Phone: +1 408 987 2421
Fax: +1 408 987 2800	Fax: +1 914 986 6441	Fax: +1 408 987 2814
E-Mail: david.bagby@amd.com	E-Mail: kiilvdj@attmail.com	E-Mail: bob.ohara@amd.com

Mr. GREG ENNIS	Mr. KERRY LYNN	Mr. JAMES E. SCHUESSLER
Editor IEEE P802.11	Editor IEEE P802.11	Editor IEEE P802.11
	Apple Computer Inc.	National Semiconductor
16331 Englewood Av.	Infinite Loop  MS 301-4J	P.O. Box 58090  MS D-3969
Los Gatos, CA 95032, USA	Cupertino CA 95014, USA	Santa, USA
Phone: +1 408 356 4775	Phone: +1 408974 2394	E-Mail: jim@berlioz.nsc.com
Phone: +1 408 356 4775	Fax: +1 408 974 9793	Phone: +1 919 254 4584
E-Mail: gennis@netcom.com	E-Mail: kerlyn@apple.com	Fax: +1 919 254 5410