## Slide 1
Tutorial on procedures for handling draft standards
Prepared by: Vic Hayes, chair IEEE P802.11 AT&T Global Information Solutions

## Slide 2
Scope
This paper is a tutorial on the procedure to follow for developing the 802.11 standard
This paper also contains the time schedule for getting to the first ballot and the schedule for the first ballot
The authoritative documents are:
  the Operating Rules for IEEE Project 802,
    references below are from this document
    will become available on the FTP servers (oprls91.doc)
  the IEEE Standards, 1994 Operations Manuel
    Can be obtained from Rona Kershner, fax +1 908 562 3808

## Slide 3
Procedure towards WG ballot
Prepare draft for first ballot
  5.1.1: “The function of the Working Group is to produce a draft standard, recommended practice or guideline”
Send out for first ballot by
  motion at November 1994 plenary meeting: To submit draft 1 to the Executive committee for ballot by the Sponsor Balloting group

## Slide 4
Procedure towards Sponsor ballot
Resolve negative votes and prepare next draft
If result was affirmative: send new draft to ExCom for Sponsor Balloting Group ballot
If result was not affirmative: send new draft out for confirmation ballot within WG

## Slide 5
Procedure towards IEEE Standards Board acceptance
Resolve negative votes and prepare next draft
If result was affirmative: send new draft to ExCom for submission to the IEEE Standards Board
If result was not affirmative: send new draft out for confirmation ballot within Sponsor Balloting Group ballot

## Slide 6
Ballot rules at WG level
Requires 50 % return of ballots from voting members to make ballot valid
  voting members have an obligation to vote 5.1.3.3: “Membership may be lost if two of the last three Working Group letter ballots are not returned or returned with an abstention other than "lack of technical expertise".”
5.1.4.2.2: “The ballot shall contain three choices:
  Approve. (May attach non-binding comments.)
  Do Not Approve. (Must attach specific comments on what must be done to the draft to change the vote to "Approve".)
  Abstain. (Must include reasons for abstention.)”

## Slide 7
Ballot rules at WG level (cont.)
Requires 75 % approval by those voting to pass the ballot
  Objective is to reach consensus
  “Do Not Approve” votes of observers will also be considered
Obtain Working Group approval
  Resolve negative votes
  5.1.4.2.2: “ Submission of a draft standard or a revised standard to the Executive Committee must be accompanied by any outstanding negative votes and a statement of why these unresolved negative votes could not be resolved”

## Slide 8
Rules for Sponsor ballot groups
Requires 75 % return to make ballot valid
  Before actual ballot the sponsor ballot group will be assembled by inviting those that have shown interest in Sponsor Balloting Group for 802.11
  Those that accept the invitation have committed to vote
Requires 75 % approval by those voting to pass the ballot
  Rejected “Do Not Approve” votes have to be presented to voter with reasons for rebuttal and a request to change vote into Approval

## Slide 9
Rules for sending proposal to IEEE Standards Board
Propsal has to contain:
  The Proposed Standard
  The Ballot summary document
  Copies of all unresolved negative votes, together with the reasons given by the negative voters and the rebuttals by the sponsor
  Proof of Coordination

## Slide 10
Schedule till Nov. 1994

## Slide 11
Schedule first ballot

## Slide 12
Schedule first ballot (cont.)