## Slide 1
Guidance for progression to Standard
Prepared by Vic Hayes, Chair
AT&T WCND Utrecht

## Slide 2
Summary
This presentation gives the most important actions 802.11 have to take to progress its draft standard
It also gives some possible schedules for handling the ballots between the March and July meetings
It provides the dates for the next IEEE Standard Board meetings and the likelyhood we would meet the dates

## Slide 3
What to do
At the March meeting, we need to resolve all negative votes
Then we need to approach the “Do NOT Approve” voters and ask them if our resolution to their comments constituting their “Do NOT Approve” vote would revert their vote to an “Approve” vote
Then we need to recalculate the ballot result and list the remaining “Do NOT Approve” votes
The remaining “Do NOT Approve” votes are either:
  rejected by 802.11 with a rebuttal (these are for the report to the ExCom)
  unresolved (these mean 802.11 need to do more work)

## Slide 4
What to decide
With more than 75% “Approve” votes, no unresolved “Do NOT Approve” votes and no technical changes made in D3.0
  propose the ExCom to approve Sponsor Ballot
With more than 75% “Approve” votes, no unresolved “Do NOT Approve” votes and technical changes made in D3.0
  propose the ExCom to approve Sponsor Ballot after WG Confirmation Ballot which does not generate “Do NOT Approve” votes with new comments
With more than 75% “Approve” votes and some unresolved “Do NOT Approve” votes
  do a new WG Letter Ballot and consider to do a WG Confirmation Ballot from the May meeting

## Slide 5
No
1st WG Confir-
mation ballot D4.0
Initial Sponsor
Ballot D4.0
May meeting start May 6
New No votes?
Technical
Changes?
Yes
No
2nd WG
Conf. Blt
D5.0
Initial Sponsor
Ballot D5.0
Yes
Sponsor Confir-
mation Ballot
D5.0
D5.0
Technical changes?
March meeting
July meeting
WG ballot
D4.0
Or
Yes
No
1st WG
Conf.
Blt D5.0
1
2
3
4
(3)
5
6

## Slide 6
1: POSSIBLE SCHEDULE FOR WG CONFIRMATION BALLOT D4.0
End of meeting Mar 15 (Fri)
Editors deliver Mar 28 (Thu) Here we have extended the time for the editors with one week
Draft on server Mar 30 (Sat)
Mailing date Apr 5 (Fri)
All drafts received Apr 9 (Tue)
Ballot closes Apr 23 (Tue) (15 days from mail arrive date, 24 days from server)
Result on server Apr 29 (Mon)
Meeting start May 6 (Mon)

## Slide 7
2: POSSIBLE SCHEDULE FOR INITIAL SPONSOR BALLOT D5.0
End of meeting May 9 (Thu)
Editors deliver May 16 (Thu)
Draft on server May 18 (Sat)
Draft at IEEE May 21 (Tue)
All drafts mailed May 24 (Fri)
All drafts received May 28 (Tue)
Ballot closes Jun 27 (Thu) (30 days from mail arrive, 40 days from ftp-server)
Result on server Jul 2 (Tue)
Meeting start Jul 8 (Mon)

## Slide 8
3: POSSIBLE SCHEDULE FOR 1st or 2nd WG CONFIRMATION BALLOT D5.0
End of meeting May 9 (Thu)
Editors deliver May 23 (Thu) Note the 2 weeks for the editors
Draft on server May 25 (Sat)
All drafts mailed May 31 (Fri)
All drafts received Jun 4 (Tue)
Ballot closes Jun 19 (Thu) (15 days from mail arrive, 25 days from ftp-server)
Result on server Jun 24 (Mon)
Meeting start Jul 8 (Mon)

## Slide 9
4: POSSIBLE SCHEDULE FOR WG BALLOT D4.0
End of meeting Mar 15 (Fri)
Editors deliver Mar 21 (Thu)
Draft on server Mar 23 (Sat)
Mailing date Mar 29 (Fri)
All drafts received Apr 2 (Tue)
Ballot closes Apr 29 (Mon) (30 days from mail sent date, 37 days from server)
Result on server May 2 (Thu)
Meeting start May 6 (Mon)

## Slide 10
5: POSSIBLE SCHEDULE FOR INITIAL SPONSOR BALLOT D4.0
End of meeting Mar 15 (Fri)
Editors deliver Mar 21 (Thu)
Draft on server Mar 23 (Sat)
Draft at IEEE Mar 26 (Tue)
All drafts mailed Mar 29 (Fri)
All drafts received Apr 2 (Tue)
Ballot closes May 2 (Thu) (30 days from mail arrive date, 39 days from server)
Result on server May 6 (Mon)
Meeting start May 6 (Mon)

## Slide 11
6: SPONSOR CONFIRMATION BALLOT D5.0
This route is very unlikely because it assumes No technical changes out of the WG Letter Ballot on D3.0
  Therefore I have not made a schedule
If we would get to this route, an Executive Committee E-mail Ballot is required to obtain approval to go for Sponsor Confirmation Ballot

## Slide 12
OPPORTUNITY TO MEET STANDARD BOARD DATES
Standards Board meeting September 19.
Proposed standard due at IEEE office: August 9
  Unlikely we make this because of the required Sponsor Confirmation Ballot after the July meeting
Standards Board meeting: December 10
  in the case we made an initial Sponsor Ballot on D5.0
  needs Executive Committee e-mail ballot from the September meeting
Proposed standard due at IEEE office: November 1