## Slide 1
Time line for 802.11 Letter Ballots
This document contains the time line to go through the various ballots for 802.1, assuming positive results
Originally proposed by Vic Hayes, and presented at the January 1996 meeting
No objections were raised from the attendees
Notes: 1

## Slide 2
SCHEDULE FOR WORKING GROUP CONFIRMATION BALLOT
End of meeting Jan 11 (Thu)
Editors deliver Jan 25 (Thu)
Draft on server Jan 27 (Sat)
Mailing date Feb 2 (Fri)
Ballot closes Mar 3 (Sun) (thirty days from mailing date, thirty-eight days from server)
Result on server Mar 7 (Thu)
Meeting start Mar 11 (Mon)
Notes: 2

## Slide 3
SCHEDULE FOR INITIAL SPONSOR BALLOT
End of meeting Mar 15 (Fri)
Editors deliver Mar 21 (Thu)
Draft on server Mar 23 (Sat)
Draft at IEEE Mar 25 (Tue)
All drafts mailed Mar 29 (Fri)
All drafts received Apr 2 (Tue)
Ballot closes May 2 (Thu) (thirty days from mail arrive date, forty days from server)
Result on server May 8 (Wed)
Meeting start May 13 (Mon)
Notes: 3

## Slide 4
SCHEDULE FOR SPONSOR CONFIRMATION BALLOT
End of meeting May 16 (Thu)
Editors deliver May 23 (Thu)
Draft on server May 25 (Sat)
Draft at IEEE May 27 (Tue)
All drafts mailed May 31 (Fri)
All drafts received Jun 4 (Tue)
Ballot closes Jun 19 (Wed) (fifteen days from mail arrive, twenty-five days from ftp-server)
Result on server Jun 25 (Tue)
Meeting start Jul 8
Notes: 4

## Slide 5
Standards Board
Proposed standard due at IEEE office: August 9.
Standards Board meeting September 19
Next opportunity (but needs ExCom e-mail ballot):
Standard at IEEE office: November 1
Standards Board meeting: December 10
Notes: 5