## Slide 1
July ‘96 MAC group Report
MAC
PHY
LLC
Notes: 1

## Slide 2
Goals for July ‘96
One goal - Forward Draft to Executive Committee for sponsor ballot.
  Based on decision at opening plenary, this is to be done by addressing as many comments as we have time for, identifying the technical vs. editorial changes.
    The result will be draft D4.1 (with changes), and D5.0 (the clean version to ballot)
    Which possibly will require approval in a 10-day confirmationballot within 802.11.
Notes: 2

## Slide 3
Misc subjects:
Approved March, 1996 MAC minutes
  MAC Motion #1: To approve the March 1996 MAC minutes as distributed in document 96/055.
    Moved Chris Zegelin, seconded Bob Marshall
    MAC vote: 7–0–2
Approved May, 1996 MAC minutes
  MAC Motion #2: To approve May 1996 MAC results as distributed in document 96/083 (the actual MAC minutes document 96/084 has not been distributed, but 96/083 contains all of the motions and voting results):
    Moved Chris Zegelin, seconded Simon Black
    MAC vote: 7–0–2
Notes: 3

## Slide 4
This Week’s work summary
Technical No votes
  Only 3 in MAC sections — all resolved
  Resolutions faxed to no voters not present
    Anil S. — 2 votes, agrees to change his no vote
    Joe K. — 1 vote, agrees and changes vote to yes
Scope of the work: 230 total MAC comments
  General, intro, annexes: 32, 6 (T, t), rest (E,e)
    (plus 16 PHY comments)
  Clauses 5–9: 167 (not well catagorized)
  Clauses 10–11: 31, 17 (T, t), rest (E,e)

## Slide 5
Tuesday & Wednesday AM work summary
Work was done in all MAC clauses
  Introductory, general & intro (clauses 3–4) comments
    All MAC issues addressed, 4 not yet resolved
  Clauses 5–6
    All addressed, 3 not yet completed
  Clause 7
    All addressed, 2 not yet resolved
  Clause 8
    All resolved
  Clause 9
    Fewer than 20 unaddressed, work ongoing
  Clauses 10–11
    All addressed, 3 not yet resolved

## Slide 6
Response to technical no votes
MOTION: That we decline the 2 technical no comments from Anil's no vote with the following rationale:
  Clause 7, #58: There is no necessity for the requested change, as it is a simple design optimization rather than a fault in the protocol, as sequence numbers in multicast/broadcast frames can safely be ignored because the Retry bit in those frames will never be set.
  Clause 11, #21: There is no necessity for the requested change, as it is a simple design optimization rather than a fault in the protocol, as sequence numbers in ATIM frames can safely be ignored as the effect of accepting a duplicate ATIM is null.
  Moved: Bob O'Hara, Seconded: Wim Diepstraten
  MAC Vote: 9–0–0
  This response read on telephone to Anil & he agrees that they are acceptable to him provided #19 from 106-6 is accepted (which is editorial & has been incorporated).
  Plenary Motion 17: moved MAC Group, seconded Bob O'Hara, approved by voice vote without dissent

## Slide 7
Response to technical no vote
MOTION: That we accept comment 136 on clause 9, suggest text from Joe Kubler from technical no vote, but place the text in a separate paragraph after the paragraph indicated in the comment (since the referenced paragraph refers to CF-Pollable stations). This change, however, is a clarification, not a technical change to the standard.
  Change is not technical because in 9.2.5.4 it is stated that the NAV is updated only when the new duration is greater than the existing duration. In 9.3.2.2 the only conditions which may reset the NAV are CF-End or CF-End+ACK.
  Moved: Jon Rosdahl, Seconded: Bob O'Hara
  MAC Vote: 9–0–0
  Text FAXed to Joe, he agrees & changes his vote to yes.
  Plenary Motion 18: moved MAC Group, seconded Jon Rosdahl, approved by voice vote without dissent

## Slide 8
General & Annexes
Summary: 48 total comments
  28 resolved (27 in MAC, 1 in opening plenary)
    1 (96/106-2, comment #24) accepted in principle but requires someone to write the ASN.1
  4 not yet completed
    3 (96/106-2, comments #32, #33, #45) require further discussion or commenter input in MAC group
    1 (96/106-6, comment #1) on IP, handle in Full WG
  16 comments from 96/106-2 (#s 1-3, 11-16, 30, 34-37, 43, 46) are PHY related & not being handled by MAC group.
MOTION: That resolution of 28 MAC comments from from general, intro & annexes (see 96/106-2r1) be accepted as approved in MAC group.
    Move Bob O'Hara, second Jon Rosdahl/Chris Zegelin
    MAC Votes: 10–0–0 (G&A), 9–0–0 (clauses 3 & 4)
    Plenary Motion 19: moved MAC Group, second Bob O'Hara, approved by voice vote without dissent

## Slide 9
Clauses 5 & 6
Summary: 31 total comments
  28 resolved (actually 27, since 1 was a duplicate)
  3 remain open (96/106-3, comments #11, #30, #39) for further discussion in MAC group
MOTION: That resolution of 28 comments from from clauses 5 & 6 (see 96/106-3r1) be accepted as approved in MAC group.
  Moved Ravi Nalamati, seconded Chris Zegelin
  MAC Vote: 10–0–1
  Plenary Motion 20: moved MAC Group, seconded Ravi Nalamati, approved by voice vote without dissent

## Slide 10
Clause 7
Summary: 50 total comments
  43 from 96/106–3, 7 from 96/106–6
    1 resolved as part of technical NO votes
    47 resolved that are not part of technical NO votes
      1 (96/103-6, #87) needs coordination w/ clause 11
    2 (96/106-3, comments #57, #69) require further discussion in MAC group
MOTION: That resolution of 47 comments from from clause 7 that are not part of technical NO votes (see 96/106-3r1 and -6r1) be accepted as approved in MAC group.
  Moved Simon Black, seconded Wim Diepstraten
  MAC Vote: 10–0–0
  Plenary Motion 21: moved MAC Group, seconded Wim Diepstraten, approved by voice vote without dissent

## Slide 11
Clause 10
Summary: 2 total comments
  all resolved
MOTION: That resolution of all comments from from clause 10 (see 96/106-4r1) be accepted as approved in MAC group.
  Moved Michael Fischer, seconded Chris Zegelin
  MAC Vote: 10–0–0
  Plenary Motion 22: moved MAC Group, second Chris Zegelin, approved by voice vote without dissent

## Slide 12
Clause 11
Summary: 30 total comments
  29 from 96/106–4, 1 from 96/106–6
    Comment #1 in 96/106-3 is duplicated as comment #22 in 96/106-4, and is being considered under the later of these two numbers.
  26 resolved Tuesday (24 from 106–4, 1 from 106–6)
  1 resolved Wednesday as part of technical No votes
  3 (96/106-4, comments #17, #22, and #30) need additional discussion in MAC group.
MOTION: That resolution of 26 comments from from clause 11 that are not part of technical NO votes (see 96/106-4r1 and -6r1) be accepted as approved in MAC group.
  Moved Michael Fischer, seconded Simon Black
  MAC Vote: 10–0–0
  Plenary Motion 23: moved MAC Group, second Chris Zegelin, approved by voice vote without dissent

## Slide 13
Clause 8
Clause 8 Summary: 11 total comments
  all resolved
  These require consistency changes Clauses 10 & 11
    Which were already needed due to inconsistencies between these clauses and the (correct) values in Annex D (!)
MOTION: That resolution of 11 comments from from clause 8 (see 96/106-3r1) and corresponding consistency changes to clauses 10 & 11 be accepted as approved in MAC group.
  Moved Michael Fischer, seconded Simon Black
  MAC Vote: 9–0–0
  Plenary Motion 24: moved MAC Group, seconded Ravi Nalamati, passed by plenary vote 18-0-1

## Slide 14
Status Thursday PM
Processing MAC comments nearly complete:
  Introductory, general & intro (clauses 3–4) comments
    All but 2 (on one topic) MAC comments resolved
  Clauses 5–6: All comments resolved
  Clause 7: All comments resolved
  Clause 8: All comments resolved
  Clause 9: All comments resolved
  Clauses 10–11: All comments resolved
  The changes due to accepted comments are all editorial:
    The changes are for consistency, clarity, and to correct editing artifacts and bring informative text up to date.
    The editorial vs. technical discirminator for changes to the draft is not how the commenter classified the comment. The criterion is whether the change alters the behavior of the protocol, as observed at one of the exposed interfaces.
    Another way to consider this is by asking whether an implementation based on {the proper selection among inconsistencies in} D4.0 will interoperate with an implementation based on D5.0

## Slide 15
Approval of Weds/Thurs results
Because work was done by a plurality of small groups, and finished shortly before start of closing plenary, these are not organized into large, sequential blocks.
96/106-3, comments #11 & #39 on the lack of MSDU delivery service & power management service definitions in clauses 5 & 6.
  MAC MOTION #12: That we decline comments #11 & #39 from 96/106-3 (on MSDU delivery service & power management service) due to lack of available text in the comment and insufficient time to create such text without the risk of introducting unintended side effects.
  Moved: Bob O'Hara, second: Howard Hall
  MAC Vote: 2–0–5
  Plenary Motion 29: moved MAC group, second Simon Black, passed by plenary vote 19-0-1.

## Slide 16
Approval of Weds/Thurs results
Updated resolution of Anil's no vote — he requested that we incorporate material into 9.2.8 from comment 19 in 96/106-6 (which we would probably have done anyway):
  MAC MOTION #13: That clause 9.2.8 be amended to read: "The receiving station shall keep a cache of recently received <source-address, sequence-number, fragment-number> tuples. A receiving STA may omit tuples obtained from broadcast/multicast or ATIM frames from the cache."
  NOTES: This is an editorial change to 9.2.8 "source-address" is corrected to "contents of the address2 field" in a subsequent motion
  Moved: Simon Black, seconded: Wim Diepstraten
  MAC vote: 8-0-2
  Plenary Motion 30: moved: MAC group, second: Ravi Nalamati, passed by plenary vote: 20-0-0

## Slide 17
Approval of Weds/Thurs results
Complete 96/106-3, comment #30, resolving the question about whether an AP is implicitly in State 3 with regards to the DS.
  MAC MOTION #14: To add statement to clause 5.5 to indicate that AP is always in state 3 because it is inherently able to communicate with the DS.
  NOTE: This is a clarifiction of existing functionality regarding access to and communication with/over the DS. This does not change the requirement that stations authenticate with an AP before communicating via DS.
  Moved: Chris Zegelin, seconded: Wim Diepstraten
  MAC vote: 11-0-0
  Plenary Motion 31: moved: MAC group, second: Ravi Nalamati, passed by plenary vote: 20-0-1.

## Slide 18
Approval of Weds/Thurs results
Complete 96/106-3, comment #57
  MAC MOTION #15: To decline comment #57 from 96/106-3 because
    1) Service class is per–MSDU, not per–STA, so the requested behavior (sending strictly ordered broadcasts/multicasts twice) is inappropriate.
    2) The broadcast address is defined in IEEE 802-1990 so we should leave this alone.
  Moved: Simon Black, seconded: Chris Zegelin
  MAC vote: 10-0-0
  Plenary Motion 32: moved: MAC group, second: Simon Black, passed by plenary vote: 21-0-0.

## Slide 19
Approval of Weds/Thurs results
Complete 96/106-3, comment #69
  MAC MOTION #16: To decline comment #69 from 96/106-3 because this is a request for new functionality & similar proposals have been voted down on at least 2 previous occasions.
  Moved: Jon Rosdahl, seconded: Wim Diepstraten
  MAC vote: 10-0-0
  Plenary Motion 33: moved: MAC group; second: Jon Rosdahl, approved by voice vote without dissent

## Slide 20
Approval of Weds/Thurs results
Complete 96/106-3, comment #76
  MAC MOTION #17: To decline comment #76 from 96/106-3 because this is a request for a minor technical improvement, the inclusion of which is unjustifiable at this late date.
  Moved: Simon Black, seconded: Jon Rosdahl
  MAC vote: 8-0-2
  Plenary Motion 34: moved: MAC group, second: Simon Black, aproved by voice vote without dissent

## Slide 21
Approval of Weds/Thurs results
Complete 96/106-3, comment #87
  MAC MOTION #18: To resolve comment #87 from 96/106-3 by changing the text in 6th paragraph of 7.3.2.1 to read:
    Each bit in the traffic-indication virtual bitmap shall correspond to traffic buffered for a specific station within the BSS that the AP is prepared to deliver at the time the beacon or probe response frame is transmitted. If bit Bit number N is shall be 0,if there are no directed frames buffered for the station whose Station ID is N. If any directed frames for that station are buffered, and the AP is prepared to deliver them, bit number N in the traffic-indication virtual bitmap is shall be 1. A PC may decline to set bits in the TIM for CF-Pollable stations is does not intend to poll (see clause 11.2.1.5)
  and in 11.2.5.1. (c) delete the words “CF-Pollable”
  Moved: Wim Diepstraten, seconded: Simon Black
  MAC vote: 11-0-0
  Plenary Motion 35: moved: MAC group, second: Wim Diepstraten, aproved by voice vote without dissent

## Slide 22
Approval of Weds/Thurs results
Approval of a group of Clause 9 comments
  MAC MOTION #19: To approve the proposed resolution of comments #130 through #146 from 96/106-3 (see 96/106-3r1), other than #136 (already approved on Wednesday in plenary motion #18).
  NOTE: None of these result in technical changes.
  Moved: Ravi Nalamati, seconded: Bob O'Hara
  MAC vote: 9-0-1
  Plenary Motion 36: moved: MAC group, second: Ravi Nalamati, aproved by voice vote without dissent

## Slide 23
Approval of Weds/Thurs results
Approval of a group of Clause 9 comments
  MAC MOTION #20: To approve the proposed resolution of comments #101 through #126 from 96/106-3 (see 96/106-3r1)
  NOTE: None of these result in technical changes.
  Moved: Simon Black, seconded: Wim Diepstraten
  MAC vote: 10-0-0
  Plenary Motion 37: moved: MAC group, second: Wim Diepstraten, aproved by voice vote without dissent

## Slide 24
Approval of Weds/Thurs results
Complete 96/106-4, comment #17
  MAC MOTION #21: To decline comment #17 from 96/106-4 because this is a request for a minor technical improvement, the inclusion of which is unjustifiable at this late date.
  Moved: Jon Rosdahl, seconded: Wim Diepstraten
  MAC vote: 9-0-1
  Plenary Motion 38: moved: MAC group, second: Jon Rosdahl, aproved by voice vote without dissent

## Slide 25
Approval of Weds/Thurs results
Complete 96/106-4, comment #22
  MAC MOTION #22: To decline comment #22 from 96/106-4 because this is a non–trivial functional change, which may be useful, but is incomplete as proposed, because the problem identified extends beyond the cited Association and Reassociation frames to (at least) Authentication frames, and perhaps to other management frame types.
  Moved: Wim Diepstraten, seconded: Jon Rosdahl
  MAC vote: 7-0-2
  Plenary Motion 39: moved: MAC group, second: Simon Black, aproved by voice vote without dissent

## Slide 26
Approval of Weds/Thurs results
Complete 96/106-4, comment #30
  MAC MOTION #23: To decline comment #30 from 96/106-4 because this is a non–trivial functional change for which the impact has not been adequately investigated, and for which the need has not been substantiated.
  Moved: Jon Rosdahl, seconded: Chris Zegelin
  MAC vote: 8-0-2
  Plenary Motion 40: moved: MAC group, second: Chris Zegelin, aproved by voice vote without dissent

## Slide 27
Approval of Weds/Thurs results
Complete 96/106-2, comment #45
  MAC MOTION #24: To approve comment #45 from 96/106-2 to incorporate the changes to the MAC PICS to properly describe the optional characteristics of the PCF.
  NOTE: This also corrects an error in the PICS for PS-Poll, which was shown as being transmitted only by APs rather than only by non-APs.
  Moved: Simon Black, seconded: Bob O'Hara
  MAC vote: 9-0-0
  Plenary Motion 41: moved: MAC group, second: Keith Amundsen, aproved by voice vote without dissent

## Slide 28
Approval of Weds/Thurs results
Complete 96/106-6, comments #11, #17, #18
  MAC MOTION #25: To decline comments #11, #17, and #18 from 96/106-6 due to lack of text provided by the commenters and the lack of time to generate such text (in a form which did not produce new, undesired side effects or inconsistencies). (see 96/106-6r1)
  Moved: Simon Black, seconded: Jon Rosdahl
  MAC vote: 7-0-3
  Plenary Motion 42: moved: MAC group, second: Simon Black, aproved by voice vote without dissent

## Slide 29
Approval of Weds/Thurs results
Approval of a group of Clause 9 comments
  MAC MOTION #26: To approve the proposed resolution of comments #13, #14, #15, #16, and #20 from 96/106-6. (see 96/106-6r1)
  NOTE: None of these are technical changes.
  Moved: Bob O'Hara, seconded: Chris Zegelin
  MAC vote: 10-0-0
  Plenary Motion 43: moved: MAC group, second: Simon Black, aproved by voice vote without dissent

## Slide 30
Approval of Weds/Thurs results
Complete 96/106-3, comments #34 & #35
  MAC MOTION #27: To resolve comments #34 and #35 from 96/106–3 to replace the text from 5.7.1 and delete references to state machines in 9.1.5 (see 96/106-3r1)
  Moved: Jon Rosdahl, seconded: Wim Diepstraten
  MAC vote: 8-1-1
  Plenary Motion 44: moved: MAC group, second: Jon Rosdahl, aproved by voice vote without dissent

## Slide 31
Remaining Open Comments
The following {non-PHY} comments have not been addressed:
  96/106-6, #1 (about patent procedures, not MAC issue)
  96/106-2, #32 & #33
    These are two, diametrically opposed suggested dispositions of the MAC state machines in Annex C. #32 calls for replacing the current, out-of date state machines with updated versions, #33 calls for removing the state machines entirely.
  Plenary Motion 45 (from floor): The state machine content from Annex C be deleted and replaced with "TBD". The informative Annex shall remain. This will close comments #32 & #33 from 96/106–3.
    moved: Simon Black, seconded: Bob O'Hara passed by plenary vote: 16-0-5.
  NOTE: Michael Fischer has stated he will provide updated state machines that closely match D5.0 for review (via the FTP server) prior to the next meeting at which it will be possible to make changes to the draft (such as re-inserting state machines).

## Slide 32
Goals for Next Meeting
If the request for letter ballot is approved, there is not going to need to be an August meeting, and the only goal for November, 1996 is to process sponsor ballot repsonses and have a revised draft for re-ballot or forwarding, as appropriate.
If a confirmation ballot proves to be necessary, there needs to be an August meeting, with the only goal being to resolve the issues from the confirmation ballot, allowing us to proceed to sponsor ballot.
Notes: 20

## Slide 33
MAC group report
That’s all for now...
  virtual Dave would like to get back to being real Michael
  and looks forward to real Dave's return next meeting
Notes: 21