## Slide 1
Jan ‘96 MAC group Report
MAC
PHY
LLC

## Slide 2
Jan ‘96 for Mar ‘96 mtg
We had one goal - Process D3 LB comments and forward D3.1 for sponsor ballot.
We didn’t make it, but we made a lot of progress.

## Slide 3
Misc Subjects
Nov, Jan MAC minutes approved

## Slide 4
This Week’s Work Summary.

## Slide 5
D3 MAC Clauses LB stats:
Clause #cmts
C 1: 1
C 2: 1
C 3: 11
C 4: 2
C 5: 59
C 6: 23
C 7: 119
C 8: 17
C 9: 168
C 10: 7
C 11: 117
Gen & anx:128

## Slide 6
Clause 1
Completed
All comments accepted
All resolutions edited into draft text.
MAC approval vote: 12, 0, 1
Plenary Vote: 23, 0, 1

## Slide 7
Clause 2
Completed
All comments accepted
All resolutions edited into draft text.
MAC approval vote: 12, 0, 1
Plenary Vote: 24, 0, 0

## Slide 8
Clause 3
Completed
One editorial comment referred to editors for style correction (c# 4 resolution in blue in file)
All other resolutions edited into draft text.
MAC approval vote: 12, 0, 2
Plenary Vote: 24, 0, 0

## Slide 9
Clause 4
Completed
All comments accepted
All resolutions edited into draft text.
MAC approval vote: 14, 0, 3
Plenary Vote: 25, 0, 0

## Slide 10
Clause 5
One comment (C#27) declined re deleting the fractal picture - author not present, ok reaction anticipated.
C#57 declined - requested change based on Data frame assumption re WEP MIB variables.
All other comments either adopted or problem identified resolved with alternative solution requested by other reviewers.
MAC approval vote: 12, 0, 4
Plenary Vote: 24,0,1

## Slide 11
Clause 6
Completed
All comments accepted
All edited into draft text
For comments not exactly as author requested, author has agreed to delta.
MAC approval vote: 15, 0, 2
Plenary Vote: 24, 0, 1

## Slide 12
Clause 7
Approx 112 comments completed
  C#64 re cap bits
  Separated overloaded essid field used for both ess-id and ibss-id.
Handled in Plenary
  C#68: Arch comment re FH impact on MAC
    Closed in plenary wed - declined, 24, 2, 11

## Slide 13
Clause 7
8 comments declined
  C#23,25: info elements word aligned in mgt frames
    rec: leave as is, no pad - wed eve decison
    One author accepts resolution, the other was not available at time of reccomendation.
  C#48: tolerance on duration field (maf) to compensate for FH bit stuffing.
    author reaction not known.
  C#78 suggests collapsing assoc and reassoc responses into single frame
  C#75 CFP dur remaining def proposed change - author consents
  C#60, 63, 65 WEP supported bits in CAP field, authors consent

## Slide 14
Clause 7
3 open comments
  C#72,74 supported rates - tired to multi rate comments as sub-subject
    plenary issue
  C#101: needs work to supply missing Challenge text element, will work on for May.
  C#34 dependent on reference to C11 poriton of comment - clause 7 still needs text change if C11 recomendation is adopted.
MAC approval vote: 17, 0, 2
Plenary Vote: 26, 0, 0

## Slide 15
Clause 8
All Comments processed
Comments declined:
  WEP capability bits commnets declined, commentors all accept resolution.
Comments referred:
  One request for editorial text refered to commentor and editors.
    BIt order picture in WEP PDU diagram, info is uniquely specified, but an additinoal picture here would be convinient.
All other comments accepted.
Clause 8 text edited.
MAC approval vote: 17, 0, 2
Plenary Vote: 25, 0, 1

## Slide 16
Clause 9
Approx 133 comments processed
Open comments
  About 29 comments not looked at yet.
  C#21: multi-cast reliability from Jan (multiple comments)
  C#37,38 can one proces multiple msdu’s on xmit at same time
  c# 102, 103: remove PS-Poll/data/ack frame sequence comment.
Deferred comments:
  C#9: multi-rate
    dependent on evening M-R group outcome.

## Slide 17
Clause 9
Accepted:
  C#6 : frag bcasst or not? rec = not to fragment. comment accepted.
  #simultain msdus 6 -> 3
  CFP duration and CF-end - exact changes declined, alternative text used instead - O’lapping BSSs CFPs may be coordinated.
  CWMIN became dynamic.
MAC approval vote: 7, 0, 5
Plenary Vote:13 ,8, 9

## Slide 18
cw min fallback motion
mac motion 12: moved to adopt dynamic mech per text in edited sec6.doc.
  MAC vote: 12, 5, 3
  assuming this flys in plenary, need text in C11 to match, if not fly need to back out both C9 and C11 text.
motion for if prev motion (mac motion 12) not adopted in plenary, then do this: adopt static value on per phy basis the FH = 15, DS=31, IR=63
  MAC vote: 16, 0, 0
  Plenary Vote: 18, 3, 6

## Slide 19
Clause 10
All processed, all accepted, draft edited.
MAC approval vote: 18, 0, 1
Plenary Vote: 26, 0, 0

## Slide 20
Clause 11
All comments processed
90 Accepted
Open comment:
  Clause 7 C#35: when valid to change MIB entries?
  C#15: re bcast reliability & 96/15
  C#17: re randomization of beacons at TBTT
  bcast reliability C# 14,44,59
  6 re multi-rate 4=TT 67,92,100,102, 98, 99
  C#43, 42 re clairification of PSP - must get, or can get data from AP

## Slide 21
Clause 11
7 Declined:
  C# 111, 115, 120 re rename of attributes
  C#26: delete ACK timeout attrib - expected to be moot by C#138 in clause 9
Deferred:
  C#67, 91, 92: re multi-rate issues
MAC approval vote: 7,0,0
Plenary Vote: 24, 0, 4

## Slide 22
General & Annex
128 comments
huge portion handled by Plenary motion 8
Approx 28 other comments.
Open Comments:
Patents
  open as 802.11 has not heard from Apple re RTS/CTS.
Multi-rate
  Depends on results of Wed eve M-R group.
Other comments open as not looked at yet.
  A few technical comments re PICs
  Most editorial in nature that Editors need to look at (comments from IEEE editor etc).
MAC approval vote: N/A

## Slide 23
Major anticipated contirbutions for May
Simon: PICS updated to match D3.1 (96/1R2)
MIF: updated annex state machine to match D3.1 (96/2)
MAC group will send out a request for all mac members to tell us if they believe we have made a net gain in satisfaction with the D3.1 work (i.e. an informal confirmation ballot) - this wil be done via email (MAC chair to email)

## Slide 24
Goals for May 96
Complete processing D3 LB comments.

## Slide 25
MAC group report
That’s all for now...

## Slide 27
in case c9 fails...

## Slide 28
Recover C9 work
Moved: to adopt all the reccomndations from the MAC group re clause 9 except for those from C#78 from C9 table (Dynamic CWmin).
Plenary Vote:27,0,1