Submission to:

IEEE P802.11

Wireless LANS

Title: TGb REPORT FOR MEETING OF 01/11/99 to 01/15/99 (Orlando, Fl.)

Date:                                                            January 1999

Author:                                                          John Fakatselis

Harris Semiconductor

2401 Palm Bay Road

Palm Bay, Florida

32905

USA

Tel: (407)-724-7000

Fax: (407)-724-7886

email: jfakat01@harris.com

IEEE802.11 TASK GROUP B

JANUARY 11 - 15, 1999 , ORLANDO, FLORIDA

AGENDA

Call to order

Secretary appointment

Approval of agenda.

Approved no objection

Approval of November 1998 minutes.

Procedural

Parliamentarian(s) appointment

Stewart K., Vic Hayes, Bob O’Hara.

Selective procedural rules overview

Tgb background / Schedule

Call for  papers

99/1 CCA comments (Jan B.)

Subgroup appointment

Comment Resolution acceptance / Technical Motions.

Presentation of General papers

Comment Resolution (Tues., Wend., Thurs.)

Draft changes /  recommendations to plenary.

Adjourn

IEEE802.11b Task group reviewed and resolved all comments that were submitted as a result of  the Letter Ballot 16 reconfirmation Ballot. Most of the time was spend resolving  technical comments that  were related to interoperability/ co existance issues among options allowed within the draft.

A new draft has been approved to be re circulated for approval by the working group.

The next milestone will be to satisfactorily resolve any new comments and submit a draft to sponsor ballot.

Letter ballot 16 was approved with a 77.8% vote before this week’s activities. There were 3 vote reversals from “no” to “yes” during the week bringing the approval percentage to 81%.

Schedule

Jan. 98

March 98

Beginning of proposal down selection process.

May 98

evaluation of proposals

July 98

Approval of baseline proposal

Sept. 98

Draft (preliminary)

Nov. 98

Draft complete, Submit working group ballot (1)

Jan. 99

Submit working group ballot (2), if required.

March 99

WG ballot resolution meeting, submit to working group confirmation ballot

May 99

Motion to submit sponsor Ballot

July 99

Sponsor Ballot resolution meeting ,Submit sponsor confirmation Ballot

Sept. 99

Sponsor confirmation ballot resolution meeting, Submit to Standards board.

Nov. 99

Submittal for Standards board approval

Dec. 99

Standards Board approval OR Sponsor confirmation Ballot backup and submit to Excom e-mail ballot for  submittal to standards board.

Jan. 2000

TBD open issues meeting.

March 2000

Approval

ACCEPTING RESOLUTIONS (TECHNICAL CHANGES)

In accordance to Robert’s Rules a motion to rescind is required to change a motion previously adopted.

To accelerate the process of modifying the Draft we will follow the process below:

THE CHAIR WILL ASK THE GROUP IF THE  PROPOSED RESOLUTION IS ACCEPTED. IF THERE IS NO OBJECTION THE CHANGE WILL BE CONSIDERED RATIFIED.

IF THERE IS AT LEAST ONE OBJECTION THEN A COMBINED MOTION TO RESCIND AND TO ACCEPT THE PROPOSED RESOLUTION WILL BE ACCEPTABLE. (75% APPROVAL REQUIREMENT)

A MOTION TO DIVIDE THE QUESTION (RESCIND AND THEN ACCEPT RESOLUTION) WILL BE IN ORDER IF A MEMBER FEELS IT IS NECESSARY.

A MOTION TO APPROVE THE ACCEPTED RESOLUTIONS AS A GROUP AT THE END OF THE SESSION WILL BE IN ORDER SO WE RATIFY THE RESOLUTIONS IN THEIR TOTALITY AS A RECOMMENDATION TO THE PLENARY (75% REQUIREMENT).

COMMENT RESOLUTION TEAMS

FH OPTION COMMENTS.

BOB O’H.  (CHAIR),Dean, Jan, Carl , Phil, Greg E., Bruce T., Kent,

B. OTHER TECHNICAL COMMENTS

ANIL (CHAIR),  Chris , Jan, Mark, Ka., Michael F., Bob, Mathew, Tim.

C. EDITORIAL TEAM

Jim B. (CHAIR), Tom, Stanley.

MOTIONS:

1/12/99

MOTION  Bob O’Hara/ Bruce T.:

To Remove the FH interoperability mode from the IEEE802.11b Draft Standard.

Out of 55 voters

22 yes  48.89%

23 No

10 abstain

Motion fails due to the  75% requirement

Motion Phil/Vic :

to call the question on motion above

no objection passes

Request for Roll Call vote by Al granted by the chair.

01/13/99

Motion Anil/Michael

To adopt the resolutions in Document 30 as presented by the subgroup.

Motion passes 18-0-2.

Motion to issue the document 802.11b d2.last  to be created by the editor from the material supplied by the comment resolutions approved by TGb to working group re circulation ballot

Bob/Jan

passes 29-0-2

motion to adjourn

Bob/Michael

passes 32-0-0

Documents directing changes for next draft:

99-38 sorted comments tgb consolidated.   doc

903517b  Proposed changes to support frequency agility r1

99-31 r1  (technical  resolutions)

99-11 (technical resolutions)

99-29(technical resolutions)

99-39 (editorial resolutions)

99-40 (editorial resolutions)

VOTE CHANGE FROM “NO” TO “YES”

IEEE802.11b Letter Ballot 16

I agree to convert my vote on IEEE802.11b Letter Ballot 16 from a “NO” vote to a “YES” vote.

Sincerely,

Name (print):

________________________________

Sign:

___________________________ Date______

VOTE CHANGE FROM “YES” TO “NO”

IEEE802.11b Letter Ballot 16

I agree to convert my vote on IEEE802.11b Letter Ballot 16 from a “YES” vote to a “NO ” vote.

Sincerely,

Name (print):

________________________________

Sign:

___________________________ Date______