Submission to:

IEEE P802.11

Wireless LANS

Title: TGb REPORT FOR MEETING OF 01/11/99 to 01/15/99 (Orlando, Fl.)

Date:                                                            January 1999

Author:                                                          John Fakatselis

Harris Semiconductor

2401 Palm Bay Road

Palm Bay, Florida

32905

USA

Tel: (407)-724-7000

Fax: (407)-724-7886

email: jfakat01@harris.com

IEEE802.11 TASK GROUP B

JANUARY 11 - 15, 1999 , ORLANDO, FLORIDA

AGENDA

- Call to order

- Secretary appointment

- Approval of agenda.

- Approved no objection

- Approval of November 1998 minutes.

Procedural

- Parliamentarian(s) appointment

- Stewart K., Vic Hayes, Bob O’Hara.

- Selective procedural rules overview

- Tgb background / Schedule

- Call for  papers

- 99/1 CCA comments (Jan B.)

- Subgroup appointment

- Comment Resolution acceptance / Technical Motions.

- Presentation of General papers

- Comment Resolution (Tues., Wend., Thurs.)

- Draft changes /  recommendations to plenary.

- Adjourn

IEEE802.11b Task group reviewed and resolved all comments that were submitted as a result of  the Letter Ballot 16 reconfirmation Ballot. Most of the time was spend resolving  technical comments that  were related to interoperability/ co existance issues among options allowed within the draft.

A new draft has been approved to be re circulated for approval by the working group.

The next milestone will be to satisfactorily resolve any new comments and submit a draft to sponsor ballot.

Letter ballot 16 was approved with a 77.8% vote before this week’s activities. There were 3 vote reversals from “no” to “yes” during the week bringing the approval percentage to 81%.

Schedule

- Jan. 98

- March 98

- Beginning of proposal down selection process.

- May 98

- evaluation of proposals

- July 98

- Approval of baseline proposal

- Sept. 98

- Draft (preliminary)

- Nov. 98

- Draft complete, Submit working group ballot (1)

- Jan. 99

- Submit working group ballot (2), if required.

- March 99

- WG ballot resolution meeting, submit to working group confirmation ballot

- May 99

- Motion to submit sponsor Ballot

- July 99

- Sponsor Ballot resolution meeting ,Submit sponsor confirmation Ballot

- Sept. 99

- Sponsor confirmation ballot resolution meeting, Submit to Standards board.

- Nov. 99

- Submittal for Standards board approval

- Dec. 99

- Standards Board approval OR Sponsor confirmation Ballot backup and submit to Excom e-mail ballot for  submittal to standards board.

- Jan. 2000

- TBD open issues meeting.

- March 2000

- Approval

ACCEPTING RESOLUTIONS (TECHNICAL CHANGES)

- In accordance to Robert’s Rules a motion to rescind is required to change a motion previously adopted.

- To accelerate the process of modifying the Draft we will follow the process below:

- THE CHAIR WILL ASK THE GROUP IF THE  PROPOSED RESOLUTION IS ACCEPTED. IF THERE IS NO OBJECTION THE CHANGE WILL BE CONSIDERED RATIFIED.

- IF THERE IS AT LEAST ONE OBJECTION THEN A COMBINED MOTION TO RESCIND AND TO ACCEPT THE PROPOSED RESOLUTION WILL BE ACCEPTABLE. (75% APPROVAL REQUIREMENT)

- A MOTION TO DIVIDE THE QUESTION (RESCIND AND THEN ACCEPT RESOLUTION) WILL BE IN ORDER IF A MEMBER FEELS IT IS NECESSARY.

- A MOTION TO APPROVE THE ACCEPTED RESOLUTIONS AS A GROUP AT THE END OF THE SESSION WILL BE IN ORDER SO WE RATIFY THE RESOLUTIONS IN THEIR TOTALITY AS A RECOMMENDATION TO THE PLENARY (75% REQUIREMENT).

COMMENT RESOLUTION TEAMS

- FH OPTION COMMENTS.

- BOB O’H.  (CHAIR),Dean, Jan, Carl , Phil, Greg E., Bruce T., Kent,

- B. OTHER TECHNICAL COMMENTS

- ANIL (CHAIR),  Chris , Jan, Mark, Ka., Michael F., Bob, Mathew, Tim.

- C. EDITORIAL TEAM

- Jim B. (CHAIR), Tom, Stanley.

- MOTIONS:

- 1/12/99

- MOTION  Bob O’Hara/ Bruce T.:

- To Remove the FH interoperability mode from the IEEE802.11b Draft Standard.

- Out of 55 voters

- 22 yes  48.89%

- 23 No

- 10 abstain

- Motion fails due to the  75% requirement

- Motion Phil/Vic :

- to call the question on motion above

- no objection passes

- Request for Roll Call vote by Al granted by the chair.

- 01/13/99

- Motion Anil/Michael

- To adopt the resolutions in Document 30 as presented by the subgroup.

- Motion passes 18-0-2.

- Motion to issue the document 802.11b d2.last  to be created by the editor from the material supplied by the comment resolutions approved by TGb to working group re circulation ballot

- Bob/Jan

- passes 29-0-2

- motion to adjourn

- Bob/Michael

- passes 32-0-0

- Documents directing changes for next draft:

- 99-38 sorted comments tgb consolidated.   doc

- 903517b  Proposed changes to support frequency agility r1

- 99-31 r1  (technical  resolutions)

- 99-11 (technical resolutions)

- 99-29(technical resolutions)

- 99-39 (editorial resolutions)

- 99-40 (editorial resolutions)

VOTE CHANGE FROM “NO” TO “YES”

IEEE802.11b Letter Ballot 16

I agree to convert my vote on IEEE802.11b Letter Ballot 16 from a “NO” vote to a “YES” vote.

Sincerely,

Name (print):

________________________________

Sign:

___________________________ Date______

VOTE CHANGE FROM “YES” TO “NO”

IEEE802.11b Letter Ballot 16

I agree to convert my vote on IEEE802.11b Letter Ballot 16 from a “YES” vote to a “NO ” vote.

Sincerely,

Name (print):

________________________________

Sign:

___________________________ Date______