IEEE P802.11
Wireless LANs

Tentative Minutes of the 802.11 TGd Task Group, Tel Aviv, Israel

Date:	January 13, 2000

Author:	Tim Godfrey
	Choice Microsystems
	Phone: 913-706-3777
	Fax: 913-664-2545
	e-Mail: tgodfrey@choicemicro.com

# Meetings at the 802.11 January 2000 Interim

## Monday Afternoon

### Call to Order

### Secretary – Tim Godfrey

### Agenda for week

#### Resolve Letter Ballot 20 comments received on 802.11d/D1.0

##### Document IEEE 802.11-02/002

##### Host conference call with Bob O’Hara, Chris Zegelin.

#### Revise document 802.11d-Draft1..doc and create new document for re-circulation

##### Doc 802.11d-Draft2.0.doc

#### Submit 2.0 draft to WG recirculation Letter Ballot 21.

### Approval of Agenda (no objections)

### Letter Ballot Results

#### 80 people on Ballot, 67 votes received.

#### 10 No Votes with Comments

### Working Documents

#### 802.11d-Draft1.0.doc

#### Letter Ballot Comments (document 00/002)

### Comment Resolution

#### Walk through editorial comments

#### Edit Off Line, present tomorrow

#### Technical comments will be handled with a follow-up conference call with Bob O and Chris Z.

#### Comment de1 Editorial,

##### Accepted

#### Comment de2  Technical

##### Hopping Pattern issues

##### Tabled tomorrow

#### Comment de3  Technical

##### Beacon / Probe Response must be equal.

##### Accepted

#### Comment de(4, 5, 6) Technical

##### MIB naming consistency

##### Accepted

#### Comment de7  Technical

##### FH terminology usage

##### Accepted

#### Comment de8  Technical

##### Wording of MultiDomainCapable

##### Accepted

#### Comment de9  Technical

##### Fix xxxxx in text

##### Accepted

#### Comment de10

##### Grammar error

##### Accepted

#### Comment de11  Technical

##### Correspondence of MIB attribute for capability.

##### Accepted

#### Comment de12  Technical

##### Hop Set numbering (explanation of 0 case)

##### Accepted

#### Comment de13 Technical

##### Consistency of use of 0 hop set.

##### Tabled

#### Comment de14 Editorial

##### Length field

##### Accepted

#### Comment de15 Technical

##### States of flag field

##### Accepted

#### Comment de16 Technical

##### Inconsistency in flag field

##### Accepted

#### Comment gsn1 Technical

##### Response to unsupported elements

##### Tabled

#### Comment gsn2 Technical

##### Phrasing issue

##### Accepted

#### Comment gsn3 Technical

##### Country element in Beacon issues

##### Tabled

#### Comment gsn4 Technical

##### Representation of country specific data

##### Tabled

#### Comment gsn5 Technical

##### Explicit limitation of transmit power and channel.

##### Tabled

#### Comment gsn6 Editorial

##### Hopping algorithms

##### Accepted

#### Comment gsn7 editorial

##### Didn’t update when copying existing dot11AuthenticationAlgorithm text

##### Accepted

#### Comment gsn8 Editorial

##### Capitalization and spelling

##### Accepted

#### Comment gsn9 editorial

##### Unknown document reference

##### Already addressed

#### Comment gsn10 technical

##### Use of “Truthvalue” in MIB

##### Accept

#### Comment gsn11 technical

##### Hop pattern algorithms

##### Accepted

#### Comment gsn12 technical

##### Upper channel number

##### Accepted

#### Comment gsn13 editorial

##### Names of existing algorithms

##### Accepted

#### Comment gsn14

##### Out of order elements

##### Tabled

#### Comment hmd1 technical

##### Wording of PAR regarding new regulatory domains. Inconsistency between draft and PAR regarding cross domain mobility..

##### Refer to Bob – change PAR to include broader scope of work for 802.11d.

#### Comment hmd2 technical

##### Country information element country string octet ordering.

##### Accepted

#### Comment hmd3 technical

##### Probe response

##### Addressed by accepting comment de3

#### Comment hmd4 technical

##### Request for referencing of optional request field.

##### Accepted

#### Comment hmd5 technical

##### dot11AuthenticationAlgorithmsEntry copying error

##### Already addressed

#### Comment vh1 Technical

##### Japanese regulations (we need to make “dummy changes” to the draft as a placeholder to fill in the details for the next meeting.

##### Accepted

#### Comment vh2 Editorial

##### Formatting and templates

##### Accepted

#### Comment tk1Technical

##### Hopping Sequence Mechanism – wants to remove EHCC.

##### Refer to teleconference.

#### Comment rab1 Technical

##### Use of probe response vs Beacon to communicate regulatory information.

##### Teleconference

#### Comment VMP1 technical

##### Limiting mobility to stations, and explicitly excluding APs. Recommends STA only.

##### Rejected – 802.11 WG to work with regulatory agencies on user enabling of multi-domain operation.

#### Comment VMP2 technical

##### Parameters in beacon and probe response frames.

##### Tabled

#### Comment VMP3 technical

##### Association denied status code

##### Accepted (assign status code 22 in table 19 with corresponding descriptive text as in 802.11b)

#### Comment dk1 Technical

##### HCC hop pattern performance questions

##### Tabled – teleconference.

### Adourn at 17:30

## Tuesday Afternoon

### Meeting called to order 15:30

### Working document

#### 802.11 00/002r2 Comment resolution

### Conference Call Report

#### The comments and minutes from yesterday’s session were emailed to Chris Zegelin and Bob O’Hara.

#### The results are 002-r2

#### The remaining comments will be addressed today. We will email the results from today to Bob and Chris, revise the text, and present the results to the Plenary on Friday..

### Comment Resolution

#### The comments that were tabled yesterday and resolved on the teleconference were presented to the group, and the teleconference resolutions were accepted without objection.

#### Discussion on whether the new changes to Japanese regulations should be incorporated into this draft as “dummy” changes until the details of the new regulations are available.. The commenter could not come to an agreement with the group. The comment was rejected.

#### Comment MH1 Technical

##### Option to contain all regulatory information in beacon to assist passive scanning

##### Accepted.

#### Comment bo2 Technical

##### FH Parameters, Beacon

##### Accepted

#### Comment bo3 Technical

##### FH Parameters, Probe Response

##### Accepted

#### Comment bo5 Technical

##### implementation

##### Accepted

#### Comment bo6 Technical

##### hopping pattern from the original standard

##### Accepted

#### Comment bo9 Technical

##### Page 9, lines 9-21, this is not correct

##### Accepted

#### Comment bo11 Technical

##### PICS is required.

##### Accepted, ask Bob O to write text

#### Comment bo12 Technical

##### Explicit changes to the state machines are required.

##### Accepted

### Changes will be incorporated into text, and reviewed Thursday.

### Adjourn 16:30

## Wednesday AM

### Called to order 10:30

### Comment resolution

#### Conference Calls with Bob O’Hara indicate changes are needed to PICS and State Machines to complete the work.

### Plan of action

#### Continue editing comments at this meeting

#### Continue work for 2 weeks after the January Interim and make the revised comment resolution document available on the 802.11 website by Jan 31, 2000.

#### Schedule teleconference call for Feb 7th, 2000 to informally discuss the changes to the draft, and report a revised version of the draft by Feb 8th, 2000.

#### Schedule an approval teleconference meeting on Feb 15th, 2000

#### Start recirculation on Feb 16th, 2000, and close on Feb 27th, 2000.

#### Results available on March 16th, 2000.

### Straw poll

#### In favor of plan of action: 3:0:3

### Motion to adopt the suggested outline for completing the revision of document IEEE Std 802.11d/D1.3, and submitting to recirculation ballot.

#### Moved Denis Kuwahara, Seconded Tal Kaitz

#### Motion passes 4/0/0

### This plan will be proposed to plenary on Friday.

#### Volunteers taken for editing of comments this week.

### Adjourn

## Thursday PM

### Call to order 13:45

### Review of progress

#### Addressed all 60 comments

#### Rejected 7 comments

#### Draft has been edited to address 47 out of 60 comments.

#### 13 comments remaining, need text

#### Work still required for PICS and state machines.

#### Adopted proposed plan to complete the draft 2.0 and forward for recirculation.

### Agenda update

#### Working documents “0002-r4-8W-Letter-Ballot-20-Comments-802.11d-D1-r4.doc”, “802.11d-Draft1.5.doc” (containing edits from comments).

#### Follow approved plan:

##### 1.7.3.1. Continue editing comments at this meeting

##### 1.7.3.2. Continue work for 2 weeks after the January Interim and make the revised comment resolution document available on the 802.11 website by Jan 31, 2000.

##### 1.7.3.3. Schedule teleconference call for Feb 7th, 2000 to informally discuss the changes to the draft, and report a revised version of the draft by Feb 8th, 2000.

##### 1.7.3.4. Schedule an approval teleconference meeting on Feb 15th, 2000

##### 1.7.3.5. Start recirculation on Feb 16th, 2000, and close on Mar 2nd , 2000.

##### 1.7.3.6. Results available on March 16th, 2000

#### Call for volunteers for state machine editor “trainees”. (Alan Heberling no longer has time to maintain state machines. Telelogic will provide SDT editing tools to 802.11 state machine editor.)

##### Put request for volunteers onto email reflector to full 802.11 membership.

### Review of changes to draft

#### Most were editorial, and edited here.

#### Technical issues have been resolved by Bob O’Hara and Chris Zegelin.

#### Comments for removing the HCC algorithm were rejected since an algorithmic approach was the intent of this standard.

#### Comments regarding leaving “placeholders” for new Japanese regulations were rejected. A new PAR will be requested to address these issues, once they are known.

#### Straw poll on accepting changes: 8-0-0

### Motion

#### To approve the resolution of the comments of letter ballot 20 for 802.11d and the editing of the draft to reflect those comments.

##### Moved Vic Hayes

##### Seconded Denis Kuwahara

##### Motion passes 6-0-0

### Results to be forwarded to Plenary tomorrow.

### Adjourn