## Slide 1: TGd
IEEE 802.11 – TGd
Jan 10 –15, 2000
Tel Aviv, Israel

## Slide 2: Agenda
Secretary
Call to Order
Objectives
  Resolve Letter Ballot 20, Comments received on 802.11d/D1.0
    Doc:IEEE 802.11-02/002
    Host conference call with Bob O’Hara, Chris Zegelin
  Revise document:802.11d-Draft 1.0.doc and create new document for re-circulation
    Doc: 802.11d-Draft 2.0.doc
  Submit to WG re-circulation Letter Ballot 21
Timeline:
  Monday 13:00 – 15:00
  Tuesday 13:00 – 15.00
  Wednesday 10:30 – 12:00
  Thursday 13:00 – 15:00

## Slide 3: Motion (s)
Motion (1): To approve agenda as presented

## Slide 4: Letter Ballot 20 Results
Ballot opened on: 11/27/1999
Ballot closed on: 1/7/2000
Voting members NOT responding: 13
Motion in November:
  To submit the contents of document IEEE 802.11d/D1.0 to Sponsor Ballot
  Number of people in Ballot Group of 802.11 : 80
  Number of votes received : 67
  Return ratio = 82 % (required >= 50 %)
Approved without comments : 56 plus 4 aspirant members)
Approved with comments : 0
Disapproved with comments : 10 plus one ex-member)

## Slide 5: Working Documents
Doc: IEEE802.11-02/002
  Letter Ballot 20, Comments received on 802.11d/D1.0
802.11d-Draft1.0.doc

## Slide 6: TGd
IEEE 802.11 – TGd
Tuesday 13:00 – 15:00
Jan 11, 2000
Tel Aviv, Israel

## Slide 7: Progress Monday Jan 10th
Address about 65% comments
Hosted 2 conference calls
  Bob O’Hara
  Chris Zegelin
Emailed comment document to Bob O’Hara for approval
  Doc: IEEE 802.11-00/002-r1
  Doc: IEEE 802.11-00/002-r2 (from Bob O’Hara)
    Received proposed recommendations for ALL comments

## Slide 8: Agenda Modifications
Tuesday Jan 11, 2000
  Work through remaining comments as addressed by Bob O’Hara
Wednesday Jan 12, 2000
  Work on editing the draft text with smaller group
  Time: 10:30AM – 12Noon
  Review draft text with Bob O’Hara
Thursday Jan 13, 2000
  Present draft changes the WG and move to Plenary
  Time: 13:00 – 15:00

## Slide 9: TGd
IEEE 802.11 – TGd
Wednesday 10:30 – 12:00
Jan 12, 2000
Tel Aviv, Israel

## Slide 10: Chair’s Position
Chair’s rulings:
  1) All comments need to be addressed and revisions to the draft text must be completed before starting a re-circulation ballot. This includes changes to the PICs and state machines.

## Slide 11: Moving Forward
1) Continue work this week on comments and revised draft text
a. Continue work for 2 weeks after the January interim session and make the revised comment resolution document and revised draft document available on the 802.11 website by Jan 31, 2000.
b. Schedule teleconference call for Feb 7, 2000 to informally discuss, the changes to the draft, and report a revised version of the draft by Feb 8, 2000.
c. Schedule an approval teleconference meeting on Feb 15, 2000.
d. Start re-circulation on Feb 16, 2000 and close on March 2, 2000.
e. Results available on March 6, 2000.
Proposal:

## Slide 12: Motion: Action Plan
Motion: To adopt the suggested outline for completing the revise text of document IEEE Std 802.11d/D1.3 and submitting it to re-circulation ballot.
Moved by Dennis Kuwahara, Tal Kaitz
4/0/0
motion passes

## Slide 13: TGd
IEEE 802.11 – TGd
Thursday 13:00 – 15:00
Jan 13, 2000
Tel Aviv, Israel

## Slide 14: Progress Jan 13th
Addressed ALL 60 comments
  Rejected 7 comments
  Provided recommended text for the draft addressing 47 out of the 60 comments
  Changes were verified by Ad-Hoc group
Remaining work to be completed
  Provide text for 13 remaining comments
  Update the PICs and State Machines
Adopted proposed plan to complete draft for next re-circulation

## Slide 15: Thursday Agenda
Volunteers for state machine editor “trainees”
Accept the changes to following documents as per changes
  Comment resolutions
    Doc: 0002-r4-8W-Letter-Ballot-Comments-802.11d-D1-r4.doc
  Draft text:
    Doc: 802.11d-Draft1.5.doc
Forward motion on action plan to Friday’s Plenary

## Slide 16: Motion
Motion: To approve the resolutions of the comments of letter ballot 20 for 802.11d and the editing of the draft to reflect those resolutions.
Strawpoll 8/0/0
Mover Vic, Dennis
6/0/0

## Slide 17: TGd
IEEE 802.11 – Plenary
TGd Summary Report
Jan 13, 2000
Tel Aviv, Israel

## Slide 18: TGd Summary Report
Addressed ALL 60 comments
Provided recommended text for 47 of the 60 comments
13 remaining comments to provide text for
Plan to continue work after this session and complete a draft for re-circulation before the March 802 plenary meeting.
Documents to date:
    Doc: 0002-r4-8W-Letter-Ballot-Comments-802.11d-D1-r4.doc
    Doc: 802.11d-Draft1.5.doc

## Slide 19: TGd Summary Report
1) Continue work this week on comments and revised draft text
a. Continue work for 2 weeks after the January interim session and make the revised comment resolution document and revised draft document available on the 802.11 website by Jan 31, 2000.
b. Schedule teleconference call for Feb 7, 2000 to informally discuss, the changes to the draft, and report a revised version of the draft by Feb 8, 2000.
c. Schedule an approval teleconference meeting on Feb 15, 2000.
d. Start re-circulation on Feb 16, 2000 and close on March 2, 2000.
e. Results available on March 6, 2000.
Proposal:

## Slide 20: Motion: Action Plan
Motion: To adopt the suggested outline for completing the revise text of document IEEE Std 802.11d/D1.3 and submitting it to re-circulation ballot.
Moved by Dennis Kuwahara, Tal Kaitz
4/0/0
motion passes

## Slide 21: Motion
Motion: To approve the resolutions of the comments of letter ballot 20 for 802.11d and the editing of the draft to reflect those resolutions.
Strawpoll 8/0/0
Mover Vic, Dennis
6/0/0