## Slide 1: HRb SG Status and Information
Matthew B. Shoemake, Ph.D.
HRb SG Chairperson

## Slide 2: Results of May 2000 Meeting
Drafted PAR and 5 Criteria (docs 114r2 and 115r3)
Obtained unanimous approval for PAR and 5 Criteria at SG and WG level
SG is directed by WG to continue work in anticipation of acceptance of PAR

## Slide 3: PAR and 5 Criteria
Notified SEC of PAR and 5 Criteria at Monday AM meeting
Anticipate any responses by 5pm on Tuesday
Must address responses by 5pm on Wednesday
Vote will be taken at SEC meeting on Thursday to approve or disapprove PAR

## Slide 4: Work for this Meeting
Draft press release announcing TGg
Draft call for intent to propose to TGg
  Anticipate this initial notification and a latter final call
  Cut-off date for proposals anticipated to be at the November 2000 meeting
Begin work on proposal selection procedure
Begin work on functional requirement document
Begin work on comparison criteria matrix
Enable semi-weekly conference calls to work on selection procedure, functional req. and comparison criteria

## Slide 5: HRbSG & TGg Schedule
July 2000
  Draft selection procedure, call for papers, press release, etc.
September 2000
  Adopt selection procedure, functional requirements, selection criteria.
  Make call for proposals with cut-off date
November 2000
  Cut-off date for proposals on first day of session
  Begin hearing proposals and begin selection process