## Slide 1: 802.11F IAPP RP Meeting Agenda (& Meeting Report)
July 2000
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 2: May 2000 802.11 F Agenda
Administration Stuff
Top level work plan & schedule
Goal for Mtg
Papers & discussion
Adjournment

## Slide 3: The Labor Pool…
Chair: David Bagby
Editor: Bob O’Hara
Secretary:
  Do we have a volunteer for this mtg?
  Dave will take minutes too…
    (for this mtg) – we are still looking for a permanent Secretary.
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 4: Admin stuff
Approval of minutes from May
  Moved: Gary Spiess
  Second: David Halsz
  Vote: approved w/o objection

## Slide 5: Previously Adopted Work Plan
1st proposal for IP DS per PAR
  Other DS environments s in parallel / after depending on contributions volunteered
    None proposed as of July 2000
Create Draft RP to support 802.11-1999
  Internal Ballot & then determine next actions
  Sched depends on 802.11E progress
    Two choices:
      If 11E on track, update & ballot changes to support 11E
      If 11F schedule mismatch, publish then update after 11E complete.

## Slide 6: Previously Adopted 11F Schedule
1st TG mtg, IAPP history review, task framing – May 2000
Functional determination, proposals – July 2000
1st Draft written, review starts – Sept 2000
  Cut off for additional DS environment inclusion.
First internal .11 ballot – Nov 2000
Schedule fork issue decision – Jan 2001
  Hold for 11E progress or start external ballots…?
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 7: The 802.11F Task…
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 8: IAPP & the 802.11 Architecture
DSM
(IP network)
DS Adr Space
(IP)
WM
(802.11)
W Adr Space
(IEEE MAC)
STA
802.11 Frames
AP
AP
802.1X
MAC SAPs
DSS
IAPP
Association
Knowledge Store
Knowledge Store
Logical Updates
“DS Side”
“Wireless Side
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 9: July 2000 Papers
2000/159 IAPP service mappings Bob O’Hara
2000/160 proposed IAPP functional requirements Bob O’Hara
2000/?? Implementation Options for the Distribution System in the 802.11 Wireless LAN Infrastructure Network Amre El-Hoiydi
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 10: Papers Processed
Paper 159 O’Hara
  Presented & discussed
Paper 160 O’Hara
  Presented & discussed
Much discussion resulted in votes that follow…

## Slide 11: Functional requirements adoption votes:
Note: these were considered Technical Votes since they set technical requirements for functionality. Therefore, these votes required 75% to pass.

## Slide 12: FR adoption votes:
Proposal to support min for .11 as published: Doc 2000/160
    Incl Formation & maintenance of ESS (was author intent)
  Moved to adopt 160 as min FR for IAPP
    (Ohara, Chris Z)
    Vote: 7, 0, 2 passes

## Slide 13: FR adoption votes:
Above min: Load balancing
  Moved: David Halasz, Ravi
  Vote: 7,3,1 fails as not 75%

## Slide 14: FR adoption votes:
Above Min: IP/.11 address mappings to support DSS Dist service.
  Moved: David H, Gary S
  Vote: 7, 0, 3 passes

## Slide 15: FR adoption votes:
Above min: Auth/security support (pre-auth etc)
    This is support for auth etc in 11 as published today (E stuff already committed lasst mtg).
  Moved: Anil, Bob O
  Vote: 8, 0, 0 passes

## Slide 16: FR adoption votes:
Above min: IAPP versions
  Moved: Anil, Wen-Ping
  Vote:7, 0, 2 passes

## Slide 17: FR adoption votes:
Above min: IAPP designed for “reasonably” secure operation
    General IAPP rec practice issues
  Moved: Chris Z, Bob O
  Vote: 9, 0, 1 passes

## Slide 18: FR adoption votes:
Above Min: AP attributes
  Moved : That we support the concept of an AP specific SNMP MIB.
    moved: Chris Z, Wen-ping 2nd
  Vote: 6, 0,4 passes

## Slide 19: 11F volunteers to do some work for 11E
Moved: 11F moves to ask 11E to delegate to 11F the task of making some minimal changes to the formal definition of the MAC SAP(s) to support IAPP. These 802.11 changes will be given back to 11E & the 802.11 plenary for approval & hopefully adoption.
  Moved: Gary S, Second Chris Z
  Vote: 7, 0, 1 passes

## Slide 20: Request for 11E to expedite security work
Resolved: 802.11F requests that (after their functional requirements are completed - presumably during the July 2000 sessions) 802.11E expedite progress on the security enhancements portion of their PAR charter. 11F would like to be able to include impacts of 11E security enhancements in the first 11F IAPP internal ballot (scheduled for Nov 2000).
  Moved: Chris Z
  Second: Ravi
  Vote: 4, 1, 2 passes

## Slide 21: Goals/Milestones for Sept mtg
Entertain IAPP proposals to meet functional requirements
Cut off for additional DS environment contributions
First Draft of IP IAPP draft written/selected for 11F review

## Slide 22: Motion to Adjourn
Unan.