IEEE P802.11
Wireless LANs

Ongoing Simulation, Metrics and Criteria Ad Hoc Group Minutes

Date:	November 2, 2000

Author:	Matthew Sherman
	AT&T Labs - Research	
	180 Park Avenue	
	Florham Park, NJ  07932	
	973-236-6925	
	mjsherman@att.com

Minutes of Tge Simulation, Metric and Criteria Ad Hoc Group

Session on November 2, 2000

Call to order ~1:00 PM EST

Chair: Matthew Sherman

Secretary: Matthew Sherman

Resulting Action Items:

Srini Kandala - 	Forward AR parameters to reflector

Srini Kandala & - 	Finish HP_DATA0_1 source model today and post to OPNET web site.

Roll Call taken.  Conference Call Participants included:

Greg Chesson			Atheros		408-773-5258		greg@atheros.com

Sunghyun Choi		Phillips Research	914-945-6506		sunghyun.choi@philips.com

Jin-Meng Ho			TI			214-480-1994 		jinmengho@ti.com

Srini Kandala			Sharp Labs		360-817-7512		srini@sharplabs.com

Utku Moral			OPNET		202-364-4700 		umoral@opnet.com

Mike Rudnick			Sharp Multimedia	360-834-8672		mrudnick@sharplabs.com

Matthew Sherman 		AT&T Labs		973-236-6925		mjsherman@att.com

Any attendees who see omissions or errors in these minutes please contact Matthew Sherman at mjsherman@att.com to revise meeting notes.

Agenda

Review of agenda

Review of Minutes and Document distribution process (Doc #’s)

Review Outstanding Action Items and Responses

Review of other progress

OPNET bug fixes

PCF code

NS simulations

ETSI 5 GHz work

Plan next meeting

Disucsions / Minutes / Notes

Notes in Italics represent agenda items

Notes in Orange resulted in Action Item

All software idenfied in notes is / will be posted to OPNET’s 802.11 web site.

Address is:	 http://www.opnet.com/80211/

Username:	80211		Password:	wlan

Review of agenda:

Accepted without objection.

Review of minutes & document procedures:

Last version of minutes accepted without objection.

Paricipants in ad hoc groups are requested to send documents directly to Harry Worstell (hworstell@att.com) and secure document number before distributing (when possible).

All software being made publicly available to group should be posted to OPNET’s 802.11 web site.  Send software (with install instructions) to Taylor Salman (tsalman@opnet.com) for posting.

Review of Action Items and responses:

Srini Kandala - 	AR parameters for MPEG I frames

Parameters are embedded in MPEG model, and will forward to reflector as well.

Srini Kandala - 	Provide OPNET models for MPEG traffic

Sent MPEG 2 model to Taylor

Srini Kandala & - 	Coding of source model to support parameters in TI traffic model

Jin-Meng Ho

Will finish HP_DATA0_1 source model today and post to OPNET web site.

Jin-Meng Ho –	Get doc # for document presented last meeting and place on reflector

See below.

Jin-Meng Ho –	Updated version of last weeks document for next meeting

Group reviewed updated document #00/363

Srini noted some corrections to slide 7.

Other corrections noted as well.

Some discussion on priority labels

Reference for MPEG traffic 15.3 requirements 00/110 Rxx P802.15

Discussion on how many data links are required in simulation.

Khaled Turki		Recheck grid in TI’s scenario

Khaled Turki		Code OPNET scenario equivelent to Altheros NS simulations

Khaled skipped meeting to work on simulations.

Greg Chesson noted that he did provide considerable data to Khaled regarding his NS simulations.

Due to other constraints on his time, Khaled will not be able to complete these action items.

Matthew Sherman	Ensure TI scenario gets posted to Web site when available

Matthew Sherman	Email Utku’s work to group as available

Both Actions completed.

Utku Moral – 		Post results of last week’s work to web site

Utku Moral – 		Code “Packet Burst” per stream statistics

Utku Moral – 		Code fix to reject large upper layer packets

All Actions completed.  Utku noted that he included an option to override limit on large packet size if desired.  Not standard compliant but may be of interest.

Review of other progress

OPNET bug fixes

No bug fixes other than noted above.

PCF code

Mat provided status on his code.  PCF is up and running.  Still some minor fixes to be completed.  Will present some initial data based on his current interpretation of “Model 3” at next meeting.

NS simulations

Altheros is pushing forward with NS simulations.  Have DCF up and running with a number of fixes to baseline NS code.  Some simulations in support of VDCF proposal.  Someone may present some data at next weeks meeting.

Baseline NS includes 11a and 11b models with PHY overhead.

Simulation of 10 stations, virtual time of 30 seconds takes 1-2 minutes to complete with flooded channel.

Working on multiple queues per station / PCF / better VDCF simulations.

Lucent may also be contributing to NS simulation efforts. (Greg not sure).

ETSI 5 GHz work

Mat noted that he has been in discussions with Ericsson on 5 GHz Harminization, and they were interested in developing some common scenarios for comparison of HIPERLAN and 802.11 with convergence in mind.  Will probably submit some documents to the 802.11 ad hoc group for consideration.

Plan next meeting

Will attempt to hold a face to face meeting next week during Plenary session, hopefully on Tuesday or Wednsday.

Meeting adjorned about 3:15 PM

IEEE P802.11
Wireless LANs

Ongoing Simulation, Metrics and Criteria Ad Hoc Group Minutes

Date:	October 26, 2000

Author:	Matthew Sherman
	AT&T Labs - Research	
	180 Park Avenue	
	Florham Park, NJ  07932	
	973-236-6925	
	mjsherman@att.com

Minutes of Tge Simulation, Metric and Criteria Ad Hoc Group

Session on October 26, 2000

Call to order ~1:00 PM EDT

Chair: Matthew Sherman

Secretary: Matthew Sherman

Resulting Action Items:

Srini Kandala - 	AR parameters for MPEG I frames

Srini Kandala - 	Provide OPNET models for MPEG traffic

Srini Kandala & - 	Coding of source model to support parameters in TI traffic model

Jin-Meng Ho

Jin-Meng Ho –	Get doc # for document presented last meeting and place on reflector

Jin-Meng Ho –	Updated version of last weeks document for next meeting

Khaled Turki		Recheck grid in TI’s scenario

Khaled Turki		Code OPNET scenario equivelent to Altheros NS simulations

Matthew Sherman	Ensure TI scenario gets posted to Web site when available

Matthew Sherman	Email Utku’s work to group as available

Utku Moral – 		Post results of last week’s work to web site

Utku Moral – 		Code “Packet Burst” per stream statistics

Utku Moral – 		Code fix to reject large upper layer packets

Roll Call taken.  Conference Call Participants included:

Jin-Meng Ho			TI			214-480-1994 		jinmengho@ti.com

Srini Kandala			Sharp Labs		360-817-7512		srini@sharplabs.com

Utku Moral			OPNET		202-364-4700 		umoral@opnet.com

Matthew Sherman 		AT&T Labs		973-236-6925		mjsherman@att.com

Khaled Turki			TI			214-480-6908		khaled@ti.com

Any attendees who see omissions or errors in these minutes please contact Matthew Sherman at mjsherman@att.com to revise meeting notes.

Agenda

Review of agenda

Review of Minutes and Document distribution process (Doc #’s)

Review Action Items and Responses

Review of other progress

OPNET bug fixes

PCF code

NS simultations

Baselining of NS and OPNET

Continue work on defining scenarios

Presentation of framework

Plan next meeting

Disucsions / Minutes / Notes

Notes in Italics represent agenda items

Notes in Orange resulted in Action Item

All software idenfied in notes is / will be posted to OPNET’s 802.11 web site

Address is:	 http://www.opnet.com/80211/

Username:	80211		Password:	wlan

Review of agenda:

Accepted without objection.

Review of minutes & document procedures:

Paricipants in ad hoc groups are requested to send documents directly to Harry Worstell (hworstell@att.com) and secure document number before distributing (when possible).

Review of Action Items and responses:

Srini Kandala - 	Packet statistics for MPEG and Video Conference traffic

Reveiwed doc.: IEEE 802.11-00/349 From Srini

Srini will proide parameters for AR process on I frames identified in 00/349

Srini will provide two OPNET models for MPEG traffic

One using IID model for I frames

One using AR model for I frames

All agreed to use these models of MPEG and Video Conference traffic to supercede those in 00/196r2.

Srini Kandala & Jin-Meng Ho - 	Coding of source model to support parameters in 						TI traffic model

Will present for next conference call

Jin-Meng Ho –	Get doc # for document presented and place on reflector

Will do for next conference call

Jin-Meng Ho –	Updated version of doc for next meeting

Will present updated version for next conference call

Khaled Turki -	Place current code for Jin-Meng’s stream topology on 					OPNET web site

Provide code to Matthew who will make sure it is posted.

Architecture, no source models

Scenario has grid problems

Khaled will double check and resend.

Matthew will ensure it gets posted.

Utku Moral – 	Code RPG source model for 802.11 nodes

Completed – Will post to web site

Utku Moral -	Code per stream Media Access Delay stat in current MAC code

Completed – Will post to web site

Utku Moral – 	Code “Packet Burst” per stream statistics

Did not start – needed inputs from Jin Meng

Will work on this week.

Mat will distribute Utku’s models as they become available by e-mail too the group.

Review of other progress -	OPNET bug fixes

Opnet has made a fix to the WLAN receiver involving missed collisions for packets at different rates.  Will post to web site.

Existing code allows packets of any size from Upper Layers if fragmentation is enabled

Group decided that model should follow 802.11 standard strictly

Packets larger than 2304 will be rejected by MAC even with fragmentation

OPNET will code fix.

Review of other progress -	PCF code

PCF model has been integrated with Multisource model and per stream statistics

Model3_PCF scenario has been created and runs

Many bug fixes and some code enhancements were required

No packet drops – Approx 8 mbps aggregate throughput

Average Delays < 20 millisec (1 beacon period)

Key items to be worked:

PHY delays

Multi-queue MAC

Other MediaPlex capabilities

Matthew has decided for now to focus on Multi-queue MAC

OPNET may do some work on modelling the PHY delays

Review of other progress -	NS simultations

Greg Chesson / Aman Singla have be producing simulation results in NS

Need to baseline OPNET and NS simulations against each other

Currently, no common scenario

Khaled will contact Greg and code one of their scenarios for comparison

Mat suggests starting with their 2 voice / 2 ftp terminal scenario

Additional scenario definitions

It was felt the existing Model3 scenario should be broken into two scenarios

one high rate video conferenceing

one medium rate video conferenceing

It was decided to recode high rate video conferencing source as “burst” every 0.1 seconds of  maximum MSDU sized packets (2304) containing the 18 kbps video frame and modelling appropriate IP overhead.

It was decided to limit MAC buffer sizes in scenarios to 256 kbits.

Need to add bulk IP traffic source to Model3 secenario for stress testing.

Decided not to code any additional scenarios for framework before Nov. Plenary

Too much work remains finishing exist Model 3 and TI scenarios.

Also need to simulate some of the proposals.

Presentation of framework

Sim group not planning to directly support originally planned 802 toutorial on 802.11 simulation framework since there still is no firm commitment by 802 to have it.  Presentation at normal Ad Hoc simulation group meeting will occur.

Plan next meeting

Group decided to have next call Thursday 11/2/00 at 1 PM Eastern time.

Meeting adjorned about 2:45 PM

IEEE P802.11
Wireless LANs

Ongoing Simulation, Metrics and Criteria Ad Hoc Group Minutes

Date:	October 17, 2000

Author:	Matthew Sherman
	AT&T Labs - Research	
	180 Park Avenue	
	Florham Park, NJ  07932	
	973-236-6925	
	mjsherman@att.com

Minutes of Tge Simulation, Metric and Criteria Ad Hoc Group

Session on October 17, 2000

Call to order ~1:00 PM EDT

Chair: Matthew Sherman

Secretary: Matthew Sherman

Resulting Action Items:

Srini Kandala - 	Packet statistics for MPEG and Video Conference traffic

Srini Kandala & - 	Coding of source model to support parameters in TI traffic model

Jin-Meng Ho

Jin-Meng Ho –	Get doc # for document presented and place on reflector

Jin-Meng Ho –	Updated version of doc for next meeting

Khaled Turki		Provide current model of Jin Meng’s stream topology to OPNET web site

Utku Moral – 		Code RPG source model for 802.11 nodes

Utku Moral		Code per stream Media Access Delay stat in current MAC code

Utku Moral – 		Code “Packet Burst” per stream statistics

Roll Call taken.  Conference Call Participants included:

Keith Amann			Spectralink		303-440-5330 x278	kamann@spectralink.com

Greg Chesson			Atheros		408-773-5258		greg@atheros.com

Jin-Meng Ho			TI			214-480-1994 		jinmengho@ti.com

Srini Kandala			Sharp Labs		360-817-7512		srini@sharplabs.com

Utku Moral			OPNET		202-364-4700 		umoral@opnet.com

Aman Singla			Atheros		408-773-5272		aman@atheros.com

Matthew Sherman 		AT&T Labs		973-236-6925		mjsherman@att.com

V.Srinivasa Somayazulu	Intel			503-264-4423		v.srinivasa.somayazulu 												@intel.com

Khaled Turki			TI			214-480-6908		khaled@ti.com

Any attendees who see omissions or errors in these minutes please contact Matthew Sherman at mjsherman@att.com to revise meeting notes.

Agenda

Review of agenda

Review of Minutes format / Document distribution process (Doc #’s)

Review AI inputS from Keith?

ReviewAI inputs from OPNET

Discuss maitenace and distribution of Models

Review AI inputs from Jin Meng Ho

Continue work on defining first scenario

Plan next meeting

Disucsions / Minutes / Notes

Notes in Italics represent agenda items

Notes in Orange resulted in Action Item

Review of agenda:

Accepted without objection.

Reviewed of minutes & document procedures:

Paricipants in ad hoc groups are requested to send documents directly to Harry Worstell (hworstell@att.com) and secure document number before distributing (when possible).

Review of Action Item inputs from Keith Amann on video conferencing:

Format for Video portion of signal:

256-512 bytes @ 10 to 30 frames /sec ~122kbps Max

Audio is separate

Srini will provide some numbers on MPEG and video conferencing prior to next meeting.

Review of Action Item Inputs from Utku Moral – OPNET models:

Model including stream statistics completed

Model compatible with September models release to group last week

Model compatible with October models released to group this week

Model including jitter released to OPNET’s 802.11 web site

(See access info for site below)

Streams identified using stream ID’s in Traffic Parameters

Stream ID field present in each row of traffic parameters

Currently limited to 32 stream Ids

Easy to change

Two numbers in Wlan_mac model need to be modified to increase

Statistics registered only if used

Statistics processed just for stream ID’s present rather than all 32

October models release includes ghost packet fix

Problem when multiple packets overlap, receiver does not always go busy, and in rare cases, a bad packet is not marked bad by the channel

Reviewed delay statistics in latest OPNET code:

Khaled suggested Adding media access delay on per stream basis

Utku agreed to look at adding it to the existing code.

Reviewed recommended process for installing latest OPNET (Jitter) code

Download “October Models” form Tech Support portal at OPNET.com

Recommend include SDR 16114

Jitter code will run without SDR but other code may not

Unzip Jitter code under users “models” directory

Add Jitter code directory to model_dir attribute under preferences

Reveiwed process to access OPNET’s dedicated 802.11 Web site

Address is:	 http://www.opnet.com/80211/

Username:	80211		Password:	wlan

All code provided to 802.11 by OPNET can be found on this site

802.11 participants can upload their code to this site to share with group

Send code to be uploaded to Taylor Salman (tsalman@opnet.com)

Send notice of uploaded code to stds-802-11@ieee.org

Check that code is properly installed and downloads first.

Review of Action Item Inputs from Jin Meng Ho – Recommeded stream topology:

Jin Meng will get doc # and issue document discussed to 802.11 reflector

Document not yet complete

Jin Meng will provide further info in following meeting

Also, still need source sequencing similar to Greg Park’s slides

x on slide 3 should be s

Some debate over how much detail was too much

General consensus that Jin Meng’s code was not too difficult to code

Khaled agreed to provide current OPNET model of Jin-Meng’s stream topology to OPNET’s 802.11 web site.

Further updates will be provided as model is refined

Srini Kandala agreed to code Jin-Mengs model with assistance from Jin-Meng

Utku agreed to code RPG source model

Utku also agreed to code burst (packet group) per a stream statistics

See definitions in Jin-Meng’s model

delay and delay variance

Ran 10 minutes over to 2:40 PM

Next conference call will be Thursday, 10/26 1-3 PM EDT.

IEEE P802.11
Wireless LANs

Ongoing Simulation, Metrics and Criteria Ad Hoc Group Minutes

Date:	October 10, 2000

Author:	Matthew Sherman
	AT&T Labs - Research	
	180 Park Avenue	
	Florham Park, NJ  07932	
	973-236-6925	
	mjsherman@att.com

Minutes of Tge Simulation, Metric and Criteria Ad Hoc Group

Session on October 10, 2000

Chair: Matthew Sherman

Secretary: Matthew Sherman

Resulting Action Items:

Jin-Meng Ho & –	Add time sequencing and exlict source info to chart presented

Khaled Turki	Attempt to realize as OPNET scenario if possible

Utku Moral – 		Code multi-dimensional statistics for model.  Add Jitter if time permits

Keith Amann – 	Define source model parameters for video conferencing

Call to order ~10:00 AM PDT

Roll Call taken.  Conference Call Participants included:

Greg Chesson			Atheros		408-773-5258		greg@atheros.com

Sunghyun Choi		Phillips Research	914-945-6506		sunghyun.choi@philips.com

Jin-Meng Ho			TI			214-480-1994 		jinmengho@ti.com

Srini Kandala			Sharp Labs		360-817-7512		srini@sharplabs.com

John Kowalski			Sharp Labs		360-817-7520		kowalskj@sharplabs.com

Utku Moral			OPNET		202-364-4700 		umoral@opnet.com

Taylor Salman			OPNET		202-364-4700 		tsalman@opnet.com

Aman Singla			Atheros		408-773-5272		aman@atheros.com

Matthew Sherman 		AT&T Labs		973-236-6925		mjsherman@att.com

Khaled Turki			TI			214-480-6908		khaled@ti.com

Any attendees who see omissions or errors in these minutes please contact Matthew Sherman at mjsherman@att.com to revise meeting notes.

Agenda

Provide directions for OPNET’s activities

Review of last week’s action items

Continue work on defining first scenario

Disucsions / Minutes

Directions for OPNET’s activities:

Held discussions on directions for OPNET’s activies in support of the 802.11 Simulation Ad Hoc group.  Group achieved consensus on the following prioritised list:

1) Support of wlan modeling questions from IEEE 802.11 members

2) Coding of custom sources for the Framework

3) Coding of statistics for the Framework

4) Clean up AT&T’s PCF code and integrate with OPNET’s existing code

5) Coding of a priority queuing scheme for the Framework

It was noted as general guidance that coding of scenarios (which is relatively simple) would best be done by 802.11 participants rather than OPNET.  It seems to make more sense to reserve OPNET’s energies for more difficult coding tasks such as multi-dimensional statistics.

Review of last week’s Action Items:

1) Greg Parks – Provide stream topologies for scenarios

Greg was unable to attend this meeting.

Emailed recommend stream topology (Figure 1)

Jin-Meng Ho also emailed a topology (Figure 2)

Further discussion later in minutes

2) Keith Amann – Define source model parameters for video conferencing

Keith was unable to attend this meeting

Emailed note that he would present something for next meeting

3) Utku Moral – multi-source node model and start building first baseline scenario

Completed multisource node model

Completed scenario titled “Model 3”

modelled after Greg Parks input’s last meeting

Some deviations from Greg’s stream topology

OPNET code for both were forwarded to the sim group by Matthew Sherman

Continued work on defining first scenario:

Spent time comparing Greg’s chart and Jin-Meng’s chart.

A key difference is source of MPEGvideo stream (AP vs STA)

Also Jin Meng uses distributed data streams rather than bulk

Achieved group consensus that two scenarios could be generated

One with AP as video source

One with STA as video source

It was noted that there was not enough info in Jin Mengs picture to code scenario.  Need actual source statistics (Packet interarrival times, sizes, source start time, etc).  Also need sequencing of sources, similar to what Greg provided in his chart.

Jin-Meng took action to provide source details and sequencing for his diagram

Will attempt to realize scenario in OPNET

Also agreed that first scenario will focus on what happens to QoS traffic when “Flood” of data starts part way through simulations.

Discussed existing OPNET statistics for 802.11

It was noted that we need per stream statistics currently not available in OPNET.

Utku suggested that such statistics could be realized using OPNETs Multidimensional statistic construct.

Two Possible approaches

Add Stream ID’s to packets

Partition streams based on priority, source and destination

Group expressed no preference as to which technique to use

Utku agreed to try and realize per stream statistics including:

Throughput, dropped packets, delay

If time perimits jitter as well (similar to OPNET voice example)

If dimensional statistics work, then great.

Else consider post processing solution to gather data.

Ran out of time.

Adjourned ~11:30 AM PDT till next meeting (assumed same day and time next week).

Figure 1) Greg’s Stream Topology – Model 3

Figure 2) Jin Meng’s Suggested Stream Topology

IEEE P802.11
Wireless LANs

Simulation, Metrics and Criteria Ad Hoc Group Minutes

Date:	October 3, 2000

Author:	Matthew Sherman
	AT&T Labs - Research	
	180 Park Avenue	
	Florham Park, NJ  07932	
	973-236-6925	
	mjsherman@att.com

Minutes of Tge Simulation, Metric and Criteria Ad Hoc Group

Session on October 3, 2000

Chair: Greg Parks

Secretary: Matthew Sherman

Resulting Action Items:

Greg Parks – Provide stream topologies for scenarios

Keith Amann – Define source model parameters for video conferencing

Utku Moral – Provide multi-source node model and start building first baseline scenario

Call to order ~10:00 AM PDT

Roll Call taken.  Conference Call Participants included:

Keith Amann			Spectralink		303-440-5330 x278	kamann@spectralink.com

Greg Chesson			Atheros		408-773-5258		greg@atheros.com

Sunghyun Choi		Phillips Research	914-945-6506		sunghyun.choi@philips.com

Utku Moral			OPNET		202-364-4700 		umoral@opnet.com

Greg Parks			ShareWave		916-939-9400		Greg.Parks@sharewave.com

Mike Rudnick			Sharp Multimedia	360-834-8672		mrudnick@sharplabs.com

Taylor Salman			OPNET		202-364-4700 		tsalman@opnet.com

Matthew Sherman 		AT&T Labs		973-236-6925		mjsherman@att.com

Mattew Showmaker		TI			707-521-3067		shoemake@ti.com

Aman Singla			Atheros		408-773-5272		aman@atheros.com

Khaled Turki			TI			214-480-6908		khaled@ti.com

Thierry Walrant		Philips Consumer	408-617-4676		thierry.walrant@philips.com

Any attendees who see omissions or errors please contact Matthew Sherman at mjsherman@att.com to revise meeting notes.

Agenda

To continue discussions started in September interim on translating outputs from Metrics and Criteria group into baseline simulation scenario and statistics.

Disucsions / Minutes

Recap of purpose of this series of conference calls by Greg Parks.

Review of scenario Matthew Sherman started to assemble at interim with Greg.

Discussion of simulation approach:

Include IP stack?

Do most simuations without stack.  A few with for sanity check and confirm performance

Include size overhead for upper levels

Include model of ack traffic. (~one ack for every packet)

OPNET will create node model with unlimited number of sources

Gained consenus on modelling traffic right over MAC (without IP stack) with traffic generators set up to address concerns above

Altheros will look at Full IP stack issues and present.

Discussions of Sorce Models for baseline scenarios:

Home scenario 3 is first target scenario.

Slide #21 of IEEE 802.11-00/196r2 - Model 3

Streams on slide # 10

Need to add the UL overhead

Exact number of nodes and stream topologies need to be defined.

Greg will workup and forward stream topologies

Modeling of Traffic streams:

Three voice

Model as given in 196r2

MP x in original scenario in 196r2 will be broken into 2 separate apps - video confenceing and audio

Audio 128 kbps uni-directional, 512 Bytes packets

Assumes non interacive

Must add UDP overhead

Video conferencing

10 msec - 30 or even 60 msec frames.

Keith voulentered to figure out what video conferenceing should look like.

MPEG

332 packets/sec (1504 byte packets) for CBR

0-2 mbps of 1504 byte packets for VBR

Also need to add bulk data stream

After system is statically loaded with QoS traffic, will crank up “data node” with bulk traffic to load system to different load points

Statistics / Metrics

Latency

2 measures in OPNET September model

Both statistics measure latency from source node only

one include retransmission one does not

Need to add two sided measurement with destination node

Medium Occupancy

If someone is transmitting, Medium is occupied

Highly simplified but convenient starting point

Assume all reveivers are in range of each other, and use receiver busy

Limits use of channel model but convenient starting point

Reexamine and add complexity as necessary later

Use existing global throughput in OPNET as "goodput"

Can only have one BSS in network as all BSS are counted.

Ran out of time.

Will continue work on statistics and review action items next week.

Meeting will be same day of week and time.

Adjourned at ~11:30 AM PDT