## Slide 1: Simulation Framework Progress Update - Nov. 2000
Author:
Matthew Sherman
AT&T Labs - Research
180 Park Avenue
Florham Park, NJ 07932
973-236-6791
mjsherman@att.com
Date: November 6, 2000

## Slide 2: Participants Since September
Participant Company # mtgs /5
Keith Amann Spectralink 2
Greg Chesson Atheros 4
Sunghyun Choi Phillips Research 3
Jin-Meng Ho TI 4
Srini Kandala Sharp Labs 4
John Kowalski Sharp Labs 1
Utku Moral OPNET 5
Greg Parks ShareWave 1
Mike Rudnick Sharp Multimedia 2
Taylor Salman OPNET 2
Matthew Sherman AT&T Labs 5
Mattew Showmaker TI 1
Aman Singla Atheros 3
V.Srinivasa Somayazulu Intel 1
Khaled Turki TI 4
Thierry Walrant Philips Consumer 1
Total Attendance: 12+10+9+5+7 =43 Ave. # participants: 8.6

## Slide 3: Review of Prior Documents
Key Documents:
  IEEE 802.11-00/265r1: A Simulation Framework for Evaluation of 802.11 QoS MAC Enhancements
  IEEE 802.11-00/196r2: TGe Metrics & Criteria ad hoc group summary report
Other documents of Interest:
  IEEE 802.11-00/0320r2: September 20 Simulation Ad Hoc Group Minutes
  IEEE 802.11-00/0324: Simulation Framework Progress Update
  IEEE 802.11-00/0318 Simulation Model for PCF Slides
  IEEE 802.11-00/0319 Request for Guidance on Simulation Models
  Many other documents of interest referenced in 00/265 and 00/196

## Slide 4: New Documents of Interest
IEEE 802.11-00/0342r4: Ongoing Simulation, Metrics, and Criteria Ad Hoc Group Minutes.doc
IEEE 802.11-00/0349r1: Models for MPEG2 and Video Conferencing
IEEE 802.11-00/0363: Traffic Descriptions For 802.11E Performance Simulation
IEEE 802.11-00/0XXX: Status on 802.11 PCF model as of 11/6/00
IEEE 802.11-00/0XXX: NS Simulations (Greg)
IEEE 802.11-00/0XXX: Khaled’s Simulations

## Slide 5: Framework Software to Date
Baseline DCF Models with Fixes OPNET
  See OPNET’s Wireless LAN October ‘00 Model
PCF/DCF MAC AT&T Labs
  See 00/0XXX for latest status
Channel Model Intel
  Out of date with current receiver model
PHY Overhead Model Philips
  Only compatible with October Baseline DCF and Multi-source models
  PCF and 802.11a versions planned
MPEG Source Models Sharp

## Slide 6: Framework Software to Date (cont.)
Multi-source node / MAC model OPNET
  Allows separate per stream address and priority label
Enhanced MAC Statistics OPNET
  Jitter, global, per stream, per burst
Raw Packet Generator Source OPNET
  Needed for Self Similar Packet Generation
Model 3 Scenario OPNET
  Based on page 21 of 00/0196r2
Modified Model 3 Scenario TI
  Includes additional data streams
  Not yet operable

## Slide 7: Where to find Software
Baseline DCF Models with Fixes (October models)
  Available as part of current OPNET installation
PCF / DCF MAC
  Contact Matthew Sherman (mjsherman@att.com)
  Currently under NDA
NS Models
  Contact Greg Chesson (greg@atheros.com)
All other software on OPNET 802.11 FTP site
Address is: http://www.opnet.com/80211/
Username: 80211 Password: wlan

## Slide 8: Review of Status as of Sept. ‘00
Decided to create simulation framework (May ‘00)
  Apples to Apples comparison of QoS MAC performance
  Baseline 802.11 model for comparison
Selected simulation tools - OPNET (June ‘00)
  Some work in NS
Started development of source models and baseline MAC (PCF/DCF) models (June ‘00)
Criteria & Metrics document issued (Sept ‘00)
  IEEE 802.11-00/196r2:
Simulation / Metrics and Criteria ad hocs merge (Sept ‘00)
  Start to address turning Metrics & Criteria into scenarios

## Slide 9: Progress as off Nov ‘00
Have first “Completed” Scenario (Model 3)
  Still some “gluing” of pieces to do
Have second scenario in works (Modified Model 3)
  Adds several data streams to Model 3
  Seems near completion
Greatly Enhanced statistics available in DCF MAC
  Had per station
  Added, global, Per Stream, Jitter, per burst
Most enhancements in PCF MAC as well
  No per burst yet
Various MAC “tweaks”
  Packet size fix, etc.

## Slide 10: Progress as off Nov ‘00 (cont.)
Improved source models
  Multi-stream model
    Individual priority and destination per stream
  Improved MPEG models
    Single stream only
  Refined Video Conferencing model
    Uses existing Multi-stream model
  Raw Packet Generator source
    Allows Self similar traffic
PHY overhead model
  802.11b on DCF only MAC model

## Slide 11: “Model 3” (From 00/196r3?)
AP
ST1
ST2
ST3
ST4
ST5
Stream2 - Voice 2
Stream1 - Voice 1
Stream3 - MPx 1
Stream4 - MPEG2 1
Stream5 - Bulk 1
Stream6 - Voice 3
1: Add Stream1 - Voice 1
2: Wait One Second
3: Add Stream 2 - Voice 2
4: Wait One Second
5: Add Stream 3 - MPx
6: Wait One Second
7: Add Stream 4 - MPEG2 1
8: Wait 10 Seconds
9: Add Stream 5 - Bulk 1
10: Wait 10 Seconds
12: Add Voice 3

## Slide 12
AP/PC
STA5
VC (Video Conferencing) 0_3
STA4
STA3
STA1
STA2
Voice 0_1
Voice 0_4
LP_Data 1_0
LP_Data 0_1
HP_Data 5_0
HP_Data 0_5
MP_Data 2_3
MP_Data 3_2
Data_3_0
Data_0_3
“Modified Model 3” (From 00/363)
MPEG2 4_3
Voice 0_2
Priority levels:
Data = 0
LP_Data = 1
MP_Data = 2
HP_Data = 3
MPEG2 = 4
VC = 5
Voice = 6

## Slide 13: Open Issues
Other scenarios to code
Proposed EMACs to drop in scenarios
Turn over in group
  Drifts from original directions
    Scenario definitions
OPNET vs NS
IEEE / ETSI Simulations