IEEE P802.11
Wireless LANs

Tentative Minutes of the IEEE 802.11 Task Group D

Hyatt Regency, Alburquerque, New Mexico

7-11 March 2000

Date:	March 11, 2000

Author:	Al Petrick

ParkerVision
	12201 Treetop Ct.

Orlando, Florida 32832
	Phone: +1 407 384-6149 
 	E-mail: apetrick@parkervision.com

# Meeting Minutes March 2000

Chair for the week: Bob O’Hara

Secretary for the week: Al Petrick

Bob O’Hara reviewed the agenda

Introduction- ballot sent out, comments addressed

002R4 is comments from all balloters that was received, and the action taken to address them at the Jan. meeting.

Draft update which incorporated changes on the server (updated at the January meeting.)

Task is to finish comments.

~ 15 Comments remaining in the document.

3 major areas need to be addressed

- Changes to MIB

- PICS extension needs to be created for conformance to the standard

- ???

We will have an agenda which we will modify and then approve, and then break into subgroups that will address each topic to create draft text, and then reconvene tomorrow to modify/approve text so that by the end of the week we would have a draft available to be approved by a conformation ballot.

TGd Agenda:

Secretary,

Call to order

Approval of the agenda

Approval of the minutes

Announcements

Review of comment resolution

Old business

New business

Adjourn

Agenda approved without objection

Approval of Minutes

(doc 99/248)  Koloa, HI minutes approved.

(doc 00/06) Tel Aviv, Israel, minutes approved.

Announcements

IEEE patent policy mentioned – it applies in this group.

15 comments appear to remain to be addressed in the text of the draft;

Major items are:

MIB

State machines

PICS

From opening plenary meeting: example usage added to draft.

Meeting schedule mentioned:

Tues 1pm to 5pm

Wed. 10:30am –noon

Thurs 10:30am –noon

Total time for TGd activities: 7 hours.

Question on whether or not the state machines will be edited by the end of the week, since the s/w tool may not be available.

Victoria Poncini did some work drafting text for the MIB.  She volunteered for heading up that group.

PICS- need to convert tabular form in table, where you find “shalls and mays” and map into a clause or requirement.

Matt and Denis Kuwahara volunteered for this.

Volunteer requested for writing text responding to the first comment, regarding what a STA does with information that it doesn’t  respond to.

Straw poll soliciting who would volunteer for anything., since there was a dearth of volunteers.

Suggestion made to delegate the work to subgroups of the groups.

- Comment above.

- Adding MIB attributes (Victoria’s group)

- Octet ordering in fields > a single octet. We need to make it clear and unambiguous which bytes appear first.

- The Request Information Element needs references that it applies to FH only.

- Make it optional that beacon carry info about regulatory domains. Need to verify that it’s done.

- Comment support for operations across regulatory domains is mandatory. ALL stations must adopt he parameters.

Beacon and Probe responses must be changed to include all parameters required.  Contradicts with 5.

- New status code added to allow access point to deny an association do to requesting station not supporting regulatory domain operation.

- No mention of how FH parameters or FH table information elements are used in beacon frame.  There needs to be a description of that.

- No mention of FH parameters or FH table in Probe response.

- Text change line 20 page 8.

11.   Need to add text defining how to determine if a hopping pattern from the original standard is in use, and what to do if the BSS being joined

Dennis and Matt- PICS

Dick will coordinate the list of 13 comments (2 new comments)

Victoria will continue with MIB.

There was no updated draft of 802.11d.  Al Petrick was called regarding that.

TGd  Meeting Minutes  Document number is “54”

Tuesday 2PM

The task groups broke down into sub-task groups to work out the text and comments.

TGd Meeting Minutes

Wednesday 10:30am

Update from each of the sub-task groups.

Motion: To incorporate the PICs changes into the draft

Moved by: Dennis Kuwara, Second: Dick Eckard

No discussion:

Motion passes: 9/0/3

Motion: To incorporate the miscellaneous changes to implement the remaining comment resolutions into the draft

Moved by: Dennis Kuwahra, Second, Victoria Poncini.

No discussion

Motion passes: 8/0/4

Motion: To incorporate the MIB changes to implement the remaining comment resolutions into the draft

Moved by: Dennis Kuwara, Second: Dick Echard

No Discussion

Motion passes: 8/0/4

Announcements

TGd is adjourn until Thursday at 10:30am

Thursday

Motion: To incorporate the MAC statemachine changes to implement the remaining comment resolutions into the draft.

Moved by: Dick Eckard, Second: Dennis Kuwara

No Discussion

Motion passes:  8/0/0

Motion:  To issue 802.11d/D1.6 to a 15-day working group recirculation ballot and to request conditional approval from 802 SEC for sponsor ballot.

Moved by: John Kowalski, Second: Dick Eckard

No Discussion:

Motion passes: 8/0/1