## Slide 1: 802.11F IAPP RP Meeting Agenda (& Meeting Report)
May 2000
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 2: May 2000 802.11 F Agenda
Scope of task
Administration
Top level work plan & schedule
Papers & discussion
Adjournment

## Slide 3: 802.11F PAR Scope
Scope of 802.11F Project:
  To develop recommended practices for an Inter-Access Point Protocol (IAPP) which provides the necessary capabilities to achieve multi-vendor Access Point interoperability across a Distribution System supporting IEEE P802.11 Wireless LAN Links.
    This IAPP will be developed for the following environment(s):
      A Distribution System consisting of IEEE 802 LAN components supporting an IETF IP environment.
      Others as deemed appropriate
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 4: The 802.11F Task…
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 5: The Labor Pool…
Chair: David Bagby
Editor: Bob O’Hara
Secretary:
  Mike Trompower agrees to take role for May mtg at least.
    The minutes are doc 2000/095
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 6: Task Group Mechanics
Meeting rules
  Usual rules from 802.11 apply…
  Expect mtgs to be for work results
    More for coordination, not the only time work is produced – or we’ll never meet schedule goals.
  Communication
    Use time between mtgs effectively, email reflector.
Papers
  Scheduled for mtgs basically FCFS
    Subject to some adjustments by Chair for mtg efficiency
    I encourage Paper requests before mtgs and that papers be made available ASAP before mtgs so that mtg time can be more interaction than reading papers to an audience…
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 7: Work Plan
1st proposal for IP DS per PAR
  Other DS environments s in parallel / after depending on contributions volunteered
Create Draft RP to support 802.11-1999
  Internal Ballot & then determine next actions
  Sched depends on 802.11E progress
    Two choices:
      If 11E on track, update & ballot changes to support 11E
      If 11F schedule mismatch, publish then update after 11E complete.

## Slide 8: Proposed Schedule
1st TG mtg, IAPP history review, task framing – May 2000
Functional determination, proposals – July 2000
1st Draft written, review starts – Sept 2000
  Cut off for additional DS environment inclusion.
First internal .11 ballot – Nov 2000
  (ballots?, nah we can do this in one take – right?)
Schedule fork issue decision – Jan 2001
  Hold for 11E progress or start external ballots…?
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 9: Motion:
Chair would entertain motion to approve top level sched as described thru Jan 2001:
  Moved: Duncan Kitchin
  2nd: Bob O’Hara
  Vote: 6, 0, 0 (voting members)
    No objection from others.

## Slide 10: May 2000 Papers
2000/064 What Should Be In An Inter-AP Protocol? Bob O’Hara
2000/90 IAPP enhancements. Gary Spiess Intermec.
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 11: Goal for next meeting (July)
Finalize Functional requirements

## Slide 12: Motion to Adjourn
Unan.