## Slide 1: Progress Report TGe Simulation ad-hoc Group
Evan Green
Intel Architecture Labs
Hillsboro, OR, USA
(503) 264-8456
evan.r.green@intel.com
July 11, 2000

## Slide 2: Goals and Objectives
Encourage TGe members to perform simulations of their MAC enhancement proposals
  Will identify problem areas early
  Quantifies performance, spectrum efficiency, etc.

## Slide 3: Goals and Objectives
Create a shared set of simulation tools
  Gets the simulations done sooner
  Builds consensus faster by
    Using a shared set of tools
    Sharing simulation source code
      Enables independent verification
      Enhances clarity of proposed enhancements

## Slide 4: Status Report
Began work May 2000
Weekly conference calls – daily work
Selected Opnet tool
  Most complete 802.11 model available
  Many desired traffic sources
  TCP/IP stack simulation included
  Widely used in 802 groups
Selected Opnet’s model vs Virginia Tech

## Slide 5: Status Report
Identified and prioritized where model needed work to support QoS simulations
Organized volunteers to contribute code
Established method to share source code

## Slide 6: Model Enhancements
PCF, Beacon & CF Conformance Contributor responsible: Matt Sherman, AT&T Labs | Code written for initial feature, debug beginning
Channel Model, 5GHz & 2.4GHz, home and enterprise with overlapping BSS Contributor responsible: Shantanu, Kangude, et all, Intel | Code written for single rate cases, debugging now

## Slide 7: Model Enhancements
Physical Layer effects, PLCP header Contributor responsible: Sunghyun Choi, et all, Philips | Issues identified with model, working with Opnet now
Model Validation & Verification Contributor responsible: Rita Chobanian, et all, Cisco | Getting started, forming strategy, looking into comparing with traffic on real networks

## Slide 8: Model Enhancements
Conformance to current 802.11 spec (DCF) Contributor: Sunghyun Choi, et all, Philips Taylor Salman, et all, Opnet | Several bugs fixed, work ongoing

## Slide 9: Plan of Action
Members will continue to work on their contributions to the shared tool
Some members are working to simulate their own proposed MAC enhancements
First simulation results planned for presentation in September meeting

## Slide 10: Thank You Contributors Their Supporters Mom, Dad, Etc.