## Slide 1: IEEE P802.15 Working Group for Wireless Personal Area Networks
TG1 Report #3
to Wednesday Full WG
Hyatt Regency Kaua'i, 1571 Poipu Road Koloa, HI USA
Notes: Tom,
Thanks for pitching this report -99/64r0 on Monday at 9:19am to the P802.15 Full WG.
This pitch is specifically for the following agenda -99/54r2 item:
7.3.3 II REPORT ON TG1 ACTIVITIES AND PLANS - GIFFORD 10 09:19 AM
I will update this report to r1 and r2 for Wednesday & Friday Full WG Updates. I will need help on the Friday Report too.
Best Regards,
Ian

## Slide 2: Contents
Summary
Overview of Kaua’i
  Objectives
  Tasks
  Motion Scheduling
  Session
    Monday, 8Nov99
    Tuesday, 9Nov99
    Thursday, 11Nov99
Next Steps

## Slide 3: Kaua’i Objectives
1. PROVIDE A MOTION TO SUBMIT THE DRAFT TO WG LETTER BALLOT #1
2. PROVIDE A MOTION TO REVIEW THE COMMENTS FROM WG LB #1 ON OR BEFORE 10-14JAN00 INTERIM
3. PROVIDE AN UPDATE ON TG1
4. PROVIDE AN OVERVIEW OF THE IEEE DRAFT DERIVED FROM THE BLUETOOTH SPECIFICATION(S) <TUTORIAL #3
5. PROVIDE A MOTION TO WG TO INVOKE "OR" STATUS FOR BSIG, IF APPROVED FWD TO SEC AS A MOTION
6. DRAFT TG1 OPERATING RULES AND PROVIDE A MOTION RESULT TO WG, WG APPROVAL
7. PROVIDE A MOTION TO REPLACE PARVIZ KERMANI WITH CHATSCHIK BISDIKIAN

## Slide 4: Kaua'i - Overview of the TG1 Tasks
Bluetooth SIG Letter of Intent (JK)
Meeting #1 July 5-9, 1999 Montreal, PQ, Canada
P802.15 Finalize the Copyright License Agreement (IG)
Meeting #2 September 13-17, 1999 Santa Rosa, CA USA Hilton 802.15 Interim Meeting.
BT-IEEE WG Finalize Draft Standard (TS)
BT-IEEE WG Submit Draft Standard to BSIG Program Management (CB)
BSIG Review Derivative Draft Standard Submission (BSIG)
BSIG Disposition Draft Standard/Submit to IEEE P802.15, if ok (JK)
P802.15 Compose P802.15 WG Electronic Letter #1 Ballot (BH)
P802.15 Upload Draft Standard to the private Web Site (IG)
Meeting #3 November 8-12, 1999 Kauai, Hawaii Hyatt Regency, 802 Plenary Meeting.
P802.15 Authorize P802.15 WG LB #1 between the 11Nov99 - 10Dec99 (BH)
P802.15 WG Letter Ballot #1 Package Distribution (BH)
P802.15 Letter Balloting 11Nov99 - 10Dec99 (WG)
P802.15 Process, Consolidate, and Distribute Draft Comments 13-16Dec99 (TS)
P802.15 Electronic WG LB #1 Comment Resolution (WG)
Meeting #4 January 10-14, 2000 Tel-Aviv, IL InterContinental, 802.15 Interim Meeting.
Meeting #5 March 6-10, 2000 Albuquerque, NM Hyatt Regency, 802 Plenary Meeting.

## Slide 5: Kaua'i - Overview of the TG1 Timeline
The current plan is to have TG1 make a motion to the P802.15 Full WG
during the November Plenary on Wednesday, 10Nov99 to authorize the LB #1
to start on Thursday, 11Nov99 with the Bluetooth Draft 0.6 Standard.
Source: doc.: Project6.MPP

## Slide 6: Overview of Monday, 8Nov99
We opened our meeting at 3:15pm and processed all of our Agenda Items and adjourned at 3:55pm. The key items were:
  VOTE ON KERMANI TO BISDIKIAN VC REPLACEMENT - PASSED
  REPORT FROM TG1 EDITOR
  REPORT FROM BT-IEEE EDITORIAL WORKING GROUP
  OVERVIEW OF THE DRAFT SUBMISSION

## Slide 7: Overview of Tuesday, 9Nov99
We opened our meeting at 10:00am and processed all of our Agenda Items and adjourned at 11:55am. The key items were:
  DISCUSSED WG MOTION #2 TO SUBMIT DRAFT TO WG LB 10NOV99
  DISCUSSED WG MOTION #3 TO EMPOWER INTERIM 10-14JAN00
  DESCRIBED WG LETTER BALLOT #1 DISTRIBUTION PACKAGE
  DESCRIBED P802.15.1 DRAFT STANDARD
  REVIEW WEDNESDAY DRAFT TG1 REPORT TO WG

## Slide 8: Overview of Thursday, 11Nov99
We opened our meeting at 1:00pm and processed all of our Agenda Items and adjourned at xx:yypm. The key items were:
  BALLOT PROCESS
  REVIEW THURSDAY DRAFT TG1 REPORT TO WG

## Slide 9: LB #1 Distribution Package [LB1.zip]
Instructions for WG Letter Ballots of P802.15 in Adobe PDF, -99/112r2
Draft Standard IEEE v0.6, P802-15/D0.6 in Adobe PDFs, Zip archived
Letter Ballot #1 of P802.15 in MS Word, -99/113r1
Letter Ballot #1 of P802.15 Comment Form in MS Word, -99/116r0
Instructions for TG1 Editors, -99/060r2
Readme.txt
Or you can point your Browser and download your files:
http://grouper.ieee.org/groups/802/15/private/LB1/LB1.html

## Slide 10: Kaua'i - WG vs. TG1 Session
= Task Group 1 in session
|----|-------------|-----------|-------------|------------|------------|
| | Monday | Tuesday |Wednesday | Thursday | Friday |
|----|-------------|-----------|-------------|------------|------------|
| | ExCom | HR | MC | MC | |
| AM | |...........|.............|............| 802 |
| |.............| | | | Closing |
| | 802 | TG1 | SG | SG | Plenary |
|----|-------------|-----------|-------------|------------|------------|
| | Full 802.15 | SG | Joint.11/.15| TG1 | |
| | | | | | |
| PM |.............| |.............|. . . . . . | |
| | TG1 | | Full 802.15 |Full 802.15 | |
| | | | | | |
|----|-------------|-----------|-------------|------------|------------|
|Eve-| | BT-IEEE | Social | Doc Editing|
|ning| | Tutorial | |............|
| | |6:30p-8:00p| | ExCom |
|----|-------------|-----------|-------------|------------|
Legend: ......... = flexible adjournment/Start
TG1 = Bluetooth Submission, SG = Coexistence, MC = Marketing