IEEE P802.15
Wireless PANs

Minutes of Chiba Meeting

Date:	May 7, 1999

Author:	P Kinney

Intermec Technologies
	Cedar Rapids, IA
	Phone: 319.369.3593 
	Fax: 319.369.3299
	e-Mail: kinneypw@norand.com

- Agenda for the Chiba meeting was reviewed and approved

- The perspectives article by J Carlo was reviewed and modified

- Changes were recorded by B Heile who has the master electronic copy, T Siep will own the hardcopy

- Review of the minutes of Austin Meeting

- The Austin minutes, document IEEE802.11 99/51, was  read by  I Gifford with the following action items:

- Send a thank you to HomeRF chairman: done

- Send a thank you to BT chairman: done

- Send Austin Plenary submissions

- Reviewed draft of working group rules

- T Siep reviewed proposed rules for 802.15, document 802.15-99/001

- This document was reviewed in detail, some changes were made during the meeting

- T Siep suggested that two additional areas with problems were the procedures section concerning the ballot (needs some clean-up), and the five criteria section (we subsequently deleted it)

- Discussion ensued highlighting differences between .11 and .15

- As action items, B Heile will review voter eligibility rules with ExCom and I Gifford will review the rules and generate his comments

- Reviewed the document structure/cataloging methodology

- T Siep and P Kinney generated this list, P Kinney will maintain it

- Reviewed working group charter/goal statement document, 802.15-99/007

- B Heile's notes from Monday, 5/3 were reviewed

- As an action item, B Heile will clean up this document

- Reviewed draft of WG official presentation, 802.15-99/017

- B Heile presented his MMAC presentation (99/004) as the proposed WG official presentation

- B Heile suggested that this presentation should be changed: make the first slides more general, lose the last slide (thank you) and blow away the elephants.

- Yoshiaki Takabatake, Toshiba, suggested that to warrant Bluetooth SIG to modify their specification, 802.15 would have to propose a different usage model that mandated such a change

- Reviewed WPAN project plan/timeline, document 802.15-99/010

- Ian suggested that days be placed into the timeline and that the letter ballots be given dates as well, further we should analyze the number of meetings and the location of those meetings

- The team spent time establishing the meeting schedule including specific objectives

- May, Japan: 5/3 – 5/6

- Leadership issues

- June, London: June 7

- Socialize 802.15 timeline, participation at July meeting, define L2CAP in terms of ISO reference model, identify key BT personal to assist with 802.15 standard.

- July, Montreal first plenary 7/5 – 7/9

- administrative approvals (voted)

- review of proposed criteria and usage model

- review of draft call

- August, Denver interim 8/5 – 8/6

- socialize the mission and solicit participation in 802.15, potential meeting for proposal teams and sub-committee team meeting

- September, Santa Rosa interim 9/13 – 9/17

- Nov, Kauai plenary

- Jan Interim

- The June joint meeting with BT was discussed with the following resolutions:

- The overall objective of this meeting is to

- hold a technical meeting between BT and 802.15 to understand the issues and how 802.15 could import the BT spec

- recruit 802.15 attendees

- The agenda was amended to change the morning session to an open session, the afternoon session, Bluetooth/IEEE working session on Standards Coordination, will be closed.

- Morning session objective: organize 802.15 team for the day’s activities, resolve issues that have evolved since Chiba meeting.

- Afternoon session objective: Identify the issues of Conversion of BT specification into an IEEE format without losing anything in the translation.  Relate activity to the standards process.

- Afternoon session needs to have crisp and clear objectives with prepared questions.

- In the afternoon session delete BT architecture review,

- We will rely upon S Ellis to involve the correct BT people

- P Kinney to call S Black to ask for his afternoon attendance.

- B Heile to work w/IDC on meeting room cost

- It was still an open issue on who’s going to pay for the room

- Ian led a review of the liaison list with the intent of establishing specific objectives

- Liaison report submission is document 99/005

- Need a letter to HomeRF and Bluetooth w/Press Release, 802 perspectives, 802.15 meeting venue

- Proposed liaisons are Bluetooth, HomeRF, 802.1, 802.2, 802.11, MMAC/PC, IETF

- B Heile to make contact with IETF and determine should participation occur at next IETF meeting

- B Heile to work with J Abromowitz as to the worth while of an liaison w/WLANA

- Discuss sponsor ballot membership-all

- No status update in Chiba, M McGinnis to report to the group on this issue

- Report of modification of IPR rules within 802

- With respect to Bluetooth this issue has been resolved

- Review of the RAWCON meeting and structure the RAWCON workshop

- We will use this meeting as an Ad-Hoc meeting opportunity for 802.15

- B Heile will participate on the panel, and line up a “user” for the workshop

- I Gifford will work with Bluetooth and HomeRF to line up three speakers for this meeting

- Review the abstract and draft an outline for the December special edition article

- B Heile presented the abstract, D Braley is the primary contributor for this article

- Due date for contribution is August 15, camera ready by September 30, with a December publication date

- We generated an outline onto the abstract, submission number 99/012

- Review T Siep’s BT Developers conference presentation /Report on coordination with Hayes presentation

- T Siep presented his paper, doc # 99/011

- V Haye’s paper wasn’t sufficiently ready to warrant coordination

- As an action item T Siep will add a pitch to enlist 802.15 recruits

- Information to include that July is a kick-off meeting, voting rights are automatic at the kick-off, BT members should become part of the standards process, and inform BT of the 802.15 venue

- Review Call for Papers request by IEEE ISWC (Intl. Symposium. Wearable Computers)

- Initial submission date of May 7 was postponed to June 7.  Group still felt that was not enough time for a submitted paper.  Besides, it was felt that too much would change between June and October to make it meaningful even if there were enough time.  Bob agreed to contact the session coordinator and ISWC chair to explore other ways of participation.

- MMAC/PC Meeting on Friday, May 7, 1999

- Bob reviewed meeting objectives and gameplan

- Other Marcom activities

- Ian indicated he was putting out feelers for future review

- New Business

- ETSI email—Jim Carlo sent an email in which he said “To aid coordination, I assume you-all are on each others reflectors [ed. .11, .15, .16]. We need to have discussion in July about how to manage FCC and ETSI coordination in a unified 802 manner.”  Issue was raised as an FYI

- ITS email—Bob to make contact to determine relevance

- Submission by Ian: Call for proposals

- Web site management—Tom will write up a process.  Ian will send venue announcement to old WPAN reflector

- It was agreed to add the PAR, Press Release and the PCS abstract to the official doc list.

- Adjourn