## Slide 1
Steps to Making an
IEEE 802 Standard
IEEE P802.15 Wireless Personal Area Network

## Slide 2: Overview
You are here

## Slide 3: Project Authorization
Study Group Formation
Study Group Recommendation
Submission to ExCom (IEEE 802 Exec Committee)
  PAR
  5 Criteria (+1)
ExCom approval
Standards Board

## Slide 4: Establish Criteria for Standard
Call for Proposals
  Required characteristics
  Desired characteristics
Evaluate Proposals
Choose direction
  Combine proposals --or--
  Select proposal

## Slide 5: Prepare Draft for Circulation
Task Group Activity
  Create --or--
  Format
Fill in outline (next presentation)
Submit to Working Group

## Slide 6: Working Group Letter Ballot
Electronic Balloting
Must have not outstanding issues
Text available only to voting members
10 to 45 days
Votes can be:
  “Abstain”
  “Approve”
  “Do not Approve”

## Slide 7: Working Group Reviews Returned Ballots
Votes entered into Resolution Database
All “Do Not Approve” votes must be answered
  They must have specific reasons for disapproval AND what it would take to change vote to “Approve”

## Slide 8: Resolvable Negatives?
Determination made if possible to change draft to satisfy comment and not get new “Do Not Approve” votes
Must have 70% approval to proceed

## Slide 9: Make Changes to Obtain WG Approval
Task Group Activity
Change only items that are effected by comments
Tries to avoid creating new “Do Not Approve” votes

## Slide 10: Technical Changes?
Two classes of comments
  Editorial: does not effect the implementation of the Standard
  Technical: effects implementation
Some technical changes may have been made in review process during meeting

## Slide 11: Working Group Confirmation Ballot
Electronic Ballot
Confirms that any changes made do not invalidate previous “Approve” votes of those not at meeting

## Slide 12: Sponsor Ballot
Voters qualified from a Sponsor Ballot Pool
Must be IEEE-SA member
Everyone in this room should be Sponsor Ballot Voters!

## Slide 13: New Negative Votes?
Votes entered into Resolution Database
All “Do Not Approve” votes must be answered
  They must have specific reasons for disapproval AND what it would take to change vote to “Approve”

## Slide 14: Proceed to Standards Board Approval
Determination made if possible to change draft to satisfy comment and not get new “Do Not Approve” votes
Must have 70% approval to proceed
Standards Board generally follows Sponsor Ballot lead