## Slide 1: IEEE 802.15 Working Group for Wireless Personal Area Networks
Bluetooth-IEEE Editorial Working Group Report #1

## Slide 2: Contents
Who?
  Functional Organizations
How?
  Approval of pre Draft Standard
Where?
  Developing of pre Draft Standard for Submission
What?
  Filling in pre Draft Standard Outline
When?
  Dec00 - Published approved Standard, available as early as Apr00
Next Steps?

## Slide 3: Bluetooth Functional Organization (abstract)

## Slide 4: IEEE P802.15 Functional Organization
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 5: The pre Draft Submission Process
You are here

## Slide 6: The pre Draft Submission Process Process w/ Bluetooth
?
BT-IEEE
Editorial
Working Group
Yes
Resolvable
Negatives?
Bluetooth SIG
Peer Review
“Ballots”
Make
Changes to
Obtain BT
PM Approval
No
Yes/No
BT PM
Decision to
Submit

## Slide 7: Bluetooth Draft Standard Submission Route

## Slide 8: Task Group 1 Update
Where
What
When
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 9: Where - TG1 is here
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
? - Ballot draft standard
? - Approve draft standard
? - Publish approved standard
You are here
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 10: What - TG1 is here
Write scope and purpose
Examine related standards and publications
Draft outline
Fill in outline
Revise, revise, revise
Finalize document
You are here
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 11: When - TG1 done by Dec00
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
Mar00 - Approve draft standard
Dec00 - Publish approved standard
You could be here
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 12: End of life for BT Editorial WG?
The BT Editorial Group plans to finish its IEEE Editorial lower layer (OSI 1&2) work in 1999
ETSI is interested in the upper layer (OSI 3-7) this work may require this same or another WG inside of BT...