## Slide 1: IEEE 802.15 Working Group for Wireless Personal Area Networks
WG Ballot Planning

## Slide 2: Contents
Introduction
Overview of the Tasks
Timeline/Milestone
How To Electronic Letter Ballot - IMO
Next Steps
Working Group Planning

## Slide 3: Overview of the Tasks
Bluetooth SIG Letter of Intent (JK)
Meeting #1 July 5-9, 1999 Montreal, PQ, Canada
P802.15 Finalize the Copyright License Agreement (IG)
Meeting #2 September 13-17, 1999 Santa Rosa, CA USA Hilton 802.15 Interim Meeting.
BT-IEEE WG Finalize Draft Standard (TS)
BT-IEEE WG Submit Draft Standard to BSIG Program Management (CB)
BSIG Review Derivative Draft Standard Submission (BSIG)
BSIG Disposition Draft Standard/Submit to IEEE P802.15, if ok (JK)
Meeting #3 November 8-12, 1999 Kauai, Hawaii Hyatt Regency, 802 Plenary Meeting.
P802.15 Authorize P802.15 WG LB #1 between the Sep99 - Nov99 (BH)
P802.15 Compose P802.15 WG Electronic Letter #1 Ballot (BH)
P802.15 Upload Draft Standard to the private Web Site (IG)
P802.15 WG Letter Ballot #1 Package Distribution (BH)
P802.15 Letter Balloting (WG)
P802.15 Process and Consolidation Comments (?)
P802.15 WG LB #1 Comment Resolution (WG)
Meeting #4 January 10-14, 2000 Tel-Aviv, IL InterContinental, 802.15 Interim Meeting.
Meeting #5 March 6-10, 2000 Albuquerque, NM Hyatt Regency, 802 Plenary Meeting.

## Slide 4: Timeline/Milestone
= Balloting

## Slide 5: How To Electronic Letter Ballot - IMO
Complete Draft
Preparation
  Prepare a PDF of the Draft P802.15.1
  Prepare Letter Ballot Instructions
  Prepare Ballot
Vote
  Approve LB and Comment Resolution
Distribute Letter Ballot Package
Balloting
Receive, Compile, and distribute Comments
Comment Resolution

## Slide 6: Step 1: Finish P802.15.1 Draft on or before 1Nov99
Our plan is to be here 1Nov99 and to
post to the P802.15 Private Web Site

## Slide 7: Step 2: Our plan is to start the Letter Ballot #1 Process on or before 8Nov99
Our plan is to be here 8Nov99 and to
Vote LB#1 and release the same day

## Slide 8: Step 3: Our plan is to stop the Letter Ballot #1 Process on 13Dec99
Our plan is to be here 13Dec99 and to
release LB Comments the same day

## Slide 9: Step 4: Issues to consider
WG Recirculation Letter Ballot? If yes, Pre Tel-Aviv or Post Tel-Aviv?
Tel-Aviv Interim Meeting Quorum?
WG Tel-Aviv Interim Meeting Balloting vs. Letter Ballot?
Sponsor Ballot submission is 18Feb99
The Task Group 1 suggest that we identify the Post LB #1 next
steps after the Comments are received.

## Slide 10: IEEE Considers Draft Comments In The Following Manner:
Source:IEEE Companion, http://standards.ieee.org/guides/companion/part5.html#ballot

## Slide 11: The Current P802.15 Working Group is comprised of 40 voting members:
1 Mr. Houman Alborzi voter
2 Mr. Dimitri Alexandrou voter
3 Mr. Simon Baatz (Simon) voter
4 Mr. Edul Batliwala (Edul) voter
5 Mr. Alan Bien (Alan) voter
6 Dr. Chatschik Bisdikian voter
7 Mr. Dave Carlson (Dave) voter
8 Mr. Harshal Chhaya (Harshal) voter
9 Mr. Wm. Caldwell Crosswy voter
10 Mr. William Cruz (Bill) voter
11 Mr. Richard Ditch (Rich) voter
12 Mr. Richard Eckard (Dick) voter
13 Mr. Kurt Fischer (Kurt) voter
14 Mr. Matthias Frank (Matthias) voter
15 Mr. Ian Gifford (Ian) voter
16 Ms. Nada Golmie (Nada) voter
17 Mr. Allen Heberling (Allen) voter
18 Mr. Robert Heile (Bob) voter
19 Mr. John Paul Jones (John) voter
20 Dr. Srinivas Kandala voter
21 Dr. Parviz Kermani (Parviz) voter
22 Mr. Patrick Kinney (Pat) voter
23 Mr. Bruce P. Kraemer (Bruce) voter
24 Dr. Yunxin Li (Yunxin) voter
25 Mr. Daniel R. McGlynn voter
26 Mr. Michael D. McInnis (Mike) voter
27 Dr. Akira Miura (Akira) voter
28 Mr. Erwin R. Noble (Erwin) voter
29 Mr. Mike Paczonay (Mike) voter
30 Mr. Arto Palin (Arto) voter
31 Dr. Davis Pan (Davis) voter
32 Mr. Ivan Reede (Ivan) voter
33 Mr. Carlos A. Rios (Carlos) voter
34 Mr. Brian E. Roan (Brian) voter
35 Mr. Karlheinz Schwarz voter
36 Dr. Stephen J. Shellhammer voter
37 Mr. Thomas Siep (Tom) voter
38 Mr. Nick Stapleton (Nick) voter
39 Mr. Steve Torp (Steve) voter
40 Dr. Fujio Watanabe (Fujio) voter

## Slide 12: Project 802 Reporting Relationship

## Slide 13: WG and Sponsor Balloteers
3364 Individual
8 Corporate
1 Organizational
Representative
WG
40 Members
Current Sponsor
3364 Individual
8 Corporate
Qty of .15?
New
+1 Organizational Representative
40
The P802.15 WG needs to understand How To become an IEEE-SA Member and to
choose the P802.15 WG