IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | Coexistence Action Item List |  |
| Date Submitted | [November 11, 1999] |  |
| Source | [Steve Shellhammer] [Symbol Technologies] [One Symbol Plaza, MS B-2] [Holtsville, NY 11742] | Voice: [(631) 738-4302] Fax: [(631) 738-4618] E-mail: [shell@symbol.com] |
| Re: | [] |  |
| Abstract | [Action Item List for the Coexistence Study Group] |  |
| Purpose | [To capture and track Action Items.] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

| Action Item | Personnel | Status |
| --- | --- | --- |
| Submit Web Site updates to Ian Gifford. | Steve Shellhammer | Done |
| Draft a letter from Bob Heile to a Wireless Research group to request their input on the Coexistence Model. | Kevin Marquess | In process |
| Draft of list of potential Wireless Research Groups to which the letter can be sent. | Kevin Marquess | In process |
| Send out letter to wireless research groups | Bob Heile Kevin Marquess |  |
| Draft a “Call for Submissions on Coexistence Mechanisms.” | Steve Shellhammer | Done |
| Forward contact of the Bluetooth Coexistence Group leader to Steve Shellhammer. | Tom Baker | Done |
| Set up biweekly conference calls. | Steve Shellhammer | In process |
| Develop a consensus definition of “coexistence”. | David Cypher Mathew Sherman | In process |
| Develop a consensus agreement on “Performance Metrics” to be used in the Coexistence Model (e.g. Throughput, range, and latency) | Nada Golmie David Cypher Khaled Amer |  |
| Submit a set of possible traffic generator models | David Cypher Mike McInnis |  |
| Develop a consensus agreement on a representative set of BT profiles to be considered in the Coexistence Model | David Cypher Chatschik Bisdikian Kurt Fischer |  |
| Develop a consensus agreement on a representative set of 802.11 profiles to be considered in the Coexistence Model | David Cypher Mike McInnis |  |
| Develop a consensus agreement on a representative set of WPAN-HR profiles to be considered in the Coexistence Model | Jim Allen |  |
| Solicit submission from Kodak on Coexistence related work that they have done. | Jim Allen | Will be presented in New Mexico |
| Simulate effect of 802.11 interference on Bluetooth receiver (SJI levels) | Jim Lansford |  |
| Determine the proper Signal-to-Jammer threshold value for 802.11 DS, FH, HR interfered by BT. | Peter Voltz Steve Shellhammer | In process, possibly to present in New Mexico |
| Determine the proper Signal-to-Jammer threshold value for BT interfered by 802.11 DS, FH, HR. | Jim Lansford Peter Voltz Steve Shellhammer |  |
| Probability of overlap in time and frequency of a single 802.11 DS, FH, HR packet with a train of BT packets. | Steve Shellhammer | In process |
| Develop a consensus agreement on RF propagation model | Kevin Marquess | In process |
| Solicit a submission on the degradation of 10 piconets in a common area | Chatschik Bisdikian |  |
| Develop a Coexistence Test Plan to verify Coexistence Model |  |  |
| Investigate the role of the UNH Interoperability Lab in the Coexistence Model to validate | Matthew Sherman Steve Shellhammer | In process, present status in New Mexico |
| Select a TG2 marketing person | Steve Shellhammer |  |
| Develop a list of conference to present TG2 material | TG2 marketing person for Marketing Committee |  |
| Develop a list of publications in which we can publish TG2 material (newsletters & technical publications) | TG2 marketing person |  |
| Put together TG2 project plan | Steve Shellhammer Nada Golmie |  |