## Slide 1: IEEE P802.15 Working Group for Wireless Personal Area Networks
TG1 Report #1
David Intercontinental Hotel 12, Kaufman St. Tel Aviv Israel

## Slide 2: Contents
TG1 Summary
Kaua’i Summary
LB1 Summary
Overview of Tel-Aviv
  Objectives
  Submissions
  Motion Scheduling
  Session
Next Steps

## Slide 3: TG1 Summary - you are here
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
Mar00 - Approve draft standard
Dec00 - Publish approved standard

## Slide 4: TG1 Summary - will be done here
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
Mar00 - Approve draft standard
Dec00 - Publish approved standard (or sooner)

## Slide 5: Kaua’i Summary
1. PROVIDE A MOTION TO SUBMIT THE DRAFT TO WG LETTER BALLOT #1
2. PROVIDE A MOTION TO REVIEW THE COMMENTS FROM WG LB #1 ON OR BEFORE 10-14JAN00 INTERIM
3. PROVIDE AN UPDATE ON TG1
4. PROVIDE AN OVERVIEW OF THE IEEE DRAFT DERIVED FROM THE BLUETOOTH SPECIFICATION(S) <TUTORIAL #3
5. PROVIDE A MOTION TO WG TO INVOKE "OR" STATUS FOR BSIG, IF APPROVED FWD TO SEC AS A MOTION
6. DRAFT TG1 OPERATING RULES AND PROVIDE A MOTION RESULT TO WG, WG APPROVAL
7. PROVIDE A MOTION TO REPLACE PARVIZ KERMANI WITH CHATSCHIK BISDIKIAN

## Slide 6: LB1 Summary
Letter Ballot 1 MOTION: To submit the contents of document IEEE P802-15/D0.6 to Sponsor Ballot [default recirculation ballot].
Letter Ballot 1 RESULT: Motion failed with 18/15/2 or 43% (P802-15/D0.6)
Our plan is resolve the LB1 Comments and start a 10 Day recirculation LB of P802-15/D1.0 on 25Feb00 or sooner

## Slide 7: Tel-Aviv Objectives
1. LETTER BALLOT 1 COMMENT RESOLUTION/DISPOSITION
2. PROVIDE AN UPDATE ON TG1
3. PROVIDE AN OVERVIEW OF THE BLUETOOTH VERSION 1.0 B SPECIFICATION(S), IN SESSION & TUTORIAL
4. PLAN FOR DRAFT STANDARD
5. VOTE TO FORWARD/RECIRCULATE THE DRAFT TO SPONSOR/WG RECIRC LB
6. VOTE TO REVIEW THE RECIRC COMMENTS FROM WG LB #X BEFORE PLENARY

## Slide 8: Tel-Aviv - Submissions
Key Submissions
  LB #1 Comments -99/172r0[a-d]
  LB #1 Comment Worksheet -99/173r0
  Hosting Interim Conference Tutorial on Tuesday 9Nov99 from 6:30 to 7:30pm
    OVERVIEW OF THE P802.15.1/D0.6 DRAFT STANDARD & LB1 SUMMARY -99/179r0
    BLUETOOTH V1.0 B SPECIFICATION(S) OVERVIEW -99/180r0
    QUESTIONS & ANSWERS

## Slide 9: TG1/WG Motion Scheduling
Motions
  Motion #1 - Empower the WG to recirculate a LB with TG1’s Draft between 15Jan00 & 5Mar00
  Motion #2 - Empower the TG1 to conduct electronic Comment Resolution of TG1’s Draft Comments between 15Jan00 & 5Mar00

## Slide 10: New TG1 -99/160r1 Graphic
Note: This graphic describes the weekly session of the IEEE P802.15, w/ TG1 highlighted. TG1 are r1 new adds.