## Slide 1: IEEE P802.15 Working Group for Wireless Personal Area Networks
Liaison Report #5
January 2000, Tel-Aviv Israel

## Slide 2: Contents
Liaison Objectives
WPAN Timeline Overview & Detail
Liaison Summary
Liaison Reports
Liaison Negotiations
Liaison Observations

## Slide 3: Liaison Objectives
Promote the IEEE as a Value Add
Promote the IEEE 802 as a leader in Wireless Standards-Making
Promote P802.15 as an expert in WPANs
Request/Receive Draft Standard Submissions from External and Internal (IEEE) from our Liaison activities

## Slide 4: WPAN Timeline - Overview
1997
1998
1999
2000
6/97
3/98
3/99
CFP #1 5/6/98 to 3/12/99
5/98
7/98
CFA #1 7/24/98 to 3/12/99
3/18/99
Approved
TG1
PAR
6/99
CFP #2
6/14/99
- 7/1/99
7/99
CFI #1
9/13/99
- 9/17/99
Today
1/28/00
Approved
TG2
PAR
IEEE P802.11 Study Group
for WPANs
IEEE Ad Hoc “Wearables”
Standards Committee
IEEE P802.15 Working
Group for WPANs

## Slide 5: Liaison Summary
Active Liaison List Reports
  Bluetooth Special Interest Group 2 (Kardach/Bisdikian)
  IEEE 802.11 (Hayes/Kerry/Murray)
  IEEE 802.16 (?, via )
  IEEE
    Standards Activities, Standards Publishing Programs (Tatiner)
    IEEE Standards Dept., Balloting Center (Binder)
  UWBWG (Withington)
Nonactive Liaison List
  IEEE 802.1 (Lindinsky)
  IEEE 802.2 (Carlson)
  ETSI BRAN Project (Khun-Jush/Delaverson)
  ATM Forum WATM (Delaverson)
  HomeRF Working Group (Manny)
  IETF MobileIP (?)
  DSRC (Kurihara)
  WAP Forum (Parrish)
  IrDA (McKay)
Other Liaisons?

## Slide 6: IEEE 802.15 Working Group for Wireless Personal Area Networks
External Liaison Report

## Slide 7: Bluetooth Report
Telecon & Meetings
  7-9Dec99 Bluetooth Development Conference, LA -99/169 & 170
  7Jan00 Bluetooth/IEEE Telecon
  Miscellaneous
E-Mail’s to Bluetooth SIG
  5Jan00 Bluetooth Liaison Letter -00/xxx
  Miscellaneous
E-Mail’s from Bluetooth SIG
  Miscellaneous
Next Steps
  17Jan00 Deadline for Reply Comments
  LAN/MAN 802.15 Balloting Pool?
  Ongoing Telecon’s & Meetings

## Slide 8: Bluetooth/IEEE Proposed Timeline
Jul 1999 - Initial Discussion on Proposal submissions
Jul 1999 - IEEE initial vote of support to draft 802.15 based on Bluetooth specification
Sep 1999 - Overview the draft 802.15.1 based on the current Bluetooth specification to the time line
Nov 1999 - Initial draft ready for WG ballot.
Jan 2000 - First Ballot complete, second ballot kicked off.
Mar 2000 - Draft ready for IEEE sponsor ballot.
Jul 2000
Nov 2000
Dec 2000 - Approval by IEEE Standards Board

## Slide 9: Bluetooth/IEEE Next Steps -00/xxx
1. IEEE ACTION: 29Jan00 Send Comments to Bluetooth PM. ACTION: Tom Siep to coordinate distribution. STATUS: Done 29Jan00.
2. IEEE ACTION: 10-14Jan00 Interim Meeting in Tel-Aviv, Israel. ACTION: Ian Gifford to coordinate resolution of as many comments as possible; distribute preliminary results ~14Jan00. STATUS: Pending.
3. BLUETOOTH ACTION: 29Dec99 to 17Jan00 Response to Dispositioned Comments - Bluetooth internal review and generation of responses to comments registered by P802.15 voting members. Also, please update IEEE on the status of the TTCN test suites and the SDL Source. ACTION: Chatschik Bisdikian to coordinate Bluetooth response and JimK to help assign PM representative resources and assist with action item closure. STATUS: Pending.
4. IEEE ACTION: 21-27Jan00 IEEE P802.15.1 Produces Comment Resolution Summary e.g., Prepare Summary of Technical Issues Collection of all proposed changes to D0.6 and a description of the Action Items to be completed by specified individuals by a specified time. ACTION: Tom Siep to coordinate distribution. STATUS: Pending.
5. IEEE ACTION: 27Jan00 to 8Feb00 IEEE P802.15.1 revises IEEE (FM) Draft Standard from D0.6 to D1.0 and produces "Change Bar" version of D0.6 for Bluetooth Review/Approval
6. BLUETOOTH ACTION: 27Jan00 to 10Feb00 Approval of "IEEE Dispositioned" D0.6 Comments - Bluetooth internal review and generation of responses, if any, to proposed changes to the Draft. ACTION: Chatschik Bisdikian to coordinate Bluetooth response and JimK to help assign PM representative resources and assist with action item closure. STATUS: Pending.
7. IEEE ACTION: 11-17Feb00 IEEE P802.15.1 Applies approved changes and generates a final copy of the IEEE Draft Standard D1.0. ACTION: Tom Siep to coordinate distribution. STATUS: Pending.
8. IEEE ACTION: 6-10Mar00 Plenary Meeting in Albuquerque, NM. ACTION: Ian Gifford to coordinate during this meeting the next step with the Draft Standard e.g., IEEE P802.15 WG Recirculation Letter Ballot or IEEE Sponsor Letter Ballot.. STATUS: Pending.
etc.

## Slide 10: IEEE 802.15 Working Group for Wireless Personal Area Networks
Internal Liaison Report

## Slide 11: P802.11 Report
Telecon & Meetings
  Collocated Meetings/Various both Informal/Formal
E-Mail’s to P802.11
  7Jan00 HomeRF Liaison Korean Regs
  Miscellaneous
E-Mail’s from P802.11
  Miscellaneous
Next Steps
  .15(McInnis) Hosting May00 Interim Meeting in Seattle, WA -99/137r1 Preliminary, Final Submission?
  .15 (Heile/Ditch) Hosting Sep00 Interim Meeting in Phoenix, AZ - Submission? Hotel?
  LAN/MAN 802.15 Balloting Pool?

## Slide 12: P802.16 Report
Telecon & Meetings
  Miscellaneous
E-Mail’s to P802.16
  Miscellaneous
E-Mail’s from P802.16
  6Jan00 Hayes to .11 Reflector & Sherman to .15
  Miscellaneous
Next Steps
  LAN/MAN 802.15 Balloting Pool?
The P802.16 sub10 Mailing List has had traffic that some of
the P802.15 Members believe to be relevant to our Projects…
Do we need to set up Liaison’s? Who?

## Slide 13: IEEE Report
Telecon & Meetings
  Miscellaneous
E-Mail’s to P802.16
  6Jan00 Request for LAN/MAN 802.15 Balloting Pool status IEEE Standards Dept., Balloting Center (Binder)
  7Jan00 Bluetooth Update to the IEEE Standards Activities, Standards Publishing Programs (Tatiner)
E-Mail’s from P802.16
  6Jan00 Response on LAN/MAN 802.15 Balloting Pool status IEEE Standards Dept., Balloting Center (Binder) -99/179r0
  Miscellaneous
Next Steps
  LAN/MAN 802.15 Balloting Pool?

## Slide 14: Liaison Negotiations
Bluetooth SIG
  Advise on LB #1 Status (continuation)
  Next f2f Meeting Date?, 2000
  Next Bluetooth Development Conference - "Bluetooth 2000" - 13-16Jun00 Monte Carlo
IEEE
  P802.11/P802.15 Interim Meetings?
  P802.16 Liaisons?
LAN/MAN 802.15 Balloting Pool?
  We need to increase the awareness of this process

## Slide 15: Liaison Observation #1
>1400 Bluetooth Promoters
Adopters or SIG Members
43/4/12 V/NV/A
P802.15.1 WPAN
P802.15.x WPAN-HR
WPAN-HR
WPAN
“BT2”
WPAN-LR
?
WPAN-LR
“BT1”
With the likelihood
of an industry demand
for >1 but <20Mbps we
may want to consider
that the TG1 = WPAN-LR

## Slide 16: Liaison Observation #2
“The Bluetooth technology is expected to re-define the personal communications market by expanding the capabilities of mobile devices, making these devices work better together. According to market research firm Cahners In-Stat Group, there will be over 670 million Bluetooth enabled devices worldwide by 2005.” BSIG 1Dec99
“According to Next Generation Networks conference chairman John McQuillan there were minimally, 1,000 networking start-ups in 1999. It’s nuts.” John C. Dvorak, PCMag 4Jan00
We are in the right business!

## Slide 17: Liaison Observation #3
WPAN-HR
Higher data rate enhancement in 2.4 GHz
802.15.x
<1Mbit/s &
20Mbit/s
2.4 GHz radio
Freq. Hopping
Spread Spectrum
2.4 GHz radio
Direct Sequence
Spread Spectrum
Infra-Red
1 Mbit/s
2 Mbit/s
2 Mbit/s
1 Mbit/s
1 Mbit/s
2 Mbit/s
Legend: italic (and red) = optional
Higher data rate extension in 2.4 GHz
802.11b
Higher data rate extension in 5 GHz
802.11a
11 & 5.5 Mbit/s
6-12-18...54 Mbit/s
MAC
WPAN
2.4 GHz radio
FHSS
802.15.1
<1Mbit/s
MAC
P802.15 Coexistence Study Group
WLAN

## Slide 18: Liaison Observation #3 (cont.)
We need to remember that our WPAN standards are part of a family of standards for LAN/MANs.
“This family of standards deals with the Physical and Data Link layers as defined by the International Organization
for Standardization (ISO) Open Systems Interconnection (OSI) Basic Reference Model (ISO/IEC
7498-1: 1994). The access standards define seven types of medium access technologies and associated physical
media, each appropriate for particular applications or system objectives. Other types are under investigation.”

## Slide 19: Previous Reports On Server & Flash Card(s)
Liaison Report #1 -99/005 99005r0P802-15_Liaison-Report.ppt
Liaison Report #2 -99/029 99029r0P802-15_Liaison-Report-2.ppt
Liaison Report #3 -99/063 99063r1P802-15_Liaison-Report-3.ppt
Liaison Report #4 -99/124 99124r0P802-15_Liaison-Report-4.ppt

## Slide 20: FYI: Wearables, an Update
From: "R. Paul McCarty" <rpmc@troi.cc.rochester.edu>
Subject: Wearable Best of '99 Results
Date: 3 Jan 2000 13:39:01 -0500
Okay, the results are in:
http://wearables.blu.org/bestof99.html
A few of the categories were no-contest, but a few like best software, and most innovative application were down to single votes. Take a look.
For those who won, congratualations! For those who lost, get back to work! :)
-Paul
--
R. Paul McCarty / rpmc@troi.cc.rochester.edu / x52059
317 Lattimore Hall, University of Rochester, Rochester, NY 14627
Life is nothing if you're not obsessed. -Pecker