## Slide 1: IEEE P802.15 Working Group for Wireless Personal Area Networks
TG1 Working Agenda
David Intercontinental Hotel 12, Kaufman St. Tel Aviv Israel

## Slide 2: Contents
TG1 Graphic
TG1 Summary
TG1 Tel Aviv Objectives
Motion Scheduling
Next Steps

## Slide 3: New TG1 -99/160r1 Graphic
Note: This graphic describes the weekly session of the IEEE P802.15, w/ TG1 highlighted. TG1 are r1 new adds.

## Slide 4: TG1 Summary - you are here
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
Mar00 - Approve draft standard
Dec00 - Publish approved standard

## Slide 5: TG1 Summary - will be done here
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
Mar00 - Approve draft standard
Dec00 - Publish approved standard (or sooner)

## Slide 6: Tel-Aviv Objectives
1. LETTER BALLOT 1 COMMENT RESOLUTION/DISPOSITION
2. PROVIDE AN UPDATE ON TG1
3. PROVIDE AN OVERVIEW OF THE BLUETOOTH VERSION 1.0 B SPECIFICATION(S), IN SESSION & TUTORIAL
4. PLAN FOR DRAFT STANDARD
5. VOTE TO FORWARD/RECIRCULATE THE DRAFT TO SPONSOR/WG RECIRC LB
6. VOTE TO REVIEW THE RECIRC COMMENTS FROM WG LB #X BEFORE PLENARY

## Slide 7: TG1/WG Motion Scheduling
Motions
  Motion #1 - Empower the P802.15 Technical Editor between 14Jan00 & 5Mar00
  Motion #2 - Empower the WG to conduct an Electronic LB for the TG1 Draft between 14Jan00 & 5Mar00

## Slide 8
Moved:?
Second:?
All in Favor:
All Opposed:
Abstaining:
LB #1 Interim Empowerment
Requires 50% (Procedural)
Passed or Failed?
Motion 1: I move to empower the P802.15 Technical Editor to continue conducting LB1 Electronic Comment resolution between 14Jan00 and 5Mar00.

## Slide 9
Motion 2: I move to empower the P802.15 WG to conduct a new Electronic Letter Ballot between 14Jan00 and 5Mar00 for the pending TG1 Draft Standard.
Moved:?
Second:?
All in Favor:
All Opposed:
Abstaining:
WG Empowerment for ELB Recirculation Between 14Jan00 - 5Mar00
Requires 75% (Procedural)
Passed or Failed?