## Slide 1: IEEE P802.15 Working Group for Wireless Personal Area Networks
Bluetooth™-IEEE Working Group and IEEE P802.15 Working Group for WPANs Liaison Meeting
Wednesday, 8Dec99 7:00am to 8:00am PST
Bluetooth™ Developers Conference
Westin Bonaventure Hotel, Los Angeles, California USA
Notes: Tom,
Thanks for pitching this report -99/64r0 on Monday at 9:19am to the P802.15 Full WG.
This pitch is specifically for the following agenda -99/54r2 item:
7.3.3 II REPORT ON TG1 ACTIVITIES AND PLANS - GIFFORD 10 09:19 AM
I will update this report to r1 and r2 for Wednesday & Friday Full WG Updates. I will need help on the Friday Report too.
Best Regards,
Ian

## Slide 2: Meeting Goal & Agenda
Goal
  The goal of the meeting is to provide the Bluetooth SIG an opportunity to meet with some of the IEEE Leadership and discuss the latest information on the Bluetooth derived IEEE Draft Standard [P802-15/D0.6]
Agenda 7:00am to 8:00am
  Introductions
  Time Schedules (BT & IEEE)
  IEEE P802.15 Balloting Process (WG and Sponsor)
  Next Steps
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 3: How IEEE 802.15 Draft Was Created
Not covered here
Go to Tom Siep’s presentation today at 5pm (session D23) for an explanation

## Slide 4: WG Draft Standard Flowchart
WG TG1 Timeline Submission -99/148r0 is a MS Project (*.MPP) file that
describes, in detail, the WG TG1 Draft Standard Flowchart over time. The
following slides are an abstract of this timeline before and after LB1 extension.

## Slide 5: WG Draft Standard Flowchart - 1
Letter Ballot #1
Comment DB
Draft Standard
Submission
V0.6
4Nov99
Draft Standard
Submission
V0.6
4Nov99
23Dec99
Letter Ballot #1
Letter Ballot #1
Comment DB
27Dec99
11Nov99
*Letter Ballot 1
Ballot Results &
Comment Prep.
{
27Dec99
Source: http://grouper.ieee.org/groups/802/15/pub/1999/Nov99/99148r0P802-15_WG-TG1-Timeline.mpp
*All comments are loaded into the database.
Any Bluetooth comments are also loaded.

## Slide 6: WG Draft Standard Flowchart - 2 (cont.)
Letter Ballot #1
Comment DB
27Dec99
27Dec99
Bluetooth
Summary Report
20Jan00
P802.15 Interim Meeting 10-13Jan00
27Jan00
*A collection of all proposed changes to D0.6 and a
description of the Action Items to be completed by
specified individuals by a specified time.
*Technical Issues
Summary Report
Draft Standard
Submission
updated to V1.0
17Feb00
Letter Ballot #1
Comment DB
Source: http://grouper.ieee.org/groups/802/15/pub/1999/Nov99/99148r0P802-15_WG-TG1-Timeline.mpp

## Slide 7: WG Draft Standard Flowchart - 3 (cont.)
Draft Standard
Submission
updated to V1.0
Draft V1.0?
Draft Standard
Submission
V1.0
No
Yes
17Feb00
17Feb00
24Feb00
1Apr00
17Mar00
{
Draft Standard
Submission
updated to V1.0
Draft V1.0?
Yes
No
Source: http://grouper.ieee.org/groups/802/15/pub/1999/Nov99/99148r0P802-15_WG-TG1-Timeline.mpp
Letter Ballot #X
Recirculation or
Confirmation Ballot
802 Plenary Meeting 6-10Mar00

## Slide 8: WG Draft Standard Flowchart - 4 (cont.)
Source: http://grouper.ieee.org/groups/802/15/pub/1999/Nov99/99148r0P802-15_WG-TG1-Timeline.mpp
Letter Ballot #1
Comment DB
Letter Ballot #1
5Apr00
Letter Ballot #1
Ballot Results &
Comment Prep.
1Apr00
17Mar00
{
5Apr00
Bluetooth
Summary Report
Letter Ballot #1
Comment DB
15Apr00

## Slide 9: Where - TG1 is here
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
? - Approve draft standard
? - Publish approved standard
You are here

## Slide 10: What - TG1 is here
Write scope and purpose
Examine related standards and publications
Draft outline
Fill in outline
Revise, revise, revise
Finalize document
You are here

## Slide 11: When - TG1 done by Dec00
~Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Nov99 - Ballot draft standard
Mar00 - Approve draft standard
Dec00 - Publish approved standard
You will be here

## Slide 12: Step 3: Our plan was to stop the Letter Ballot #1 Process on 10Dec99
LB #1 will be complete 23Dec99 and
LB Comments the following week
23Dec99

## Slide 13: Step 4: Our plan is resolve the LB #1 Comments 10-14Jan00
LB #1 Comment Resolution the during
the week of 10-14Jan00
Critical Step

## Slide 14: IEEE: Contact Information
Ian Gifford - IEEE P802.15.1 Chair
  giffordi@ieee.org
  Tel: +1 978 442 4650
Bob Heile - IEEE P802.15 Chair
  bheile@bbn.com
  Tel: +1 781 466 2057
Tom Siep - IEEE P802.15.1 Editor
  siep@ti.com
  Tel: +1 972 480 6786

## Slide 15: IEEE: Additional Information
IEEE General
  http://www.ieee.org/
  http://standards.ieee.org/
  http://standards.ieee.org/faqs/index.html
IEEE-SA Balloting Pool Form
  http://standards.ieee.org/db/balloting/ballotform.html
IEEE P802.15 WG for WPANs
  http://grouper.ieee.org/groups/802/15/
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 16: Bluetooth™-IEEE Working Group and IEEE P802.15 Working Group for WPANs Liaison Meeting
Backup

## Slide 17: IEEE: An Overview
IEEE Established in 1884 (AIEE & IRE)
IEEE Dec98 Membership was 334,811; 66% USA & 33% Non-USA
IEEE produces 30 percent of the world's published literature in electrical engineering, computers and control technology,
IEEE holds annually more than 300 major conferences and tradeshows
IEEE has more than 800 active standards with 700 under development.

## Slide 18: IEEE 802 Interfaces

## Slide 19: IEEE 802 Standards Process
You are here

## Slide 20: IEEE 802 Organization

## Slide 21: IEEE 802 Status (Aug1999)
802.1 VLAN Approved (802.1)Q
802.2 Hibernation
802.3 1000BASE-T Approved, 10G Study Group Underway
802.4 Hibernation
802.5 High Speed Token Ring
802.6 Hibernation
802.7 Hibernation
802.8 Fiber Guidelines Ballot
802.9 Hibernation
802.10 Hibernation
802.11 Higher Speed Activity Underway
802.12 Hibernation
802.14 WG Draft Ballot, Advanced PHY PAR
802.15 WPAN Task Group, Coexistence Study Group and Marketing Committee Underway
802.16 Broadband Access Projects (LMDS). This will also have ETSI coordination
Notes: Page <number>
        <footer>
<header>
<date/time>

## Slide 22: IEEE P802.15 Organization

## Slide 23: IEEE P802.15 Meeting Plan
IEEE P802.15 WPAN MEETING INFORMATION
  January 10-14, 2000 Tel-Aviv, Israel, David Inter-Continental Hotel, 802.15 Interim Meeting
  March 6-10, 2000 Albuquerque, NM USA, Hyatt, 802 Plenary Meeting
  May 8-12, 2000 Seattle, WA USA, Renaissance Madison Hotel, 802.15 Interim Meeting
  July 10-14, 2000 LaJolla, CA USA, Hyatt Regency, 802 Plenary Meeting
  Tentative September 18-22, 2000 Memphis, TN USA, TBD, 802.15 Interim Meeting
  November 6-10, 2000 Tampa, FL USA, Hyatt Regency, 802 Plenary Meeting
  etc.
  http://grouper.ieee.org/groups/802/15/pub/Meeting_Plan.html