| No | WHAT | WHO | WHEN | Status |
| --- | --- | --- | --- | --- |
| 1 | TG1 Minutes -99/182r1 | Ian Gifford | 14Jan00-Done | Done |
| 2 | Action Item List (this file) | Ian Gifford | 17Jan00-Done |  |
| 3 | Template/Form Letter from WG chair to Member that has a comment declined by WG | Ian Gifford | 17Jan00- |  |
| 4 | Create Draft Letter for each Comment that was declined, Send Letters | Ian Gifford/Bob Heile | 19-Jan-00 |  |
| 5 | Weekly Telecon Call or Bridge | Ian Gifford | 18Jan00 10a EST | Done |
| 6 | Motion #1 & #2 | Ian Gifford | 13Jan00-Done | Done |
| 7 | Bluetooth SIG JimK IEEE P802.15 Working Group Letter Ballot Results Update Letter, D0.6 to D1.0 Roadmap | Ian Gifford | 17Jan00- |  |
| 8 | Complete Comment Resolution(s) -99/173r5 | Tom Siep | 7-Feb-00 | Current = 173r4d |
| 9 | Change IEEE P802.15.1/D0.6 to reflect Bluetooth Specification(s) v1.0 B; will become P802.15.1/D0.7 | Tom Siep | 10-Feb-00 |  |
| 10 | Prepare Electronic Letter Ballot for the WG vote on whether to apply -99/173r5 to D0.7 (includes Motion/Ballot and Comment Form) | Tom Siep/Ian Gifford | 29-Oct-99 |  |
| 11 | Tentative TG1 Agenda 6-10Mar00 Albuquerque, NM USA | Ian Gifford | 1-Feb-00 |  |
| 12 | Electronic Letter Ballot of the -99/173r5 | Bob Heile | 21Feb to 2Mar00 |  |
| 13 | Based on results of Ballot apply -99/173r5 to P802.15.1/D0.7 this becomes P802.15.1/D0.8 | Tom Siep, etc. | 3-Mar-00 |  |
| 14 | We identify the remaining comments that are coded as a "2, 3, 4, 5, 6". We agreed to work on these items after the Tel Aviv Session closed on 13Jan00 | Ian Gifford | 13Jan00- | Done |
| 15 | NG011 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |  |
| 16 | Sjs03 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |  |
| 17 | NG12 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |  |
| 18 | Sjs04 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |  |
| 19 | Sjs05 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |  |
| 20 | Tm04 "2" | Arto Palin/ Fujio Watanabe | 25-Jan-00 |  |
| 21 | NG16 "4" | Ian Gifford | 25-Jan-00 |  |
| 22 | Hxa31 "4" | Ian Gifford | 25-Jan-00 |  |
| 23 | Rge31 "6" | Ian Gifford | 25-Jan-00 |  |
| 24 | ADH120 "4" | Ian Gifford | 25-Jan-00 |  |
| 25 | NG112 "4" | Ian Gifford | 25-Jan-00 |  |
| 26 | NG133 "4" | Ian Gifford | 25-Jan-00 |  |
| 27 | NG126 "4" | Ian Gifford | 25-Jan-00 |  |
| 28 | Pwk19 "4" | Ian Gifford | 25-Jan-00 |  |
| 29 | NG145 "4" | Ian Gifford | 25-Jan-00 |  |
| 30 | NG198 "4" | Ian Gifford | 25-Jan-00 |  |
| 31 | NG193 "4" | Ian Gifford | 25-Jan-00 |  |
| 32 | Icg35 "4" | Ian Gifford | 25-Jan-00 |  |
| 33 | NG003 "4" | Ian Gifford | 25-Jan-00 |  |
| 34 | D0.8 (Apply -99/173r5 to D0.7) | Tom Siep | 3Mar00 |  |
| 35 | Std | Tom Siep | 3Mar00 |  |
| 36 | SDL Model | Allen Heberling/David Cypher | Set up phone meeting 3pm 20Jan00 |  |
| 37 | HCI (Chris Flemming Bluetooth™ contact) plan | Tom Siep / AllenH | 21Jan00 |  |
| 38 | SAP plan | Mike McInnis | 25Jan00 |  |
| 39 | PICS -- size the problem | Mike McInnis | 21Jan00 |  |
| 40 | Appendix - Paging Structure | Tom Siep | 10Feb00 |  |
| 41 | Substitution list for Bluetooth™ to IEEE nomenclature | Tom Siep | 24Jan00 |  |