## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Closing Report Jul00]
Date Submitted: [13July00]
Source: [John Barr] Company [Motorola]
Address [50 E. Commerce Drive, Schuamburg, IL 60173]
Voice:[+1 847 576-8706], FAX: [+1 847 538-4253], E-Mail:[John.Barr@Motorola.com]
Re: [00165R5P802-15_TG3-High-Rate-Agenda-July00.xls]
Abstract: [TG3 Chair Report to 802.15 WG]
Purpose: [TG3 chair report to WG to update them on July plenary results.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 Closing Report
July 2000, San Diego, CA
USA
802.15

## Slide 3: Agenda
Goals of July Meeting
Summary of July Meeting
Status and plans for TG3
Goals for September Meeting

## Slide 4: Goals of the July Meeting
Approve results of conference calls
  110r10P802-15_TG3-Criteria-Definition
Continuation of CFP Presentations
Initiate sub-committee work to analyze and compare PHY/MAC proposals.
Update criteria definition if required.
Identify SEP00 Objectives & Graphic

## Slide 5: Summary of July Meeting
Proposals
  5 PHY, 1 MAC, 4 PHY/MAC
  2.4 GHz, 5 GHz, UWB
July Submissions Summary
July Document Summary
  Updated Criteria Document – 00/110r11
  Evaluation Process Flowchart – 00/180r2

## Slide 6: Proposals
  Intersil (March) – Waveform
  Rypinski (March) – PHY/MAC – 5 GHz
  Motorola (Davis) – PHY/MAC – 5 GHz
  Motorola (De Courville/Dydyk) – PHY – 5 GHz OFDM
  Intermec - MAC
  Kodak – PHY/MAC – 2.4 GHz
  Supergold – PHY – 2.4 GHz
  TI – PHY – 2.4 GHz
  Xtreme Spectrum – PHY - UWB
  Broadcom – PHY – 2.4 GHz or 5 GHz
  Radiata – PHY/MAC – 5 GHz OFDM
  LinCom – PHY/MAC – 2.4 GHz (withdrawn)

## Slide 7: July Submissions Summary

## Slide 8: July Document Summary

## Slide 9: Approve Modifications to Criteria Definition Document
00/110r9 approved by WG in May.
Task Group completed evaluation matrix and minor editorial changes. Approved as 00/110r10.
Task Group added one criterium. Approved for forwarding to WG as 00/110r11. Weighting will be determined by email ballot.
Motion:
Second:
Vote: Y/N/A

## Slide 10: Approve TG3 Evaluation Process Flowchart
Definition of the evaluation process to be used by TG3.
Modification of 00/180r0 to include Pugh scoring/ranking. Approved by TG3 for forwarding to WG for approval.
Approve 00/180r1 as the TG3 proposal evaluation process:
  Motion:
  Second:
  Vote: Y/N/A

## Slide 11: Status and Plans for TG3
Construction of Initial Draft
  Goal: everything you need to know to construct the lower layers of high rate WPAN (future Bluetooth?)
Schedule
  Goal: Produce a Standard by the end of 2001 or early 2002
Next Steps
  Goal: Selection of candidate MAC/PHY, September, 2000. Working Group draft, May, 2001. Sponsor ballot, November, 2001.

## Slide 12: Teleconference Calls
Held every Tuesday between F2F meetings starting July 25.
Evaluation and ranking of proposals in order to prepare initial draft recommendation for September.
Three teams:
  System – Mary DuVal –TI
  PHY – James Gilb – Mobilian
  MAC – Allen Heberling - Kodak

## Slide 13: September Meeting Goals
Summarize Conference Call results & vote on acceptance of work
  Approve other work items
  Selection initial PHY/MAC candidates
Folding CFA data into Criteria Document – Document Complete – Vote on acceptance
Call for Patents