## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG1 Radio2 Call for Interest Agenda and “Radio2 SG” Planning Report]
Date Submitted: [7Jul00]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [802.15.1 PAR]
Abstract: [This TG1 Radio2 Call for Interest and SG Planning Report is offered to the WG for their consideration.]
Purpose: [The purpose of this TG1 “Radio2 SG” Call for Interest is because the Bluetooth™ SIG 2.0 Specification data rate may be less than 20 Mbps. IEEE 802.15 may not have a Project (PAR) that can address Version 2.0 Specification i.e., TG1’s PAR may or may not be used, and TG3’s PAR states “20 Mbps or more”.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks™
TG1 Radio2 Call for Interest
9Jul00 Agenda
and “Radio2 SG” Planning Report
July 2000 LaJolla, CA USA

## Slide 3: Meeting Objective
This is not a Task Group
  Will not do Task Group business
This is not a Study Group
  Will not do Study Group business
This is a Call for Interest that needs to:
  Formally establish if there is sufficient interest for an 802.15 Project
  If so, do what it takes to get 802.15 to charter a Study Group

## Slide 4: Agenda
Administration
  Welcome, Introduction
  Appoint secretary for meeting
Presentations
  (-00/188r1, this submission)
  TBA #2
Discussion
Motion to Proceed
  Gauge level of interest
  Generation of presentation for Wednesday in 802.15

## Slide 5: Other Info
802.15.1 is based on Bluetooth Version 1.0 1.0 Specification Foundation Core, Bluetooth Version 1.0 1.0 Specification Foundation Profiles, and Bluetooth Version 1.0 Specification Foundation Test Specifications.
All information will be placed on the Web
  http://www.ieee802.org/15/pub/WPAN2-CFI.html

## Slide 6: 2.0 Specification/Radio2
Needs
  Bluetooth™ SIG standards-making interests
  IEEE Std 802.15.1-2001 Adopter Follow on
Benefits
  Faster Data Rate (higher than 1 MSPS, 720Kbps)
  Supplement to IEEE Std 802.15.1-2001 MAC/L2CAP?
Problems
  Bluetooth™ SIG 2.0 Specification data rate may be less than 20 Mbps
  IEEE 802.15 may not have a Project (PAR) that can address Version 2.0 Specification
    TG1’s PAR may or may not be used (part of SG goals)
    TG3’s PAR states “20 Mbps or more”

## Slide 7: General Scope
Inter-operation with 802.15.1
Inter-operation with 802.15.3
Inter-operation with other standards
Cognizant of Recommended Practice(s) from 802.15.2
The 802.15 Technical Editor will continue to determine how to relate the 2.0 Specification
into the IEEE 802.15.1 vs. 802.15.3 Project work. The SG goal is NOT to add a new Task Group
but to have the 802.15 WG be able to address the 2.0 Specification independent of current PARs.

## Slide 8: General Purpose
IEEE Std 802.15.1-2001 will be published, current estimate is Mar01
2.0 Specification/Radio2 may be an extension to the existing 802.15.1 PAR
2.0 Specification may become available to the IEEE in 2001 as another derivative work product
The 802.15 Liaison Officer will continue to try and “pull” the 2.0 Specification into the IEEE.

## Slide 9: Call for Interest to Task Group Process and Timeline
Jul00 Create Radio2 Study Group
Sep00 SG Interim
  Set Radio2 Study Group, scope & purpose, objectives & plan
Nov00 Present Tutorial
  Extend Radio2 SG
Jan01 SG Interim
  Initial draft of PAR, 5 criteria and objectives
Mar01 First Task Group meeting or the SG concludes with a report to TG1 suggesting a supplement to 802.15.1 Std.
PAR, Five Criteria, and Task Group are not required if TG1 supplements Std.

## Slide 10: Presentations
To Be Announced

## Slide 11: Motion to Proceed (part 1)
Number of individual prepared to contribute to establishing a project on this topic:
  x
Number of companies prepared to contribute to establishing a project on this topic :
  y

## Slide 12: Motion to Proceed (part 2)
Request that in response to the Radio2 Call for Interest, that 802.15 approve the creation of a Radio2 Study Group, nominate a SG Chair, and authorize an interim meeting.
[Tom Siep & Michael Dydyk are candidates to Chair the SG.]
Procedural (50%)
Move: x
Second: y
Y:x, N:y, A:z

## Slide 13: Motion to Proceed (part 3)
To charter an Ad Hoc group to generate the presentation for 802.15 on Wednesday and to nominate a person to lead this Ad Hoc and present to 802.15.
[Tom Siep or Michael Dydyk to Chair the Ad Hoc.]
Procedural (50%)
Move: x
Second: y
Y:x, N:y, A:z

## Slide 14: Interim meeting location
Move that a 4 day Interim meeting be held on September 18-21, 2000, co-located with the other 802.15 interim meetings in Scottsdale, AZ USA, Radisson Resort & Spa Scottsdale.
Procedural (50%)
Move: x
Second: y
Y:x, N:y, A:z

## Slide 15: IEEE 802.15 Working Group for Wireless Personal Area Networks™
“Radio2 SG” Planning Report

## Slide 16: IEEE 802.15 PARs
802.15.1 WPAN™
  http://grouper.ieee.org/board/nescom/802-15.pdf
  Note: The original 802.15 PAR is being revised and asit was approved by NesCom on 20Jun00 to reflect 802.15.1 vs. 802.15.
802.15.2 Coexistence w/ WPAN™ & WLAN
  http://grouper.ieee.org/board/nescom/802-15-2.pdf
802.15.3 WPAN™ High Rate
  http://grouper.ieee.org/board/nescom/802-15-3.pdf

## Slide 17: IEEE 802 - Five Criteria
1) Broad Market Potential
  Broad set(s) of applications.
  Multiple vendors, multiple users.
  Balance cost, LAN vs. attached stations.
2) Compatibility with IEEE Standard 802.15.1
  Conformance with TG1 MAC
  Conformance with 802.2
  Conformance with 802 Functional Requirements.
3) Distinct Identity
  Substantially different from other 802.15 specifications/ solutions.
  Unique solution for problem (not two alternatives/ problem).
  Easy for document reader to select relevant specification
4) Technical Feasibility
  Demonstrated feasibility; reports - - working models.
  Proven technology, reasonable testing.
  Confidence in reliability.
5) Economic Feasibility
  Cost factors known, reliable data.
  Reasonable cost for performance expected.
  Total Installation costs considered.

## Slide 18: Bluetooth Foundation & IEEE 802.15.1
Physical
LMP
WAE
vCard/vCal
AT
Commands
TCS BIN
SDP
Audio
WAP
IP
UDP
TCP
OBEX
RFCOMM
Host Controller Interface
PPP
L2CAP
Baseband
Source: IEEE Std P802.15.1 D0.7.2
 802.15.1

## Slide 19: Bluetooth Foundation & IEEE 802.15.1
802.10 SECURITY
*802 OVERVIEW & ARCHITECTURE
802.1 MANAGEMENT
802.2 LOGICAL LINK CONTROL
802.1 BRIDGING
802.9
MAC
802.9
PHY
802.11
MAC
802.11
PHY
802.12
MAC
802.12
PHY
802.14
MAC
802.14
PHY
802.15
MAC
802.15
PHY
802.3
MAC
802.3
PHY
802.4
MAC
802.4
PHY
802.5
MAC
802.5
PHY
802.6
MAC
802.6
PHY
DATA
LINK
LAYER
PHY
LAYER
802.16
MAC
802.16
PHY
Source: IEEE Std P802.15.1 D0.7.2
Notes: This standard is part of a family of standards for local and metropolitan area networks. The relationship
between the standard and other members of the family is shown below. (The numbers in the figure refer to
IEEE standard numbers.)
This family of standards deals with the Physical and Data Link layers as defined by the International Organization
for Standardization (ISO) Open Systems Interconnection (OSI) Basic Reference Model (ISO/IEC
7498-1: 1994). The access standards define seven types of medium access technologies and associated physical
media, each appropriate for particular applications or system objectives. Other types are under investigation.

## Slide 20: Schedule Assumptions
Bluetooth errata will be applied to v1.0 B and v1.1 specification will be made available Aug00.
Bluetooth 2.0 & 3.0 being in series and dates are guesses
IEEE dates are guesses

## Slide 21: Bluetooth Assumptions
1.0 Foundation
2.0 Specification
  2.4 GHz
  100% Backward Compatible to Foundation
  Higher rate ~2-10Mbit/s via enhanced modulation TBD
3.0 Specification
  2.4 or 5 GHz
  100% Backward Compatible to Foundation & 2.0 Specification
  Higher rate ~20Mbit/s via enhanced modulation TBD
=/>20
Mbit/s
>1
<20
Mbit/s
=/<1
Mbit/s
1.0
2.0
3.0
Physical
LMP
WAE
vCard/vCal
AT
Commands
TCS BIN
SDP
Audio
WAP
IP
UDP
TCP
OBEX
RFCOMM
Host Controller Interface
PPP
L2CAP
Baseband

## Slide 22: IEEE Assumptions
802.15.1
  Draft passes WG & Sponsor
  Draft is sent to RevCom 9Feb01
  Draft approved 21Mar01
  802.15.1 Published Apr01
802.15.3
  Backward compatibility path to the 802.15.1?
802.15.3 Five Criteria States: The goal of this standard is to have a backward compatibility path
to the P802.15.1 Task Group will increase the market penetration for both WPAN standards.”
802.15.1
MAC
802.15.1
PHY
802.15.3
MAC
802.15.3
PHY
802.1 Bridging
802.2 LLC
=/>20
Mbit/s
=/<1
Mbit/s

## Slide 23: Scenario Planning
Scenario A
  Radio2 SG Call For Interest fails and there is no IEEE Std that corresponds to 2.0
Scenario B
  Radio2 SG Call For Interest passes Radio2 SG is a separate Std in 802.15 designated 802.15.4
Scenario C
  Radio2 SG Call For Interest passes Radio2 SG is a supplement to Std 802.15.1
Since scenarios depict possible futures but not specific strategies to deal with
them, it makes sense to invite outsiders into this process. Ergo CFI.

## Slide 24: Scenario A
Radio2 SG fails and/or Bluetooth does not provide follow on derivative work
There is no IEEE Std that corresponds to 2.0
802.15.1
MAC
802.15.1
PHY
Not in the best interest of Bluetooth SIG or IEEE.
802.15.3
MAC
802.15.3
PHY
802.1 Bridging
802.2 LLC
=/>20
Mbit/s
>1
<20
Mbit/s
=/<1
Mbit/s
1.0
2.0
3.0
?

## Slide 25: Scenario B
Radio2 SG passes and Bluetooth does provide follow on derivative work
Radio2 SG is a separate Std in 802.15 designated 802.15.4
Not in the best interest of Bluetooth SIG or IEEE.
802.15.1
MAC
802.15.1
PHY
802.15.3
MAC
802.15.3
PHY
802.1 Bridging
802.2 LLC
=/>20
Mbit/s
>1
<20
Mbit/s
=/<1
Mbit/s
1.0
2.0
3.0
802.15.4
MAC
802.15.4
PHY

## Slide 26: Scenario C
Radio2 SG passes and Bluetooth does provide follow on derivative work
Radio2 SG is an enhancement or supplement to Std 802.15.1
  The 802.15.1 MAC is enhanced “e” via supplement to Std
  The 802.15.1 PHY is enhanced “e” or a new 802.15.1 “n” PHY is introduced via supplement to Std
802.15.1e
MAC
802.15.3
MAC
802.15.3
PHY
802.1 Bridging
802.2 LLC
=/>20
Mbit/s
>1
<20
Mbit/s
=/<1
Mbit/s
1.0
2.0
3.0
802.15.1e
PHY
802.15.1n
PHY
This is in the best interest of Bluetooth SIG & IEEE.