## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG1 BSIG PM Pitch 13Jun00]
Date Submitted: [12Jun00]
Source: [Tom Siep] Company [Texas Instruments]
Address [12500 TI Blvd, ms8723, Dallas, TX 75243]
Voice:[+1 214 480 6786], FAX: [+1 972 761 5581], E-Mail:[siep@ti.com]
Re: []
Abstract: [TG1 Report to Bluetooth Program Management]
Purpose: [The following pitch will provide the BSIG PM an update on the IEEE 802.15 Task Group 1.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2
Slide <number>
<footer>
<date/time>
Notes: Page <number>
        <footer>
<header>
<date/time>
Note: This pitch is intended to be submitted during the 8Jun00 IEEE ComSoc Boston Chapter Meeting at 7:00pm EDT GTE Labs, Waltham, MA USA.

## Slide 3: IEEE 802.15 Working Group for Wireless Personal Area Networks
Bluetooth™ SIG Program Management Report
Bluetooth™ Congress 2000
June 13, 2000 Monte Carlo, Monaco

## Slide 4: Agenda
Introduction
Charter of IEEE 802.15
Status and plans for TG1
Relationship to TG3
Radio2 Study Group
Collaboration Discussion
Q&A

## Slide 5: Introduction
Tom Siep
  Member, Group Technical Staff, Texas Instruments
  IEEE Roles & Responsibilities
    Chief Technical Editor, IEEE802.15
    TG1 Lead Technical Editor
    Co-Chair, CFI ad hoc group on Radio2
    Co-author, TG3 evaluation criteria doc
  Author

## Slide 6: Charter of IEEE 802.15
Standard derived from Bluetooth™ Specification
  802.15.1  Bluetooth
  Formalization
  IEEE Interface
Investigate Coexistence
Investigate new WPAN technologies

## Slide 7: Status and Plans for TG1
Construction of Current Draft
  Goal: everything you need to know to construct the lower layers of Bluetooth
Schedule
  Goal: Produce a Standard simultaneous with the wide deployment of Bluetooth
Next Steps
  Goal: Remain in sync with the SIG

## Slide 8: IEEE Std 802.15.1- D0.7.2 773 Pages w/ SDL
RF
Baseband
Audio
Link Manager
L2CAP
Data
Other
TCS
RFCOMM
SDP
Applications
Control
}
= Bluetooth Derived Text
= IEEE Derived Text
Annex A PICS proforma
Annex B Formal Def.
Annex C Generic Profile
Annex D Paging
Annex E Bluetooth No
Annex F Bluetooth
Test Mode
Annex G Configuration
MSCs
Bibliography
Clause 7 Radio
Clause 8 Baseband (BB)
Clause 9 Link Management
Protocol (LMP)
Clause 10 Logical Link Control
Adaptation Protocol (L2CAP)
Clause 12 Service Access Points
Clause 6 Architecture
Clause 5 Overview
Clause 1-4 Introduction
Clause 11 Host Computer Interface
Annex H Timers
IEEE Std 802.15.1-xxxx/D0.7.2 Clauses
Bluetooth Protocol Stack
= Bluetooth Text

## Slide 9: How IEEE Structure Fosters Evolution
MLME
Radio

## Slide 10: WPAN™ Draft Sources – Current
D0.7.0
(v1.0B)
+HCI
+Annex
+Timers
+MSCs
+etc.
Comment
Resolution
Resulting
In
D0.8
*8May00
Letter Ballot #3
40 Day LB
?
v1.1
~12Jul00
*17Apr00
D0.7.1
(v1.0B)
+-99/173r6
C1-11
Annex
+SDLs
+PICS
*21May00
D0.7.2
(v1.0B)
+-99/173r6
C1-11
Annex
+Informal
comments
3Jul00
~20Aug00

## Slide 11: WG Draft Standard Flowchart
Letter Ballot #3
Comment DB
Letter Ballot #3
9Jul00
Letter Ballot #3
Ballot Results &
Comment Prep.
3Jul00
24May00
{
9Jul00
Bluetooth
Summary Report
Letter Ballot #3
Comment DB
Jul00
13Jun00 Today
3-9Jul00

## Slide 12: WG Draft Standard Flowchart - 2 (cont.)
Letter Ballot #3
Comment DB
9Jul00
9Jul00
Bluetooth
Summary Report
Jul00
P802.15 Plenary Meeting 10-13Jul00
14Jul00
*Technical Issues
Summary Report
Draft Standard
Submission
updated to V0.8
Letter Ballot #3
Comment DB
Draft Standard
Submission
V1.1
Aug00
Aug00

## Slide 13: WG Draft Standard Flowchart - 3 (cont.)
Letter Ballot #(4)
Comment DB
Letter Ballot #(4)
Sep00
Letter Ballot #(4)
Ballot Results &
Comment Prep.
Sep00
Aug00
{
Sep00
Bluetooth
Summary Report
Letter Ballot #(4)
Comment DB
Sep00
Sep00
10 Days

## Slide 14: WG Draft Standard Flowchart - 4 (cont.)
Letter Ballot #(4)
Comment DB
Sep00
Sep00
Bluetooth
Summary Report
Sep00
P802.15 Plenary Meeting 10-13Jul00
Sep00
*Technical Issues
Summary Report
Draft Standard
Submission
updated to V1.0
Letter Ballot #(4)
Comment DB
Sep00

## Slide 15: WG Draft Standard Flowchart - 5 (cont.)
Draft Standard
Submission
updated to V1.0
Draft V1.0?
Draft Standard
Submission
V1.0
No
Yes
Sep00
Sep00
Sep00
Jan01
Oct00
{
Draft Standard
Submission
updated to V1.0
Draft V1.0?
Yes
No
Sponsor Ballot #X
Recirculation or
Confirmation Ballot
802 Plenary Meeting 6-10Nov00

## Slide 16: Next Steps
IEEE
  Complete Letter Ballot #3 for P802.15.1 Draft 0.7.2 and forward comments to BSIG
Bluetooth
  Receive 1.0 Specification errata from BSIG/The Open Group e.g., v1.1 source:TROFF, HTML, PDF
  Baseline in TROFF from v1.0B FrameMaker?
IEEE
  Produce P802.15.1 Draft 0.8 for re-circulation WG Letter Ballot and resolve.
  Discuss if we should publish unapproved P802.15.1 Draft 0.8 via IEEE Standards Association, 802 Plus
  Produce P802.15.1 Draft 1.0

## Slide 17: Relationship of TG1 to TG3
TG1 is the current version of Bluetooth
802.15 MAC charter differences
  Before: 1 MAC, 1+ PHYs for a WG
  Now: 1 Topology (perhaps multiple MACs) for a WG
TG3 must have compatibility with BT
  Market
  IPR
  May be R2, R3, or Rn
MYTH

## Slide 18: Radio2 Study Group
I will co-chair ad hoc group
Likely to form a SG
  Information to/from SIG on next Radio
    MRD exchange
    TRD exchange
  Very unlikely to result in formation of a TG
    TG1 takes handoff if minor change
    If addressable, TG3 considers if major change
    Medium change (?)

## Slide 19: Collaboration
TG1
  Review of text
  Review of SDL
TG2 – BTWG communication established (?)
TG3 – (Friday presentation)
  Free and open forum
  Review by wide audience before SIG commitment
  Triage of proposals
Radio2 SG – Active interchange of information as it is available

## Slide 20: Q&A