## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Task Group 1 Report]
Date Submitted: [11May00]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [-00/095r0, etc.]
Abstract: [TG1 chair report to WG.]
Purpose: [TG1 chair report to WG to update them from the last session (#5) to the current session (#6) on all the work items.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG1 Report #2
May 2000 Seattle, WA USA

## Slide 3: Contents
D0.7.2 Summary
Results of Seattle meeting
Work Plans for Jul00 Plenary
Tentative TG1 Needs for Jul00 Plenary
TG1 Draft Sources – Baseline
TG1 Draft Sources – Revision
Timeline Summary

## Slide 4: D0.7.2 Summary
Editing to be complete 21May00
Areas of change from 99001D07
  Annex Review (re-arranged, one deleted)
  SDLs updated
  PICS updated
  Clause 11  Clause 11 + Clause 12
  Clause 6 rewrite (again)
Requested Letter Ballot to start 23May00
Draft ready for Sponsor Ballot post Jul00

## Slide 5: Seattle - Results
1. Provide An Update on TG1
2. Planning for Draft Standard, BSIG Approval
3. Planning for Letter Ballot (#3), Empowerment Motions
4. Planning For Sponsor Ballot
5. Initiate/release "INVITATION-TO-BALLOT" to the LAN/MAN 802.15 Pool
6. Identify JUL00 Objectives & Graphic/Timeslots




?


## Slide 6: TG1 La Jolla 2000 Objectives
Comment Resolution
Planning for update to D0.7.2
Begin production of D0.8
Plan for production of D1.0

## Slide 7: TG1 Jul00 Session #7 Graphic
Notes: Legend:
WG = Working Group
AC = Advisory Core (of the WG)
TG1 = Task Group 1 WPAN or Bluetooth Derivation
TG2 = Task Group 2 WPAN to WLAN Coexistence
TG3 = Task Group WPAN-HR (High Rate) SG
MC = Marketing Committee
Joint = Joint Meeting of the 802.11 & 802.15 WGs

## Slide 8: Tentative TG1 Needs for Jul00 Plenary
10-13Jul00 (4 Days)
  25 People
  Power Strips, w/ 1 outlet per chair
  BR = Boardroom
  LCD = PC Screen Projector & Screen (SVGA, 450 lumens)
  FC = Flipchart with markers

## Slide 9: TG1 Draft Sources – Baseline
D0.6
(v1.0A)
+
IEEE Clauses
D0.7 = D0.6
+(BSIG v1.0B)
+-99/173r5a C1-5
+HCI
+Annex – Timers
+MSCs
+SDLs
D0.8=D0.7
+(BSIG v1.1)
+Informal
comments
+PICS
SDLs
4Nov99
8May00
Letter Ballot #1
Letter Ballot #2
Letter Ballot #3
?
v1.1
10Jul00
23May00

## Slide 10: TG1 Draft Sources - Revision
D0.7.0
(v1.0B)
+HCI
+Annex
+Timers
+MSCs
+etc.
Comment
Resolution
Resulting
In
D0.8
*8May00
Letter Ballot #3
40 Day LB
?
v1.1
~12Jul00
*17Apr00
D0.7.1
(v1.0B)
+-99/173r6
C1-11
Annex
+SDLs
+PICS
*21May00
*Note: Date released by Editor-in-Chief
D0.7.2
(v1.0B)
+-99/173r6
C1-11
Annex
+Informal
comments
*~5Jul00
Early version available more than one (1) week before ballot starts.
~20Aug00

## Slide 11: Timeline - Summary
One week before Jul00 Plenary we will post Ballot results from P802.15.1/D0.7.2
10-14Jul00 LaJolla, CA USA
  Start Comment Resolution of Letter Ballot of P802.15.1/D0.7.2
  Before Sep00 Interim conduct LB Comment Resolution of P802.15.1/D0.8
  Before Sep00 Interim start 10 day recirculation or confirmation LB of P802.15.1/D0.8
  Set up electronic approval mechanism with ExCom
18-22Sep00 Scottsdale, AZ USA
  Finalize P802.15.1/D1.0 for Sponsor Ballot
  Electronic submission to ExCom
27Oct00 Deadline For RevCom Draft Submission
6-10Nov00 Tampa, FL USA
Jan01 ?
9Feb01 Deadline For RevCom Draft Submission