## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Task Group 1 Closing Report for Session #9/Tampa]
Date Submitted: [9Nov00]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [00/341r0, etc.]
Abstract: [TG1 Chair Overview to TG1 and WG.]
Purpose: [TG1 chair report to TG1 to update them on the Derivative Work i.e., 802.15.1 Std.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks™
TG1 Closing Report
November 2000 Tampa, FL USA

## Slide 3: Contents
Summary
Overview of Session #9/Tampa
  Objectives
  Submissions
Project Planning Status
Next Meeting
  Tentative Needs for
  Objectives for
Drafting History
LB3 Summary Report

## Slide 4: Summary
Task Group 1 (TG1) is deriving a draft standard from the Bluetooth™ specification under IEEE PAR 802.15.1 At Session #9, the group made significant progress in progressing their draft standard.
During Session #9 the Letter Ballot 3 Comment Resolution Team met and significantly reduced the gap in resolving the outstanding comments:
  422 Comment Total (388 Comments almost “F”inished (42 Comments “D”eclined, letters needs to be stamped & mailed), 3 Comments still in BSIG “E”rrata DB, 30 Comments need Voter “C”larification, 1 Comment needs to be “R”esearched)
Additionally, the Project Plan was altered on 3Nov00 when the BSIG informed the IEEE that unfortunately the BT v1.1 spec schedule is gated by feedback from UnPlugFest-4 (Nov 5-9) and resolution of editing problems (TROFF) by the Open Group. The TG1 has offered the assistance of the TG1 Editors.
The next step for TG1 is to review the Project Plan and prepare for the final WG Letter Ballot of IEEE Std 802.15.1-[2001] Draft 0.8 as well as initiate preliminary work for Sponsor Ballot; tentatively planned for Feb01/Mar01 timeframe.
The TG1 will hold Teleconference Calls during the month of December and all agenda,
minutes, and rolling open action items will be available via the 802.15.1 reflector archive.

## Slide 5: Session #9/Tampa - Objectives
1. WG MOTION 6Nov00: TO FINALIZE APPROVAL OF LB3 RESOLUTIONS -00/159r15
2. COMPLETE PRODUCTION AND/OR REVIEW IEEE Std 802.15.1-[2001] Draft 0.8
3. DETERMINE WHAT FORM OF LETTER BALLOT IS APPROPRIATE FOR DRAFT RE-CIRCULATION, IF V1.1 CHANGES ARE MINOR OR RECONSIDERATION, IF V1.1 CHANGES ARE MAJOR
4. INITIATE WG LETTER BALLOT PROCESS
5. INITIATE SPONSOR BALLOT POOL INVIATION PROCESS
6. PROVIDE PROJECT PLANNING UPDATE -00/xxxr0
7. PROVIDE SESSION #10/MONTEREY OBJECTIVES
8. DISCUSSION THE SPONSOR REORG INPUT?
~

## Slide 6: Session #9/Tampa - Submissions

## Slide 7: IEEE 802.15.1 Current Project Planning
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar01
  Draft ready for IEEE sponsor ballot.
Jul01
Sep01
  Approval by IEEE Standards Board
Nov01
Dec01
  Approval by IEEE Standards Board
802 Sponsor Expectation
802.15.1 Project Target

## Slide 8: Current Draft Planning - Short
D0.7.1
(v1.0B)
+-99/173r6
C1-11
Annex
+SDLs
+PICS
D0.8
(v1.1)
+-00/159r16
*24May00
Letter Ballot #(6)
10-15 Day LB
~24Nov00
v1.1
via errata
1Jan01
*8May00
D0.7.2
(v1.0B)
+-99/173r6
C1-11
Annex
+Informal
comments
*18Sep00
*Note: Date released by Editor-in-Chief
~Note: Based on an IEEE estimate for planning purposes; not confirmed by BSIG
D0.7.3
(v1.0B)
Smoothed
*27Dec00
Available one (1) week before ballot starts.
14Jan01

## Slide 9: Current Draft Planning - Long
Today
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
1999
Jul99
Jul00
Sep01
Jul01
Jan02
2000
2001
Sep01
Jan01
Jan00
Approval by StB
LB1
LB3
LB2
LB
(6)
D0.6
D0.7.2
D0.8
LB
(7)
D0.9
IEEE 802.15 WG
Balloting
SB
(1)
SB
(2)
D1.1
D1.0
SB
(3)
D1.3
IEEE Sponsor Balloting
Notes: Page <number>
        <footer>
<header>
<date/time>
DRAFT IEEE 802.15 TG1 PROJECT PLANNING - LONG
Original Baseline
DATE TASK
Jul99 Initial Discussion on Proposal submissions.
Jul99 IEEE initial vote of support to draft 802.15 based on Bluetooth specification.
Sep99 Overview the draft 802.15.1 based on the current Bluetooth specification to the timeline.
Nov99 Initial draft ready for WG ballot.
Jan00 First Ballot complete
Mar00 Draft ready for IEEE sponsor ballot.
Nov00
Dec00 Approval by IEEE Standards Board.
Current Project Planning, as of 15Oct00
DATE TASK/STATUS
Jul99 Initial Discussion on Proposal submissions./Done, Jul99
Jul99 IEEE initial vote of support to draft 802.15 based on Bluetooth specification./Done, Jul99
Nov99 Overview the draft 802.15.1 based on the current Bluetooth specification to the timeline./Done, 9Nov99
Nov99 1st draft ready for WG LB1 (11Nov-23Dec)./Done, 4Nov99
Jan00 Comment Resolutions & WG LB2 WG LB1 (23Feb-3Mar)
Mar00 Comment Resolutions
May00 2nd draft ready for WG LB3 (24May-3Jul00)./Done 24May00
Jul00 Comment Resolutions
Sep00 Comment Resolutions
Nov00 3rd draft ready for WG LB3 (Nov-Dec).
Scenario A (BSIG v1.1=IEEE Std 802.15.1-[2001])
Dec00 4th draft ready for WG LB(6) (Dec-Jan).
Jan01 Comment Resolutions
Jan01 Draft ready for IEEE sponsor ballot.
Mar01 Comment Resolutions
May01 Comment Resolutions
Jul01 Comment Resolutions
Sep01 Approval by IEEE Standards Board.
Mar01 Maintenance PAR (BSIG v1.2=IEEE Std 802.15.1-[2002])
Scenario B (BSIG v1.1=IEEE Std 802.15.1-[2001])
Jan01 Comment Resolutions
Jan01 4th draft ready for WG LB(6) (Dec-Jan).
Mar01 Draft ready for IEEE sponsor ballot.
May01 Comment Resolutions
Sep01 Comment Resolutions
Jul01 Comment Resolutions
Dec01 Approval by IEEE Standards Board.
Jan02 Maintenance PAR (BSIG v1.2=IEEE Std 802.15.1-[2002])
Scenario C (BSIG v1.2=IEEE Std 802.15.1-[2002])

## Slide 10: Current Balloting Planning
2000
2001
J
J
A
S
O
N
D
J
F
M
A
M
J
J
Copyright Addendum Signed
D
J
F
M
A
M
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
+ Rev 1.0 B spec
- FM Source 3Dec99
A
S
O
N
StB 4-6Dec01
Working Group
Sponsor
+ Rev 1.1 spec
- FM Source ~1Jan01
+ LB3 Balloted/Applied
-24May00 – 6Nov00
StB 11-13Sep01
+ SB(2)
-1May – 15May
+ SB(3)
-15May – 31May
+ LB(6) Recirc.
-01Jan – 15Jan01
+ Rev 1.2 spec
- FM Source ~Jun01
+ Rev 1.x specs
Draft Deadline 3Aug01
Draft Deadline 26Oct01
You are here
+ LB(7) Recirc.
-22Jan01 – 31Jan01
+ SB(1)
-16Mar – 30Apr
Notes: Page <number>
        <footer>
<header>
<date/time>
From: Tom Siep [siep@ti.com]
Sent: Thursday, November 02, 2000 12:32 PM
To: Task Group 1
Subject: 802.15.1 Version 1.1 not available
Importance: High
I just spoke to Cathy Hughes of the Open Group. There has been a MAJOR retrenchment: the TROFF version has been abandoned. They will RE-IMPLEMENT Errata against the original v1.0b and stay in FrameMaker.
Details
1.. The Open Group has had static from the SIG about "Conversion Errors" from FrameMaker to TROFF (Cathy says there were 5 in the 1600 pages, 4 of which were TROFF coding errors, one was a figure)
2.. Open Group will use a consultant to apply the Errata
3.. Cathy had made both editorial and technical changes
4.. The techinal changes will be reapplied
5.. The editorial changes likely will be lost.
6.. Kennith Wilson (the consultant) will be seeing the FM source for the first time tomorrow.
7.. The desired delivery for the updated FM is 24November
8.. It is not known at this time how long the SIG will need to review the new document, but 30 or even 40 days seems reasonable to both Cathy and me.
9.. It seems likely that v1.1 will not be ready for the BT DevCon (4-7 Dec 00)
Implications for TG1 (as I see them)
1.. Earliest possible editorial changes on Clauses 7-11 is 1December
2.. Earliest possible start time for comment resolution is 1January01
3.. No impact on Clauses 1-6
4.. No impact on magnitude of changes to base document; we can determine with what we know whether we need to do a reconsider (40 day) or confirmation (15 day) ballot -- I think 15 day will do.
5.. No impact on responding to comments that were rejected
Other thoughts?
--
Tom Siep
Wireless Communications Business Unit
Texas Instruments
(214) 480-6786
(972) 761-5581 FAX
(214) 808-2642 cell
siep@ti.com

## Slide 11: Tentative Needs for Jan01 Interim
15-19Jan01 (5 Days), TG1 Ad Hoc Sun&Fri?
  25 People
  Power Strips, w/ 1 outlet per chair
  BR = Boardroom (or School Room)
  LCD = PC Screen Projector & Screen
  OH=Overhead projector & Screen
  FC = Flipchart with markers
TG1 will provide a Jan01 graphic for TG1 on Thursday, 9Nov00 to the WG

## Slide 12: Session #10/Monterey - Objectives
Post Session #9
  1. WG eLB MOTION Nov00: TO FINALIZE APPROVAL OF LB3 RESOLUTIONS -00/159r16
  2. COMPLETE PRODUCTION AND/OR REVIEW IEEE Std 802.15.1-[2001] Draft 0.8
  3. DETERMINE WHAT FORM OF LETTER BALLOT IS APPROPRIATE FOR DRAFT RE-CIRCULATION, IF V1.1 CHANGES ARE MINOR OR RECONSIDERATION, IF V1.1 CHANGES ARE MAJOR
  4. WG eLB MOTION Dec00/Jan01: INITIATE WG LETTER BALLOT PROCESS FOR DRAFT
  5. INITIATE SPONSOR BALLOT POOL INVIATION PROCESS
Session #10
  6. PROVIDE PROJECT PLANNING UPDATE -00/xxxr0
  7. PROVIDE SESSION #11/HILTON HEAD OBJECTIVES

## Slide 13: 802.15.1 Drafting History
Draft 0.0 - Tom Siep 100%
Draft 0.1 - Tom Siep 100%
Draft 0.2 - Tom Siep 100%
Draft 0.3 - Tom Siep 100%
  283 Pages
Draft 0.4 - Tom Siep 100%
Draft 0.5 - BT-IEEE Editorial Working Group
  331 Pages
  1 Chief Editor/6 Technical Editors
  6 Bluetooth Promoter Company Reviewers w/ internal help
  ~300 Comments
Draft 0.6 - BT-IEEE Editorial Working Group
  308 Pages
  1013 Comments
Draft 0.7 – Tom Siep 100%
  617 Pages
Draft 0.7.1 - IEEE 802.15 Task Group 1 Technical Editors
  803 Pages
  1 Chief Editor/11 Technical Editors
Draft 0.7.2 - IEEE 802.15 Task Group 1 Technical Editors
  773 Pages
  1 Chief Editor/11 Technical Editors
  412 Comments
Draft 0.7.3 – Jennifer Longman, IEEE-SA Project Editor 100%
Draft 0.8 - IEEE 802.15 Task Group 1 Technical Editors

## Slide 14: IEEE 802.15 Working Group for Wireless Personal Area Networks™
LB3 Summary Report

## Slide 15: LB3 Summary Report
24May00 12pm EDT; LB3 Start
  IEEE Std 802.15.1-[2001] Draft 0.7.2 Published and released to WG as Letter Ballot #3
3Jul00 12pm EDT; LB3 Stop
LB3 Summary
  33 Total Votes (18/15/0) or 55%
  The Technical Motion Failed, needed 75%
  422 Comments

## Slide 16: LB3 Summary Report (cont.)
3Jul00 LB3 Motion 1 failed with 18/15/0 or 55 %.
  There were 49 Voting members. 33 submitted their vote. (25 required for a valid vote).
  The return ratio is 33/49 = 67 % (50 % is required) and the abstention rate was less than 30% of those voting. The ballot is valid.
  Detail: 15 yes w/o comment, 3 yes with comment, 15 no, 0 abstains, and 16 failed to vote.
13Jul00 TG1 formed a Comment Resolution Group to resolve comments
  LB3 yielded 422 Comments to be resolved, summarized in –00/159r7 workbook.

## Slide 17: LB3 Summary Report (cont.)
Workbook releases with results of LB3
13Jul00
  00159r7P802-15_TG1-Results_of_LB3.xls
7Aug00
  00159r11P802-15_TG1-Results_of_LB3.xls
9Aug00
  00159r12P802-15_TG1-Results_of_LB3.xls
11Aug00
  00159r13P802-15_TG1-Results_of_LB3.xls
  3 kinds of comments: Technical, PICS (separate BT doc), Editorial
28-29Aug00
  00159r14P802-15_TG1-Results_of_LB3.xls
  00159r14aP802-15_Extract_for_BSIG.xls <sent to Jon Inouye
17Sep00
  00159r15P802-15_TG1-Results_of_LB3.xls
9Nov00
  00159r15cP802-15_TG1-Results_of_LB3.xls

## Slide 18: LB3 Summary Report (cont.)

## Slide 19: LB3 Summary Report (cont.)

## Slide 20: LB3 Summary Report (cont.)
TG1 appreciates the work these twenty (20) Members did
in providing these Comments! SteveS & TomM were late but are included.
Notes: Notes:
NadaG used a non-standard Type of Comment e.g., 32 "E/t" and 4 "e/t". I am unclear how to deal with these comments. The Editor-in-Chief interpreted them as "t’s”; which nets 59 total of which 36 are hybrid.
PatK forgot to code pwk19 e.g., Type of Comment e.g., "E/t/e/t”.
HoumanA used a non-standard numbering for comments e.g., 8a, 8b, etc. indicating he did not read the instructions. He supplied 62 not 48 comments.
MikeP used "e" 100% in the Type of comments (E/e/T/t) and added the N, t, T in the Part of NO vote (Y/N); indicating he did not read the instructions. Therefore he has 139 "e's" and he added 4 "t’s" and 3 "T’s" to the wrong column hence -7 "e’s" and a some T/t entries.
Dropped Dr. Yunxin Li as I could not find his comments. Source: BobH results *.xls file. FOUND 10JAN00…All 250 of them! He forgot to code yxl007.
Dropped Mr. Daniel R. McGlynn & Mr. Ivan Reede as they did not supply Comments w/ their “Nea” vote. Therefore these balloters failed to vote. Note: Ivan indicated 7Jan00 that he would change his “Nea” to a “Yea” w/o Comments if it stalled the WG Balloting process. He will not supply comments on his nea vote - lost HD & NadaG covered his comments.
=
LB3 Comment Analysis 412
All Comments with Resolutions 422
Delta (+4 TomS & +6 ThomasM) 10
tms100
tms101
tms102
tms103
TTM001
TTM002
TTM003
TTM004
TTM005
TTM006
Original BSIG Inputs (all comments) 126
Original BSIG Inputs (consolidated comments) 121
BSIG Input Results (all comments) 126
BSIG Input Results (consolidated comments) 121
Original BSIG PICS Inputs (via Fujio 25Sep00) 29

## Slide 21: LB3 Summary Report (cont.)
A = Accept
D = Decline
C = Clarify
R = Research
E = Errata
F = Finish

## Slide 22: LB3 Summary Report (cont.)
Comment Resolution Status 9Nov00
  388 Comments almost “F”inished
    42 Comments “D”eclined
  3 Comments still in “E”rrata DB
  30 Comments need to be “C”larified
  1 Comment needs to be “R”esearched
  =====
  422 Comment Total

## Slide 23: LB3 Summary Report (cont.)
15Sep00
  Received a “smoothed” version of the IEEE Std 802.15.1-[2001] Draft 0.7.3 from IEEE-SA Project Editor in FM v6.0
  This is the new going forward Draft.
9Nov00
  Once LB3 Comments resolved, present to WG for authorization to proceed, apply edits –00/159r16, BSIG v1.1, et. al. to next Draft 0.7.3 (smoothed)
Future
  LB(6) Recirculation, est. Jan01 (plan for 1 more LB, likely 2)
  Draft ready for Sponsor Ballot prior to Mar00 Plenary
  More Info:
  http://ieee802.org/15/pub/LB3/LB3.html

## Slide 24: Motion Overview
Motion #1
Motion #2

## Slide 25: LB(6) Motion to the 802.15 Working Group
I move that the 802.15 WG approve the application of the –00/159r16 LB3 comment resolutions to 802.15.1 Std D0.7.3.
Non Technical 50% (Procedural)
Moved:
Second:
Y/N/A: //,
Note: This is to apply ALL 422 LB3 Comment Resolutions.
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 26: LB(7) Motion to the 802.15 Working Group
I move that the 802.15 WG submit the contents of document IEEE P802-15/D0.8 to Sponsor Ballot; Draft_0-8.zip, available via (password required):http://grouper.ieee.org/groups/802/15/pub/LB(7)/LB(7).html
Technical 75%
Moved:
Second:
Y/N/A: //,
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 27: Backup Stuff
More on Basic Policies

## Slide 28: IEEE 802.15 Future Meetings
November 6-9, 2000 Tampa, FL USA, Hyatt Regency, 802 Plenary Meeting.
January 15-19, 2001 Monterey, CA USA, Hyatt Regency Monterey, 802.15 Interim Meeting.
March 12-15, 2001 Hilton Head, SC USA, Hyatt Regency, 802 Plenary Meeting.
More Info:
  http://ieee802.org/15/pub/Meeting_Plan.html

## Slide 29: IEEE 802.15 Requirements for Working Group Voting Membership
If you wish to vote on 802.15 standards at the Working Group Ballot stage you need to become a Voting Member of Working Group 802.15.
Membership is by individual, not company.
To become a voter:
  Attend and sign the attendance book at least 75% of the sessions of two Working Group 802.15 Plenary meetings (within the last four).
  Full attendance at a two day or more duly constituted Working Group 802.15 Interim Meeting can be substituted for attendance at one plenary.
  Have complete and current contact information recorded in the Working Group 802.15 database.
  Request to become a voter during a Working Group 802.15 Opening or Closing plenary meeting when additions to the voter list are solicited by the Chair from the "Potential Voter" list.
To remain a voter you must:
  Maintain current contact information in the Working Group 802.15 database.
  Have 75% attendance during at least two of the last four plenaries (Attendance at an interim can substitute for attendance at no more than 1 plenary).
    Participate in Working Group ballots. You can be dropped for not returning or abstaining in two of the last three ballots.

## Slide 30: IEEE Patent Policy
IEEE-SA Standards Board Bylaws (Oct1999)
  Section 6. Patents
  http://standards.ieee.org/guides/bylaws/index.html
IEEE-SA Standards Board Operations Manual (Jan2000)
  Section 6.3 Patents
  http://standards.ieee.org/guides/opman/index.html
IEEE Standards Companion (1995)
  Patent Request and Patent Response Letters (Annex A)
  Other information on Patents is Out-of-date
  http://standards.ieee.org/guides/companion/index.html
WG Chairs should review patent policy at each meeting
When evaluating alternative technologies:
  Patent letters can be requested and tabulated for each technology
  Terms and Conditions NOT appropriate (Violates cost discussions)
  All patent claims may not be visible at time of tabulation
Notes: 17

## Slide 31: IEEE-SA Standards Board Bylaws (Oct1999) – 6 Patents
IEEE standards may include the known use of patent(s), including patent applications, if there is technical justification in the opinion of the standards-developing committee and provided the IEEE receives assurance from the patent holder that it will license applicants under reasonable terms and conditions for the purpose of implementing the standard. This assurance shall be provided without coercion and prior to approval of the standard (or reaffirmation when a patent becomes known after initial approval of the standard). This assurance shall be a letter that is in the form of either
a) A general disclaimer to the effect that the patentee will not enforce any of its present or future patent(s) whose use would be required to implement the proposed IEEE standard against any person or entity using the patent(s) to comply with the standard or
b) A statement that a license will be made available to all applicants without compensation or under reasonable rates, with reasonable terms and conditions that are demonstrably free of any unfair discrimination

## Slide 32: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
The patent policy is set forth in clause 6 of the IEEE-SA Standards Board Bylaws.
Patent holders shall submit letters of assurance to the IEEE Standards Department (to the attention of the Administrator, Intellectual Property) before the time of IEEE-SA Standards Board review for approval.
In the event that a patent may apply to a standard and a letter of assurance cannot be obtained, the working group shall refer this matter to the Patents Administrator in the IEEE Standards Department.
Unless the letter of assurance is received from an individual within the issuing organization who has clear authority for intellectual property and/or legal matters, the IEEE Standards Department (Administrator, Intellectual Property) shall send a certified letter, return receipt requested, to the General Counsel of the issuing organization to confirm receipt of the letter of assurance and to ensure that the letter of assurance is factually correct and was submitted by an appropriate individual within the issuing organization. No response to this letter, other than the return receipt, is required.

## Slide 33: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
The IEEE will provide contact information about the patent holder upon request.
6.3.1 Public notice
The following notice shall appear when the IEEE receives assurance from a known patent holder prior to the time of publication that a license will be made available to all applicants either without compensation or under reasonable rates, terms, and conditions that are demonstrably free of any unfair discrimination.
Attention is called to the possibility that implementation of this standard may require use of subject matter covered by patent rights. By publication of this standard, no position is taken with respect to the existence or validity of any patent rights in connection therewith. The IEEE shall not be responsible for identifying patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention. A patent holder has filed a statement of assurance that it will grant licenses under these rights without compensation or under

## Slide 34: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
reasonable rates and nondiscriminatory, reasonable terms and conditions to all applicants desiring to obtain such licenses. The IEEE makes no representation as to the reasonableness of rates and/or terms and conditions of the license agreements offered by patent holders. Further information may be obtained from the IEEE Standards Department.
If the IEEE has not received letters of assurance prior to the time of publication, the following notice shall appear:
Attention is called to the possibility that implementation of this standard may require use of subject matter covered by patent rights. By publication of this standard, no position is taken with respect to the existence or validity of any patent rights in connection therewith. The IEEE shall not be responsible for identifying patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention.

## Slide 35: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
6.3.2 Submittal
Through the working group, the Sponsor chair shall request that known patent holders submit a statement either that the patent does not apply to the standard or that licenses will be made available without compensation or under reasonable rates, terms, and conditions. This assurance shall be obtained without coercion and submitted to the IEEE at the earliest practical time prior to the approval of an IEEE standard. The IEEE encourages early disclosure to the working group of patent information that might be relevant to the standard.
While standards may include the known use of patents if there is technical justification, the working group should not attempt to determine whether or not a patent applies. The working group shall accept the view of the patent holder.

## Slide 36: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
6.3.3 Disclaimer
The IEEE shall not be responsible for identifying all patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention.

## Slide 37: More Info:
IEEE 802.15
  http://ieee802.org/15/
Standards Process-at-a-Glance
  http://standards.ieee.org/resources/glance.html