## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Closing Report Nov00]
Date Submitted: [9Nov00]
Source: [John Barr/Jim Allen] Company [Motorola/Kodak]
Address [1750 E. Golf Road, Schuamburg, IL 60173]
Voice:[+1 847 576-8706], FAX: [+1 847 538-4253], E-Mail:[John.Barr@Motorola.com]
Re: [00253R1P802-15_TG3-High-Rate-Agenda-Sept00.xls]
Abstract: [TG3 Chair Report to 802.15 WG]
Purpose: [TG3 chair report to WG to update them on November plenary meeting results.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 Closing Report
November 2000, Tampa, FL
USA
802.15

## Slide 3: Goals of the November Meeting
Summarize conference call results and vote on acceptance of work.
Summary presentations on MAC & PHY proposals
Vote to Reduce to one MAC/PHY.
Organize the writing of the Draft Standard
Review interfaces between MAC/PHY.
Review and Analyze Call for Patents.
Review the BSIG/IEEE contract status.

## Slide 4: Modified Agenda
Additional time required to obtain closure on MAC/PHY selections.

## Slide 5: January Meeting Goals
    ConCalls: Begin writing of draft standard. Continue MAC/PHY refinement.
    January 15-19, 2001, Monterey, CA USA, Hyatt Regency, 802.11/15 Interim Meeting.
      Writing Draft Standard
      Resolve Conflicts
      Review interfaces between MAC/PHY etc.
      Editorial Reviews
      Review and Analyze Call for Patents

## Slide 6: January Meeting Format
    Recommend canceling Sunday afternoon.
    Monday
      Reports from the chairs
      Review Technical work to be approved
    Tuesday, Wed, Thursday, Friday
      Presentations on technical work
      Approval of technical work

## Slide 7: Motion #1
Motion: Accept the recommendation of Task Group 3 to adopt the MAC subcommittee’s merged “Kinney/Parks” (ref. 383r0) (vote 42/0 100%) and the PHY committee’s modified 2.4 GHz single carrier proposal (ref. 00393r0) (vote 26/7 79%) as the starting points for the draft standard phase.
  Moved: Heberling
  Second: Allen
  Yes/No/Abstain: 28/1/1

## Slide 8: Motion #2
Motion: Form a 5GHz HRWPAN study group within 802.15 to address the creation of a 5GHz PHY option within the 802.15.3 WPAN HR framework. The study group will work closely with the 802.11/ETSI-BRAN/MMAC 5GHz Study Group to ensure coexistence. (straw 25/6/13, vote 15/4/10)
Chair: Bruce Kraemer
  Moved: Barr
  Second: O’Sullivan
  Yes/No/Abstain:

## Slide 9: November Document Summary (1 of 3)

## Slide 10: November Document Summary (2 of 3)

## Slide 11: November Document Summary (3 of 3)

## Slide 12: Teleconference Calls
First call November 28
Technical Editor(s):
  James Gilb, Mobilian
    2.4 GHz PHY sub-editor (James Gilb)
    MAC sub-editor (Al Heberling)
    Systems Interface sub-editor (Mary DuVal)
  James will request volunteers for editorial help on Nov. 9 and report on status on Nov. 28.
Times, Agendas (to accommodate international participants) will be announced via email