## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [WG Liaison Report, No.10]
Date Submitted: [6Nov00]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [-00/37r1, etc.]
Abstract: [This Liaison Report is a running Liaison report that is offered to the WG for their consideration. It is only as good as what is provided to the Author…there are many WG Liaisons that are not captured as they are not provided to the Author or Liaison Officer.]
Purpose: [Our Sponsor requested that an official Liaison Officer be added to the WG. This report is for the Sponsor and/or the WG.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks™
Liaison Report #10
November 2000 Tampa, FL USA

## Slide 3: Contents
Liaison Objectives
Liaison Summary
Liaison Reports
Liaison Negotiations
Liaison Observations

## Slide 4: Liaison Objectives
Promote the IEEE as a Value Add
Promote the IEEE 802 as a leader in Wireless Standards-Making
Promote P802.15 as an expert in WPANs
Request/Receive Draft Standard Submissions from External and Internal (IEEE) from our Liaison activities

## Slide 5: Liaison Summary
Active Liaison List
  Bluetooth™ Special Interest Group (Gifford/Kardach/Truntzer)
  IEEE 802.11 (Kraemer/Kerry)
  IEEE 802.16 (/RogerM )
  IEEE
    Standards Activities, Standards Publishing Programs (Gifford/Tatiner)
    IEEE Standards Dept., Balloting Center (Gifford/Kahofer)
  TG2 Coexistence Letter to Academia (Shellhammer/)
  Digital Imaging Group (Allen/)
  WLANA (/DiCillo)
  DSRC (/Kurihara)
  ETSI BRAN (?/Khun-Jush)
Nonactive Liaison List
  IEEE 802.1 (/Lindinsky)
  IEEE 802.2 (/Carlson)
  ATM Forum WATM (/Delaverson)
  HomeRF Working Group (/Manny)
  IETF (Heile/)
  IrDA (/McKay)
  UWBWG (/Withington)
  WAP Forum (/Parrish)
  WECA (?)
Other Liaisons?
Note 1: 802.15/Liaison
Note 2: ? Unknown

## Slide 6: IEEE 802.15 Working Group for Wireless Personal Area Networks
External Liaison Report

## Slide 7: Bluetooth™ Report
Telecon & Meetings
  3Nov00 BSIG PM and IEEE
  Miscellaneous
E-Mail’s to Bluetooth SIG
  2Nov00 Follow up on Bluetooth open action items
  Miscellaneous
E-Mail’s from Bluetooth SIG
  ~6Nov00 Follow up on BSIG-IEEE Action Items
  Miscellaneous
Next Steps
  Update BSIG PM during Session #9/Tampa
  5-7Dec00 BSIG Development Conference
  LAN/MAN 802.15 Balloting Pool, promote to BSIG PM
  Bluetooth SIGnal Editor/Publisher and Issue No. 7, 8, 9, etc., follow up

## Slide 8: TG1 Schedule and synch with Bluetooth 1.x
BSIG Position:
  BT v1.1 spec schedule is gated by:
    Feedback from UnPlugFest-4 (Nov 5-9)
    Resolution of editing problems by Open Group
  Current BT v1.1 target dates:
    Final draft 11/24
    Voting draft issued 12/8
    Spec adoption 12/29/00
BSIG recommendation:
  Plan for IEEE scenario B
    Jan01 4th Draft 0.9 ready for WG LB(7) (Jan-Feb).
    Mar01 Draft 1.0 ready for IEEE sponsor ballot.
Source: Francis Truntzer 3Nov00

## Slide 9: Scenario Planning
Scenario A
  (BSIG v1.1=IEEE Std 802.15.1-[2001])
Scenario B
  (BSIG v1.1=IEEE Std 802.15.1-[2001])
Scenario C
  (BSIG v1.x=IEEE Std 802.15.1-[2002])
Since scenarios depict possible futures but not specific strategies to deal with
them, it makes sense to invite outsiders into this process. Ergo CFI.

## Slide 10: Comments & Assumptions
*Milestones based on backward scheduling from IEEE-SA RevCom Draft Submission Deadlines.
BSIG v1.1 would become available mid Nov00.

## Slide 11: IEEE 802.15.1 Original Project Plan
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar00
  Draft ready for IEEE sponsor ballot.
Jul00
Nov00
Dec00
  Approval by IEEE Standards Board
Notes: From: Jim Carlo [mailto:jcarlo@ti.com]
Sent: Monday, May 31, 1999 12:28 PM
To: Tom Siep
Cc: Jim Carlo
Subject: RE: Timeline for 802.15
My timeline for 802.15. Feel free to also send to Ian Gifford and Bob Heile.
July1999
Initial Discussion on Proposals.
Specification from Bluetooth introduced into the committee. The committee should do a review of this specification and clarify, understand what problems it will create with other 802 standards, etc.
ARE THERE OTHER PROPOSALS?
Nov1999
Initial draft ready for WG ballot. This will require a lot of your work to edit the original bluetooth document and make it look like a standard.
NOTE THAT AT THIS TIME, IF HOMERF HAS A SPEC THEY WANT TO BRING IN, ONE COULD INITIATE A NEW PAR AND GO FOR THAT ONE.
Jan2000
First Ballot complete, second ballot kicked off.
Mar2000
Draft ready for IEEE sponsor ballot.
Jul2000
Nov2000
Dec2000
Approval by IEEE Standards Board
My view is this is not a career - rather we need to move the Bluetooth document into IEEE to get better market representation of Bluetooth as soon as possible.
Jim Carlo(jcarlo@ti.com) Cellular:1-214-693-1776 Voice&FAX Mail:1-214-853-5274
TI Fellow, Networking Standards at Texas Instruments
Chair, ISO/IEC JTC1/SC6 Telecom and Info Exchange Between Systems
Chair, IEEE 802 LAN MAN Standards Committee

## Slide 12: IEEE 802.15.1 Current Project Planning
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar01
  Draft ready for IEEE sponsor ballot.
Jul01
Sep01
  Approval by IEEE Standards Board
Nov01
Dec01
  Approval by IEEE Standards Board
802 Sponsor Expectation
802.15.1 Project Target

## Slide 13: Rolling Project Planning, as of 24Oct00
Jul99 Initial Discussion on Proposal submissions./Done, Jul99
Jul99 IEEE initial vote of support to draft 802.15 based on Bluetooth specification./Done, Jul99
Nov99 Overview the draft 802.15.1 based on the current Bluetooth specification to the timeline./Done, 9Nov99
Nov99 1st Draft 0.6 ready for WG LB1 (11Nov-23Dec)./Done, 4Nov99
Jan00 Comment Resolutions & WG LB2 (23Feb-3Mar)
Mar00 Comment Resolutions/Done, 10Mar00
May00 2nd Draft 0.7.2 ready for WG LB3 (24May-3Jul00)./Done 24May00
Jul00 Comment Resolutions
Sep00 Comment Resolutions
Nov00 3rd Draft 0.8 ready for WG LB(6) (Nov-Dec).
Dec00 Comment Resolutions…
The following are the scenarios we are considering as we enter Session #9/Tampa - TG1 is planning for Scenario A
which is dependent on a mid Nov00 BSIG v1.1 publication release. NO CHANGE FROM 13Oct00.

## Slide 14: Scenario A
Scenario A (BSIG v1.1=IEEE Std 802.15.1-[2001])
  Dec00 Comment Resolutions/Done, Dec00
  Dec00 4th Draft 0.9 ready for WG LB(7) (Dec-Jan).
  Jan01 Comment Resolutions
  Jan01 Draft ready for IEEE sponsor ballot.
  Mar01 Comment Resolutions
  May01 Comment Resolutions
  Jul01 Comment Resolutions
  3Aug01 Draft Submission Deadline*
  Sep01 Approval by IEEE Standards Board.
  Mar01 [sic] s/b Nov01 Maintenance PAR (BSIG v1.x=IEEE Std 802.15.1-[2002])

## Slide 15: Scenario B
Scenario B (BSIG v1.1=IEEE Std 802.15.1-[2001])
  Jan01 Comment Resolutions/Done, Jan01
  Jan01 4th Draft 0.9 ready for WG LB(7) (Jan-Feb).
  Mar01 Draft 1.0 ready for IEEE sponsor ballot.
  May01 Comment Resolutions
  Sep01 Comment Resolutions
  Jul01 Comment Resolutions
  Sep01 Comment Resolutions
  26Oct01 Draft Submission Deadline*
  Nov01
  Dec01 Approval by IEEE Standards Board.
  Jan02 Maintenance PAR (BSIG v1.x=IEEE Std 802.15.1-[2002])

## Slide 16: Scenario C
Scenario C (BSIG v1.x=IEEE Std 802.15.1-[2002])

## Slide 17: SDL model: updates from SIG
BSIG Position:
  Validating the model will be a very time consuming and labor intensive process. Validating against the TTCN vectors is not sufficient. The SIG does not currently have any resources for this project and does not anticipate having resources for quite sometime. We are unfortunately unable to provide validation help.
BSIG Proposal:
  Publish the SDL model as reference (instead of normative) document in the 802.15.1 appendix, until validated.
  Do not plan on making it a normative part of the spec for a couple of years.
  BSIG is suggesting to put a statement in the IEEE 802.15.1 spec that a product can only be called IEEE 802.15.1 compliant if it passes the proper subset of the Bluetooth certification program.
Source: Francis Truntzer 3Nov00

## Slide 18: SDL model: updates from SIG (cont.)
Additional Proposal:
  IEEE's SDL model developer is invited to participate in the Bluetooth UnPlugFests to validate the SDL model against actual implementations (e.g. work with Telelogic to generate an implementation?)
  Could IEEE work with a University to conduct some validation?
Source: Francis Truntzer 3Nov00

## Slide 19: Bluetooth Radio 2 and IEEE 802.15.3
BSIG's Position:
  The BSIG's concern is fragmentation of the WPAN market
  Main issue in the relationship between BSIG and IEEE:
    The two organisations have different IP rules and fundamentally different decision making philosophies. This makes it difficult for the two organizations to work together on a single spec.
  Even if the BSIG and TG3 started from the same proposal and developed specs in parallel, there is no guarantee that the two resulting specs would be compatible.
Source: Francis Truntzer 3Nov00

## Slide 20: Bluetooth Radio 2 and IEEE 802.15.3 (cont.)
BSIG Proposal #1:
  TG3 to follow the same relationship model as TG1, where one organization follows the other. This would guarantee that we end up with compatible specs. It is the BSIG's preferred solution.
BSIG Proposal #2:
  TG3 to develop a radio solution which is highly differentiated (e.g.> 40Mbit/sec data rate) from the BSIG's Radio 2 specification.
Source: Francis Truntzer 3Nov00

## Slide 21: Bluetooth Radio 2 and IEEE 802.15.3 (cont.)
However:
  For the BSIG to adopt such a specification, all contributors would have to sign an Open IP agreement.
  If backward compliant with BT 1.0, IEEE's 802.15.3 must avoid overlapping the BT 1.0 spec, or an IEEE 802.15.3 product would not pass BT qualification.
  If IEEE 802.15.3 is not backward compliant with BT 1.0, it would fragment the WPAN market, as there would be two incompatible WPAN specifications with little end-user differentiation.
Source: Francis Truntzer 3Nov00

## Slide 22: Joint Q&As about Bluetooth SIG and IEEE relationship
BSIG issue: Conflicting and confusing statements have been made by the press, regarding the relationship between the BSIG and IEEE.
Proposal: Agree on a common set of Q&As.
NOTE: The set of Q&As below is a draft and has not yet been reviewed/approved by the BSIG's marketing team.
Source: Francis Truntzer 3Nov00

## Slide 23: Joint Q&As about Bluetooth SIG and IEEE relationship (cont.)
Q1: What exactly is the relationship between IEEE and the Bluetooth SIG?
A1: There is no formal relationship between the organizations.
Q2: Is it true that IEEE will take over the Bluetooth Specifications?
A2: No. IEEE is adopting the Bluetooth 1.x specification for 802.15.1.
Source: Francis Truntzer 3Nov00

## Slide 24: Joint Q&As about Bluetooth SIG and IEEE relationship (cont.)
Q3: If someone implements the 802.15.1 specifications, will these products be Bluetooth compatible? Will they be Bluetooth certifiable?
A3: Yes. Companies using the technology in their products have to be Bluetooth SIG members and gain Bluetooth qualification for these products.
Q4: Is it true that the Bluetooth SIG submitted a proposal to the 802.15.3 Task Group?
A4: No.
Source: Francis Truntzer 3Nov00

## Slide 25: Joint Q&As about Bluetooth SIG and IEEE relationship (cont.)
Q5: Is it true that the SIG has agreed to use the 802.15.3 spec as the third generation Bluetooth radio?
A5: No.
Q6: What is the difference between Bluetooth and IEEE's 802.15 groups?
A6: The Bluetooth SIG is a body of companies using and promoting the Bluetooth. The IEEE is a body chartered to develop industry standards.
Source: Francis Truntzer 3Nov00

## Slide 26: Joint Q&As about Bluetooth SIG and IEEE relationship (cont.)
Q7: Is Bluetooth developing a follow-on technology that operates at 5 GHz?
A7: No. Bluetooth follow-on technology is targeted to stay within the 2.4 GHz ISM band.
Q8: Can people build 802.15 radios without being a Bluetooth member?
A8: Yes, however manufacturers of devices using 802.15.1 radios have to be Bluetooth SIG members and must have their products qualified by the Bluetooth group, to get a free license to the Bluetooth IP. IEEE is also working on 802.15.3 without involvement of the Bluetooth SIG. It may be possible to ship these devices without being a member of the Bluetooth SIG.
Source: Francis Truntzer 3Nov00

## Slide 27: IEEE 802.15 Working Group for Wireless Personal Area Networks
Internal Liaison Report

## Slide 28: 802.11 Report
?

## Slide 29: IEEE Report
Telecon & Meetings
  Miscellaneous
E-Mail’s to IEEE
  29Aug00 on TG1 Draft Std. Copyright License & v1.1
  12Sep00 Follow up on LAN/MAN 802.15 Balloting Pool status (Kahofer)
  8Sep00 Follow up on Bluetooth Pocket Guide Contract
  Miscellaneous
E-Mail’s from IEEE
  13Sep00 LAN/MAN 802.15 Balloting Pool status report (Kahofer)
  Jul00, Aug00, and Sep00 on Copyright License & v1.1
  16Sep00 Follow up on Bluetooth Pocket Guide Contract
  Miscellaneous
Next Steps
  Resolve TG1 Draft Std. Copyright License & v1.1
  Follow up on Bluetooth Pocket Guide Contract and Review Manuscript due 6Oct00
  LAN/MAN 802.15 Balloting Pool & Invitation for TG1 Draft est. need 9Nov00
  802.15.1 Draft Std onto IEEE 802 Plus CD-ROM and SDL Machine Executable?

## Slide 30: Liaison Negotiations
ETSI
  Follow up on liaison for Jan01 Plenary
Bluetooth™ SIG
  TG1 Draft Std. Copyright License & v1.1
  Advise on IEEE Draft 0.8 Standard Status i.e., Scenario B (cont.)
  Request Specification v1.0C (v1.1) Status (cont.)
  Next BSIG-IEEE Telecon and f2f Meeting Dates?
IEEE
  IEEE-SA TG1 Draft Std. Copyright License & v1.1
  802.11/802.15 Interim Meetings?
    We need to identify hosts and venue 12months out, or more.
    We need to consider a single (.11/.15) Guideline for Interim Hosts
  IEEE-SA LAN/MAN 802.15 Balloting Pool?
    We need to monitor this process, prompt invitation when needed –3mo before Sponsor LB
The WG Liaisons are fragmented and not all active liaisons are captured.

## Slide 31: Liaison Observation #1 Wireless MAC Working Groups
Wireless 802
  802.11 is a single MAC Sublayer/WG.
  *802.16 is a single MAC Sublayer/WG.
  802.15 could potentially look like 3 MAC Sublayer/WGs to IEEE 802 Family.
*20Sep00 - 802.16 Session #9 was notable for major progress in all Task Groups
and for a Working Group decision to use a single MAC across all projects.
Notes: IEEE 802 Functional Requirements Document (FRD), Draft 6.8 Revised: July 10, 1991
4.2 Compatibility
IEEE 802 defines a family of standards. All standards shall be in conformance with IEEE 802.1 Architecture, Management and Interworking.
All LLC and MAC standards shall be compatible with ISO 10039[20], MAC Service Definition1, at the LLC/MAC boundary. Within the LLC Working Group there shall be one LLC standard, including one or more LLC protocols with a common LLC/MAC interface. Within a MAC Working Group there shall be one MAC standard and one or more Physical Layer standards with a common MAC/Physical layer interface.
Each standard in the IEEE 802 family of standards shall include a definition of managed objects which are compatible with OSI systems management standards.
1. Note: This requirement is subject to final resolution of corrections and revision to current ISO 10039, currently inconsistent with ISO 8802 series standards.

## Slide 33: Liaison Observation #2 - Stds take ~32 months to complete
The statistics show that standards take approximately 32 months to complete based on standards projects between the years 1990 and 1995.
The perception is that standards developed take too long, while in reality many do not.
IEEE must promote the fact that our standards are produced quickly.
802.15.1 started Jul99; current planning for RevCom is 3Aug01 - ~24mo

## Slide 34: Liaison Observation #3 Electronic Balloting
To date there have been more than 30 successful electronic ballots. The service that the balloting center provides is reliable and valid. Invitations are still done by mail, and an email message goes to the balloting group giving the opening and closing date, the draft site, and the comment site. Votes and comments are emailed to the WG Chair.

## Slide 35: Liaison Observation #3 Electronic Balloting (cont.)
The benefits of e-balloting are savings of both time and money, and it is a quick and convenient process for members. Other benefits include:
  comment fields repopulate
  multiple comment upload
  graphics with comments
  edits, instructions and links
  ballot summary report in pdf forma
the next step is to provide the invitation to ballot electronically

## Slide 36: Liaison Observation #4 - 2000 Membership Statistics
IEEE-SA Individual Membership total is 5968 as of 15 August
IEEE-SA Members (who ballot) total 5920
IEEE Members total - 368,225
California, Region 6, has the most membership in both the IEEE and IEEE-SA.

## Slide 37: Liaison Observation #4 – Free Standards and Drafts
802.15 document exchange quite open and liberal.
802.15 draft standards are currently limited due to IEEE copyright restrictions, we anticipate those restrictions ending by the end of this year due to a change of policy in which IEEE 802 standards may become available free of charge. In such a case, we expect to remove the restrictions on our drafts.
We restrict 2 IEEE Std 802.15.1-[D0.6 & D0.7.2] draft versions and their SDLs

## Slide 38: Previous Liaison Reports On Web, Server & Flash Card(s)
Report #1 -99/005r0 [99005r0P802-15_Liaison-Report.ppt]
Report #2 -99/029r0 [99029r0P802-15_Liaison-Report-2.ppt]
Report #3 -99/063r1 [99063r1P802-15_Liaison-Report-3.ppt]
Report #4 -99/124r0 [99124r0P802-15_Liaison-Report-4.ppt]
Report #5 -99/174r0 [99174r0P802-15_WG-Liaison-Report-5.ppt]
Report #6 -00/037r1 [00037r1P802-15_WG-Liaison-Report-6.ppt]
Report #7 -00/118r0 [00118r1P802-15_WG-Liaison-Report-7.ppt]
Report #8 -00/182r0 [00182r0P802-15_WG-Liaison-Report-8.ppt]
Report #9 -00/266r0 [00266r0P802-15_WG-Liaison-Report-9.ppt]