## Slide 1: 9th Session of meetings of the IEEE 802.15 Working Group for Wireless Personal Area Networks
802.15
Closing Report to 802
November 6-10, 2000
Hyatt Regency Tampa
2 Tampa City Center
Tampa, FL 33602

## Slide 2
Archive, Mailing List, URLs
Web Page
  http://www.ieee802.org/15/
Mailing List
  stds-802-wpan@majordomo.ieee.org
Bluetooth Special Interest Group
  http://www.bluetooth.com/
Home RF Working Group
  http://www.homerf.org/
To add your name to IEEE mailing list please send an e-mail
to michael.d.mcinnis@boeing.com

## Slide 3: Summary for 802.15.1
Task Group 1 (TG1) is deriving a draft standard from the Bluetooth™ specification under IEEE PAR 802.15.1 At Session #9, the group made significant progress in progressing their draft standard.
During Session #9 the Letter Ballot 3 Comment Resolution Team met and significantly reduced the gap in resolving the outstanding comments:
  422 Comment Total (388 Comments almost “F”inished (42 Comments “D”eclined, letters needs to be stamped & mailed), 3 Comments still in BSIG “E”rrata DB, 30 Comments need Voter “C”larification, 1 Comment needs to be “R”esearched)
Additionally, the Project Plan was altered on 3Nov00 when the BSIG informed the IEEE that unfortunately the BT v1.1 spec schedule is gated by feedback from UnPlugFest-4 (Nov 5-9) and resolution of editing problems (TROFF) by the Open Group. The TG1 has offered the assistance of the TG1 Editors.
The next step for TG1 is to review the Project Plan and prepare for the final WG Letter Ballot of IEEE Std 802.15.1-[2001] Draft 0.8 as well as initiate preliminary work for Sponsor Ballot; tentatively planned for Feb01/Mar01 timeframe.
The TG1 will hold Teleconference Calls during the month of December and all agenda,
minutes, and rolling open action items will be available via the 802.15.1 reflector archive.

## Slide 4: Current Balloting Planning-802.15.1
2000
2001
J
J
A
S
O
N
D
J
F
M
A
M
J
J
Copyright Addendum Signed
D
J
F
M
A
M
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
+ Rev 1.0 B spec
- FM Source 3Dec99
A
S
O
N
StB 4-6Dec01
Working Group
Sponsor
+ Rev 1.1 spec
- FM Source ~1Jan01
+ LB3 Balloted/Applied
-24May00 – 6Nov00
StB 11-13Sep01
+ SB(2)
-1May – 15May
+ SB(3)
-15May – 31May
+ LB(6) Recirc.
-01Jan – 15Jan01
+ Rev 1.2 spec
- FM Source ~Jun01
+ Rev 1.x specs
Draft Deadline 3Aug01
Draft Deadline 26Oct01
You are here
+ LB(7) Recirc.
-22Jan01 – 31Jan01
+ SB(1)
-16Mar – 30Apr
Notes: Page <number>
        <footer>
<header>
<date/time>
From: Tom Siep [siep@ti.com]
Sent: Thursday, November 02, 2000 12:32 PM
To: Task Group 1
Subject: 802.15.1 Version 1.1 not available
Importance: High
I just spoke to Cathy Hughes of the Open Group. There has been a MAJOR retrenchment: the TROFF version has been abandoned. They will RE-IMPLEMENT Errata against the original v1.0b and stay in FrameMaker.
Details
1.. The Open Group has had static from the SIG about "Conversion Errors" from FrameMaker to TROFF (Cathy says there were 5 in the 1600 pages, 4 of which were TROFF coding errors, one was a figure)
2.. Open Group will use a consultant to apply the Errata
3.. Cathy had made both editorial and technical changes
4.. The techinal changes will be reapplied
5.. The editorial changes likely will be lost.
6.. Kennith Wilson (the consultant) will be seeing the FM source for the first time tomorrow.
7.. The desired delivery for the updated FM is 24November
8.. It is not known at this time how long the SIG will need to review the new document, but 30 or even 40 days seems reasonable to both Cathy and me.
9.. It seems likely that v1.1 will not be ready for the BT DevCon (4-7 Dec 00)
Implications for TG1 (as I see them)
1.. Earliest possible editorial changes on Clauses 7-11 is 1December
2.. Earliest possible start time for comment resolution is 1January01
3.. No impact on Clauses 1-6
4.. No impact on magnitude of changes to base document; we can determine with what we know whether we need to do a reconsider (40 day) or confirmation (15 day) ballot -- I think 15 day will do.
5.. No impact on responding to comments that were rejected
Other thoughts?
--
Tom Siep
Wireless Communications Business Unit
Texas Instruments
(214) 480-6786
(972) 761-5581 FAX
(214) 808-2642 cell
siep@ti.com

## Slide 5
802.15.1 January Meeting Objectives
Post Session #9
  1. WG eLB MOTION Nov00: TO FINALIZE APPROVAL OF LB3 RESOLUTIONS -00/159r16
  2. COMPLETE PRODUCTION AND/OR REVIEW IEEE Std 802.15.1-[2001] Draft 0.8
  3. DETERMINE WHAT FORM OF LETTER BALLOT IS APPROPRIATE FOR DRAFT RE-CIRCULATION, IF V1.1 CHANGES ARE MINOR OR RECONSIDERATION, IF V1.1 CHANGES ARE MAJOR
  4. WG eLB MOTION Dec00/Jan01: INITIATE WG LETTER BALLOT PROCESS FOR DRAFT
  5. INITIATE SPONSOR BALLOT POOL INVIATION PROCESS
Session #10
  6. PROVIDE PROJECT PLANNING UPDATE -00/xxxr0
  7. PROVIDE SESSION #11/HILTON HEAD OBJECTIVES

## Slide 6: 802.15.2 Submissions on Coexistence Mechanisms
In September we sent out the Call for Submissions.
Presentations on Coexistence Mechanisms are being made at,
  November 2000 meeting (Tampa)
  January 2001 meeting (Monterey)
We are voting on selection procedure at this meeting (Thursday) 00/353r1

## Slide 7: 802.15.2 Coexistence Presentations
Tod Sizer, Bluetooth SIG Coexistence Working Group Liaison Report #3, 00/387r0.
Hong Bin Gan, Adaptive Frequency Hopping, 00/367r0.
Jim Lansford, MEHTA: A Method of Coexistence, 00/360r0.

## Slide 8: 802.15.2 Selection Procedure
Voted on procedure for selection of coexistence mechanism, 00/353r2
  Passed
  10 Yes
  0 No
  1 Abstain
Procedure affirmed by the Working Group at its closing Plenary

## Slide 9: 802.15.2 Coexistence Model Presentation
Bob Van Dyck, “PHY Level Coexistence Model”, 00/372r0
Nada Golmie, “MAC and PHY Coexistence Model Integration: Part 1”, 00388r0

## Slide 10: 802.15.3 Goals of the November Meeting
Summarize conference call results and vote on acceptance of work.
Summary presentations on MAC & PHY proposals
Vote to Reduce to one MAC/PHY.
Organize the writing of the Draft Standard
Review interfaces between MAC/PHY.
Review and Analyze Call for Patents.
Review the BSIG/IEEE contract status.

## Slide 11: 802.15.3 Modified Agenda
Additional time required to obtain closure on MAC/PHY selections.

## Slide 12: 802.15.3 January Meeting Goals
    ConCalls: Begin writing of draft standard. Continue MAC/PHY refinement.
    January 15-19, 2001, Monterey, CA USA, Hyatt Regency, 802.11/15 Interim Meeting.
      Writing Draft Standard
      Resolve Conflicts
      Review interfaces between MAC/PHY etc.
      Editorial Reviews
      Review and Analyze Call for Patents

## Slide 13: 802.15.3 High Rate MAC & PHY selected!
The High Rate Task Group (TG3) selected final MAC and PHY proposals for 802.15.3 at the November 6-10, 2000 IEEE 802 Plenary Meeting held in Tampa, FL.
Merging key components from multiple proposals, a hybrid MAC was developed and adopted for 802.15.3. The selected MAC enjoyed a 100% confidence vote from the WPAN High Rate Task Group and was affirmed by the 802.15 WPAN Working Group with only one dissenting vote.

## Slide 14: 802.15.3 High Rate MAC & PHY selected!
Driven by consensus, TG3 adopted a modified PHY proposal based on a 2.4GHz radio design. The selected PHY proposal was confirmed by a consensus vote of 79% in the WPAN High Rate Task Group and affirmed by the 802.15 WPAN Working Group with only one dissenting vote.
Volunteers are being solicited to work with the PHY and MAC subcommittees on the initial draft standard.
We have established a target of November 2001 or early 2002 for completion of the draft standard.

## Slide 15: Teleconference Calls
First call November 28
Technical Editor(s):
  James Gilb, Mobilian
    2.4 GHz PHY sub-editor (James Gilb)
    MAC sub-editor (Al Heberling)
    Systems Interface sub-editor (Mary DuVal)
  James will request volunteers for editorial help on Nov. 9 and report on status on Nov. 28.
Times, Agendas (to accommodate international participants) will be announced via email

## Slide 16: 802.15 Low Rate Study Group
The Low Rate Study Group (LRSG) incorporated coexistence comments in its draft PAR
Revised PAR passed both the Working Group and ExCom and is being forwarded to NesCom for approval in December
Group completed a first draft of a project timeline (00385r1P802-15), a draft press release (00384r0P802-15) and a Call for Applications (00390r1P802-15).
Telecons will begin on Tuesday, Nov 21. See 802.15 web site for details

## Slide 17: 802.15 Radio2 Study Group
Because of information flow restrictions from the Bluetooth SIG there was little new information which could be shared in a public forum
It was decided to let the Study Group fold rather than ask for another 4 months and reconstitute it when necessary.

## Slide 18: 802.15 Publicity Committee Discussion Topics of Joint 11/15 Session
Articles
  List of Published/Pending
  Request for contributions
Website
  Working, always interested in comments
Conferences
  Calendar of events updated and expanded
  Several speakers going to Comdex next week

## Slide 19: 802.15 Publicity Committee Discussion Topics of Joint 11/15 Session
IEEE Publications
  Several publications to create collateral material for 802.11 and 802.15
Press releases/Press Kit
  Several press releases need to be prepared for web posting
  Press Kits progressing
Forecasts
  Initiated definitions, market structure and forecasts

## Slide 20
802.15 Publicity Committee
Work Items for Monterey
Forecasts
  Refine definitions, market structure and forecasts for .11
  Review initial definitions, market structure and forecasts for .15
Press releases/Press Kit
  Prepare press releases based upon Monterey events
  Update Press Kits
Articles
  Review recently Published & Pending

## Slide 21: 802.15 Publicity Committee Work Items for Monterey
Website
  Review updates and activity
Conferences
  Update Calendar of Events updated and expanded
IEEE Publications
  Review status of publications to create collateral material

## Slide 22: Next Meeting
Dates: January 15th-19th, 2001
Hotel Information:
  Hyatt Regency Monterey, On Del Monte Golf Course,
  One Old Golf Course Road,
  Monterey, CA 93940, USA.
Direct Phone: +1 (408) 831-1234
Hyatt Direct Reservations Phone: +1 (800) 233-1234
Group Name: IEEE 802-Philips Semiconductors Meeting
more info at: www.ieee802.org/15/