## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Task Group 1 Opening Report for Session #9/Tampa]
Date Submitted: [6Nov00]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [00/176r0, etc.]
Abstract: [TG1 Chair Overview to TG1 and WG.]
Purpose: [TG1 chair report to TG1 to update them on the Derivative Work i.e., 802.15.1 Std.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks™
TG1 Opening Report
November 2000 Tampa, FL USA

## Slide 3: Bluetooth™ v1.0B Specs 1522 Pgs. IEEE WPAN™ D0.7.3 Std 773 Pgs.
Core Specification
Pgs. 1082
Profiles Specification
Pgs. 440
802.15.1 Standard
Pgs. 773 (D0.7.3)
The Bluetooth specs are currently at v1.0B; IEEE has an equivalent draft Std in WG ballot.
The IEEE Is aware of the new Bluetooth v1.1 and is planning the intercept of this errata.

## Slide 4: Contents
Summary
Overview of Session #9/Tampa
  Objectives
  Submissions
  Session Graphic (High & Low)
Project Planning Status
Tentative Needs for Jan01 Interim
Drafting History

## Slide 5: Summary
24May00 TG1 published IEEE Std 802.15.1-[D0.7.3] which is derived from Bluetooth™Foundation v1.0B
13Jul00 TG1 formed a Comment Resolution Group to resolve comments
  LB3 yielded 422 Comments to be resolved, summarized in –00/159r15 workbook.
  18Sep00 Motion approved 290 resolutions; the balance will be approved before recirculation LB (possibly Session #9)
3Nov00 via Bluetooth™ SIG PM Liaison we have learned that Bluetooth™Foundation v1.1 is delayed
~1Jan01 TG1 anticiaptes publishing IEEE Std 802.15.1-[D0.8] which is derived from Bluetooth™Foundation v1.0B
Jan00 Recirculation LB(6)
The TG1 held weekly Teleconference Calls during the month of October and all agenda,
Minutes, and rolling open action items are available via the reflector archive.

## Slide 6: Session #9/Tampa - Objectives
1. WG MOTION 6Nov00: TO FINALIZE APPROVAL OF LB3 RESOLUTIONS -00/159r15
2. COMPLETE PRODUCTION AND/OR REVIEW IEEE Std 802.15.1-[2001] Draft 0.8
3. DETERMINE WHAT FORM OF LETTER BALLOT IS APPROPRIATE FOR DRAFT RE-CIRCULATION, IF V1.1 CHANGES ARE MINOR OR RECONSIDERATION, IF V1.1 CHANGES ARE MAJOR
4. INITIATE WG LETTER BALLOT PROCESS
5. INITIATE SPONSOR BALLOT POOL INVIATION PROCESS
6. PROVIDE PROJECT PLANNING UPDATE -00/xxxr0
7. PROVIDE SESSION #10/MONTEREY OBJECTIVES
8. DISCUSSION THE SPONSOR REORG INPUT?

## Slide 7: Session #9/Tampa - Submissions
Notes: http://www.ieee802.org/15/private1/Draft/Draft.html

## Slide 8: Session #9/Tampa – High Level

## Slide 9: Session #9/Tampa – Low Level Room assigned: Garrison 3

## Slide 10: Original Plan
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar00
  Draft ready for IEEE sponsor ballot.
Jul00
Nov00
Dec00
  Approval by IEEE Standards Board
Notes: From: Jim Carlo [mailto:jcarlo@ti.com]
Sent: Monday, May 31, 1999 12:28 PM
To: Tom Siep
Cc: Jim Carlo
Subject: RE: Timeline for 802.15
My timeline for 802.15. Feel free to also send to Ian Gifford and Bob Heile.
July1999
Initial Discussion on Proposals.
Specification from Bluetooth introduced into the committee. The committee should do a review of this specification and clarify, understand what problems it will create with other 802 standards, etc.
ARE THERE OTHER PROPOSALS?
Nov1999
Initial draft ready for WG ballot. This will require a lot of your work to edit the original bluetooth document and make it look like a standard.
NOTE THAT AT THIS TIME, IF HOMERF HAS A SPEC THEY WANT TO BRING IN, ONE COULD INITIATE A NEW PAR AND GO FOR THAT ONE.
Jan2000
First Ballot complete, second ballot kicked off.
Mar2000
Draft ready for IEEE sponsor ballot.
Jul2000
Nov2000
Dec2000
Approval by IEEE Standards Board
My view is this is not a career - rather we need to move the Bluetooth document into IEEE to get better market representation of Bluetooth as soon as possible.
Jim Carlo(jcarlo@ti.com) Cellular:1-214-693-1776 Voice&FAX Mail:1-214-853-5274
TI Fellow, Networking Standards at Texas Instruments
Chair, ISO/IEC JTC1/SC6 Telecom and Info Exchange Between Systems
Chair, IEEE 802 LAN MAN Standards Committee

## Slide 11: IEEE 802.15.1 Current Project Planning
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar01
  Draft ready for IEEE sponsor ballot.
Jul01
Sep01
  Approval by IEEE Standards Board
Nov01
Dec01
  Approval by IEEE Standards Board
802 Sponsor Expectation
802.15.1 Project Target

## Slide 12: Current Draft Planning - Short
D0.7.1
(v1.0B)
+-99/173r6
C1-11
Annex
+SDLs
+PICS
D0.8
(v1.1)
+-00/159r15
*24May00
Letter Ballot #(6)
10-15 Day LB
~1Jan01
v1.1
via errata
1Jan01
*8May00
D0.7.2
(v1.0B)
+-99/173r6
C1-11
Annex
+Informal
comments
*18Sep00
*Note: Date released by Editor-in-Chief
~Note: Based on an IEEE estimate for planning purposes; not confirmed by BSIG
D0.7.3
(v1.0B)
Smoothed
*27Dec00
Available one (1) week before ballot starts.
14Jan01

## Slide 13: Current Draft Planning - Long
Today
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
1999
Jul99
Jul00
Sep01
Jul01
Jan02
2000
2001
Sep01
Jan01
Jan00
Approval by StB
LB1
LB3
LB2
LB
(6)
D0.6
D0.7.2
D0.8
LB
(7)
D0.9
IEEE 802.15 WG
Balloting
SB
(1)
SB
(2)
D1.1
D1.0
SB
(3)
D1.3
IEEE Sponsor Balloting
Notes: Page <number>
        <footer>
<header>
<date/time>
DRAFT IEEE 802.15 TG1 PROJECT PLANNING - LONG
Original Baseline
DATE TASK
Jul99 Initial Discussion on Proposal submissions.
Jul99 IEEE initial vote of support to draft 802.15 based on Bluetooth specification.
Sep99 Overview the draft 802.15.1 based on the current Bluetooth specification to the timeline.
Nov99 Initial draft ready for WG ballot.
Jan00 First Ballot complete
Mar00 Draft ready for IEEE sponsor ballot.
Nov00
Dec00 Approval by IEEE Standards Board.
Current Project Planning, as of 15Oct00
DATE TASK/STATUS
Jul99 Initial Discussion on Proposal submissions./Done, Jul99
Jul99 IEEE initial vote of support to draft 802.15 based on Bluetooth specification./Done, Jul99
Nov99 Overview the draft 802.15.1 based on the current Bluetooth specification to the timeline./Done, 9Nov99
Nov99 1st draft ready for WG LB1 (11Nov-23Dec)./Done, 4Nov99
Jan00 Comment Resolutions & WG LB2 WG LB1 (23Feb-3Mar)
Mar00 Comment Resolutions
May00 2nd draft ready for WG LB3 (24May-3Jul00)./Done 24May00
Jul00 Comment Resolutions
Sep00 Comment Resolutions
Nov00 3rd draft ready for WG LB3 (Nov-Dec).
Scenario A (BSIG v1.1=IEEE Std 802.15.1-[2001])
Dec00 4th draft ready for WG LB(6) (Dec-Jan).
Jan01 Comment Resolutions
Jan01 Draft ready for IEEE sponsor ballot.
Mar01 Comment Resolutions
May01 Comment Resolutions
Jul01 Comment Resolutions
Sep01 Approval by IEEE Standards Board.
Mar01 Maintenance PAR (BSIG v1.2=IEEE Std 802.15.1-[2002])
Scenario B (BSIG v1.1=IEEE Std 802.15.1-[2001])
Jan01 Comment Resolutions
Jan01 4th draft ready for WG LB(6) (Dec-Jan).
Mar01 Draft ready for IEEE sponsor ballot.
May01 Comment Resolutions
Sep01 Comment Resolutions
Jul01 Comment Resolutions
Dec01 Approval by IEEE Standards Board.
Jan02 Maintenance PAR (BSIG v1.2=IEEE Std 802.15.1-[2002])
Scenario C (BSIG v1.2=IEEE Std 802.15.1-[2002])

## Slide 14: Current Balloting Planning
2000
2001
J
J
A
S
O
N
D
J
F
M
A
M
J
J
Copyright Addendum Signed
D
J
F
M
A
M
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
+ Rev 1.0 B spec
- FM Source 3Dec99
A
S
O
N
StB 4-6Dec01
Working Group
Sponsor
+ Rev 1.1 spec
- FM Source ~1Jan01
+ LB3 Balloted/Applied
-24May00 – 6Nov00
StB 11-13Sep01
+ SB(2)
-1May – 15May
+ SB(3)
-15May – 31May
+ LB(6) Recirc.
-01Jan – 15Jan01
+ Rev 1.2 spec
- FM Source ~Jun01
+ Rev 1.x specs
Draft Deadline 3Aug01
Draft Deadline 26Oct01
You are here
+ LB(7) Recirc.
-22Jan01 – 31Jan01
+ SB(1)
-16Mar – 30Apr
Notes: Page <number>
        <footer>
<header>
<date/time>
From: Tom Siep [siep@ti.com]
Sent: Thursday, November 02, 2000 12:32 PM
To: Task Group 1
Subject: 802.15.1 Version 1.1 not available
Importance: High
I just spoke to Cathy Hughes of the Open Group. There has been a MAJOR retrenchment: the TROFF version has been abandoned. They will RE-IMPLEMENT Errata against the original v1.0b and stay in FrameMaker.
Details
1.. The Open Group has had static from the SIG about "Conversion Errors" from FrameMaker to TROFF (Cathy says there were 5 in the 1600 pages, 4 of which were TROFF coding errors, one was a figure)
2.. Open Group will use a consultant to apply the Errata
3.. Cathy had made both editorial and technical changes
4.. The techinal changes will be reapplied
5.. The editorial changes likely will be lost.
6.. Kennith Wilson (the consultant) will be seeing the FM source for the first time tomorrow.
7.. The desired delivery for the updated FM is 24November
8.. It is not known at this time how long the SIG will need to review the new document, but 30 or even 40 days seems reasonable to both Cathy and me.
9.. It seems likely that v1.1 will not be ready for the BT DevCon (4-7 Dec 00)
Implications for TG1 (as I see them)
1.. Earliest possible editorial changes on Clauses 7-11 is 1December
2.. Earliest possible start time for comment resolution is 1January01
3.. No impact on Clauses 1-6
4.. No impact on magnitude of changes to base document; we can determine with what we know whether we need to do a reconsider (40 day) or confirmation (15 day) ballot -- I think 15 day will do.
5.. No impact on responding to comments that were rejected
Other thoughts?
--
Tom Siep
Wireless Communications Business Unit
Texas Instruments
(214) 480-6786
(972) 761-5581 FAX
(214) 808-2642 cell
siep@ti.com

## Slide 15: IEEE 802.15 Working Group for Wireless Personal Area Networks™
TG1 Chief Editor Report

## Slide 16: Bluetooth™ Version 1.1 Status
The Open Group has had static from the SIG about "Conversion Errors" from FrameMaker to TROFF (OG editor says there were 5 errors in the 1600 pages, 4 of which were TROFF coding errors, one was a figure)
The TROFF version of the Bluetooth Specification for version 1.1 has been abandoned.
They will RE-IMPLEMENT Errata against the original v1.0b and stay in FrameMaker.

## Slide 17: BSIG/Open Group Plan
Open Group will use a consultant to (re)apply the Errata
  Kenneth Wilson (an independent consultant) saw the FM source for the first time 3Nov00.
  Dan Sömerstein, the previous editor, will consult with the consultant
  Tom Siep also volunteered to be available for consultation.
  The desired delivery for the updated FM is 24November
OG had made both editorial and technical changes
  The technical changes will be reapplied
  The editorial changes likely will be lost.
The SIG will need to review the new document likely for 30 or 40 days (tms assumption)
v1.1 will not be ready for the BT DevCon (4-7 Dec 00)

## Slide 18: Implications for TG1
Earliest possible editorial changes on Clauses 7-11 is 1December
Earliest possible start time for comment resolution is 1January01
No impact on Clauses 1-6
No impact on magnitude of changes to base document; we can determine with what we know whether we need to do a reconsider (40 day) or confirmation (15 day) ballot
No impact on responding to comments that were declined

## Slide 19: SDL Status
SDL is not complete
There is no plan in place for completing the SDL
There is no clear agreement with the BSIG on how to verify the SDL
BSIG is extremely concerned about the SDL being normative without verification
BSIG has no resources allocated to verify the SDL for at least 6 months (perhaps a year)

## Slide 20: SDL Plan?
Alternatives (may be additive)
  Abandon SDL
  Cede SDL to BSIG
  Specify SDL as INFORMATIVE
  Delay inclusion of SDL

## Slide 21: Tentative Needs for Jan01 Interim
15-19Jan01 (5 Days), TG1 Ad Hoc Sun&Fri?
  25 People
  Power Strips, w/ 1 outlet per chair
  BR = Boardroom (or School Room)
  LCD = PC Screen Projector & Screen
  OH=Overhead projector & Screen
  FC = Flipchart with markers
TG1 will provide a Jan01 graphic for TG1 on Thursday, 9Nov00 to the WG

## Slide 22: 802.15.1 Drafting History
Draft 0.0 - Tom Siep 100%
Draft 0.1 - Tom Siep 100%
Draft 0.2 - Tom Siep 100%
Draft 0.3 - Tom Siep 100%
  283 Pages
Draft 0.4 - Tom Siep 100%
Draft 0.5 - BT-IEEE Editorial Working Group
  331 Pages
  1 Chief Editor/6 Technical Editors
  6 Bluetooth Promoter Company Reviewers w/ internal help
  ~300 Comments
Draft 0.6 - BT-IEEE Editorial Working Group
  308 Pages
  1013 Comments
Draft 0.7 – Tom Siep 100%
  617 Pages
Draft 0.7.1 - IEEE 802.15 Task Group 1 Technical Editors
  803 Pages
  1 Chief Editor/11 Technical Editors
Draft 0.7.2 - IEEE 802.15 Task Group 1 Technical Editors
  773 Pages
  1 Chief Editor/11 Technical Editors
  412 Comments
Draft 0.7.3 – Jennifer Longman, IEEE-SA Project Editor 100%
Draft 0.8 - IEEE 802.15 Task Group 1 Technical Editors

## Slide 23: Backup Stuff
More on Basic Policies

## Slide 24: IEEE 802.15 Future Meetings
November 6-9, 2000 Tampa, FL USA, Hyatt Regency, 802 Plenary Meeting.
January 15-19, 2001 Monterey, CA USA, Hyatt Regency Monterey, 802.15 Interim Meeting.
March 12-15, 2001 Hilton Head, SC USA, Hyatt Regency, 802 Plenary Meeting.
More Info:
  http://ieee802.org/15/pub/Meeting_Plan.html

## Slide 25: IEEE 802.15 Requirements for Working Group Voting Membership
If you wish to vote on 802.15 standards at the Working Group Ballot stage you need to become a Voting Member of Working Group 802.15.
Membership is by individual, not company.
To become a voter:
  Attend and sign the attendance book at least 75% of the sessions of two Working Group 802.15 Plenary meetings (within the last four).
  Full attendance at a two day or more duly constituted Working Group 802.15 Interim Meeting can be substituted for attendance at one plenary.
  Have complete and current contact information recorded in the Working Group 802.15 database.
  Request to become a voter during a Working Group 802.15 Opening or Closing plenary meeting when additions to the voter list are solicited by the Chair from the "Potential Voter" list.
To remain a voter you must:
  Maintain current contact information in the Working Group 802.15 database.
  Have 75% attendance during at least two of the last four plenaries (Attendance at an interim can substitute for attendance at no more than 1 plenary).
    Participate in Working Group ballots. You can be dropped for not returning or abstaining in two of the last three ballots.

## Slide 26: IEEE Patent Policy
IEEE-SA Standards Board Bylaws (Oct1999)
  Section 6. Patents
  http://standards.ieee.org/guides/bylaws/index.html
IEEE-SA Standards Board Operations Manual (Jan2000)
  Section 6.3 Patents
  http://standards.ieee.org/guides/opman/index.html
IEEE Standards Companion (1995)
  Patent Request and Patent Response Letters (Annex A)
  Other information on Patents is Out-of-date
  http://standards.ieee.org/guides/companion/index.html
WG Chairs should review patent policy at each meeting
When evaluating alternative technologies:
  Patent letters can be requested and tabulated for each technology
  Terms and Conditions NOT appropriate (Violates cost discussions)
  All patent claims may not be visible at time of tabulation
Notes: 17

## Slide 27: IEEE-SA Standards Board Bylaws (Oct1999) – 6 Patents
IEEE standards may include the known use of patent(s), including patent applications, if there is technical justification in the opinion of the standards-developing committee and provided the IEEE receives assurance from the patent holder that it will license applicants under reasonable terms and conditions for the purpose of implementing the standard. This assurance shall be provided without coercion and prior to approval of the standard (or reaffirmation when a patent becomes known after initial approval of the standard). This assurance shall be a letter that is in the form of either
a) A general disclaimer to the effect that the patentee will not enforce any of its present or future patent(s) whose use would be required to implement the proposed IEEE standard against any person or entity using the patent(s) to comply with the standard or
b) A statement that a license will be made available to all applicants without compensation or under reasonable rates, with reasonable terms and conditions that are demonstrably free of any unfair discrimination

## Slide 28: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
The patent policy is set forth in clause 6 of the IEEE-SA Standards Board Bylaws.
Patent holders shall submit letters of assurance to the IEEE Standards Department (to the attention of the Administrator, Intellectual Property) before the time of IEEE-SA Standards Board review for approval.
In the event that a patent may apply to a standard and a letter of assurance cannot be obtained, the working group shall refer this matter to the Patents Administrator in the IEEE Standards Department.
Unless the letter of assurance is received from an individual within the issuing organization who has clear authority for intellectual property and/or legal matters, the IEEE Standards Department (Administrator, Intellectual Property) shall send a certified letter, return receipt requested, to the General Counsel of the issuing organization to confirm receipt of the letter of assurance and to ensure that the letter of assurance is factually correct and was submitted by an appropriate individual within the issuing organization. No response to this letter, other than the return receipt, is required.

## Slide 29: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
The IEEE will provide contact information about the patent holder upon request.
6.3.1 Public notice
The following notice shall appear when the IEEE receives assurance from a known patent holder prior to the time of publication that a license will be made available to all applicants either without compensation or under reasonable rates, terms, and conditions that are demonstrably free of any unfair discrimination.
Attention is called to the possibility that implementation of this standard may require use of subject matter covered by patent rights. By publication of this standard, no position is taken with respect to the existence or validity of any patent rights in connection therewith. The IEEE shall not be responsible for identifying patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention. A patent holder has filed a statement of assurance that it will grant licenses under these rights without compensation or under

## Slide 30: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
reasonable rates and nondiscriminatory, reasonable terms and conditions to all applicants desiring to obtain such licenses. The IEEE makes no representation as to the reasonableness of rates and/or terms and conditions of the license agreements offered by patent holders. Further information may be obtained from the IEEE Standards Department.
If the IEEE has not received letters of assurance prior to the time of publication, the following notice shall appear:
Attention is called to the possibility that implementation of this standard may require use of subject matter covered by patent rights. By publication of this standard, no position is taken with respect to the existence or validity of any patent rights in connection therewith. The IEEE shall not be responsible for identifying patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention.

## Slide 31: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
6.3.2 Submittal
Through the working group, the Sponsor chair shall request that known patent holders submit a statement either that the patent does not apply to the standard or that licenses will be made available without compensation or under reasonable rates, terms, and conditions. This assurance shall be obtained without coercion and submitted to the IEEE at the earliest practical time prior to the approval of an IEEE standard. The IEEE encourages early disclosure to the working group of patent information that might be relevant to the standard.
While standards may include the known use of patents if there is technical justification, the working group should not attempt to determine whether or not a patent applies. The working group shall accept the view of the patent holder.

## Slide 32: IEEE-SA Standards Board Operations Manual (Jan2000) – 6.3 Patents
6.3.3 Disclaimer
The IEEE shall not be responsible for identifying all patents for which a license may be required by an IEEE standard or for conducting inquiries into the legal validity or scope of those patents that are brought to its attention.

## Slide 33: Motion to the 802.15 Working Group
I move that the 802.15 WG approve the application of the –00/159r14 (excluding the “*BSIG Inputs” Worksheet) comment resolutions to 802.15.1 Std D0.7.3.
Moved: Ian Gifford
Second: Tom Siep
Y/N/A: 14/2/5, Passes
*Note: The “BSIG Inputs” worksheet has 53 Technical, 26 PICS, and 43 Editorial - 122 Comments – 290 are included in the Motion.
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 34: Motion Backgrounder -00/159r14 Available for 21 days
29Aug00
  We added revision files to the Jul00 ftp archive; they missed the Zip archive:
    http://www.ieee802.org/15/pub/2000/Jul00/
    00159r14P802-15_TG1-Results_of_LB3.xls
  We added a liaison file that was sent to the BSIG; we put it in the /Misc sd:
    http://www.ieee802.org/15/pub/2000/Jul00/Misc/
    00159r14aP802-15_Extract_for_BSIG.xls

## Slide 35: More Info:
IEEE 802.15
  http://ieee802.org/15/
Standards Process-at-a-Glance
  http://standards.ieee.org/resources/glance.html