IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | IEEE802.15 TG1 minutes |  |
| Date Submitted | 14 July, 2000 |  |
| Source | [Pat Kinney] [Intermec Technologies] [550 Second St SE Cedar Rapids, Iowa] | Voice: [+1.319.369.3593] Fax: [+1.319.369.3299] E-mail: [pat.kinney@intermec.com] |
| Re: | 802.15 Plenary Meeting in LaJolla |  |
| Abstract | IEEE 802.15 Task Group Minutes |  |
| Purpose | Official minutes of the Task Group Session |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

IEEE 802.15 Plenary Meeting – Session #7

Hyatt Regency LaJolla

3777 LaJolla Village Drive

San Diego, CA 92122, USA

10-13July00

Monday, 10 July, 2000

8:12	TG1 Technical Editor, T Siep, called the meeting to order.

Agenda was reviewed. (IEEE802.15-00/163r2)

- Dissemination of letter ballot comments

- LB3 overview

- LB3 Comment Resolution Planning

- Determine recommended course of action for the WG

8:16	Introductions (10 people in attendance)

Discussed the Bluetooth Test Group situation with Jon Inouye concerning the issue that they are not staffed sufficiently to allow them to aid 802.15.1 as much as they would like.  Bluetooth's SIG does not quite have open IP, it is a cross-licensing agreement.  The testing group must approve each product before it can display the Bluetooth label.  Tests are being developed E,N,M, for 1.0B by BTI group.  The highest priority for 1.0B is test vectors, next priority are SDLs.  This suggestion was abandoned after discussion.

When the draft goes to sponsor ballot it becomes public. J Inouye says that the Bluetooth SIG will want to review the document before we send it up to Sponsor ballot.  This causes problems because the Bluetooth SIG has resource limitations to review our document.  T Siep suggested that perhaps we send the draft up for Sponsor Ballot without the SDLs, although he would prefer to include the SDLs.

Discussion developed over the role of SDLs in IEEE standards documents. It is preferred that the SDL be included since the SDL takes precedence over the text within the standard.

Discussion on value added by IEEE.  Condensed to 700 pages vs. Bluetooth's 1600 pages, everything in one place for those implementing RF systems including SDL, adding the formalizing, Bluetooth's SIG has TTCN code which they are selling to Bluetooth SIG adopters as part of the Test Suite, this code is not published.

Discussion on concerns.  IEEE is developing SDLs while the Bluetooth SIG is providing TTCN code.  Meanwhile, Bluetooth Spec. v1.1 is coming out with changes to both SDL and TTCN codes.  Most of the Bluetooth SIG folks who are working on the TTCN code, are now working on getting product out and are not available to review/test 802.15.1's SDL code.  IEEE enables the second tier folks, the first tier folks are those gurus that are very  familiar with the Bluetooth specification. So this IEEE standard can enter the marketplace after products  have surfaced on the market

Other issues: Next unplug festival is Aug 10-12, 2000.

Action Item: Jon Inouye, we need to:

- Get the IEEE to understand Bluetooth's v1.1 errata publication (tied to the TTCN/IEEE SDL release timeline)

- Do we need to change the PAR/copyright for version v1.1? (answer: PAR, no v1.1 contract, likely)

Jon Inouye mentioned that the Bluetooth 1.0B spec is not to the quality that they want and there will be problems when products are released.  Action Item: Need to develop a Process and a Schedule to accomplish these concerns.  The first process we tried was to develop the SDL, but have had no response back from  the SIG on it.  Their lack of response begs the question:  how do we validate the SDL model against the TTCN test vectors?  Issue:  The IEEE does not want to purchase the Bluetooth SIG TTCN Test Vectors. (T Siep, complete by Thursday)  Side issue:  The new BT SIG Multi-party NDA is not an IP agreement but a confidentiality agreement. Question: Can the NIST still participate with release v1.1 given that the old adopters agreement is not applicable to release v1.1?

Action Item/Question:  Can we get the comments from this meeting into the Bluetooth SIG errata process? (Jon Inouye, will as the Bluetooth Program Management meeting on Thursday, likely answer next week)

Question: Can we renew the commitments made at the Copenhagen meeting during Feb 2000? (Jon Inouye will ask the Bluetooth Program Management at Thursday's meeting)

Bluetooth's SIG is thinking of creating a BlueRF (radio baseband interface) which separates the radio from  the baseband. This splits the baseband functionality above and below the current interface. Issue: This interface change will affect the IEEE document.

Discussion by Jon Inouye on how the Bluetooth SIG work can be handed off to the IEEE.  This group needs to be aware of what the SIG is doing.

In addition to Radio2 there is a new HCI being developed and BlueRF is working on new radio interfaces (about a year out)

Question:  Can IEEE TG1 be the low level publisher? The OpenGroup is just a publishing management company for the BT specification. Their services include paperless documents, a HTML comments web page, and technical editing service. (Answer: not yet)

Legal changes are needed to the IEEE/Bluetooth SIG agreement for us to receive the v1.1 errata.  The v1.1 errata will be published at www.opengroup.org/bluetooth.

The v1.1 draft is currently scheduled to be published by the beginning of August and its adoption should be by late September.  Issue:  The IEEE needs to get in sync with the v1.1 comment and review process prior to the adoption date.  Issue: The adoption date (publication of v1.1 to the public) binds the IP (there is a 45 day adopter review period prior to this adoption date),  however the IEEE cannot review the v1.1 draft until late September unless those companies have signed the current adopter agreement.

Question:  Does the IEEE want to publish the v1.0B or/and the v1.1 Bluetooth specification?  An alternative would be that the IEEE would publish a v1.2 version with an SDL model while the Bluetooth SIG will not.

There are currently four BT SIG groups:

- Radio2 (official)

- HCI (Proposed)

- BlueRF (Proposed)

- PAN (Official) working on network layer and above.

802.15.1 is currently being leap-frogged by the Bluetooth SIG releasing new specifications each time that we go to a letter ballot. We need a new strategy, an end-game strategy, rather than a leap-frog strategy. T Siep thought that we need to go forward with 1.0B, but if we do this how do we get these comments reviewed by the Bluetooth SIG while the Bluetooth SIG is moving on to release v1.1 and v1.2?

Jon Inouye proposed the following goal:  An IEEE/Bluetooth SIG joint publication, with the IEEE developing the SDL model and the Bluetooth SIG producing the other lower layers. IEEE 802.15 needs to get to the point where it is driving the specification releases rather than following the specification releases.  The Bluetooth SIG would publish a v1.1 or v1.2 while the IEEE publishes v1.0b with an SDL which is compliant with v1.1.We need to decide what the IEEE 802.15 baseline will be; release v1.0B, v1.1, or v1.2?

D Cypher's thoughts on major issues: If we take the plan of 1.0B we cannot include the SDL with it.  If the IEEE still wants to stick with the SDL, then we should publish the SDL and get rid of the Bluetooth text. This could be a convergence strategy toward a joint IEEE/Bluetooth SIG release 1.2. since the SDL normally takes precedence over any ambiguity which may be in the normative English text.

Jon Inouye believes that the value of IEEE is its Framework and SDL model.  T Siep stated that we need to triage the comments to see where we are, but those comments must be addressed. These comments may affect the Bluetooth SIG v1.1 specification.

If Bluetooth's v1.1 specification is brought into our comment resolution process in September, when can we have the SDLs done and when could we go to sponsor ballot? D Cypher believes that we must target the SDL for a specific date.

10:53	Question to audience: Who is going to be available to triage the current comments? About 8 people.

11:00	T Siep began a comment review summary presentation/discussion.

We need to go through General comments through comments (H). Triage codes:

- Decline

- Accept

- Clarification needed

- Research-(we don't know if the SIG has already corrected this in v1.1)

- Errata-thought still to be a problem in v1.1

11:14	Meeting adjourned.

Tuesday, July 9, 2000

9:30	Meeting called to order.  Began overview of Bluetooth SIG and IEEE direction discussion.

- Group identification

- Bluetooth SIG v1.+ effort

- TG1 Sponsor Ballot

- Bluetooth Radio2 effort

- BlueRF

- HCI WG

- 802.15.3

- BTI (Bluetooth Test Interoperability)

J Carlo: We have to get our document out to the 802 Sponsor Ballot process. This document then becomes a standard. Jim's concerned that the changes that we are talking about will make it into the ballot level.

T Siep comments: If we were to produce a standard at v1.0B, there would be some people who would be upset, but as long as we have a plan to update it might mitigate their concerns.

J Inouye's comments: There is an 802 phase, a Sponsor Ballot phase. The two groups will always be out of sync with each other since the next level of the Bluetooth specification will be out before the IEEE work catches up.

T Siep:  A clean room, where some of our members have signed a multi-party NDA, can review the Bluetooth v1.1 specification and do some pre-work before the specification is released to the remainder of the IEEE group for work.

J Carlo:  Can we drive the conclusion of our comments to the last letter ballot, do a Recirculation Ballot, then on to Sponsor Ballot?

T Siep: We would have a disconnect between our standard and the next released Bluetooth specification.

Mike Camp: We cannot resolve the comments without review from the Bluetooth SIG.

C Bisdikian: A possible point of convergence is Bluetooth's specification v1.2. All of our comments will be resolved into release v1.2.

J Inouye: The errata process is scheduled for updates four times per year. v1.2 is probably going to be released Q2 2001.

T Siep:  If we had our comments resolved by the November meeting for 802, when could we get it moved to Sponsor Ballot?

J Carlo:  Assuming that the Sponsor Ballot pool is already established, is it possible that we could make it into the Standard's Board meeting in June?

Discussion:  If the Sponsor Ballot were to start in November, that would allow 40 days for this ballot so that the January Interim meeting would be available for comment resolution from that Sponsor Ballot.  At the March meeting we would finalize the draft and go for a Recirculation Ballot  (but this release has to be very clean). We would need the next meeting in April to look at the recirculation comments. Then we would be ready for the standards board meeting in June.

If we do this schedule, how do all the other Bluetooth activities coordinate into this?

Comment: We could take this schedule and back it out 3-4 months.

Comment:  Have your standard done in June then do a supplement.  We could start a supplement PAR in November?

J Carlo:  There are two things we could do: Corrigendum, or Supplement (A, B, C)

J Inouye: I’m trying to figure out how to get something that the Bluetooth SIG produces into the IEEE to fit its timeline.

T Siep: If you release the errata, that would help short-circuit some of this process.

J Inouye:  There is a legal issue with this. When do you need v1.1 to make the November date?

T Siep:  We have to be completed, and a week to get things together,

J Inouye:  The BSIG Associates, who are active today, can see it now.

T Siep:  If we had it by the end of August we could make November.

IEEE 802.15 process

- TG Vote (40 days)

- TG Comment resolution

- TG Recirculation (15 days)

- TG Comment Resolution

- (possible brief TG recirculation of 15 days)

- WG vote

- ExCom approval

- NesCom approval

- Sponsor Ballot (40 days)

- Comment resolution

- Sponsor ballot recirculation (15 days)

- Sponsor Ballot comment resolution

- Sponsor Ballot recirculation (15 days)

- RevCom approval

- Standards Board approval

T Siep:  IEEE publishing is involved, Jennifer is editing an advance copy of our draft, she could take 2-3 weeks getting her edits into it.

J Inouye:  There are parallel specification paths

- Core

- Profiles

- New profiles

J Inouye:  To get the comments incorporated into v1.1 will be difficult.

B Heile:  If we could get the new specification 15 days before we need to go out for a vote we could do it, T Siep says that he needs 20 days.

J Inouye:  If v1.1 is going to be the standard, we need to get an NDA 1.2 agreement signed between IEEE and the Bluetooth SIG.  There is an advantage to delaying the v1.1 spec and providing input to it from our IEEE comments.

T Siep:  This would give us time to verify our SDLs with the Bluetooth Test group.

Action Items:

- Contract with IEEE

- SDL harmonization (clean room review)

- J Inouye: Multi-party NDA for D Cypher/NIST

- Goal is to publish an IEEE standard using Bluetooth v1.1

- Need to figure out how to get the TTCN vectors over to the IEEE SDL authors (separate NDA) for their review in regard to the SDLs

10:55	Meeting returned to comment resolution.  Results are captured in document IEEE802.15-00/159r7.

Concluded: An LLC/SAP interface from L2CAP will be diagramed as distinct from the L2CAP/SAP interface.  The primitives associated with this interface could be included in the L2CAP/SAP interface but are called out separately to enhance clarity.

Concluded: There are certain signals implied by HCI specification that are not explicit. The editors, at their discretion, will supply those definitions and will document them as such, for review by the BT SIG.

1:55	Meeting adjourned

Wednesday, July 12, 2000

8:15	Meeting called to order by vice Chair, C Bisdikian.  Work continued on comment resolution the results of which are captured in document IEEE802.15-00/159r7.

12:10	Meeting adjourned until after the WG Plenary meeting

5:10	Meeting called back to order by C Bisdikian. Work continued on comment resolution the results of which are captured in document IEEE802.15-00/159r5.

6:30	Meeting adjourned

Thursday, 13 July, 2000

8:10	Meeting called to order by technical editor, T Siep.  Work continued on comment resolution the results of which are captured in document IEEE802.15-00/159r7.

12:00	Meeting adjourned

Appendix A – LB3 Voting Summary

| no | lastname | firstname | LB3 | Yea | Yea/c | Nea | Abs | Fail | Total | Vote |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Alborzi | Mr. Houman (Houman) |  |  |  |  |  | 1 | 1 |  |
| 2 | Alexandrou | Mr. Dimitri (Dimitri) |  |  |  |  |  | 1 | 1 |  |
| 3 | Alfvin | Mr. Richard (Rick) | n |  |  | 1 |  |  | 1 | 30-Jun-00 |
| 4 | Allen | Mr. James (Jim) | n |  |  | 1 |  |  | 1 | 30-Jun-00 |
| 5 | Baatz | Mr. Simon (Simon) |  |  |  |  |  | 1 | 1 |  |
| 6 | Bailey | Mr. William (Bill) |  |  |  |  |  | 1 | 1 |  |
| 7 | Barr | Mr. John (John) |  |  |  |  |  | 1 | 1 |  |
| 8 | Batliwala | Mr. Edul (Edul) | y | 1 |  |  |  |  | 1 | 28-Jun-00 |
| 9 | Bien | Mr. Alan (Alan) |  |  |  |  |  | 1 | 1 |  |
| 10 | Bisdikian | Dr. Chatschik (Chatschik) | n |  |  | 1 |  |  | 1 | 30-Jun-00 |
| 11 | Chhaya | Mr. Harshal (Harshal) |  |  |  |  |  | 1 | 1 |  |
| 12 | Cooklev | Mr. Todor (Todor) | y/c |  | 1 |  |  |  | 1 | 3-Jul-00 |
| 13 | Crosswy | Mr. Wm. Caldwell (Caldwell) | y | 1 |  |  |  |  | 1 | 9-Jun-00 |
| 14 | Cypher | Mr. David (David) | n |  |  | 1 |  |  | 1 | 30-Jun-00 |
| 15 | Ditch | Mr. Richard (Rich) | n |  |  | 1 |  |  | 1 | 29-Jun-00 |
| 16 | DuVal | Ms. Mary (Mary) | n |  |  | 1 |  |  | 1 | 2-Jul-00 |
| 17 | Eckard | Mr. Richard (Dick) |  |  |  |  |  | 1 | 1 |  |
| 18 | Fischer | Mr. Kurt (Kurt) | n |  |  | 1 |  |  | 1 | 3-Jul-00 |
| 19 | Frank | Mr. Matthias (Matthias) |  |  |  |  |  | 1 | 1 |  |
| 20 | Gifford | Mr. Ian (Ian) | n |  |  | 1 |  |  | 1 | 30-Jun-00 |
| 21 | Gilb | Mr. James (James) | n |  |  | 1 |  |  | 1 | 3-Jul-00 |
| 22 | Golmie | Ms. Nada (Nada) | n |  |  | 1 |  |  | 1 | 29-Jun-00 |
| 23 | Heberling | Mr. Allen (Allen) | n |  |  | 1 |  |  | 1 | 30-Jun-00 |
| 24 | Heile | Dr. Robert (Bob) | y | 1 |  |  |  |  | 1 | 3-Jul-00 |
| 25 | Jones | Mr. John Paul (John) |  |  |  |  |  | 1 | 1 |  |
| 26 | Kerry | Mr. Stuart (Stuart) | y | 1 |  |  |  |  | 1 | 23-Jun-00 |
| 27 | Kinney | Mr. Patrick (Pat) | y | 1 |  |  |  |  | 1 | 3-Jul-00 |
| 28 | Kraemer | Mr. Bruce P. (Bruce) | n |  |  | 1 |  |  | 1 | 3-Jul-00 |
| 29 | Li | Dr. Yunxin (Yunxin) | y | 1 |  |  |  |  | 1 | 3-Jul-00 |
| 30 | Marquess | Mr. Kevin (Kevin) | n |  |  | 1 |  |  | 1 | 3-Jul-00 |
| 31 | McGlynn | Mr. Daniel R. (Dan) | y/c |  | 1 |  |  |  | 1 | 29-Jun-00 |
| 32 | McInnis | Mr. Michael D. (Mike) |  |  |  |  |  | 1 | 1 |  |
| 33 | Miura | Dr. Akira (Akira) | y | 1 |  |  |  |  | 1 | 5-Jun-00 |
| 34 | Mueller | Mr. Thomas (Thomas) |  |  |  |  |  | 1 | 1 |  |
| 35 | Murray | Dr. Akira (Akira) | y | 1 |  |  |  |  | 1 | 5-Jun-00 |
| 36 | Noble | Mr. Erwin R. (Erwin) | y | 1 |  |  |  |  | 1 | 29-Jun-00 |
| 37 | Paczonay | Mr. Mike (Mike) | y | 1 |  |  |  |  | 1 | 8-Jun-00 |
| 38 | Palin | Mr. Arto (Arto) | n |  |  | 1 |  |  | 1 | 29-Jun-00 |
| 39 | Pan | Dr. Davis (Davis) | y | 1 |  |  |  |  | 1 | 30-Jun-00 |
| 40 | Reede | Mr. Ivan (Ivan) | y | 1 |  |  |  |  | 1 | 2-Jun-00 |
| 41 | Rios | Mr. Carlos A. (Carlos) |  |  |  |  |  | 1 | 1 |  |
| 42 | Roan | Mr. Brian E. (Brian) |  |  |  |  |  | 1 | 1 |  |
| 43 | Schwarz | Mr. Karlheinz (Karlheinz) | y | 1 |  |  |  |  | 1 | 21-Jun-00 |
| 44 | Shellhammer | Dr. Stephen J. (Steve) |  |  |  |  |  | 1 | 1 |  |
| 45 | Siep | Mr. Thomas (Tom) | y/c |  | 1 |  |  |  | 1 | 3-Jul-00 |
| 46 | Stapleton | Mr. Nick (Nick) |  |  |  |  |  | 1 | 1 |  |
| 47 | Torp | Mr. Steve (Steve) | y | 1 |  |  |  |  | 1 | 2-Jul-00 |
| 48 | Watanabe | Dr. Fujio (Fujio) | n |  |  | 1 |  |  | 1 | 2-Jul-00 |
| 49 | Wilson | Mr. Richard (Dick) | y | 1 |  |  |  |  | 1 | 9-Jun-00 |
|  | TOTALS |  |  | 15 | 3 | 15 | 0 | 16 | 49 |  |

Appendix B – LB3 Comment Summary

2) Type of comments (e/E/t/T) – LB3 #

Appendix C – Attendance (145)

Attendance list for the meeting held at

Hyatt Regency Hotel, La Jolla, CA

Full name	status	att. %	phone	company	e_mail

Mr. Enrique Aguado ()	nonvoter	75	44 113 283 2004	Supergold Communicaton LTD	enrique@supergold.com

Mr. Masaaki Akahane ()	nonvoter	35	81 3 5795 5420	Sony Corporation	akahane@wcs.sony.co.jp

Mr. Houman Alborzi 	voter	100	+1 301 405 7027	University of Maryland	houman@cs.umd.edu

(Houman)

Mr. Richard Alfvin 	voter	100	+1 716 588 6166	Eastman Kodak Company	alfvin@kodak.com

Mr. James Allen (Jim)	voter	100	+1 716 588 1906	Eastman Kodak, Co	james.d.allen@kodak.com

Mr. Khaled Amer 	aspirant	75	+1 949 552 1114	AmerNet	khaledamer@usa.net

(Khaled)

Mr. Dave Andrus ()	nonvoter	75	801 320 7000	3Com Corporation	david_andrus@3com.com

Dr. Arthur Astrin ()	nonvoter	35	408 974 7101	Apple Computer Inc.	astrin@apple.com

Mr. Jay Bain ()	nonvoter	35	+1 256-922-9229	Time Domain	jay.bain@tdsi.com

Mr. John Barr ()	voter	100	(847) 576-8706	Motorola	barr@mot.com

Jan Bartl ()	nonvoter	35	613 592 2122	MITEL Corporation	jan_bartl@mitel.com

Mr. Edul Batliwala 	voter	100	+1 617 551 7631	Compaq Computer Corporation	edul@crl.dec.com

Carola Beckmoeller ()	nonvoter	100	49 2871 91-2766	Siemens AG	carola.beckmoeller@bch.sie

mens.de

Mr. Alan Bien (Alan)	voter	100	+1 408 731 2671	Proxim, Inc.	abien@proxim.com

Mr. Thomas Bilotta ()	nonvoter	12	760 745 9212	Rainbow Network Systems	tbilotta@pacbell.net

Dr. Chatschik Bisdikian 	voter	100	+1 914 784 7439	IBM Corporation	bisdik@us.ibm.com

(Chatschik)

Mr. Timothy J. Blaney 	aspirant	100	+1 530 478 5606	Commcepts	tim@wireless-network.com

(Tim)

Mr. Jan Boer (Jan)	nonvoter	12	+31 30 609 7483	Lucent Technologies Nederland	janboer@lucent.com

Mr. Kory Brown ()	nonvoter	50	858 385 1808	AMI (American Microsystems)	kbrown@amis.com

Mr. Michael Camp ()	voter	75	(972) 759-2693	Efficient Networks, Inc	mcamp@efficient.com

Mr. Boaz Carmeli ()	aspirant	75	972-4-9990466	IBM	boazc@il.ibm.com

Mr. Michael Carrafiello 	voter	100	(978) 684-1552	Enterasys	carrafie@enterasys.com

Mr. Kwang-Cheng 	nonvoter	50	886 2 2363 5251	National Taiwan University	chenkc@cc.ee.ntu.edu.tw

Chen ()

Mr. John Coffey (Sean)	nonvoter	35	707 284 2224	Alantro Communications	coffey@alantro.com

Mr. Wm. Caldwell 	voter	75	+1 281 514 2774	Compaq Computer Corporation	caldwell.crosswy@compaq

Crosswy (Caldwell)	.com

Mr. David Cypher 	voter	100	+1 301 975 4855	NIST	david.cypher@nist.gov

Dr. Anand Ganesh 	nonvoter	100	214 480 4389	Texas Instruments	dabak@ti.com

Dabak ()

Mr. Walt Davis ()	nonvoter	12	(847) 576-1849	Motorola	walt.davis@motorola.com

Mr. James Derbyshire 	nonvoter	12	613 820 9244	SIGE Microsystems Inc	jim_derbyshire@sige.com

Mr. Richard Ditch (Rich)	voter	100	+1 480 441 0809	Motorola Personal Networking 	rich.ditch@motorola.com

Group

Mr. Dustin Doo ()	nonvoter	12	408 428 1188	OL'E Communications, Inc.	dtu@olecomm.com

Mary DuVal ()	voter	100	(972) 575-2330	Texas Instruments	m-duval@ti.com

Mr. Michael Dydyk ()	voter	75	+1 480 441 2074	Motorola Personal Networking 	michael.dydyk@motorola.co

Group

Mr. Richard Eckard 	voter	100	+1 781 466 2780	Verizon Communications	dick.eckard@verizon.com

(Dick)

Mr. Nick Evans ()	nonvoter	90	512 895 3310	Motorola	ra9727@email.sps.mot.com

Tuesday, July 18, 2000	Page 1 of 4

Full name	status	att. %	phone	company	e_mail

Mr. Weishi Feng ()	nonvoter	100	408 222 1922	Marvell Semiconductor, Inc.	wfeng@marvell.com

Mr. Kurt Fischer (Kurt)	voter	90	+1 925 280 7779	Hyper Corporation	kurt.fischer@hyperinterop.c

om

Mr. Kenji Fujisawa ()	nonvoter	12	81 3 5795 8507	Sony Corporation	fujisawa@sm.sony.co.jp

Mr. Yoshiki Fukui ()	nonvoter	75	81 266 52 3131	Seiko Epson Corporation	Fukui.Yoshiki@exc.epson.c

o.jp

Mr. Vijaya Gallagher ()	nonvoter	35	650 210 0055	Kromos Technology, Inc.	vijaya@kromos.com

Dr. Norbert Geng ()	nonvoter	100	+49 89 6 36-5 1071	Siemens AG	norbert.geng@mchp.siemen

s.de

Mr. James Gilb ()	voter	90	+1 858-451-3529	Mobilian	gilb@ieee.org

Ms. Nada Golmie 	voter	90	+1 301 975 4190	NIST	nada@nist.gov

(Nada)

Mr. Jose Gutierrez ()	nonvoter	100	414 449 6525	Eaton Corporation	JoseGutierrez@eaton.com

Kathy S. K. Ha Hau ()	nonvoter	100	613 998 4491	Government of Canada	hahau.kathy@ic.gc.ca

Dr. Christopher Hansen	aspirant	25	408-501-8078	Broadcom Corporation	chansen@broadcom.com

()

Mr. Yasuo Harada ()	nonvoter	75	+81-6-6900-9177	Matsushita Electric Industrial Co., 	yasuo@isl.mei.co.jp

Ltd.

Mr. Simon Harrison ()	aspirant	75	+44 (0) 1753 661421	Red-M Communications	simon.harrison@red-m.com

Mr. Allen Heberling 	voter	90	+1 716 588 1939	Eastman Kodak, Co	allen.heberling@kodak.com

(Allen)

Mr. Robert Heile (Bob)	voter	100	+1 781 466 2057	GTE	bheile@bbn.com

Mr. Barry Herold ()	aspirant	100	847-538-2501	Motorola	epag03@email.mot.com

Mr. Pierre Herve ()	nonvoter	90	415 536 2139	Level One Communications, Inc.	pherve@level1.com

Mr. Mark Hinman ()	nonvoter	90	716 726 1426	Eastman Kodak	mark.hinman@kodak.com

Mr. James Hobza (Jim)	nonvoter	75	858 453 8400	Widcomm Inc.	jhobza@widcomm.com

Mr. Masaki Hoshina 	voter	75	+81 266 52 3131	Seiko Epson Corporation	Hoshina.Masaki@exc.epson

(Masaki)	.co.jp

Mr. Jon Inouye (Jon)	nonvoter	35	+1 480 554 1299	Intel Corporation	jon.w.inouye@intel.com

Mr. Kyung Hun Jang ()	nonvoter	100	82 331 200 3411	Samsung Electronics Co., LTD	khjang@sec.samsung.co.kr

Mr. Lawrence Jones ()	nonvoter	12	858 481 4450	ComBit, Inc.	jones@combit.com

Dr. Jeyhan Karaoguz ()	aspirant	100	949-585-6168	Broadcom Corporation	jeyhan@broadcom.com

Mr. Allen Kasey ()	nonvoter	90	707 566 6300	BroadLink Communications	akasey@broadlink.com

Mr. Toshi Kawai ()	nonvoter	50	81 3 5795 8503	Sony Corporation	kawai@sm.sony.co.jp

Mr. Gary Kelson ()	nonvoter	12	+1 510-666-3108	University of California	gkelson@eecs.berkeley.edu

Mr. Patrick Kinney (Pat)	voter	100	+1 319 369 3593	Intermec Technologies Corp.	kinneypw@norand.com

Dr. Demos Kostas ()	nonvoter	12	214 520 8411	Adaptive Broadband	dkostas@adaptivebroadban

d.com

Mr. Bruce P. Kraemer 	voter	90	+1 321 729 5683	Intersil Corporation	bkraemer@intersil.com

(Bruce)

Mr. Jim Kubinec (Jim)	nonvoter	75	+1 775-825-9516	Acuitive, Inc.	jkubinec@acuitive.com

Mr. Jacob Lahav ()	nonvoter	100	512 895 8903	Motorola	jacob.lahav@motorola.com

Dr. Jim Lansford (Jim)	voter	12	+1 405 377 6170	Mobilian Corporation	jimlans@mobilian.com

Dr. Torbjorn Larsson ()	aspirant	100	760-929-3363	Denso International America	torbjorn_larsson@densolab

s.com

Dr. David G. Leeper 	nonvoter	35	858 385 4574	Intel Corporation	david.g.leeper@intel.com

(Dave)

Mr. Stanley Ling ()	nonvoter	100	916-855-5177 x2398	Intel.	sling@level1.com

Mr. James Little ()	nonvoter	100	916 855 5177	Intel.	jlittle@level1.com

Dr. Albert Liu ()	nonvoter	12	626-744-3618	Broadcom	albert@pivotaltech.com

Tuesday, July 18, 2000	Page 2 of 4

Full name	status	att. %	phone	company	e_mail

Mr. Michael Lodman ()	nonvoter	12	858 793 4220	Philips Semiconductors	mike.lodman@vlsi.com

Mr. Ken MacLeod ()	nonvoter	12	714 481 4605	ADC	ken_macleod@adc.com

Mr. Kevin Marquess 	voter	100	925-462-9105 x202	Hyper Corporation	kevin.marquess@hyperinter

(Kevin)	op.com

Mr. Matt Martin ()	nonvoter	75	801 320 7617	3Com Corporation	matt_martin@3com.com

Mr. Brian Mathews ()	nonvoter	12	321 795 8558	Absolute Value Systems	brian@linux-wlan.com

Mr. John McCorkle 	voter	100	+1 301 614 1325	XtremeSpectrum Inc.	john@xtremespectrum.com

(John)

Mr. Michael D. McInnis 	voter	100	+1 425 865 2840	The Boeing Company	michael.d.mcinnis@boeing.c

(Mike)	om

Mr. Scott McLeod 	nonvoter	25	520 628 9000	Gain Technology Corporation	smcleod@gain.com

(Scott)

Mr. Eric Meihofer ()	nonvoter	12	817 245 2593	Motorola	CEM006@email.mot.com

Mr. Sean Middleton ()	aspirant	100	+1 408-474-7426	Philips Semiconductor	sean.middleton@philips.com

Mr. Vinay Mitter ()	nonvoter	100	262 860 1460	University of 	mitter@uwm.edu

Dr. Akira Miura (Akira)	voter	100	+1 541 338 0750	AJM Consulting Company	miura_akira@msn.com

Mr. Bob Morris ()	aspirant	100	(512) 895-6018	Motorola	b.Morris@mot.com

Mr. Peter Murray 	voter	100	+1 908 232 9054	Intersil	pmurray@pipeline.com

Dr. Wayne Music ()	nonvoter	100	626-744-3627	Broadcom	wayne@broadcom.com

Mr. Marco Naeve ()	nonvoter	12	414 449 7270	Eaton Corporation	marconaeve@eaton.com

Dr. Mohammed Nafie ()	nonvoter	100	214 480 4296	Texas Instruments	mnafie@ti.com

Mr. Jim Nelson ()	nonvoter	12	323 293 3001	LinCom Wireless	nelsonj@lincom.com

Mr. Mike Neuhouse ()	nonvoter	25	Rockwell

Mr. Erwin R. Noble 	voter	100	+1 281 719 1955	Telxon Corporation	enobl@telxon.com

(Erwin)

Mr. Timothy O'Farrell ()	nonvoter	35	353 1 677 9555	Supergold Communicaton LTD	tim.ofarrell@supergold.com

Mr. John O'Sullivan ()	nonvoter	100	61 2 8874 5425	Radiata	john.osullivan@radiata.com

Mr. Mike Paczonay 	voter	90	+1 650 965 3636	Peninsula Technical Sales	rfmike@yahoo.com

(Mike)

Mr. Arto Palin (Arto)	voter	100	+358 3 272 5672	Nokia Research Center	arto.palin@nokia.com

Dr. Davis Pan (Davis)	voter	100	+1 617 551 7652	Compaq Computer Corporation	pan@crl.dec.com

Mr. Bonghyuk Park ()	nonvoter	100	82 42 860 1267	ETRI	bhpark@etri.re.kr

Mr. Hyuncheol Park ()	nonvoter	35	82 331 200 3895	Samsung Electronics Co., LTD	hcpark@mmrnd.sec.samsun

g.co.kr

Mr. Carl Petersen ()	nonvoter	12	Dell Computer Corp.	carl-petersen@dell.com

Mr. John Proctor ()	nonvoter	50	(913) 624-3208	Sprint	john.proctor@mail.sprint.co

Mr. David Reede ()	nonvoter	25	303 464 6637	Cirrus Logic, Inc.	daver@colorado.cirrus.com

Mr. Ivan Reede (Ivan)	voter	100	+1 514 620 8522	AmeriSys Inc.	i_reede@amerisys.com

Dr. Stanley A. Reible 	nonvoter	12	+1 781 246 0103 	Micrilor  Inc.	reible@compuserve.com

(Stan)

Dr. Ken Reinhard ()	nonvoter	100	208 234 6964	AMI (American Microsystems)	kreinhar@poci.amis.com

Mr. Carlos A. Rios 	voter	100	+1 408 202 6294	LinCom Wireless	riosc@lincom.com

(Carlos)

Dr. Richard Roberts 	voter	100	+1 321 724-7022	Intersil Corporation	richard.roberts@intersil.com

(Rick)

Mr. William Roberts ()	nonvoter	12	AMI (American Microsystems)	wroberts@poci.amis.com

Dr. Martin Rofheart 	voter	100	+1 301 614 1324	XtremeSpectrum Inc.	martin@xtremespectrum.co

(Martin)

Mr. John Rosenlof ()	nonvoter	75	707 521 3060	Alantro Communications	rosenlof@alantro.com

Mr. Rob Roy ()	nonvoter	35	503 681 8600	Mobilian Corporation	rob.roy@mobilian.com

Tuesday, July 18, 2000	Page 3 of 4

Full name	status	att. %	phone	company	e_mail

Dr. Clemens C.W. 	nonvoter	50	+49 89 636 5 33 25	Siemens AG	c.c.ruppel@ieee.org

Ruppel (Clemens)

Mr. Gunnar Rydnell ()	nonvoter	12	+46 31 703 60 00	Ericsson Mobile Data Design AB	Gunnar.Rydnell@erv.ericss

on.se

Mr. Chandos Rypinski 	voter	100	+1 415 435 0642	[Chandos]	rypinski@microweb.com

(Chan)

Mr. Henry Saam ()	nonvoter	12	858-259-9240 x114	Magis Networks, Inc.	hsaam@magisnetworks.co

Mr. P. Taylor Salman ()	nonvoter	12	(202) 364-4700	OPNET Technologies Inc.	tsalman@opnet.com

Dr. Timothy Schmidl ()	aspirant	100	214-480-4460	Texas Instruments	schmidl@ti.com

Mr. Mark Schrader ()	nonvoter	100	716 253 5241	Eastman Kodak, Co	mark.e.schrader@kodak.co

Mr. Karlheinz Schwarz 	voter	12	+49 721 68 48 44	Schwartz Consulting Company	schwarz@scc-online.de

(Karlheinz)

Mr. Baker Scott ()	nonvoter	25	Cirrus Logic	bscott6@uswest.net

Dr. Stephen J. 	voter	100	+1 631 738 4302	Symbol Technologies Inc.	shell@symbol.com

Shellhammer (Steve)

Mr. Chet Shirali ()	nonvoter	12	408 863 2300	VYYO Inc.	cshirali@vyyo.com

Mr. Thomas Siep (Tom)	voter	100	+1 972 480 6786	Texas Instruments	siep@ti.com

Mr. Kiwi Smit ()	nonvoter	75	31 53 4505189	Ericsson	kiwi.smit@emn.ericsson.se

Mr. Carl Stevenson ()	nonvoter	100	610 709 1140	Lucent Technologies	carlstevenson@lucent.com

Mr. Hitoshi Takanashi 	nonvoter	25	+1 650 833 3634	NTT Multimedia Communications 	takanashi@nttmcl.com

(Hitoshi)	Laborotories

Mr. Teik-Kheong Tan ()	nonvoter	75	408-326-6524	3Com Corporation	teik_kheong_tan@3Com.co

Mr. Carl Temme ()	nonvoter	25	650 494 7878	Atheros Communications	ctemme@tspan.com

Mr. Jerry Thrasher ()	aspirant	100	(859) 232-2056	Lexmark International, Inc.	thrasher@lexmark.com

Mr. Carlos 	nonvoter	12	858 481 5863	MPA	ctomasz16@aol.com

Tomaszewski ()

Mr. Steve Torp (Steve)	voter	100	+1 847 413 2571	Motorola Semiconductor 	rvcs50@email.sps.mot.com

Products, Inc.

Mr. Mihran Touriguian ()	nonvoter	75	Systemonic AG	tourigui@hotmail.com

Mr. Anthony 	aspirant	100	(650) 838-2232	interWAVE Communications 	anthony_tsangaropoulos@i

Tsangaropoulos ()	International Ltd.	wv.com

Dr. Robert E. Van Dyck 	nonvoter	100	301-975-2923	NIST	vandyck@antd.nist.gov

(Bob)

Mr. Dmitri Varsanofiev 	nonvoter	25	408 436 3939	Neo Silicon	dmitri@varsanofiev.com

Dr. Fujio Watanabe 	voter	100	+358 40 733 4479	Nokia Research Center	fwatanabe@ieee.org

(Fujio)

Mr. Mike Wehrs ()	nonvoter	25	425 709 0772	Ignition	mwehrs@ignitioncorp.com

Mr. David Wilding ()	nonvoter	100	415 536 2188	Intel	david.wilding@intel.com

Mr. Richard Williams ()	nonvoter	25	Alantro Communications	richard@alantro.com

Mr. Steve Williams ()	aspirant	100	+44-(0)-1489-611659	3Com Corporation	steve_a_williams@3com.co

Mr. Richard Wilson 	voter	75	+1 415 921-3417	IDmicro	rwilson@idmicro.com

(Dick)

Mr. Paul Yang ()	nonvoter	35	408 245 6888	OTC Telecom	pyang@ezylink.com

Mr. Albert Young ()	nonvoter	50	408-326-6435	3Com Corporation	albert_young@3com.com

Rebecca Yuan ()	nonvoter	50	858 453 8400	Widcomm Inc.	ryuan@widcomm.com

Tuesday, July 18, 2000	Page 4 of 4