IEEE 802.15

Wireless Personal Area Networks

| Project | IEEE 802.15 Working Group for WPANs |  |
| --- | --- | --- |
| Title | IEEE 802.15.1 TG1 Minutes Session #8/Scottsdale |  |
| Date Submitted | 22 September, 2000 |  |
| Source | [Pat Kinney] [Intermec Technologies] [550 Second Street SE Cedar Rapids, Iowa 52401 USA] | Voice: [+1.319.369.3593] Fax: [+1.319.369.3299] E-mail: [pat.kinney@intermec.com] |
| Re: | [00/258 g TG1 Sep00 Minutes doc Gifford] |  |
| Abstract | [IEEE 802.15.1 Task Group 1 Minutes] |  |
| Purpose | [Official minutes of the Task Group 1 during Session #8/Scottsdale 18-21Sep00 as well as the Ad Hoc Minutes from 17Sep00.] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

IEEE 802.15 Interim Meeting – Session #8

Radisson Resort & Spa

7171 N Scottsdale Road

Scottsdale, AZ 85253, USA

17-21September00

Sunday, 17 September, 2000

7:02p TG1 Chair, Ian Gifford, called the ad hoc meeting to order.  Ad hoc meetings are not official meetings of the 802.15 WG for WPANs and as such no official work was conducted.

7:03 Introductions (8 people in attendance).

| NO | NAME | PHONE | AFFILIATION | E-MAIL |
| --- | --- | --- | --- | --- |
| 1 | Mr. David Cypher | +1 301 975 4855 | NIST | david.cypher@nist.gov |
| 2 | Mr. Ian Giufford | +1 978 442 4650 | M/A-COM | giffordi@ieee.org |
| 3 | Ms. Nada Golmie | +1 301 975 4190 | NIST | nada@nist.gov |
| 4 | Mr. Robert Heile | +1 781 466 2057 | Verizon | bheile@bbn.com |
| 5 | Mr. Patrick Kinney | +1 319 369 3593 | Intermec | kinneypw@norand.com |
| 6 | Mr. Michael D. McInnis | +1 425 865 2840 | The Boeing Company | michael.d.mcinnis@boeing.com |
| 7 | Mr. Thomas Siep | +1 972 480 6786 | Texas Instruments | siep@ti.com |
| 8 | Dr. Fujio Watanabe | +358 40 733 4479 | Nokia Research Center | fwatanabe@ieee.org |

7:05 The Agenda -00/251r3 was reviewed.  Ian presented and suggested that we consider accepting -00/251r4 deleting Monday TG1 10:30a-12p and Wednesday TG1 4p-5:30p timeslots and adding a Joint Meeting with TG3 on Tuesday 1:00p-2:00p.  The group discussed the proposal.

7:15 Ian overviewed the Session #8/Scottsdale objectives and weekly graphic discussing the key timeslots and deliverables for the week.

7:25 The ad hoc group conducted an open discussion for the balance of the meeting.

7:45 The ad hoc group prepared a WG Motion for the Monday, 18Sep00 morning opening. “…approve the application of the –00/159r14…”, moves 290 of 412.

8:20 Ian adjourned the meeting.

Monday, 18 September, 2000

1:02p TG1 Chair, Ian Gifford, called the session to order.

1:03 Introductions (7 people in attendance).  Note: See appendix for Session #8/Scottsdale Attendance List.

1:06 Agenda -00/251r3 was reviewed.  Ian presented and suggested that we consider accepting -00/251r4 deleting Monday TG1 10:30a-12p and Wednesday TG1 4p-5:30p timeslots and adding a Joint Meeting with TG3 on Tuesday 1:00p-2:00p.  The group discussed the proposal.  The modified agenda –00/251r4 was approved, Motion made by Ian Gifford, seconded by Mike Camp, following no discussions nor objections motion passed by unanimous consent.

1:09 Session #7/LaJolla Minutes of July meeting –00/168r2 reviewed.

1:20 Session #7/LaJolla Minutes –00/168r2 approved. Motion made by Ian Gifford, seconded by Tom Siep, following no discussions nor objections motion passed by unanimous consent.

1:21 Ian summarized the WG TG1 Opening Report –00/267r1 and reviewed the WG motion results for –00/159r14:

“I move that the 802.15 WG approve the application of the –00/159r14 (excluding the “*BSIG Inputs” Worksheet) comment resolutions to 802.15.1 Std D0.7.3.”

Moved: Ian Gifford

Second: Tom Siep

Y/N/A: 14/2/5, Passes

1:22 Ian summarized that there were now 290 comments approved by the WG and that the task at hand was two fold: (1) to apply & disposition, via Voter, the 290 comments this week and into the following weeks if necessary and (2) to resolve the remaining 122 comments.  Note: The –00/159r14 “BSIG Inputs” worksheet has 53 Technical, 26 PICS, and 43 Editorial - 122 Comments.  All are work in process.

1:25 Ian then headlined TG1 incoming submissions shown on slide 10 of document –00/267r1, see annex.

1:32 David Cypher began discussions on SDL Model document –00/202r1 concerning readability and implementation/workability within the SDL model and how all text needs to fit within the SDL block boundaries. What is affected are the Telelogic search and compiling functions.

1:40 David tried to change the SDL model box sizes to fix the readability problem however Allen Heberling told David that by IEEE rules, he cannot do it. This is a question for Susan Tatiner and the IEEE style guide. ACTION: is there an IEEE-SA Specification and Description Language (SDL) or ITU-T Z.100 style guide?

1:44 Ian asked about the page count thus far, 289 pages in –00/202r1, and what Allen Herberling has to add to this document. Allen is doing the Link Manager portion but Allen thinks that the LMP, which David Cypher is working on, and Link Manager blocks need to be combined. Adding HCI to the SDL model is forcing a change in the Baseband, LMP and L2CAP blocks of the SDL model.

1:55 David says that once he finishes the SDL model, he can print out a SAP list which shows the Bluetooth defined SAPs and the IEEE defined SAPs within the SDL model and that the IEEE defined SAPs will show where Bluetooth issues are.

1:56 Kevin Marquess says that the errata for Bluetooth  v1.1 and the test specification for Bluetooth  v1.1 are the highest priority within the BSIG. The SDL model is not high on the BSIG priority list right now.

1:59 Tom says that the Bluetooth test specification TTCN test vectors must align with the IEEE SDL model. Also mentioned is that ETSI may take over the Bluetooth test specification since IEEE does not generally write and publish test documentation. Ian suggested that perhaps we could ask the IEEE-SA about reviewing the Bluetooth test documentation set in terms of publishing.

2:02 David says that the SDL model does not describe test behavior, it describes the text within the specification. David has both master and slave modes implemented within the SDL model while the BSIG test specification is targeted toward the master mode only. This SDL model is basically an implementation not a test model.

2:09 David says that from Bluetooth v1.0B the BSIG is developing a TTCN model while IEEE is developing an SDL model where the SDL model will be tested against the TTCN model. This is not the original Copenhagen agreement –00/174r1where the TTCN model was going to be tested against the SDL model.

2:11 Ian went back to the Submissions slide then to a list of the IEEE draft clauses and editors. Next step is to begin editing these clauses per the comments received in LB3 –00/159r14.

2:12 Assigned editors were queried as to whether or not they could begin making the changes agreed to in document –00/159r14 within their clauses .

2:20 Asked Chatschick and Kevin if they could take over Clause 7 editor responsibility for Rich Ditch. Mike Camp said that he would do it with Kevin as the second/backup.

2:25 Tom asked Chatschick about the SIG errata process and the draft responses we have received to our LB comments. The question is can we make changes to Bluetooth specification text utilizing the draft responses  to our LB3 comments from the BSIG.  Yes we can use the BSIG draft responses for our Clauses 7, 8, & 9 however we should not make the changes public until the Bluetooth specification(s) v1.1 is released. Ian will create a worksheet with 290 comments from –00/159r14 which will be applied toward our draft standard.

2:35 Tom says that the BSIG/The Open Group will be releasing their specifications in a modified TROFF version which does not copy into Adobe FrameMaker well. Therefore, all changes will be made by the Chief Editor applying edits to our current derivative text vs. wholly copying new derivative BSIG Parts from v1.1.  Note: This editor’s plan could be altered based on the magnitude of changes in v1.1 Parts A-D.

2:37 Ian went though doc –00/267r1 showing our draft standard version D0.8 as being finished and ready for WG recirculation (or reconsideration) Letter Ballot by November 17, 2000.

2:40 Ian reviewed the action items from this meeting.

- 290 comments transferred to a new worksheet within –00/159r14 to be applied to the draft IEEE standard.

- Turn Adobe FrameMaker clauses into MS Word clauses for editing

- SAP (Clause 12) review 19Sep00 8:00a-10a

- SDL (Annex B) review 19Sep00 10:30a-12n

- PICS (Annex A) review 20Sep00 10:30a-12n

- PHY Layer (Clause 7) New Editors assigned Mike Camp/Kevin Marquess

2:49 Ian adjourned the meeting.

Tuesday, 19 September, 2000

8:06a Ian called the meeting to order. 8 people present.

8:10 The agenda –00/251r4 was approved, Motion made by Ian Gifford, seconded by Mike Camp, following no discussions nor objections motion passed by unanimous consent.

8:12 Document –00/267r1 slide 17 reviewed Project Planning schedule and the critical path to reach the next Draft Version and subsequent recirculation.

8:15 Ian discussed the potential need to meet face to face prior to and perhaps after the November Plenary meeting to accelerate completion of our draft.

8:18 Ian asked Mike McInnis to begin discussion of Clause 12 (SAPs) and what is needed from the SDL Annex B to complete Clause 12.

8:20 David Cypher began discussion of SDL model SAP signal parameters which he expects to provide for inclusion in Clause 12. Basically the signal type will be provided along with its command parameters without specific parameter descriptions. The specific parameters and their descriptions will need to be filled in or added later.

9:00 David’s discussion of the SDL developed into a discussion of to what extent the SDL model should cover the Bluetooth specification.

9:19 Ian says that the draft needs to be completed by 17Nov00. The question is when will the SDL model be completed. The Nov00 Plenary Meeting Session #9/Tampa ends on the 9Nov00. David plans to have the SDL model completed by the end of the Nov meeting. ACTION: When can the parameter descriptions be completed in the SAP Clause 12?

9:20 David says that he is going to provide text as to how the 802.2 source and destination addresses will be/are converted into the associated Bluetooth address information.

9:34 Mike Camp asked if a Bluetooth Scatternet capability will be included in the SDL model. Mike Camp would like to see the scatternet SAPs included in Clause 12. David and Fujio say that the Bluetooth Specification defines a “scatternet” however the protocol to implement a scatternet is not defined in the Bluetooth Specification v1.0B.

9:39 Ian adjourned the meeting. Meeting will reconvene at 11:00a.

11:00 Meeting began with David describing the status of the SDL model.

HCI Command status

| HCI Command | Current Status | Forward Planning |
| --- | --- | --- |
| Link control (22) | [4 done, 3 progress, 15 untouched | All |
| Link Policy (10) | [0 done, 5 progress, 5 untouched] | 5/5 |
| Host controller & baseband (51) | [0 done, 0 progress, 51 untouched] | 12/39 |
| Information parameters (5) | [0 done, 0 progress, 5 untouched] | 0/5 |
| Status parameters (4) | [0 done, 0 progress, 4 untouched ] | 0/4 |
| Testing commands (3) | [0 done, 0 progress, 3 untouched] | 1/2 or all |
| Events (32) | [6 done, 0 progress, 26 untouched] | 10/22 |

11:15 What behaviors/HCI commands are enough to meet IEEE 802.15.1 satisfaction?

- [Establish, Disconnect, & Modify ACL] and SCO

- [Inquiry, Inquiry Scan, Page, Page Scan]

- Hold, Sniff, Park

- Encryption, Authentication

Note: The brackets “[“ signify SDL model behavior completeness for BT testing.

11:50 David could have the behaviors above completed by November 2000.

11:58 ACTION: David needs the Test names and formats promised from the Copenhagen agreement –00/174r1 to complete the SDL model for BT SIG comparison with their TTCN test model.

Tuesday 18, September 2000 afternoon TG1 and TG3 Joint Meeting

1:00 Ian opened the meeting and introduced Susan Tatiner, Director, Standards Publishing Programs, IEEE Standards Activities who began with an overview of the IEEE-SA standards process and IPR.  The following issues were covered:

- The license agreement between IEEE and BSIG covers P802.15.1 only.

- In the PAR for P802.15.3, the WG indicated that the relevance of the license agreement to their project was to be determined.  We know that the license agreement does not cover P802.15.3, To determine if there are possible conflicts with the license agreement, IEEE would like clarification of what use P802.15.3 wants to make of the Bluetooth Specification. Note: Jim Carlo (802.15 Sponsor) said they would simply "point to it," but I'm not sure what that means.

- To better understand the conflict or potential conflict between the 802.15 Task Groups, IEEE would like clarification of the relationship of the technical content of P802.15.1 and P802.15.3. Like the Standards Board, we all want to "avoid duplication" and "provide for effective management of overall efforts" (IEEE-SA Standards Board Bylaws, 5.2.3).

- Patent assurance letters cover particular standards, not groups of standards.  A  letter of assurance can cover more than one standard, but each one must be cited separately in the letter.

- It is permissible to request patent assurance proactively even if there are no responses to calls for patents, but it is not required. What is required is the call for patents.

1:49 Action items captured:

- ACTION: Ian to draft a Request For Patents letter to the BSIG PM Chairman asking for identification of patents –00/306r0

- ACTION: Ian to query BSIG regarding Std 15.1 implementer who is not at BSIG adopter.  Note:

- ACTION: Susan will review BSIG Early Adopter, Adopter, and Associate agreements and summarize back to TG1 and TG3 in November.

1:50 Susan provided a short overview of a recent IEEE802 Conference Tutorial on Patents; submitted on 5Jul99 –00/307r0.

2:00 TG1 thanked SusanT for participating in the Joint Meeting and attending the 802.15 Session #8/Scottsdale.  Ian adjourned the TG1 and TG3 Joint Meeting.

3:15 Ian began the TG1 Meeting with a discussion of a draft Letter of Assurance (LOA) asking the BT SIG for an identification of patents.

3:45 Ian adjourned the meeting.

Wednesday, 20 September, 2000

8:45a Ian called the meeting to order. 7 people present.

8:46 The agenda –00/251r4 was approved, Motion made by Ian Gifford, seconded by Chatschik Bisdikian, following no discussions nor objections motion passed by unanimous consent.

8:50 Ian asked David to discuss the SDL status in order to generate a report to the BT SIG PM. The SDL is written in Telelogic Tau SDL Suite v3.6 with potential upgrade to 4.0. Version 4.3 is the latest version.

SDL model is written for Bluetooth v1.0B

| IEEE SDL | BSIG |
| --- | --- |
| LM/HCI behavior parameters | HCI Part H.1 |
| L2CAP Pkg | L2CAP Part D |
| LMP Pkg | LMP Part C |
| BB Pkg | Baseband Part B |
| N/A | Radio Part A |

Note 1: IEEE SDL output is in SDL format

Note 2: BTI Test Suite output is in TTCN ASN.1 format

10:05 Ian adjourned the meeting.

10:30 Meeting opened by Ian

10:31 Fujio was asked to give us an overview of the PICS clause and a discussion began on various paragraphs within this clause.  The operative BSIG document is the "Bluetooth ICS & IXIT Proforma" latest v0.9 and the IEEE has provided PICS errata against it.  The “BSIG inputs” worksheet –00/159r14 did not include DEC063(editorial), DEC068(technical), DEC093(editorial). However, these three comments have to be solved ergo bringing the new total of PICS errata submitted to BSIG from IEEE to 29.  Note: The TG1 Chair would like to make special mention of Fujio Watanabe and David Cypher and their focused efforts and results in regards to this PICS errata peer review summit!  This is IEEE at its best!  ACTION: Submit the PICS Errata to the BSIG Document Owner and submit to the BSIG PM Chair for tracking this errata too.

11:48 Ian went though the TG1 Session #8/Scottsdale schedule for the balance of the week.

11:55 Ian adjourned the meeting.

Thursday, 21 September, 2000

8:00a Ian called the meeting to order. 9 people present.

8:01 The agenda –00/251r4 was approved, Motion made by Ian Gifford, seconded by Chatschik Bisdikian, following no discussions nor objections motion passed by unanimous consent.

8:02 Ian began the meeting with a review, comment, and development period of a series of slides in document –00/273r0, with the meeting attendees, which will be presented to the BSIG PM Board to provide them with a status and overview of  IEEE 802.15.1 SDL Model development.

The following was provided as the status of the IEEE SDL Model on 21Sep00:

| BSIG PART NO (IEEE) | DESCRIPTION | IEEE SDL MODEL STATUS |
| --- | --- | --- |
| Part A (Clause 7) | Radio Specification | We are not planning to create an SDL Model. |
| Part B (Clause 8) | Baseband Specification | We are 90% complete with our SDL Model. |
| N/A (Annex B) | Baseband Specification | We defined Link Control in SDL Model |
| Part C (Clause 9) | Link Manager Protocol | We are 90% complete with our SDL Model. |
| Part D (Clause 10) | L2CAP Specification | We are 90% complete with our SDL Model |
| N/A (Annex B) | [Link Manager] | We defined Link Manager in SDL Model |
| N/A (Clause 12) | [SAPs] | We are 10% complete in defining SAPs and signals |

The following graphic was created to portray the above:

9:15 The discussion turned toward how the SDL model would be delivered as part of the standard document and whether or not SDL executable software should be included with the standard document i.e., as IEEE 802.11 did…

9:20 ACTION: It has been decided that the SDL model will remain as a controlled draft document between the IEEE SDL Editors only.  Also it will be printed within the IEEE Std 802.15-[2001], via a PDF output/input.  Additionally, as of start of Sponsor Ballot (Draft 1.0) the then working file(s) of the SDL model will be provided to the TG1 Chair and TG1 Technical Editor for archiving. The Editors are using the Telelogic Tau SDL Suite v3.6 and that they will save the their 802.15.1 SDL source files in the working file format i.e., *.SBK, *.SPD, *. SPT, *.SSY, *.STD, etc. as well as export to the standard Telelogic Tau SDL Suite v3.6 *.PR file format too.

9:40 Based on the discussion it was presumed the SDL machine-readable extracts i.e., executable software, will be sold separately by IEEE-SA and not included as a default into the back of the printed Std via floppies or CD-ROM.

Note 1: Based on Draft 0.7.3, which is currently 773 pages, we expect Draft 1.0 (Sponsor Draft designation) to exceed 1000 pages - it could easily reach ~1600 pages by Sponsor Ballot.

Note 2: Therefore, based on these projected page counts for the IEEE Std 802.15.1-[2001] we have learned that a hardcopy is unlikely.  PDF and HTML would be the defaults publication media.

9:45 Chatschick Bisdikian discussed the issue of the looming Sponsor Ballot.  Current TG1 Project Planning indicates that the Draft 1.0 (Sponsor Ballot version) could be made available after Session #10/Monterrey in January 2001.  ACTION: Chatschick will send a reminder to the reflector(s) to join the IEEE LAN/MAN 802.15 Balloting Pool on or before 1Nov00. ACTION: Chatschick will review the invitation for 802.15.1 and work with the IEEE Sponsor, 802 Staff Liaison and TG1 Chair to release the 802.15.1 invitation during or just after Session #9/Tampa.

9:56 Mike and David discussed whether the test signals need to be included in the SAP clause. ACTION: Mike to include test signals in Clause 12???

10:00  Tom Siep provided the following Editor status in terms of clause and annex as well as working copy file type:

| IEEE CLAUSE | EDITOR | STATUS | FM6 | Word | PDF | NOTES |
| --- | --- | --- | --- | --- | --- | --- |
| Front Matter (IEEE Introduction Material) | Gifford | Needs Edits Applied | X |  |  |  |
| Table Of Contents: Tom Siep | Siep | Needs Edits Applied | X |  |  |  |
| Clause 1 (Overview) | Gifford | Needs Edits Applied | X |  |  |  |
| Clause 2 (References) | Gifford | Needs Edits Applied | X |  |  |  |
| Clause 3 (Definitions) | Gifford | Needs Edits Applied | X |  |  |  |
| Clause 4 (Acronyms and abbreviations) | Gifford | Needs Edits Applied | X |  |  |  |
| Clause 5 (General Description) | Gifford | Needs Edits Applied | X |  |  |  |
| Clause 6 WPAN Architecture Overview | McInnis | Needs Edits Applied |  | X |  |  |
| Clause 7 Physical Layer | Camp | Needs Edits Applied |  | X |  |  |
| Clause 8 Baseband | Cypher | Needs Edits Applied |  | X |  |  |
| Clause 9 Link Management Protocol | Cypher | Needs Edits Applied |  | X |  |  |
| Clause 10 Logical Link Control and Adaptation Protocol | Cypher | Needs Edits Applied |  | X |  |  |
| Clause 11 Host Controller Interface | Siep | Needs Edits Applied | X |  |  |  |
| Clause 12 Service Access Points | McInnis | Needs Edits Applied |  | X |  |  |
| Annex A Protocol Implementation Conformance Statement | Palin & Watanabe | Needs Edits Applied |  | X |  |  |
| Annex B Formal Definitions | Cypher & Heberling | Needs Edits Applied |  |  | X | -00/202r1 |
| Annex C Generic Access Profiles | Unassigned | Needs Edits Applied | X |  |  |  |
| Annex D Optional Paging Schemes | Unassigned | Needs Edits Applied | X |  |  |  |
| Annex E Bluetooth Assigned Numbers | Unassigned | Needs Edits Applied | X |  |  |  |
| Annex F Bluetooth Test Mode | Unassigned | Needs Edits Applied | X |  |  |  |
| Annex G Configuration Message Sequence Charts | Unassigned | Needs Edits Applied | X |  |  |  |
| Annex H Baseband Timers | Unassigned | Needs Edits Applied | X |  |  |  |
| Annex I Bibliography | Gifford | Needs Edits Applied | X |  |  |  |
| X = D0.7.3 Handoff |  |  |  |  |  |  |

ACTION: The sub Editors will apply edits to their assigned clauses and annexes and complete their tasks on or before 9Nov00.

10:01 TG1 Chair, Ian Gifford, adjourned the session.  TG1 would like to thank our Host, Motorola and Face to Face Events, Inc. for a well organized meeting.

Tentative Minutes Signed Off Wednesday, September 27, 2000

Post Script

- The TG1 Officers prepared their mandatory closing reports as well as refined the minutes (this file) for the balance of Thursday, 21Sep00.

- Additional discussion was had on post session editing as well as when the assignments were due to the Chief Editor.

- TomS provided the Friday, 22Sep00 TG1 Closing Report –00/273r1 and made the motion for the BSIG PM Patent Request Letter:

“I move that the 802.15 WG approve the submission of the Patent Request Letter –00/306r1 to the Bluetooth™ SIG PM Chair.”

Moved: Tom Siep

Second: Mary DuVal

Y/N/A: 14/0/0

The TG1 approved letter –00/306r0 was subsequently modified adding TG3 issues… “The goal is to officially satisfy IEEE requirements and to solidify and clarify the patent issues regarding TG1 and secondarily TG3 if it turns out to be a derivative in some way.”Bob Heile.  The TG1 Chair did not sign off on this modification…either way the letter was put on hold by the Sponsor pending Dec00 PatCom inputs.

Note: The TG1 Chair, WG Liaison Officer, and Vice Chair recommends that TG3 scenario/evaluation issues NOT be intertwined with TG1 liaison issues.  The TG3 issues should be submitted under their own subject, especially on something as sensitive as a Patent Request Letter.

Annex A - Submissions

Session #8/Scottsdale Submissions

| 99/xxx | p | 99003D07P802-15-1 | Draft Standard | pdf | Siep | /private/Draft/ |
| --- | --- | --- | --- | --- | --- | --- |
| 00/159 | g | 00159r15P802-15 | WG Letter Ballot 3 Comments Resolution Worksheet | xls | Siep | Sep00/ |
| 00/202 | p | 00202r1P802-15 | TG1 Integrated BB, LMP, and L2CAP SDL Model | pdf | Cypher | /private/Draft/ |
| 00/251 | g | 00251r4P802-15 | TG1 Sep00 Meeting Objectives and Agenda | xls | Gifford | Sep00/ |
| 00/258 | g | 00258r0P802-15 | TG1 Sep00 Minutes | doc | Kinney | Sep00/ |
| 00/266 | g | 00266r0P802-15 | WG Liaison Report | ppt | Gifford | Sep00/ |
| 00/267 | g | 00267r0P802-15 | WG TG1 Opening Report | ppt | Gifford | Sep00/ |
| 00/273 | g | 00273r0P802-15 | WG TG1 Closing Report | ppt | Siep | Sep00/ |
| 00/306 | g | 00306r0P802-15 | TG1 Patent Request Letter | doc | Heile | Sep00/ |
| 00/307 | g | 00307r0P802-15 | WG Thomas Wettach Patent Tutorial Jul99 | ppt | Wettach | Sep00/ |
| 00/318 | g | 00318r0P802-15 | WG-CFP-for-IEEE-Network-Magazine | pdf | Bisdikian | Sep00/ |
| 00/xxx | g | 00xxxr0P802-15 | TG1 Project Planning | ppt | Gifford | Sep00/ |

Annex B – Attendees

Note: To be added at a later date.