IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | TG 2 - Coexistence Task Group |  |
| Date Submitted | [11 July, 2000] |  |
| Source | [Kevin Marquess] [Hyper Corporation] [1279 Quarry Lane, Suite A] [Pleasanton, CA 94566] | Voice: [(925) 462-9105 x202] Fax: [(925) 280-7751] E-mail: [kevin.marquess@ieee.org] or [kevin.marquess@hyperinterop.com] |
| Re: | Meeting Minutes |  |
| Abstract | [802.15.2 Seattle, WA Interim Meeting Minutes for TG2 on Coexistence] |  |
| Purpose | [Meeting Minutes] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

Radisson

Scottsdale, Arizona

18 July to 22 Sept 2000

Monday, September 18, 2000

| 3:23 P.M. | Shellhammer | Call to order and review of today’s agenda |
| --- | --- | --- |
| 3:25 P.M. | Shellhammer | Roll-call |
| 3:30 P.M. | Shellhammer | Review of Work Plan |
| 3:48 P.M. | Lansford | Regulatory and Type-Approval Issues -- Current approaches for FCC issues - Opinion of Council - Obtain opinion ruling of OET AR: Jim L. and Kevin M. will coordinate w/ Liaisons |
| 3:55 P.M. | Shellhammer | Recommended Practice – Submission for Coexistence Mechanisms AR: “Planned” revisions – Done [BH] Yes, it is possible. Also, it is a good idea to get into “pipeline,” now, especially since the publication process itself is a delay. |
| 4:31 P.M. | Golmie Lansford | Work on the usage models AR: Define Appendix A – Scenario |
| 4:40 P.M. | Li Bisdikian | Discussion -- Field measurements vs. Theoretical |
| 4:50 P.M. | Shellhammer | Need to define: AR: “Challenge/Evaluation” process |
| 5:16 P.M. | Shellhammer | Interface (SAP) to Bluetooth – needs to be defines |
| 5:24 P.M. | Murry | AR: Need to supply 802.11b PICS information to address the “Class of Operation” issue |
| 5:31 P.M. | Shellhammer | Adjourn for the day [Re-adjourn in Boardroom in morning] |

Tuesday, September 19, 2000

| 8:02 A.M. | Shellhammer | Call to order and review of today’s agenda |
| --- | --- | --- |
| 8:18 A.M. | Golmie | Review of “Appendix A” material – Scenario and modeling information – Doc: 00/103r1 |
| 8:47A.M. | Lansford | Review of PHY-model – Doc: 00/xxxr0 (originally Mobilian White Paper) |
| 10:10 A.M. | Shellhammer | Break |
| 10:27 A.M. | Marquess | Return from break |
| 10:49 A.M. | Shellhammer | Discussion of PHY – “scenarios” |
| 11:05 A.M. | Group | AR: Verify the 802.11b and Bluetooth specification details |
| 11:11 A.M. | Group | “Phase 2” -- specify standardization for testing. Possibly using “Chariot” (SW) scripts. |
| 11:14 A.M. | Van Dyck | Review of PHY simulation (Stage 1 – modeling)– Doc:00/xxxr0 [*.ppt & *.doc] |
| 11:48 A.M. | Josie Ammer | PHY Model – “Phase 0” -- Presentation of results to date |
| 12:10 P.M. | Shellhammer | Break for Lunch [re-adjourn in Ballroom] |
| 1:07 P.M. | Shellhammer | Call session to order and review agenda for session |
| 1:12 P.M. | Marquess | Review of MM from La Jolla meeting – Doc 00/169r0 |
| 1:17 P.M. | Marquess | Call to Approve MM Move – Mike Dydyk 2nd – Edul Batliwala Approve by unanimous consent |
| 1:22 P.M. | Ditch | Liaison report from BSIG – Coexistence WG – Doc: 00/304r0 |
| 1:31 P.M. | Shellhammer | Review of the Coexistence Model – Doc: 00/293r0 |
| 1:48 P.M. | Shellhammer | Review of ITU 1238 – Indoor Modeling Paper – Doc: 00/294r0 – “summary presentation” |
| 2:27 P.M. | Shellhammer | Discussion of summary presentation |
| 2:34 P.M. | Shellhammer | Review of Coexistence Mechanisms – Doc: 00/009r3 |
| 3:05 P.M. | Shellhammer | Break |
| 3:41 P.M. | Shellhammer | Call session to order |
| 3:43 P.M. | Shellhammer | Report on (recent) FCC Ruling on Wide Band Frequency Hopping – Doc: 00/297r0 |
| 3:56 P.M. | Group | Additional benefits – for HomeRF, Microwaves, Cordless Phones (2.4GHz) |
| 4:01 P.M. | Van Dyck | Review of PHY simulation (Stage 1 – modeling)– Doc:00/xxxr0 [*.ppt & *.doc] – in open forum |
| 4:38 P.M. | Shellhammer | Adjourn for Afternoon |
| 6:35 P.M. | Shellhammer | Call session to order [Boardroom] |
| 6:49 P.M. | Shellhammer | Finalize Doc: 0009r3 |
| 8:11 P.M. | Lansford Mitter Salina | AR: Vinay Mitter, Jim Lansford, Jingming Salina -- Gather channel and path-loss model information for November meeting. |
| 9:06 P.M. | Group | AR: What is the “optimum” (receiver) co-channel interference. |
| 9:15 P.M. | Shellhammer | Adjourn for the day. |

Wednesday, September 20, 2000

| 10:35 A.M. | Shellhammer | Call to order and review agenda for session |
| --- | --- | --- |
| 10:41 A.M. | Ammer Lansford | Presentation discussing – PHY – “Phase 0” Modeling effort – Doc: 00/308r0 |
| 11:04 A.M. | Cypher | Review of “Definitions” Presentation – Doc: 99/134r2 Additional slides added, original content maintained |
| 11:56 A.M. | Shellhammer | Adjourn for Meeting |