## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Joint Session Report 20Sep00]
Date Submitted: [20Sept00]
Source: [John Barr] Company [Motorola]
Address [1750 E. Golf Road, Schuamburg, IL 60173]
Voice:[+1 847 576-8706], FAX: [+1 847 538-4253], E-Mail:[John.Barr@Motorola.com]
Re: [00253R1P802-15_TG3-sept00-Meeting-Objective-and-Agenda.xls]
Abstract: [TG3 Chair Report to 802.15/11 Joint Session]
Purpose: [TG3 chair report to the joint session updates them from the last session on all work items.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 (High-Rate)
Joint Session Status Report
September 2000, Scottsdale, AZ
USA
802.15

## Slide 3: Project Plans for TG3 Just a reminder
Reduction of MAC/PHY by 50% - September 2000
Reduction of MAC/PHY to a single approach - November 2000.
Working Group draft - May 2001
Sponsor ballot - November, 2001
Produce a Standard by the end of 2001 or early 2002

## Slide 4: Teleconference Calls
Goal: Complete criteria document update, evaluate proposals, combine proposals into better solutions, prepare for first ranking cut at Sept.meeting
802.15.3 General: Held every Tuesday between F2F meetings.
MAC Committee: Every Tuesday following general 802.15.3 call.
PHY Committee: Every Thursday.
System Committee: As needed.

## Slide 5: Goals of the September Meeting
Summarize conference calls
Review work letter ballots to date.
Resolve remainig MAC/PHY/System evaluation process.(10:30 Wednesday)
Reduce possible options by at least 50%. (4 PM Wednesday)
Results of vote (8AM Thursday)
Determine how to reach consensus selection of final MAC/PHY. (Thursday)
Identify NOV00 Objectives (Thursday)

## Slide 6: Current Agenda
The agenda has been modified to reflect the TG’s consensus opinion that more work is necessary before the first 50% vote. No vote this week.
00253r4P802.15_TG3
Wed PM and Thursday will focus on PHY criteria clarification
Friday AM will be a Systems meeting to discuss the system interfaces
The reduction to one PHY/MAC is targeted to happen in November 2000 after final presentations.

## Slide 7: Process Updates - informational
Informative comments on evaluation criteria will be noted in appendix to 110R13 (TG3 Criteria Definitions) authored by MAC, PHY, and Systems Committee chairs.
Consider MAC and PHY separately, optimizing task group resources.
  PLCP and PMD functionality will be defined for 802.15.3 as the basis for the initial draft
  MAC choice may be concluded prior to final PHY choice.

## Slide 8: Current Proposals
MAC
  Davis/Skellern
  Heberling
  Kinney
  Rios
PHY
  Davis
  Skellern/de Courville
  Allen/Carlson
  O’Farrell
  Dabak
  McCorkle/Rofheart
  Karaoguz
  Rios

## Slide 9: September Document Summary (1 of 2)

## Slide 10: September Document Summary (2 of 2)