## Slide 1
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [Task Group 1 Closing Report for Session #8/Scottsdale]
Date Submitted: [22Sep00]
Source: [Ian Gifford] Company [M/A-COM, Inc.]
Address [1011 Pawtucket Boulevard Lowell, MA USA 01853-3295]
Voice:[+1 978 442 4650], FAX: [+1 978 442 5442], E-Mail:[giffordi@ieee.org]
Re: [00/270r0, etc.]
Abstract: [TG1 Chair Overview to TG1 and WG.]
Purpose: [TG1 chair report to TG1 to update them on the Derivative Work i.e., 802.15.1 Std.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks™
TG1 Closing Report
Session #8
September 2000 Scottsdale, AZ USA

## Slide 3: Contents
Summary
  Motion: Patent Request Letter
    –00/306r0 [00306r0P802-15_TG1-Patent-Request-Letter.doc]
BSIG News on v1.1
Objectives
Submissions
Project Planning Status
  BSIG SDL Inputs
  IEEE-SA Inputs
Tentative Needs for Nov00 Plenary
Drafting History

## Slide 4: TG1 Summary (1 of 3)
Task Group 1 (TG1) is deriving a draft standard from the Bluetooth™ specification under IEEE PAR 802.15.1
At Session #8, the group made significant progress in progressing their draft standard.
In order to maintain their project plan, the group agreed to separate the Letter Ballot #3 comment DB into two parts, allowing the editing task to continue on IEEE P802-15/D0.7.3.
  290 resolved
  122 still pending resolution
TG1 would like to thank Motorola for Hosting the Interim Meeting! See you in Tampa.

## Slide 5: TG1 Summary (2 of 3)
During the full Working Group on 18Sep00 a motion passed 14/2/5 allowing 290 comments to be applied to the draft.
This gives the editorial team almost 6 weeks to produce a single coherent document based on:
  applying IEEE P802.15-00/159r14 (290),
  IEEE P802.15-00/159r15 (122)
  potentially new content from Bluetooth™ Foundation specification v1.1 to the IEEE P802-15/D0.7.3. (see Bluetooth v1.1 availability)

## Slide 6: TG1 Summary (3 of 3)
The intent is to, at Session #9/Tampa 6-9Nov00
  resolve the remaining 122 LB3 comments
  make a motion to the full Working Group on 18Sep00 to approve; allowing the remaining 122 comments to be applied to the draft.
TG1 appreciates the support from Jennifer Longman, IEEE-SA Project Editor in reviewing our draft D0.7.2.

## Slide 7: Motion to the 802.15 Working Group
I move that the 802.15 WG approve the submission of the Patent Request Letter –00/306r1 to the Bluetooth™ SIG PM Chair.
Moved: Tom Siep
Second: Mary DuVal
Y/N/A:14 / 0/0
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 8: Availability of Bluetooth V1.1 Specifications (quote 1 of 4)
As we near the ratification of the Bluetooth v1.1 specification the SIG wanted to update you regarding its potential impact on products you are currently developing. We believe that timely, forthcoming and honest communications will help all of us achieve our collective compatibility and interoperability goals.
While more detailed information can be found on www.opengroup.org/bluetooth, the top line information is as follows:

## Slide 9: Availability of Bluetooth V1.1 Specifications (quote 2 of 4)
The Bluetooth v1.1 specification includes a number of clarifications, corrections and extensions to Bluetooth v1.0B that will assure broader interoperability and support several profile enhancements.
Products based on Bluetooth 1.0B specification can be qualified via the Bluetooth qualification program; however, implementers are strongly encouraged to release their products under the Bluetooth v1.1 specification.

## Slide 10: Availability of Bluetooth V1.1 Specifications (quote 3 of 4)
Products that have implemented Bluetooth 1.0B critical errata will likely be more compatible with other Bluetooth 1.0B products. These critical errata are posted on the member website.

## Slide 11: Availability of Bluetooth V1.1 Specifications (quote 4 of 4)
The Bluetooth SIG plans to release a voting draft of the Bluetooth v1.1 specification in October, and on adopting it as its final specification in November.
Developers should review and adopt the latest Bluetooth Early Adopter Agreement (version 1.2) to submit products into the Bluetooth v1.1 qualification process.

## Slide 12: Original Objectives
1. WG MOTION: TO APPROVE LB3 RESOLUTIONS -00/159r15
2. BEGAN TG1 PRODUCTION OF D0.8
3. WG MOTION: REQUEST POST SESSION EMPOWERMENT
4. PROVIDE PROJECT PLAN UPDATE -00/xxxr0
Will be provided, in detail, one week after the Session #8
Until then the Closing Report is the operative Project Plan.
We ended up not needing the empowerment motion.

## Slide 13: Objectives for Tampa
Complete and/or Review IEEE P802-15/D0.8 :
  applying IEEE P802.15-00/159r14 (290),
  IEEE P802.15-00/159r15 (122)
  potentially new content from Bluetooth™ Foundation specification v1.1 to the IEEE P802-15/D0.7.3. (see Bluetooth v1.1 availability)
Determine what form of ballot is appropriate for Draft
  Re-circulation, if v1.1 changes are minor
  Reconsideration, if v1.1 changes are major
Initiate ballot process

## Slide 14: Submissions
Notes: http://www.ieee802.org/15/private1/Draft/Draft.html

## Slide 15: Original Project Plan
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar00
  Draft ready for IEEE sponsor ballot.
Jul00
Nov00
Dec00
  Approval by IEEE Standards Board
Notes: From: Jim Carlo [mailto:jcarlo@ti.com]
Sent: Monday, May 31, 1999 12:28 PM
To: Tom Siep
Cc: Jim Carlo
Subject: RE: Timeline for 802.15
My timeline for 802.15. Feel free to also send to Ian Gifford and Bob Heile.
July1999
Initial Discussion on Proposals.
Specification from Bluetooth introduced into the committee. The committee should do a review of this specification and clarify, understand what problems it will create with other 802 standards, etc.
ARE THERE OTHER PROPOSALS?
Nov1999
Initial draft ready for WG ballot. This will require a lot of your work to edit the original bluetooth document and make it look like a standard.
NOTE THAT AT THIS TIME, IF HOMERF HAS A SPEC THEY WANT TO BRING IN, ONE COULD INITIATE A NEW PAR AND GO FOR THAT ONE.
Jan2000
First Ballot complete, second ballot kicked off.
Mar2000
Draft ready for IEEE sponsor ballot.
Jul2000
Nov2000
Dec2000
Approval by IEEE Standards Board
My view is this is not a career - rather we need to move the Bluetooth document into IEEE to get better market representation of Bluetooth as soon as possible.
Jim Carlo(jcarlo@ti.com) Cellular:1-214-693-1776 Voice&FAX Mail:1-214-853-5274
TI Fellow, Networking Standards at Texas Instruments
Chair, ISO/IEC JTC1/SC6 Telecom and Info Exchange Between Systems
Chair, IEEE 802 LAN MAN Standards Committee

## Slide 16: Current Project Planning
Jul99
  Initial Discussion on Proposals.
Nov99
  Initial draft ready for WG ballot.
Jan00
  First Ballot complete, second ballot kicked off.
Mar01
  Draft ready for IEEE sponsor ballot.
Jul01
Sep01
  Approval by IEEE Standards Board
Nov01
Dec01
  Approval by IEEE Standards Board
Backup Plan
Plan

## Slide 17: Draft 0.7.3 Clause Distribution Status

## Slide 18: Draft 0.7.3 FM Source File Questions
Q1 Why are we using D0.7.2 in the file name?
Q2 Why are the Annexes E-H not using the draft number?
Q3 Is Annex I the correct naming vs. Bibliography?
P802-15.DO-7-2.book
P802-15_DO-7-2_FrontMatter.fm
P802-15_DO-7-2_TOC.fm
P802-15_DO-7-2_Clause_1.fm
P802-15_DO-7-2_Clause_2.fm
P802-15_DO-7-2_Clause_3.fm
P802-15_DO-7-2_Clause_4.fm
P802-15_DO-7-2_Clause_5.fm
P802-15_DO-7-2_Clause_6.fm
P802-15_DO-7-2_Clause_7.fm
P802-15_DO-7-2_Clause_8.fm
P802-15_DO-7-2_Clause_9.fm
P802-15_DO-7-2_Clause_10.fm
P802-15_DO-7-2_Clause_11.fm
P802-15_DO-7-2_Clause_12.fm
P802-15_DO-7-2_Annex_A.fm
P802-15_DO-7-2_Annex_B.fm
P802-15_DO-7-2_Annex_C.fm
P802-15_DO-7-2Annex_D.fm
P802-15-1Annex_E.fm
P802-15-1Annex_F.fm
P802-15-1Annex_G.fm
P802-15-1Annex_H.fm
P802-15-1Bibliography-I.fm

## Slide 19: Current Draft Planning - Short
D0.7.1
(v1.0B)
+-99/173r6
C1-11
Annex
+SDLs
+PICS
D0.8
(v1.1)
+-00/159r15
+Final SDLs
+PICS
*24May00
Letter Ballot #(6)
10-15 Day LB
~15Nov00
v1.1
via errata
24Nov00
*8May00
D0.7.2
(v1.0B)
+-99/173r6
C1-11
Annex
+Informal
comments
*18Sep00
*Note: Date released by Editor-in-Chief
~Note: Based on an IEEE estimate for planning purposes; not confirmed by BSIG
D0.7.3
(v1.0B)
Smoothed
*17Nov00
Available one (1) week before ballot starts.
8Dec00

## Slide 20: Current Draft Planning - Long
Today
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
1999
Jul99
Jul00
Sep01
Jul01
Dec01
2000
2001
Sep01
Dec00
Dec99
Approval by StB
LB1
LB3
LB2
LB
(6)
D0.6
D0.7.2
D0.8
LB
(7)
D0.9
IEEE 802.15 WG
Balloting
SB
(1)
SB
(2)
D1.1
D1.0
SB
(3)
D1.3
IEEE Sponsor Balloting
Notes: Page <number>
        <footer>
<header>
<date/time>
Explain:
LB#1: 802.15WG voted on D0.6
LB#2: 802.15WG votes on comment resolutions resulted from the compilation of LB#1 comments from the voters and SIG’s input
LB#3: 802.15WG votes on D0.7.2
LB#(6): similar to LB#2 only based on the results of LB#3
v2.0, v3.0, etc. are assumed to be addressed by the 802.15 as they become available.

## Slide 21: Current Balloting Planning
2000
2001
J
J
A
S
O
N
D
J
F
M
A
M
J
J
Copyright Addendum Signed
D
J
F
M
A
M
BSIG-IEEE need to discuss the process by which the IEEE would maintain a spec after accreditation.
(This may determine whether the IEEE should accredit BT 1.1 or a more stable version)
+ Rev 1.0 B spec
- FM Source 3Dec99
A
S
O
N
StB 4-6Dec01
Working Group Ballot
Sponsor Ballot
+ Rev 1.1 spec
- TROFF Source ~15Nov00
+ LB3 Resolved/Applied
-24May00 – 3Jul0
+ LB(6) Recirc.
-16Nov to 26Nov00
StB 11-13Sep01
+ SB(1)
-Feb01 – Mar01
+ SB(2)
-Apr01 – Apr01
+ SB(3)
-May00 – May01
+ LB(6) Recirc.
-16Nov to 26Nov00
+ Rev 1.2 spec
- TROFF Source ~Jun01
+ Rev 1.x specs
Draft Deadline 3Aug01
Draft Deadline 26Oct01
Notes: Page <number>
        <footer>
<header>
<date/time>
Explain:
LB#1: 802.15WG voted on D0.6
LB#2: 802.15WG votes on comment resolutions resulted from the compilation of LB#1 comments from the voters and SIG’s input
LB#3: 802.15WG votes on D08
LB#4: similar to LB#2 only based on the results of LB#3
v2.0, v3.0, etc. are assumed to be addressed by the 802.15 as they become available.

## Slide 22: Tentative Needs for Nov00 Plenary
6-9Nov00 (4 Days), TG1 Ad Hoc Sun&Fri?
  12 People
  Power Strips, w/ 1 outlet per chair
  BR = Boardroom (or School Room)
  LCD = PC Screen Projector & Screen
  OH=Overhead projector & Screen
  FC = Flipchart with markers
TG1 Chair agrees with the WG Chair’s Tampa Graphic [Tampa graphic-r0.xls]

## Slide 23: Session #9/Tampa – TG1 Draft Graphic

## Slide 24: IEEE 802.15 Working Group for Wireless Personal Area Networks™
BSIG Inputs

## Slide 25: Definitions
MAC sublayer management entity (MLME)
Specification and Description Language (SDL) Model Development Environment
  Development tool: Telelogic Tau SDL Suite v3.6
  Language: SDL-92
Service Access Points (SAPs)

## Slide 26: SDL Model Status 21Sep00
MLME
Part A - Radio Specification
  We are not planning to create an SDL Model.
Part B – Baseband Specification
  We are 90% complete with our SDL Model.
  We defined Link Control in SDL Model
Part C – Link Manager Protocol
  We are 90% complete with our SDL Model.
Part D – L2CAP Specification
  We are 90% complete with our SDL Model.
SAPs
  We are 10% complete in defining SAPs and signals
Link Manager
L2CAP
LMP
Baseband/Link Control
Radio
SCO SAP
L2CAP SAP
LLC SAP
HCI SAP
MAC
PHY
SAP Interface
= Included in SDL Model
= Not included in SDL Model
= IEEE 802 Functional Requirement in SDL Model
= Included in SDL Model to provide behavior coordination

## Slide 27: SDL Model Status 17Sep00
The SDL Model will be completely done 17Nov00 based on v1.0B
  Includes Baseband Specification, Link Manager Protocol, etc.
The Draft v0.8 will include this Model
The Draft v0.9 will include this Model

## Slide 28: SDL Model Questions to BSIG PM
Do you want to test our SDLs with the Blutooth Tests?
If yes, will it be manual or automatic?
Automatic - Who is going to convert the SDL behavior to a testing implementation?
  Match signal names/5 days
  Convert to ASN.1 format/60 days
  Requires Telelogic SDL to TTCN Simulator or Validator/$$$

## Slide 29: IEEE 802.15 Working Group for Wireless Personal Area Networks™
IEEE-SA Inputs

## Slide 30: Publishing Inputs
IEEE Std 802.15.1-2001
  Will be ~1600 pages
  Draft text will be in Adobe FrameMaker v6
  SDL Model Graphic capture will be in PDF
  It will look very similar to IEEE Std 802.11-1997
There will be Machine readable extracts that should be considered as a software product and not part of the typical distribution:
  Development tool: Telelogic Tau SDL Suite v3.6
  Language: SDL-92

## Slide 31: Publishing Questions
What about publishing IEEE Std 802.15.1-2001 in HTML?
Will the IEEE Std 802.15.1-2001 be a free download?
How will the SDL Model be marketed?
Does the IEEE-SA have any questions of the TG1 in terms of the deliverable?
  Contact Ian Gifford <giffordi@ieee.org>
  Contact Tom Siep <siep@ti.com>

## Slide 32: TG1 Publishing Plan Status
Jun97 - Idea for standard
Mar98 - Find Sponsor
Feb99 - Submit PAR
Mar99 - Approve PAR
Jul99 - Organize working group
Sep99 - Develop draft standard
Ballot draft standard
  Nov99-Nov00 WG Ballot
  Feb01-Sep01 Sponsor Ballot
Sep01 - Approve draft standard
Oct01 - Publish approved standard

## Slide 33: Backup Stuff
More on Basic Policies

## Slide 34: Motion to the 802.15 Working Group
I move that the 802.15 WG approve the application of the –00/159r14 (excluding the “*BSIG Inputs” Worksheet) comment resolutions to 802.15.1 Std D0.7.3.
Moved: Ian Gifford
Second: Tom Siep
Y/N/A: 14/2/5, Passed
*Note: The “BSIG Inputs” worksheet has 53 Technical, 26 PICS, and 43 Editorial - 122 Comments – 290 are included in the Motion.
Notes: Again, there were a
total of 412 comments and we believe that 122 are directly related to
Bluetooth's Specifications.
3 kinds of comments:
53 Yellow = Technical [these are important e.g., technical peer review
commentary and IEEE P802.15 would like the Bluetooth SIG to review and
advise on their ability to include these into the errata process to be
considered for inclusion to the v1.0B Bluetooth Specification?]
26 White = Protocol Implementation Conformance Statement (PICS) [these are
important but relate to separate Bluetooth documents and *not* the Core &
Profiles Specifications. I believe that the following BSIG Promoter/IEEE
802.15 Members Dr. Fujio Watanabe <fwatanabe@ieee.org> and Mr. Arto Palin
<arto.palin@nokia.com> are dealing directly with these comments in terms of
the Bluetooth Test Specifications.]
43 Blue = Editorial [these are less important e.g., grammar, typo's, etc.
but should be considered in the errata process too.]
Note: They are provided sequentially in these colors on the Worksheet.

## Slide 35: Motion Backgrounder -00/159r14 Available for 21 days
29Aug00
  We added revision files to the Jul00 ftp archive; they missed the Zip archive:
    http://www.ieee802.org/15/pub/2000/Jul00/
    00159r14P802-15_TG1-Results_of_LB3.xls
  We added a liaison file that was sent to the BSIG; we put it in the /Misc sd:
    http://www.ieee802.org/15/pub/2000/Jul00/Misc/
    00159r14aP802-15_Extract_for_BSIG.xls

## Slide 36: IEEE Patent Policy
IEEE-SA Standards Board Bylaws (Oct1999)
  Section 6. Patents
  http://standards.ieee.org/guides/bylaws/index.html
IEEE-SA Standards Board Operations Manual (Jan2000)
  Section 6.3 Patents
  http://standards.ieee.org/guides/opman/index.html
IEEE Standards Companion (1995)
  Patent Request and Patent Response Letters (Annex A)
  Other information on Patents is Out-of-date
  http://standards.ieee.org/guides/companion/index.html
WG Chairs should review patent policy at each meeting
When evaluating alternative technologies:
  Patent letters can be requested and tabulated for each technology
  Terms and Conditions NOT appropriate (Violates cost discussions)
  All patent claims may not be visible at time of tabulation
Notes: 17

## Slide 37: Drafting History
Draft 0.0 - Tom Siep 100%
Draft 0.1 - Tom Siep 100%
Draft 0.2 - Tom Siep 100%
Draft 0.3 - Tom Siep 100%
  283 Pages
Draft 0.4 - Tom Siep 100%
Draft 0.5 - BT-IEEE Editorial Working Group
  331 Pages
  1 Chief Editor/6 Technical Editors
  6 Bluetooth Promoter Company Reviewers w/ internal help
  ~300 Comments
Draft 0.6 - BT-IEEE Editorial Working Group
  308 Pages
  1013 Comments
Draft 0.7 – Tom Siep 100%
  617 Pages
Draft 0.7.1 - IEEE 802.15 Task Group 1 Technical Editors
  803 Pages
  1 Chief Editor/11 Technical Editors
Draft 0.7.2 - IEEE 802.15 Task Group 1 Technical Editors
  773 Pages
  1 Chief Editor/11 Technical Editors
  412 Comments
Draft 0.7.3 – Jennifer Longman, IEEE-SA Project Editor 100%