IEEE 802.15

Wireless Personal Area Networks

| Project | IEEE 802.15 Working Group for WPANs |  |
| --- | --- | --- |
| Title | IEEE 802.15.1 TG1 Minutes Session #10/Monterey |  |
| Date Submitted | [26 January 2001] |  |
| Source | [Mike McInnis] [The Boeing Corporation] [MS 7M-CAP.O. Box 3707 Seattle WA 98124-2207 USA] | Voice: [+1 425 865 2840] Fax: [+1 425 865 6066] E-mail: [michael.d.mcinnis@boeing.com] |
| Re: | [01/009 g TG1 Jan01 Minutes doc McInnis dated 18Jan01; as modified by Ian Gifford] |  |
| Abstract | [IEEE 802.15.1 Task Group 1 Minutes] |  |
| Purpose | [Official minutes of the Task Group 1 during Session #10/Monterey 15-19Jan01.] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

Unapproved Minutes of the IEEE 802.15.1 Task Group 1

IEEE 802.15 Plenary Meeting – Session #10

Hyatt Regency Monterey

Monterey, CA 93940 USA

15-19Jan01

## Monday, 15 January 2001

10:20a Ian Gifford called the official Interim Meeting or Session #10 of the TG1 to order.

10:21 Introductions (6 people in attendance).  Note: See appendix for Session #10/Monterey Attendance List.

10:22 The agenda –01/003r1 was approved, Motion made by Ian Gifford, seconded by Mike McInnis, following no discussions nor objections motion passed by unanimous consent.

10:23 The previous meeting minutes –00/332r1 were reviewed and approved, Motion made by Ian Gifford, seconded by Michael Camp, following no discussions nor objections motion passed by unanimous consent.  Note: Archived Minutes will change to –00/332r2 [00332r2P802-15_TG1-Approved-minutes-from-Tampa.doc]

10:30 TG1 began the review and discussion of what we needed to be accomplish with document –01/014r2

10:37 Tom Siep indicated the D0.8 voter package needs to include:

- Do.8.0 in PDF (text & SDL)

- Difference between D0.7.2 vs. D0.8.0

- Instructions

- Ballot Tool

- Document –00/159r17

10:40 Ian Gifford suggests that we review the –00/202r4 SDL Model Tuesday evening if we want to keep the day sessions for Draft Technical editing.

10:50 TG1 began Technical Editing of the Draft document beginning with the Front Matter.

11:30 ACTION: Tom Siep needs to fix bullet list in Clause 1 (4th page)

11:33 ACTION: Tom Siep remove change bars from all documents.

11:35 Completed edit of clause 1.

11:36 Began edit of clause 2.

11:43 ACTION: Ian Gifford to update Bluetooth version  in Clause 2.

11:44 ACTION: Ian Gifford to provide hotlink to BT doc’s

11:55 Closed for lunch

12:45 Opened meeting

12:50 Finished  editing clause  2, began editing clause 3.

1:00 Finished editing clause 3, began editing clause 4.

1:03 ACTION: Ian Gifford to build abbreviation and Acronyms from BT v.1.1 and D0.7.4

1:04  TG1 Finished editing clause 4, began editing clause 5. ACTION: Ian Gifford to complete Clause 4 after the Draft 0.7.4 Proof Copy is generated.

1:13 Action Item, Ian to work on Clause 5 sentences in bulleted list within the Annex B descriptive text.

1:16 ACTION: Tom Siep to work on Clause 5 figure 2 word color (data and control words) to change color from black to white within the colored figure. Make all figures in Clauses 5, 6, and 12..

1:20 Bio-break

1:35 Began working on technical edits to clause 5 once again.

2:00 ACTION: Tom Siep to add hyperlinks to clause 5.

2:05 Finished clause 5, began clause 7 (skipped clause 6 for now).

2:07 ACTION: Tom Siep to add hyperlinks (Michael Camp’s [XREF] blocks in clause 7

3:00  Bio-break

3:20 Began working on clause 7 once again.

4:00 ACTION: Ian Gifford to add PRBS to clause 4 acronyms

4:01 ACTION: Ian Gifford to change the BT acronym in clause 4 to mean Time Bandwidth

4:15 Finished clause 7.

4:20 Ian Gifford adjourned the meeting.

6:30pm Ian Gifford opened the IEEE P802.15.1 Conference Tutorial presented by Tom Siep and Chatschik Bisdikian –01/046r1.

8:00pm Ian Gifford adjourned the Conference Tutorial.

## Tuesday Morning January 16, 2001

8:14a Ian Gifford called the official Interim Meeting of the TG1 to order..

8:15am Meeting began with a discussion of BT v1.1 release date and our schedule.

8:25am ACTION: Tom Siep decided that he will go over clause 8 outside this meeting.

8.26am Began technical edit of clause 9.

9:40am Finished technical edit of clause 9.

9:41am Went back to clause 7 to verify changes against document –00/159r17.

10:00am Bio-Break

10:35 Began editing clause 7 once again.

11:20 Finished editing clause 7, began to edit clause 10.

12:00 Lunch

1:00pm Began editing clause 10 again.

1:08pm ACTION: Tom Siep is to search the document for capital  MUST words and change them to lower  case.

1:10 ACTION: Ian Gifford for Clause 1 change sort of MAC/PHY to Phy-MAC.

1:15 ACTION: Chatschik Bisdikian for Clause 6 to review David Cypher MIB Inputs and then add a why not MIB sub clause.

2:30pm Finished editing clause 10.

2:35pm Began editing clause 12.

3:00 Bio-Break

3:15 Began editing clause 12 again

3:45 Suspended editing work on clause 12 and began editing on Appendix A (Fujio Watanabe became available).

4:15 Suspended editing on Appendix A, ACTION: Tom Siep to import Fujio Watanabe’s MS Word document into FrameMaker; we then began work  on Clause 12.

4:30 Dinner, Back at 6:30 to review SDL model..

7:00 pm began review of SDL model and a new architecture drawing.

8:00 ACTION: Tom Siep and Chatschik Bisdikian discuss the creation of an intro to the 546 page SDL Model in Annex B.  Ian Gifford/Tom Siep to review and provide draft.  Run by DavidC and TG1 to make sure all is copasetic.  Specifically, playing off the new Bluetooth WPAN Reference Model i.e., adding hyperlinking from L2CAP Protocol sub graphic and the L2CAP SDL Model detail in clause 12.

9:30 Ian Gifford adjourned the meeting.

## Wednesday January 17, 2001

8:00am Ian Gifford called the official Interim Meeting of the TG1 to order.

8:01 Began discussing ballot schedule

8:30 Began working on clause 6.

10:00 Bio-Break

10:15 Continued working on clause 6.

12:00 Lunch

1:00 Continued working on clause 6

2:00 Attendees began working individually on various clauses.

4:45 Ian Gifford adjourned the meeting

## Thursday Morning January 18, 2001

8:05a Ian Gifford called the official Interim Meeting of the TG1 to order.

8:10 Ian Gifford began a session to review with each of the editors as to where we are with each draft standard clauses.

9:00am began working on clause 11.

9:15 decision was made to eliminate all references to MLME which becomes Control Interface, all references to HCI become Control Interface, and all references to Host Control Interface become Control Interface.

10:05 in Clause 11 check for optional/mandatory wording and smooth the text (reading) flow.

10:10 Bio-Break

10:30 Ian Gifford reminded everyone about the next Meeting or Session #11 IEEE 802 Plenary:

Hotel Reservation Deadline: Wednesday, 21Feb01

Please note: The meetings will be held at the Hilton Head Marriott Beach & Golf Resort (previously know as the Hilton Head Hyatt). The purpose of this email is to advise you to make your room reservations as early as possible.  The IEEE 802 room rate is

$165.00++/net.  The Hilton Head Marriott Beach & Golf Resort is located 4 miles from the small Hilton Head Airport (HHH) or an hour's drive from Savannah International Airport (SAV).

For reservations, please call:

Hotel Information:

Hilton Head Marriott Beach & Golf Resort

+1 800 228 9290 (toll free within the USA)

+1 843 686-8400

9:23 Tom Siep discussed the status for Clauses & Annexes for IEEE Std 802.15.1-[2001] Draft 0.8

| IEEE CLAUSE | -00/159r17? | EDITOR ACTION | FM6 | DOC | MIF | HTML | PDF | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Front Matter (IEEE Intro Material) | No | Gifford | X |  |  |  |  | Done. |
| Table Of Contents | NA | Siep | X |  |  |  |  | Add line numbers to D0.8 and add normative or informative designation. |
| Clause 1 (Overview) | No | Gifford | X |  |  |  |  | Ian to sort L1 & L2 |
| Clause 2 (References) | No | Siep | X |  |  |  |  | Tom changing sub clause outline headers |
| Clause 3 (Definitions) | Yes | Siep | X |  |  |  |  | Tom to return to Ian for processing when D0.7.4 proof copy is ready. Need to search. |
| Clause 4 (Acronyms and abbreviations) | Yes | Siep | X |  |  |  |  | Tom to return to Ian for processing when D0.7.4 proof copy is ready. Need to search. |
| Clause 5 (General Description) | No | Siep | X |  |  |  |  | Tom to return to Ian for processing when D0.7.4 proof copy is ready. Need to search. |
| Clause 6 WPAN Architecture Overview | No | Bisdikian |  | X |  |  |  | Chatschik to supply update 24Jan01 to Ian/Tom |
| Clause 7 Physical Layer | Yes | Siep | X |  |  |  |  | Done. |
| Clause 8 Baseband | No | Camp | X |  |  |  |  | Tom to send to MichaelC. |
| Clause 9 Link Management Protocol | Yes | Siep | X |  |  |  |  | Done. |
| Clause 10 Logical Link Control and Adaptation Protocol | Yes | Siep | X |  |  |  |  | Done. |
| Clause 11 Host Controller Interface | No | McInnis | X |  |  |  |  | MikeM to smooth the clause e.g., HCI to CI, etc. |
| Clause 12 Service Access Points | No | McInnis | X |  |  |  |  |  |
| Annex A Protocol Implementation Conformance Statement | Yes | Watanabe/Siep |  | X |  |  |  | Tom to integrate |
| Annex B Formal Definitions: SDL (Informative) | Yes | Cypher/Siep/ Gifford |  |  | X |  | X | -00/202r4, (informative), 25Jan01 r5 Rx |
| Annex C Generic Access Profiles | Yes | Siep | X |  |  |  |  | In process. |
| Annex D Optional Paging Schemes | Yes | Siep | X |  |  |  |  | In process. |
| Annex E Bluetooth Test Mode | Yes | Siep | X |  |  |  |  | In process. |
| Annex F Configuration Message Sequence Charts | Yes | Siep | X |  |  |  |  | In process. |
| Annex G Baseband Timers | Yes | Siep | X |  |  |  |  | In process. |
| Annex H Bibliography | Yes | Siep | X |  |  |  |  | In process. |
| IEEE 802.15.1 WWW Site | NA | Gifford |  |  |  | X |  | In process. Add a launch page for IEEE D1.1 and BSIG v1.1 |

Source: From Session #10 Flip Charts.

Questions for David Cypher (scribe was Tom Siep, if questions please contact TomS ):

- PSM Model hole description

- What makes this SDL incomplete?

  - L2CAP SCO

  - LM

  - BB

  - HCI

- Testing staus?

- LLC state machine in SDL?

- Funding help for David Cypher/NIST i.e., Teleogic License v3.6 extension, etc.

- Telelogic SDL outputs?  Are there other outputs e.g., HTML, etc. other than MIF and PDF @ 8.5” x 11”?

ACTION: Ian Gifford to forward the David Cypher questions.

10:10 The DRAFT Closing Report –01/048r0 was approved, Motion made by Ian Gifford, seconded by Mike McInnis, following no discussions nor objections motion passed by unanimous consent.

11:15a Ian Gifford adjourned the 10th Session of the TG1 Interim Meeting.

Post Script

4:15p Tom Siep presented excerpts from the Final Closing Plenary Report to the Full Working Group –00/048r0 (or r1).  The summary of the weeks work was presented on slide 4:

Note: There is NO PLANNED TG1 AD HOC IN FEB01.

## Appendix A – Submissions

Session #10/Monterey Submissions

| 99/ |  | 99004D07P802-15-1 | Draft_Standard | fm | Siep | private1/Draft |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Various Clauses | fm | Various | private1/Draft |
| 00/126 | g | 00126r1P802-15 | TG1-Wireless-802-MW-Mag-Article | doc | Gifford/Marks/O'Hara | Jan01/ |
| 00/159 | g | 00159r16P802-15 | WG Letter Ballot 3 Comments Resolution Worksheet | xls | Siep | Nov00/ |
| 00/202 | p | 00202r4P802-15 | TG1 Integrated BB, LMP, and L2CAP SDL Model | pdf | Cypher | private1/Draft |
| 00/332 | g | 00332r2P802-15 | TG1 Nov00 Minutes | doc | McInnis | Nov00/ |
| 00/375 | g | 00375r1P802-15 | TG1 Project Planning | pdf | Gifford | Jan01/ |
| 00/379 | g | 00379r1P802-15 | TG1-Wireless-802-MW-Mag-Article | ppt | Gifford | Jan01/ |
| 01/020 | g | 01020r1P802-15 | WG Liaison Report #11 | ppt | Gifford | Jan01/ |
| 01/009 | g | 01009r0P802-15 | TG1 Jan01 Minutes | doc | McInnis | Jan01/ |
| 01/014 | g | 01014r2P802-15 | WG TG1 Opening Report | ppt | Gifford | Jan01/ |
| 01/048 | g | 01048r0P802-15 | WG TG1 Closing Report | ppt | Siep | Jan01/ |
| 01/053 | g | 01053r0P802-15 | TG1 Press Kit | ppt | Gifford | Jan01/ |
| 01/046 | g | 01046r1P802-15 | TG1 Tutorial | ppt | Siep | Jan01/ |
| 01/054 | g | 01054r0P802-15 | TG1 Handbook | doc | Gifford | Jan01/ |
| 01/055 | g | 01055r0P802-15 | TG1-Balloting-Tool-Comment-DB-Report | ppt | Gifford | Jan01/ |
| 01/056 | g | 01056r0P802-15 | WG Reflector Report | ppt | Gifford | Jan01/ |

## Appendix B – Attendance List (?)

Note: To be added in –01/009r1.

## Appendix C – Outstanding Action Items (14Nov00)

# IEEE 802.15 WG for WPANs

# Task Group 1

# Outstanding Action Items, Revision 12

#### Updated: Friday, January 11, 2001

| ### No | WHAT | WHO | WHEN |
| --- | --- | --- | --- |
| 1 | V1.0/Agreement – We need to monitor the IEEE derivation work to make sure it meets the Copyright License Agreement to Publish Derivative Work between Promoters of the Bluetooth™ Special Interest Group (BSIG) and the Institute of Electrical and Electronics Engineers, Inc. (IEEE) and addendum. | Gifford/Truntzer | Ongoing |
| 2 | V1.1/Agreement - Do we need to change the PAR/copyright for version v1.1? (tentative answer: IEEE PAR no but the v1.1 agreement likely) ACTION: IanG sent an e-mail on this issue. | Truntzer | 11Jan01 |
| 3 | V1.1/Derivative Work - Goal is to publish an IEEE standard or “derivative work” based on the pending Bluetooth v1.1 Core & Profiles Specifications and PICS Errata document. | Gifford/Truntzer | Ongoing |
| 4 | V1.1/D0.8 Production - ACTION: The Editors will review the –00/159r16 and pending DIFFs of BT v1.0B to v1.1 for each section e.g., Radio, Baseband, LMP, L2CAP the section editor needs to: 1.. Determine if each comment lodged against that section have been addressed 2. Indicate if you are willing/able to make the edits recommended. 3.. Produce a report on all comments--by Comment ID--specifying disposition (using the new columns in –00/159r16 to capture editing notes e.g., The edit is applied, etc.) Note: -00/159r16 has to be reviewed and applied to D0.7.3 to create D0.7.4; this later Draft is the proof copy and will be the operative document during Session #10/Monterey 15-19Jan01. ETA 12Jan01. | TG1 Editors | 14Jan01 |
| 6 | IEEE Std 802.15.1-[2001] Draft 0.9 – IEEE SDL Model shall be written to BT v1.1 | Gifford/Cypher | 31Jan01 |
| 7 | SIGnal/IEEE Column - Bluetooth SIGnal/IEEE Column next step? | Gifford/Ralf San Jose | Ongoing |
| 8 | Telecon/f2f – If needed, set up a follow-up meeting between SIG PMs and IEEE 802.15.1 leadership in January. ACTION: IanG sent an e-mail on this issue. | Gifford/Truntzer | 11Jan01 |
| 9 | PICS Errata - IEEE's Std 802.15.1-[2001] will have a (normative) Protocol Implementation Conformance Statement (PICS) proforma annex. To that end we forwarded 26Sep00 29 dispositioned comments from our recent IEEE Letter Ballot #3 that we believe should be included in errata DB for the Bluetooth PICS documentation set (not directly part of Core or Profile but rather the "Bluetooth ICS & IXIT Proforma" latest v0.9. ACTION: Done. | Watanabe | 9Jan01 |
| 11 | IEEE Sponsor Balloting - ACTION: IanG monitor Balloting Pool invitation response and Balloting Group formation. Note: The IEEE Balloting Center’s Carol Buonfiglio, Associate Administrator, Balloting, +1 732 562 3834 <c.buonfiglio@ieee.org> took a week off and “is backed up” she will send a new Balloting Pool summary for delta processing and will cc on the invitation summary RSVP list - it is due 43 days after release - 24Jan01. | Bisdikian/Gifford | Ongoing |
| 12 | HCI Questions – ACTION: Kris Fleming to contact David Cypher and try to resolve his HCI Command questions. Note: FrancisT was 29Nov00 and will contact KrisF to expedite. We added DavidC’s recent TG1 Reflector query too . ACTION: IanG sent an e-mail on this issue. | Truntzer/Fleming | 11Jan01 |
| 13 | 3Nov00 Liaison Telecon Minutes – Action Items from Telecon: - TG1 Schedule and synch with Bluetooth 1.x - We received v1.1 - Revised BSIG Schedule to TG1: - First review draft posted 12-1-00 (for Associates as v1.2 adopters only) - End of review period: 12-18-00 - Go/No-Go decision for adoption 12/20/00 - It was No-Go. This would put the adoption date at around Jan 31st. - IEEE 802.15.1 Project Plan Scenario A in effect (based on a 5Jan01 “nogo”: - Jan01 Draft 0.8 ready for WG LB(7) (Jan-Feb) very tight… - Jan01 Draft 0.9 ready for WG LB(8) (Feb). - Mar01 Draft 1.0 ready for IEEE sponsor ballot. very tight… - ACTION: IanG sent an e-mail on this issue 5Jan01. ACTION: E-Mail sent - Early BT v1.1 Release - Can IEEE 802.15 release the next IEEE Draft into a *30 day* Letter Ballot around Friday, 19Jan01? - which would be ~2 weeks ahead of your adoption date. | Gifford/Truntzer Cypher | 11Jan01 |
| 14 | BSIG letter of assurance - IEEE reviewed BSIG offer for a “…grant of a nonexclusive, reasonable and non-discriminatory, nontransferable, nonsublicenseable, worldwide license…” JimK 1Jul99, Subject: Bluetooth SIG Request to submit technology to 802.15. Minor edits applied. ACTION: To submit the BSIG Draft letter of assurance to PM Chairs to review and sign and return to IEEE. | Gifford | ##### Ongoing |
| 15 | IEEE Std 802.15.1-[2001] Draft 0.8 – Add line numbers. | ##### Siep/Gifford | 15-19Jan01 |
| 16 | IEEE Std 802.15.1-[2001] Draft 0.8 – Denote all Annexes as either (normative) or (informative) both in the TOC as well as the Annex. | Siep/Gifford | 15-19Jan01 |
| 17 | IEEE Std 802.15.1-[2001] Draft 0.8 – Review and change Annex B & C to (informative). | ##### Siep/Gifford | 15-19Jan01 |
| 18 | TG1/WG Balloting Tool & Comment DB – The TG1 WG Comment DB will be created in MS Access or FileMaker Pro based on the 802.3ae Balloting Tool; we are adapting it to our needs. Additionally, we have made contact with Walter Pienciak/SPA Admin and have determined how to obtain a comma delimited ASCII output from the Sponsor Balloting process (as well as the standard fax (.PDF) or .HTML) – the goal is easily port to .FP5, .MDB or .XLS. Note: We are planning to provide the LB3 comments in this new DB format to be better prepared for LB7. ACTION: IanG to send an e-mail on this issue to the AC and WG/TG Editors. | ##### Gifford/Siep | 5Jan01 |
| 21 | Session #12/Orlando 14-18May01 – Venue still not signed (likely Radisson Hotel Orlando at the entrance to Universal Orlando 5780 Major Blvd. Orlando, FL 32819 (407) 351-1000). | ##### All | Ongoing |
| 22 | 802.15.1 Handbook, a Designers Companion – The TG1 Leadership will initiate the handbook early this month. ACTION: IanG to send an e-mail on this issue. | ##### All | 8Jan01 |

-EOF-