## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: []
Date Submitted: [15 January, 2001]
Source: [Allen Heberling] Company [Eastman Kodak Company]
Address [4545 East River Road, Rochester, New York 14650-0898]
Voice:[716-781-9328], FAX: [716-781-9733], E-Mail:[adheberling@ieee.org]
Re: []
Abstract: [MAC Committee Report to TG3 and MAC Committee’s Plan overview for the Monterey meeting]
Purpose: [To inform the TG3 community of the
  1) work the TG3 MAC committee has completed or started since the Tampa meeting.
  2) work the TG3 MAC committee has planned for the coming week. ]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: MAC Committee Monterey Report and Plan

## Slide 3: Overview
Accomplishments since Tampa
Planned Activities for this week
  Presentations
  Issue Resolutions
  Planning
Summary

## Slide 4: Accomplishments
6 Con Calls since Tampa
  Minutes captured in 00406r4P802-15_TG3-MAC-Sub-Group-Conference-Call-Minutes
These Documents initiated(Title,Author(s)):
  00401r0P802-15_TG3-Merged-MAC-Proposal, Gubbi/Heberling/Kinney
  00405r0P802-15_TG3-Some-MAC-Sublayer-Considerations, Ho
  00408r0P802-15_TG3-MAC-Architecture, Heberling

## Slide 5: Accomplishments Continued ...
Documents Initiated continued...
  01058r0P802-15_TG3-MAC-Committee-Project-Plan, Parks
  01059r0P802-15_TG3-Draft-Clause-Titles-and-Synopses, Heberling
  01045r0P802-15_TG3-Clause 5, Kinney/Kubler
  01060r0P802-15_TG3-Clause 6, Ho/Heberling
  01034r0P802-15_TG3-Clause 7, Gubbi
  01061r0P802-15_TG3-Clause 9, Schrader

## Slide 6: MAC Committee Planned Activities for Monterey
Provide TG3 members with these presentations:
Overview of clause 5: General Description
Overview of clause 7: MAC frame formats
Overview of SDL and the current state of the TG3 MAC SDL model
Overview of clause 9: sub clause regarding SC-TDMA

## Slide 7: MAC Committee Planned Activities for Monterey continued ...
Use the Issue Resolutions sessions to begin addressing questions:
arising out of each editor's clause editing
regarding the 802 MAC SAP interface
regarding a non-802 based MAC SAP interface.

## Slide 8: MAC Committee Planned Activities for Monterey continued ...
Use the MAC/PHY issue resolution session to address these questions:
  PHY SAP
  PLME SAP
  PLME MIB?
  Impact of long preamble and/or FEC coding schemes on effective data throughput rate

## Slide 9: MAC Committee Planned Activities for Monterey continued ...
Use the MAC Planning Session to:
  identify MAC committee tasks for the time leading up to Hilton Head (HH)
  assign MAC committee members tasks for the time leading up to HH
  reach agreement on time and location for an ad-hoc MAC committee meeting

## Slide 10: Summary
Its going to be a full week
MAC committee members have worked hard on their respective clauses
Please avail yourselves of the presentations and discussion sessions
Look forward to your participation and comments.