## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Closing Report Nov00]
Date Submitted: [9Nov00]
Source: [John Barr/Jim Allen] Company [Motorola/Kodak]
Address [1750 E. Golf Road, Schuamburg, IL 60173]
Voice:[+1 847 576-8706], FAX: [+1 847 538-4253], E-Mail:[John.Barr@Motorola.com]
Re: [01005R5P802-15_TG3-High-Rate-Agenda-Jan01.xls]
Abstract: [TG3 Chair Report to 802.15 WG]
Purpose: [TG3 chair report to WG to update them on January plenary meeting results.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 Closing Report
January 2001, Monterey, CA
USA
802.15

## Slide 3: Goals of the January Meeting
Conference call status, including approval of any ad hoc business.
Resolution of MAC and PHY issues.
Review interfaces between MAC and PHY.
Begin writing draft standard – Editorial reviews.
Establish operating plan for conference calls between January and March.
Build ballot pool.

## Slide 4: Status and Plans for TG3
Construction of Initial Draft
  Goal: everything you need to know to construct the lower layers of high rate WPAN
Schedule
  Goal: Produce a Standard by the end of 2001 or early 2002
Next Steps
  Goal: Finalize high-rate coding methods, January, 2001. Working Group draft, July, 2001. Sponsor ballot, November, 2001.

## Slide 5: Teleconference Calls
Goal: Organize and write proposed standard clauses, resolve issues, generate baseline draft.
802.15.3 General: Held every Tuesday 10AM CST.
PHY Committee: Every Thursday 10AM CST.
MAC Committee: Every Tuesday 11AM CST.
System Committee: No calls scheduled. Email work. Calls if needed will be scheduled 1 week in advance.

## Slide 6: New Work Items
Non-802 SAP (Bluetooth)
  Study 802.15.1 to determine what interfaces will be required
  Investigate how to switch between modes
  May not need to support all profiles (e.g., audio)
Additional PHYs for 802.15.3
  Leave spectral options open
  Express desire to create 5GHz PHY that will coexist and/or interoperate
  Seek active liaison with 5GSG

## Slide 7: Higher Order Coding Selection
M-ary, Bi-Code Keying – Tim O’Farrell
  00210R13 P802.15 TG3
8-State Trellis Coded Modulated 16/32/64-QAM – Karaoguz
  01024R2 P802.15 TG3
Karaoguz proposal accepted: 16/5/0 with 82% Confirmation vote.
  16QAM/TCM – 33 Mbps
  32QAM/TCM – 44 Mbps
  64QAM/TCM – 55 Mbps

## Slide 8: MAC Clause Presentations
  Clause 5: General Description – Kinney
    01045r0 P802.15 TG3
  Clause 6: MAC Service Definition – Heberling
    01060r0 P802.15 TG3
  Clause 7: MAC Frame Formats – Gubbi
    01034r0 P802.15 TG3
  MAC SDL Model – Heberling
    01062r0 P8092.15 TG3
  Clause 9: SC-TDMA Access – Schrader
    01061r0 P802.15 TG3

## Slide 9: Motion #1
Motion: 802.15 Working Group chair shall inform the IEEE 5GSG that 802.15.3 is interested in producing a 5GHz PHY using a common 802.15.3 MAC.
  Moved: Gilb
  Second: Rypinski
  Yes/No/Abstain: x/y/z
Ref: 01067r0P802-15_TG3-Multiple-PHY-BOF.ppt

## Slide 10: Ad-hoc Inter-Interim Meeting
February 8-9 near Denver, CO
Drafting of MAC clauses
Host: Pat Kinney of Intermec
Chair: Al Heberling

## Slide 11: Hilton Head Schedule
No Sunday Meeting (family time)
Monday
  Summary clause presentations
  Acceptance of minutes of Conference calls and Monterey meeting
  Vote on acceptance of baseline draft
Tuesday – Thursday
  Clause issue resolution sessions
  Work plan schedule for May Interim

## Slide 12: Objectives for March Plenary
Approve ad-hoc work
Vote on acceptance of baseline draft
Resolve outstanding issues
Identify issues requiring resolution
Review project plan
Establish work plan for March-May

## Slide 13: January Document Summary (1 of 3)
00210r13P802-15_TG3-Supergold-Coded-Modulation-for-the-WPAN.ppt O’Farrell
00247r17P802-15_TG3-running ConCall-minutes-PHY-sub-group.doc K
00401r0P802-15_TG3-Merged-MAC-Proposal.doc Heberling
00402r1P802-15_TG3_PHY_Proposal_Executive_Summary.html Gilb
00406r4P802-15_TG3-running ConCall-minutes-MAC-sub-group.doc K
00407r1P802-15_TG3-Draft-Standard-Assignments.ppt Gilb
00408r0P802-15_TG3-MAC-Architecture.pdf Heberling
01005R5P802-15_TG3-High-Rate-Agenda-Jan01.xls Barr
01011R0P802-15_TG3-Jan01-Minutes.doe Kinney
01016r0P802-15_TG3-Opening-Report-15Jan01.ppt Barr
01021r3P802-15_TG3 Preamble Definition.ppt Karaoguz
01023r3P802-15_SystemSubcommitteWorkingDocument.doc Roberts
01024r2P802-15_TG3 8-State Trellis Coded .ppt Karaoguz
01027r1P802-15_TG3-PHY-Committee-Monterey-Report.ppt Gilb
01028r3P802-15_TG3-Coding-criteria.ppt Gilb

## Slide 14: January Document Summary (2 of 3)
01029r0P802-15_TG3-QPSK-spectral-re-growth.doc Gilb
01030r0P802-15_TG3-Draft-Standard-Monterey-report.ppt Gilb
01034r0P802-15_TG3-MAC-Clause7-Draft-Text.doc Gubbi
01044r0P802.15_TG3-Presentation-of-proposal-for-802.15.3-clause-5.ppt Kinney
01045r0P802.15_TG3-Draft-for-802.15.3-Clause-5.doc Kinney
01047r1P802-15_TG3-Bluetooth-SAP-Discussion.ppt Barr
01050r0P802-15_TG3-Closing Report-Jan01.ppt Barr
01060r0P802-15_TG3-Draft-Clause-6.doc Heberling
01061r0P802-15_TG3-SC-TDMA.ppt Schrader
01062r0P802-15_TG3-SDL-OverView.ppt Heberling
01064r0P802-15_TG3-MAC-Committee-Opening-Report.ppt Heberling
01067r0P802-15_TG3-Multiple-PHY-BOF.ppt Barr

## Slide 15: January Document Summary (3 of 3)
01069R0P802-15_TG3-Channel-plan-for-HR-WPAN.doc Ling
01070r1P802-15_TG3-PHY-Coding-Voting.ppt Alfvin
01074r0P802-15_TG3-MAC-Committee-Closing-report.ppt Heberling