## Slide 1
Slide <number>
<footer>
<date/time>
Project: IEEE 802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG3 Closing Report 13July01]
Date Submitted: [12July01]
Source: [John Barr] Company [Motorola]
Address [1303 E. Golf Road, Schuamburg, IL 60196]
Voice:[+1 847 576-8706], FAX: [+1 847 576-6758], E-Mail:[John.Barr@Motorola.com]
Re: [01277r3P802-15_TG3-July01-Meeting-Objective-and-Agenda.xls]
Abstract: [TG3 Chair Report to 802.15 WG]
Purpose: [TG3 chair report to WG to update them on work completed in Portland.]
Notice: This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15.

## Slide 2: IEEE 802.15 Working Group for Wireless Personal Area Networks
TG3 Closing Report
July 2001, Portland, OR
USA
802.15

## Slide 3: Agenda
Goals of July Meeting
Major Accomplishments
Goals for September Meeting
July Document List

## Slide 4: Goals of the July Meeting
Conference call status, including approval of any ad hoc business.
Resolve comments and update draft version D0.5.
Complete drafting update to D0.6.
Solicit Sponsor Balloters.
Authorize Letter Ballot for WG Approval
Prepare for post-September meeting Sponsor Ballot
Prepare goals and plans for July-September.

## Slide 5: Major Accomplishments
PHY
  All outstanding issues resolved and included in edits for D0.6
SYS
  97.3% of outstanding issues resolved.
MAC
  110 out of 164 outstanding issues resolved.
  37 outstanding issues still open.

## Slide 6: July Document Summary (1 of 4)
00127r5 – Project Plan Allen
01114r6 – MAC Issue List Heberling
01122r6 – PHY Issue List Gilb
01207r0 – Orlando Minutes Kinney
01259r2 – MAC Proposed Changes Details Shvodian
01261r0 – Power Save Issues List Bain
01262r0 – Power Save Draft Text Bain
01266r1 – MAC Committee Running Minutes Heberling
01267r2 – PHY Committee Running Minutes Allen
01270r4 – Proposed Changes to TG3 MAC Amds Gubbi
01271r0 – Proposed Amendments to TG3 MAC Clause Gubbi
01277r5 – TG3 July01 Meeting Objectives and Agenda Barr

## Slide 7: July Document Summary (2 of 4)
01283r0 – Portland Minutes Evans
01288r0 – Opening Report – July01 Barr
01292r1 – Proposed Changes to Frame Formats Gubbi
01293r1 – Proposed Changes to MAC Functional Dsc Gubbi
01294r0 – MAC Ad-Hoc Meeting in DC Heberling
01295r0 – MAC Committee Report and Plan Heberling
01296r0 – MAC Plan for Bellevue Heberling
01297r1 – MAC Closing Report and Plan Heberling
01298r0 – MAC Draft D0.5 Amendments Heberling
01299r3 – Drafting Standard Change Process Gilb
01304r1 – Coordinator Selection Proposal Akahane
01305r1 – GTS Daughter Network Proposal Akahane

## Slide 8: July Document Summary (3 of 4)
01306r1 – Heart Beat Proposal Akahane
01307r1- Multiple Time Slot Reservation Proposal Akahane
01308r1 – SYS Portland Work Roberts
01312r0 – MAC Security Proposal Rasor
01315r1 – Overview of MAC Power Save Bain
01321r0 – Common reference oscillator .. Holt
01322r0 – Proposed change to transmiter .. Holt
01323r1 – PHY Interim Meeting Resolutions Gilb
01328r1 – MAC CTRB Parameters Issues Schrader
01330r0 – MAC Channel Time Allocations Miller

## Slide 9: July Document Summary (4 of 4)
01333r0 – TG3 Closing Report – July01 Barr
01335r1 – PHY and Draft Report Gilb
01336r0 – PHY Working Document Gilb
01337r1 – PHY Changes from Orlando Gilb
01338r0 – Channel Plan Document Vaidyanathan
01339r0 – Channel Plan Presentation Vaidyanathan
01343r0 – PHY Draft D0.5 Amendments Gilb
01344r1 – System Draft D0.5 Amendments Gilb
01350r0 – Static & Unassigned GTS Slots Shvodian
01368r0 – TG3-TG4 Joint MAC Discussion Barr
00000d05P802-15-3__Draft_Standard.pdf Gilb

## Slide 10: Goals for September
Conference call status, including approval of any ad hoc business.
Comment resolution
Prepare final draft D0.8
Authorize Letter Ballot for WG Approval
Prepare for post-November meeting Sponsor Ballot

## Slide 11: Ad-hoc Draft Issues Meeting
August 28-29, Schaumburg, IL
  Hosted by Motorola
  8AM 8/28 to 5PM 8/29
  Local arrangements completed by August 1
  Al Heberling and James Gilb will establish the agenda
  Most of the work will concern the MAC
  Complete draft D0.7

## Slide 12: Teleconference Calls
Goal: Release updated draft from Portland (D0.6) including new work, identify outstanding issues and work to be completed.
802.15.3 General: Held every Tuesday between F2F meetings.
PHY Committee: One call to review BPSK 8/2
MAC Committee: Every Tuesday following general 802.15.3 call.
System Committee: None. Draft support
Wireless Multimedia Alliance calls July 26 10AM CST. Same number as 802.15.3 call.

## Slide 13: No work next week
Conference calls will not resume until week of July 23rd. Questions