## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: IEEE802.15.3: MAC Committee Opening Report and Plan
Date Submitted: 12 March, 2001
Source: Allen Heberling Company: XtremeSpectrum
Address: 8133 Leesburg Pike, Suite 700, Vienna, Virginia 22182
Voice: +1.703.269-3022, FAX: +1.703.749.0249, E-Mail: aheberling@xtremespectrum.com
Re: [ ]
Abstract: Portland TG3 MAC report and plan
Purpose: 1) To report to the IEEE 802.15.3 regarding the activities of the IEEE 802.15.3 MAC committee since the Orlando meeting.
2) To inform the IEEE 802.15.3 regarding the activities the TG3 MAC committee has planned for this meeting (Portland)
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that these viewgraphs become(s) the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3 MAC Committee Opening Report and Plan at Portland, July 2001

## Slide 3: Overview
Report the TG3 MAC committee activities since the Orlando Interim meeting.
Status of the various MAC clauses in draft 0.5.
Activities planned by the TG3 MAC committee for this week.

## Slide 4: TG3 MAC Committee Activities Report
5 Conference Calls: 5/29,6/5,6/12,6/26,7/3 (see doc:01266r1P802.15_TG3-MAC-Committee-running-ConCall-minutes-Orlando-to-Portland.doc)
  Regular Progress Reports regarding MAC clauses.
  Resolution of issues (see doc:01114r5P802.15_TG3-MAC-Open-Issues-List.xls)
  Planning for Portland meeting

## Slide 5: TG3 MAC Committee Activities Report continued…
Ad hoc MAC committee meeting held in Tysons Corner, Va. 19-20 June 2001
  Attendees: J.Apisdorf, J.Bain, J.Barr, D.Diem, A.Heberling, K.Miller, R.Roberts, M.Schrader, B.Shvodian
  Issues addressed ( see doc: 01/114r5)

## Slide 6: Status of Clauses in Current TG3 MAC Draft 0.5 Clauses
Overview and general description
  Status: Still in Flux
  Issue: This clause is dependent upon completion of the other clauses in the specification.

## Slide 7: Status of Clauses in Current TG3 MAC Draft 0.5 Clauses
Management Layer SAPs
  Status: Most Orlando amendments incorporated
  Issues:
    See doc: 01114r5
    Need details regarding Stream management commands
    6.3.x.y MLME-Channel-Time.req/ind/rsp/confirm
    6.3.x.y MLME-CoordHndOvr.req/ind/confirm
    6.3.x.y MLME-Repeater.req/ind/confirm
    6.3.x.y MLME-ChannelStatus.req/ind/confirm

## Slide 8: Status of Clauses in Current TG3 MAC Draft 0.5 Clauses continued…
Frame Formats
  Status:
    Some of the Orlando Amendments have been incorporated into D0.5 (see doc: 01/221r2)
    Incorporation of some of the resolved open issues into D0.5 has begun.
  Issues: See doc: 01/114r5

## Slide 9: Status of Clauses in Current TG3 MAC Draft 0.5 Clauses continued…
MAC functional description
  Status:
    Some of the Orlando Amendments have been incorporated into D0.5 (see doc: 01/221r2)
    Incorporation of some of the resolved open issues into D0.5 has begun.
  Issues: See doc: 01114r5 for details.
Frag and De-Frag (SAR) Clause
  Status: Completed
  Issues: Needs Review

## Slide 10: Status of Clauses in Current TG3 MAC Draft 0.5 Clauses continued…
Power Management
  Status: J. Bain is currently developing the Power Management sub-clause
  Issues: Details of which still need to be reviewed.
Transmit Power Control
  Status: J.Bain/R.Roberts are developing text for the Transmit Power Control sub clause.
  Issues: Details of which still need to be reviewed.
Frame Xchng
  Status: Completed

## Slide 11: Status of Clauses in Current TG3 MAC Draft 0.5 Clauses continued…
Privacy and security
  Status: Gregg Rasor is currently developing the Security and Privacy clause.
  Issues: Details of which need to be reviewed.

## Slide 12: TG3 MAC Committee Activities Planned for Portland
Monday evening sessions:
Review of MAC recommendations from ad hoc MAC meeting.
MAC Quality of Service (QoS) issues resolution.

## Slide 13: TG3 MAC Committee Activities Planned for Portland continued…
Tuesday sessions:
Review New Clauses in Draft 0.5
  Security Clause, G. Rasor
  Power Management Clause, J.Bain
MAC Issues Presentations
  Doc: 01/270rx, 01/271rx, R.Gubbi
  Doc: 01/259r1, B.Shvodian
  Doc: 01/304, M.Akahane
Security and Privacy Review & Issues Resolution

## Slide 14: TG3 MAC Committee Activities Planned for Portland continued…
Wednesday sessions:
MAC Issues resolution session
  Incorporation of resolved issues into MAC amendments document 01/298r0
Prepare MAC committee Plan for the interval between the Portland Plenary meeting and the interim Bellevue meeting
  Identify a date and location for an ad hoc MAC committee meeting prior to the Bellevue meeting.
  identify MAC committee tasks for the time leading up to Bellevue meeting
MAC/PHY issues resolution

## Slide 15: TG3 MAC Committee Activities Planned for Portland continued…
Thursday Morning:
Summary and Vote on MAC amendments
Thursday Afternoon
Report Portland accomplishments per the MAC committee.
Present MAC committee Activities Plan leading into the Bellevue, Wa. Interim.

## Slide 16: Summary
Its going to be a full week.
MAC committee members have worked hard on their respective clauses.
Please avail yourselves of the presentations and discussion sessions.
Look forward to your participation and comments.