## Slide 1: Task Group 4 Low Rate WPANS Closing Report
Marriott Downtown
Portland, OR
July 13, 2001

## Slide 2: TG4 MAC Vote Summary
Two MAC proposals presented
  unified MAC--Moto, Philips, Invensys,Agere
  Nokia
Nokia joined unified proposal
Confirmation vote on was unanimous

## Slide 3: TG4 PHY Vote Summary
Started week with 7 proposals
5 proposals presented
  Motorola, Philips,Invensys merged
  Agere
  Nokia
  STS
  RF Waves

## Slide 4: TG4 PHY Vote Summary
At time of selection vote, STS withdrew
RF waves eliminated in first round
Agere and Nokia eliminated in tie on second round.
Confirmation Vote was unanimous

## Slide 5: TG4 WG Confirmation Vote Summary
Move that the 802.15 Working Group confirm the Baseline MAC & PHY selection of Task Group 4.
Move: Carl Stevenson
Second: Jose Gutierrez
Result: 33-0-6
75% required

## Slide 6: TG4 Alternate PHY
TG4 voted to pursue an alternate PHY in the 868-928 band
2 possible proposals
  Combined Moto, Philips, STS
  Combined Honeywell, Agere
It was decided to select at this meeting rather than defer until September.
Vote on the alternate PHY set for 1pm on Thursday
Combined Moto, Philips, STS proposal selected

## Slide 7: TG4 Alternate PHY WG Confirmation
Move that the Working Group Confirm the selection of the TG4 Baseline Alternate PHY contained in Document 01360r0P802-15.
Move:
Second:
Result:

## Slide 8: TG4 Technical Editing Team
Lead Technical Editor: Jose Gutierrez
  MAC Technical Editor: Monique Bourgeois
  PHY Technical Editor: Said Moridi

## Slide 9: Task Group 4 Low Rate WPANS
Project Timeline

## Slide 10: Task Group 4 Low Rate WPANS
TASK GROUP 4 OBJECTIVES FOR SEPT MEETING:
1. Reach consensus on a first pass draft
2. OBJECTIVES FOR NOV MEETING